# Overview and Status of the NAVO MSRC PET Directed External Activities Plan

# December 9, 1996

Prepared By:

Grumman Data Systems Corporation

Building 1001, Room 101

Stennis Space Center, MS 39529

# Introduction

The Naval Oceanographic Office (NAVO) Major Shared Resource Center (MSRC) Programming Environment and Training (PET) program is comprised of several elements including directed external projects, training, and onsite development and transition activities.  These are coordinated such that they are mutually supportive and they all are implemented with strategic guidance gained from the High Performance Computing Modernization Office (HPCMO), the NAVO MSRC management and our Advisory Council comprised of leaders in the field of High Performance Computing (HPC). Tactical implementation of these elements is administered by Northrop Grumman with the guidance of leading users and developers of HPC methods, services and tools.  This process is shown below:

The NAVO PET Program Directed External Projects Process

Code migration and HPC resource selection assistance, tools and environment development and transition, user and developer training and other internal efforts are part of the NAVO MSRC PET program. The purpose of this document is to describe the current status of the directed external projects that are being scheduled for implementation by the NAVO MSRC PET program.

# Strategic Direction

A project with many participants should begin with an overall vision of the far term results, even if the vision is blurred by risks and branches that may occur down the road. The vision, or theme of the project can serve as a means by which participants can evaluate their own contributions to the broader goals of the team.

The NAVO MSRC PET team has worked to combine our understanding of the goals of the DoD HPCMP program with insight gained through discussions with leaders in the HPC Computer Science field and DoD Research and Engineering (DDR&E) communities.  The result of many such discussions is the Metacomputing concept that, if realized, would significantly improve the effectiveness and ease with which DDR&E personnel can perform their work on modern HPC resources.

The goals of Metacomputing are (I) more effective collaboration by putting co-workers in the same virtual workplace; (2) higher application performance due to parallel execution and exploitation of both diverse and off-site resources; (3) improved access to data and computational resources; (4) improved researcher and user productivity resulting from more effective collaboration and better application performance; (5) increased resource utilization; (6) a considerably simpler programming environment for the applications programmers.

Within our PET project plan, Metacomputing is composed of two elements: 1) Metacomputer and 2) Meta-applications.

A metacomputer is a collection of geographically distributed high performance computers and workstations that are configured using network technology and software to appear to users to be a single virtual computer.

To support the physical computer infrastructure, the Metacomputing software must be easy to use, support large degrees of parallelism in application codes, address issues such as fault-tolerance, security, autonomy, heterogeneity, resource management, access transparency in a multi-language environment and must manage the complexity of the underlying physical system for the user.

A meta-application is a collection of individual application programs that are integrated together to form a single virtual application that  are combined with integration software to form an integrated computer environment for a specific class of applications such as weather/ocean predictions (CWO)  or ship/submarine design (CFD). Typically, this will involve the application of object oriented technology to link preprocessing, solver and postprocessing software together with necessary databases. The system will provide both the program developer and the operational application users with an easy-to-use graphical computer environment that provides users with all the resources needed to do their job.

We could attempt to develop a generic system with wide applicability but, in our view, this would be a very complex undertaking that would entail high risk and financial requirements beyond that available within the NAVO PET program. We plan to proceed initially by focusing on relatively specific DoD HPC applications. Initially, we will focus on developing environments for coupled climate/ocean forecasting  (CWO) and the hydrodynamic design of surface and subsurface Naval vehicles (Naval CFD).

# Tactical Implementation

We have a complementary team consisting of a combination of HPC application developers, users of HPC applications and computer tools and services developers that will be participating in the implementation of the Metacomputing concept. We are also working to bring key DDR&E community user/developers into the project to both generate requirements and perform continuous testing and evaluation of the project effectiveness.

A key consideration in the PET project activities is resiliency of the overall project, i.e. the failure of any one piece of the framework should not compromise the operational effectiveness of overall project.  In order to ensure that the project is resilient, each sub-element will produce a standalone capability and will adhere to the interface standards of Metacomputing where appropriate. As Metacomputing matures, the effect of having many operational pieces working simultaneously should act to demonstrate the overall system concept.

## Project Submittals

The following table lists summaries of the project abstracts that our affiliated universities have submitted for review. We are working to refine the submittals and form collaborative teams to address the key issues identified in our strategic guidance process.  As part of this process, these project submittals have been made available in their complete form on a WWW site at San Diego Supercomputing Center (HREF="http://www.sdsc.edu/NAVO-PET) to a limited audience for review and collaboration suggestions. In addition to these projects requests, we will be working with the other MSRCs to perform collaborative work.  In the table below, areas of possible collaborative work with other MSRCs are identified in the “Potential Collaborations” column.

| Project Title | Lead Agent | HPCMO Survey Project Relation | Potential Collaborations |
| --- | --- | --- | --- |
| Metacomputing Support at NAVO and other MSRCs Legion will provide the illusion of a single virtual machine to users, a virtual machine that provides secure shared object and shared name spaces, application adjustable fault-tolerance, improved response time, and greater throughput. | Andrew S. Grimshaw University of Virginia | “HPCMO-Wide Queuing Env.”, | CEWES, ARL, ASC |
| Secure, Extensible File System File and data access is one of the most crucial issues for Legion, particularly with respect to providing a seamless environment. Today, distributed file systems such as NFS, Andrew, and Locus are commonplace in local area networks. The unified level of service and the naming scheme that they present to their users make them one of the most successful components of contemporary distributed systems. In Legion we intend to provide the same level of naming and access transparency provided in local area net-works. | Andrew S. Grimshaw James C. French Department of Computer Science University of Virginia | “Common Env.”, “Transfer of Simulation Results to Permanent Storage Facilities” | CEWES, ARL, ASC |
| Portable Parallel Debugging Each parallel computer vendor implements a platform-specific parallel debugger, so MSRC users must learn a new tool for each HPC machine where their applications will run. This project addresses the problem by proposing a high-level solution to debugger inconsistency: a standard command-line interface providing uniform syntax to access basic debugger operations across different parallel machines. Since there will be a time lag before companies can be motivated to implement any such standard in their debugger products, an interim debugging interface will be created as part of the project. It will sit above the platform-specific interface, translating "portable" (i.e., standard) commands into the corresponding actions needed by the individual debugger. | Cherri M. Pancake Oregon State University | “Distributed Processor Debuggers” | CEWES, ARL, ASC |
| Web-Based Training in HPC UNIX MSRC users have requested training in UNIX, since it is the "entry point" to high-performance computing. While UNIX is not a cost-effective topic for workshop- or seminar-based training, it is a perfect example of material suited to self-paced, Web-based training. Based on our experiences in developing the highly interactive Coping with Unix - An Interactive Survival Kit, we will develop a series of self-paced, hands-on modules that introduce MSRC users to the commands and utilities they need to develop and use applications on the machines at MSRCs and distributed sites. Special sections will underscore the distinctions between the UNIX variants supported on different HPC machines. It should be noted that users from the Naval Research Lab, CEWES, and Wright-Patterson have already expressed interest in tailoring/using the existing set of core introductory modules. | Cherri M. Pancake Oregon State University |  | CEWES, ASC, ARL |
| Web-Based Training in MPI MSRC users have requested training in using MPI (Message Passing Interface) in building high-performance applications for distributed computing environments. Based on our experience in teaching message passing programming to scientists and engineers, we will develop a series of self-paced, Web-accessible lessons that will provide hands-on experience for members of the MSRC community. Like a user's guide, our courseware will provide practical experience that can be applied first-hand in developing applications for clustered workstations as well as distributed-memory multiprocessors. Like a parallel programming workshop, it will introduce the user to general concepts, with a minimum of formal terminology. However, unlike workshops - which are limited to 1-2 days of intensive focus - our on-line materials will be able to help the user explore several alternative approaches and analyze their suitability to particular programming needs. | Cherri M. Pancake Oregon State University |  | CEWES, ASC, ARL |
| Software Interface Evaluation Although new HPC software is routinely tested for robustness, accuracy, reliability, and scalability, little attention is typically paid to the issue of software usability. Consequently, HPC software is routinely criticized for failing to meet the needs and preferences of the user community. It is the interface - in the form of textual commands, library routine syntax, or graphical user interfaces - that provides the single point of contact between the user and the software, shaping what the user perceives of the software's power, flexibility, and usefulness. Studies have demonstrated unequivocally that efforts spent to work with users in assessing and improving the interface pay off dramatically in terms of increased adoption. For the last few years, Oregon State University has been the international leader in user testing and evaluation of HPC software. We propose to carry out those functions on new software developed by MSRC affiliates and CTA developers. As we establish specific testing regimes based on MSRC user needs, we will formalize the methodology and train MSRC staff in its use. We will also help the MSRC staff establish a usability testing facility for future use. | Cherri M. Pancake Oregon State University | “Software Engineering and Metrics” | CEWES, ARL, ASC |
| CWO Computational Environment This project would allow computational scientists to first view the output of remote evolving parallel computational tasks on a local workstation and, later, setup their parallel tasks on their local workstation. This should allow computational scientists to develop and optimize correct parallel models faster. | Robert Moorhead NSF/ERC for Computational Field Simulation Mississippi State University | “Computational Env. For Climate…”, “Support for the Naval Postgraduate School” | CEWES |
| Utilization Of Parallel Computing For Ocean Simulations The results of this project would provide a demonstration of an ocean simulation capability based on the Navier-Stokes equations and parallel computation. The end user would be the appropriate Navy personnel engaged in developing ocean forecasting systems. The MPI-based code produced here would provide a module for ocean forecasting based on the Navier-Stokes equations, which could be further developed for incorporation into an ocean forecasting system. This simulation module would provide an option for use under conditions in which it is determined that the modeling accuracy of a Navier-Stokes simulation is needed. Additional (or alternative) development/demonstrations could be performed for surface ships and/or submarines. | - R. Briley NSF/ERC for Computational Field Simulation Mississippi State University |  | CEWES |
| HECTOR: Dynamic Load Balancing Scheduler This project is intended to benefit all MSRC users who write MPI-based parallel programs. (The Message-Passing Interface, or MPI, is a way to write parallel programs so that they can run on many different types of computers.) This work will enable users to run MPI jobs on networked workstations, which offers a low-cost computational platform to develop, debug, and run parallel jobs and which frees up supercomputer time. | Sam H. Russ NSF/ERC for Computational Field Simulation Mississippi State University |  | CEWES |
| Conversion and Optimization of Acoustic Propagation Codes from Sequential to Parallel Execution The direct beneficiary and end use of this project would be the Naval Research Laboratories, Stennis Space Center, specifically the Tactical Oceanography Transmission Loss Engine (TOTLE) group. Increases in speed and efficiency of the computational models will ultimately affect all sensor/weapons modeling and simulation components that make use of the NRL Stennis TOTLE capabilities. The most apparent benefit of such modifications is the ability to run more models and longer simulations in a given amount of time over current methods. | Clay P. Breshears University of Southern Mississippi |  |  |
| Global DATE DoD (i.e., Department of Navy) identified a challenging need to develop a global ocean nowcasting capability with basin-wide forecasting skill that provides descriptions of the three-dimensional ocean structure, the locations of mesoscale features such as eddies and ocean fronts, and environmental definition with accuracy superior to climatology and persistence. The deliverables from this task will make it possible for the Navy to assess and validate results from global models running in a massively parallel environment. | Bob Willems University of Southern Mississippi | “Computational Env. For Climate…” |  |
| Development Of Boundary Conditions In Message Passing Parallel Ocean Modeling The Navy and CWO communities have a great need in development of nowcast/forecast systems with basin-wide forecasting skill as well as with the necessary skills in prediction of shallow coastal environment. This need can be achieved by using two models in parallel programming environment: model with the capabilities in modeling global ocean processes(MICOM) and a model with the skills in estuarine and coastal modeling (POM). The global model will provide boundary conditions for the limited area coastal models. Our objectives are to develop boundary conditions in the parallel implementation of these models on T3E and Cluster environments. Boundary conditions will play a significant role in the processes of migration and performance of these models in message- passing parallel environment. | Igor Shulman Institute of Marine Sciences, University of Mississippi | “Computational Env. For Climate…” |  |
| A Parallel Benchmark Suite for Climate, Weather and Ocean models. As the DoD High Performance Modernization program installs different types of high performance parallel computers in the MSRCs and Distributed Centers, the CWO modelers and CTA researchers will need to evaluate which systems meets their objectives. In the past when the single instruction, single memory model was the prevailing computing paradigm, the resource selection problem was a relatively easy one, but that is no longer the case. We propose to develop a suite of parallel benchmark suite specifically for climate, weather and ocean models by leveraging the considerable effort that has gone into the development of parallel bench marks such as PARKBENCH and the NAS parallel benchmarks. | P.K. (Jay) Jayakumar School of Mathematical Sciences University of Southern Mississippi | “Computational Env. For Climate…” |  |
| Simplified Distributed Memory Programming Syntax for FORTRAN, “F—“ Abstract forthcoming, white paper available. | Matt O’Keefe University of Minnesota Robert Numrich CRAY Research | “A Portable SHMEM Implementation”, “Shared Memory Parallelism” | CEWES, ASC, ARL |
| A Portable Parallel Programming API for CWO Methods, FORTRAN-P Abstract forthcoming, white paper available. | Matt O’Keefe University of Minnesota | “Shared Memory Parallelism” |  |

This listing of abstracts is incomplete and reflects an early view into the project development process. However, it does indicate the areas of expertise of the team that we have assembled thus far. Collaborations with other MSRCs are welcomed as noted.

The next step after the review in the project development process for the NAVO MSRC PET program will be to solicit refinements from the applicants based on the commentary of the reviewers.  After refinements are made, the successful applicants will be asked to a project team kick-off meeting where collaborations within the group of projects will be established. Similar meetings will be held at least bi-annually in order to share developing information and to solve problems.

Paraphrased from “Metacomputing Support at NAVO and other MSRCs” by Andrew Grimshaw at University of Virginia.