## Slide 1: Review of Year 3 Projects
NPAC/Syracuse University

## Slide 2: Core Support Collaboration/Communication (C/C)
Geoffrey Fox
NPAC/Syracuse University
Annual Review 9-10 February 1999

## Slide 3: Collaboration/Communication Core
Staffing
Luk Beca
David Bernholdt
Geoffrey Fox
Tom Major
Konrad Olszewski
Marek Podgorny
Piotr Sokolowski
Remek Trzaska
Yuping Zhu

## Slide 4: C/C Core -- Status
Trip reports routinely posted on NPAC web site & distributed by email
On-going Tango enhancements & releases
  Tango 1.02 (increased robustness) Oct’98
  Tango 1.1 (extensive rewrites, added functionality based on experience and user feedback) internal now, public by end of February
  database/asynch collab linkage available

## Slide 5: C/C Core -- Status (2)
On-going operation of web-linked database apps, assistance with transfer to CEWES
  Search Engines, WSMS working at NPAC
  Assisting with WSMS installation now
  Yuping Zhu has account after 11 month wait for NAC
Tango training at CEWES (Nov’98)
Numerous Tango trainings elsewhere open to DoD researchers

## Slide 6: C/C Core -- Other Metrics
Tango tutorial on installation and operation at JSU, assistance with CEWES Tango installation (7 person-days)
Continued user support
Ongoing involvement in national activities (such as DoD users meeting and NPACI/NSCA PACI Leading Edge Sites and Partners) leads to continuing better understanding of collaborative technologies and how to meet PET needs

## Slide 7: C/C Core -- Technical Progress
Presented together with closely related Training Core technical progress

## Slide 8: Core Support Training
Geoffrey Fox
NPAC/Syracuse University
Annual Review 9-10 February 1999

## Slide 9: Training Core
Staffing
David Bernholdt
Geoffrey Fox
Jin Jianxiang
Norka Lucena
Tom Major
Roman Markowski
Marek Podgorny
Tom Stachowiak
Remek Trzaska

## Slide 10: Training Core -- Status
Trip reports posted to NPAC web site & distributed by email
PET Program-Wide Training Group Meetings (at User Group Conference)
Tango enhancements & releases to support training and education
  Tango 1.01, May’98 (“all browser” support not released)
  Tango 1.02, Oct’98 (robustness)
Evaluation of multimedia databases for training

## Slide 11: Training Core -- Other Metrics
Fox leads graduate education program for NSF PACI (combined NCSA/NPACI)
Through PACI also see how tools for K-12 and other educational areas can by synergistic with DoD needs
  e.g. use of TangoInteractive in Middle/High school Java Academy
Also Fox one of lead authors of pedagogical book on parallel computing planned by CRPC

## Slide 12: Trip Reports
Trip reports from more than 30 events this year
Most related to collab/training and/or other technical areas
Very few events PET-supported
http://www.npac.syr.edu/users/bernhold/trip-reports/
Also distributed by email

## Slide 13: TANGO On-going Enhancements
Main focus on:
  system robustness and maintainability
  enhancements for collaborative and educational functions (new and improved applications)
    Full support for W3C document object model sharing
  linkage of synchronous and asynchronous modes
    achieved by improving shared browser support as “asynchronous”
  linkage to asynchronous document repositories
    databases and form based server interfaces
  system programmability (APIs)
  documentation and training material

## Slide 14: System Releases
TANGO 1.01 released in May 98
  packaged servers for both UNIX and Windows NT platforms
    automated, industrial grade installation procedures
    industrial grade stability and robustness
  packaging for the complete application suite
  system deployed at CEWES and ARL and at several HBCUs
  used by several universities in US and abroad (~ 1000 downloads)

## Slide 15: TANGO 1.1 Release
Radically improved system
  available internally in NPAC
  public release expected in February 99
  employs newest Java and browser technology
  incorporates all “lessons learned” from TANGO 1.0 deployment and use
  new paradigm for “collaboration space” navigation, session handling, and floor control
    hierarchical view of the “interaction space”, “Metaverse traversing” support

## Slide 16
TANGO 1.1
Graphical User
Interface
(based on Java Swing classes)

## Slide 17: Enhanced Support for Collaboration
Application improvements:
  BuenaVista 3.0 (TANGO videoconferencing agent) completely rewritten for PC and SGI platforms
    robust multithreaded implementation, extensively tested for stability
    improved audio and video quality
    support for multiple audio and video cards
    re-implemented robust session control protocol
    redesigned user interface
    detailed documentation
    Linux implementation ongoing
  BV has been critical for remote class and training delivery
      Version 3.0 will be released with TANGO 1.1