## Slide 1: Communication/Collaboration
PET Midyear Review
C. Wayne Mastin
PET On-Site Team Lead
Nichols Research
September 14-15, 1998

## Slide 2: C/C Efforts
1. C/C Core Support - Syracuse University Prof. Geoffrey Fox, Academic Lead
Dr. David Bernholdt, PI
2. PET Web Pages Evolution - NCSA, UIUC
Ms. Sandie Kappes, PI

## Slide 3: Communication/Collaboration Core Support

## Slide 4: I. Programmatic Status

## Slide 5: Deliverables
Trip reports - on the web at http://www.npac.syr.edu/users/bernhold/trip-reports - total now at 21 reports covering 18 conferences
Biweekly and Annual Reports
Midyear and Annual Review presentations

## Slide 6: Deliverables
Tango enhancement
  Tango 2 release renamed Tango 1.01, released Jun 98
  “Tango 2” with database for asynchronous collaboration - Jan 99 release on schedule
Web-linked database deliverables - progress awaiting Oracle

## Slide 7: Deliverables
Tango training
  NCSA Alliance Meeting, April 27 - done
  Distance Education Technologies Workshop - done
C/C web site development and maintenance - to be done

## Slide 8: C/C Core Expenditures

## Slide 9: Staffing
David Bernholdt
Geoffrey Fox
Marek Podgorny
Deepak Ramanathan
Remek Trzaska
Yuping Zhu

## Slide 10: II. Technical Progress
Covered by Dr. Geoffrey Fox in FMS Core presentation

## Slide 11: III. Future Plans

## Slide 12: Tango
Deploy Tango server at CEWES MSRC
Conduct at test research collaboration using Tango
  CWO at CEWES, NAVO, and NRL-Monterey
  PET on-site and a “friendly” off-site user

## Slide 13: Web-Based Technologies (without Oracle)
Grid Generation Search Engine - keep at Syracuse
CEWES MSRC Web Site Search Engine - keep at Syracuse or replace with a commercial product

## Slide 14: CEWES MSRC Thematic Area
Training and User Productivity
  Supports web-based training and distance education
  Potential application for remote scientific visualization

## Slide 15
TRAINING

## Slide 16
CEWES
CORE SUPPORT

## Slide 17
Number of Classes : 4
Number of Remote Classes: 7
Number of Workshops: 1
Total number of students: 129
***************************
Note: Tango Class Scheduled
for September
***************************
Progress Since 1 April 1998

## Slide 18
Proposed Classes for October 1998 through March 1999:
October:
Collab and Multimedia Database Technology (Syracuse)
Open MP (SGI)
MPI Case Studies ‑ at NRL (MSU)
November:
CSM Workshop (PET)
December:
SciViz Tools (NCSA)
Parallel Programming Workshop (PET/CMG)

## Slide 19
January:
Parallel Tools and Libraries (Tennessee)
Parallel Programming Workshop ‑ at AEDC (PET/CMG)
February:
Parallel Technology and Algorithms (Texas)
CWO Workshop (OSU)
Parallel Programming Workshop ‑ at NRL (PET/CMG)
March:
Parallel Programming on the SGI O2K ‑via Tango (OSC/Syracuse)
Parallel Programming Workshop (PET/CMG)
Proposed Classes, Cont.

## Slide 20
SYRACUSE
CORE and FOCUSED

## Slide 21
Deliverables:
Tango 1.0: Released
Tango 2.0 (Tango 1.0.1) Released
CEWES MSRC PET Training Website: On-going effort
Evaluation of multimedia database needs for training materials:
Done - Incorporated in Pet Collaboration and Implementation Plan
TRAINING:
I PROGRAMMATIC STATUS:

## Slide 22
Distance Education for Curricula Enhancement:
Delivery to JSU Ongoing
HPC Educational CD-ROM
On Track
Prototype Distance HPC Training for DoD Users:
Bit behind- First class in Sept

## Slide 23
Training Core
CEWES MSRC PET Website
Web Interface for Comp Modules
Distance Education Curricula Enhancement
HPC CD-ROM
Prototype Distance Education
Financial Status:

## Slide 24
II TECHNICAL PROGRESS
Distance Education
Tango installation & training at JSU 19-21 August 1998
First lecture delivered 25 August 1998
Nine JSU students
Expect ~3 non-credit students to join from CEWES TEF

## Slide 25
JSU Class in Progress

## Slide 26
II TECHNICAL PROGRESS, Cont..
Distance Training
Tango client & server installed at OSC
OSC’s Troy Baer attended JSU Tango training
First training, Fortran 90 (1 day), to be delivered by Troy Baer (OSC) in September. Courseware in Tango-compatible format. ARL, OSC to receive.
Second training probably on Origin 2000 (2-2.5 days), being scheduled

## Slide 27
Distance Training Courseware

## Slide 28
III FUTURE PLANS:
Tango:
Release 1.1
Continue to Improve/Refine
Distance Education:
Experience is increasing understanding but..
Room for more experimentation with Teacher Styles
Investigate other deliveries, other recipients

## Slide 29
Distance Training:
More accessible to Desktops instead of/in addition to “classroom” access
Desktop use requires “foolproofing” (Very Difficult)
III FUTURE PLANS, Cont.
CD-ROM:
Possible tie in with ASC’s Lecture/Recorder Player

## Slide 30: FMS Core Support FMS HLA Demo
Geoffrey Fox and Wojtek Furmanski
NPAC/Syracuse University

## Slide 31: Programmatic Status

## Slide 32: FMS Core Support: Deliverables (1)
Trip reports for conferences and user contacts: List of published conf papers
  Internet Server Workshop, Wisconsin, Jun 98
  DoD HPC Users Group Conf, Rice Univ, Jun 98
  EuroPar98, UK, Sept 98
  PDPTA98, Las Vegas, July 98
  ITEA98/WebFlow for Visual HLA, Aberdeen, Jul 98
  ITEA98/DirectX meets RTI, Aberdeen, Jul 98
  ITEA98/Object Web RTI, Aberdeen, Jul 98
  ITEA98/Universal Databases, Aberdeen, Jul 98
  SIW Fall 98, Orlando, Sept 98

## Slide 33: FMS Core Support: Deliverables (2)
Trip reports for conferences and user contacts: List of established FMS contacts
  Mark Roberts, COLSA
  Bill Smith, Henry Ng, NRL
  Larry Peterson, Jeff Wallace, Bob Wasilausky, SPAWAR
  Jeff Sauerborn, VPG, Eileen Viar, TECOM
  Jeff Steinman, Jim Brutocao, Metron, Louis Yu, Metron
  Ron van Iwardeen, Frank Weis, JNTF
  Steve Bishop, Keith Snively, Ft. Belvoir
  Willie Brown, Milti Leonard, JSU

## Slide 34: FMS Core Support: Deliverables (3)
Contributions to PET bi-weekly and Annual reports
  Being delivered
Presentations for PET Mid-Year and Annual Reviews (August 98, January 1999)
  Mid-Year August 1998: This presentation

## Slide 35: FMS Core Support: Deliverables (4)
Training course materials (as conducted)
  FMS Tutorial by W. Furmanski, JSU Summer Inst., Jun 98
  FMS Lab by W. Furmanski, JSU Summer Inst., Jun 98
  FMS Techs (Distr Objects & Databases) by G. C. Fox, ITEA, Jul 98
  Conference Talks on FMS (see previous slide for published conf papers)

## Slide 36: FMS Core Support: Deliverables (5)
Develop and maintain a web site describing FMS activities of interest to CEWES MSRC users
  Full FMS Training Site operational at http://bombay.npac.syr.edu/fms
  Selected subspace to be installed soon at CEWES
  Interactive FMS Training Space under development at http://tapetus.npac.syr.edu/hpcmp/fms/pet/training/index.html

## Slide 37: FMS HLA Demo: Deliverables (1)
Prototype Object Web RTI operational and sequential Java platforms (UNIX workstations, Windows NT PCs) by May 1998
  Delivered

## Slide 38: FMS HLA Demo: Deliverables (2)
HLA version of CMS is operational and tested at NPAC using Object Web RTI (August 1998)
  Postponed till late ‘98 due to new focus on Supercomputing ‘98 demo (see technical progress for more details)

## Slide 39: FMS HLA Demo: Deliverables (3)
Contributions to PET bi-weekly and Annual reports
  Being delivered
Presentations for PET Mid-Year and Annual Reviews (August 1998, January 1999)
  Mid-Year August 1998: This presentation

## Slide 40: FMS HLA Demo: Deliverables (4)
Both sequential and parallel versions of CMS modules for mine field and tested vehicles installed in respective centers and connected via Object Web RTI. Simple Web browser based control front-end established to both sites/simulation components. Front-end (given by a Java applet with simple 2D navigation tools) allows user to run and monitor distributed CMS from any Web site (December 1998)
  Trial demo for Jager Donuts operational
  Building CMS demo for Supercomputing ‘98
  See Technical Progress for more details

## Slide 41: FMS HLA Demo: Deliverables (5)
Final Demonstration (March 1999)
  Trial demo planned for Supercomputing ‘98 (November 1998)
Pre-print report on results of effort (March 1999)
  Joint publications planned with Ft. Belvoir (CMS developers)

## Slide 42: Financial Status
FMS Core Support
FMS HLA Demo

## Slide 43: Technical Progress

## Slide 44: FMS Core Support: Technical Progress (1)
  Good progress with FMS conference papers:
    DoD UGC paper presented in Houston, June 98
    4 papers presented at ITEA’98, Aberdeen, July 98
    SIW Fall’98 paper to be presented in Sept ‘98
  Wiley book in progress: Building Distributed Systems on Pragmatic Object Web to include material on JWORB and Object Web RTI

## Slide 45: FMS Core Support: Technical Progress (2)
  First Entry Level FMS Training (Full day Course + Lab) delivered June 98 during the JSU Summer Institute
  FMS Training Site at http://bombay.npac.syr.edu/fms includes overview of FMS projects (PET and CHSSI) and tutorials on enabling Web/Commodity technologies
  FMS Training Space under development at http://tapetus.npac.syr.edu/hpcmp/fms/pet/training/index.html will include support for interactive Web based multi-player training

## Slide 46: FMS HLA Demo: Technical Progress (1)
Object Web RTI, developed in Year 2, is now fully operational both for UNIX and NT
OWRTI implements DMSO RTI 1.3 as a CORBA Service in Java
Generic middleware layer is provided by JWORB (Java Web Object Request Broker) which offers a Java based ORB integrated with Web server (HTTP + IIOP server)

## Slide 47: FMS HLA Demo: Technical Progress (2)

## Slide 48: FMS HLA Demo: Technical Progress (3)
OWRTI implements DMSO RTI 1.3 as a JWORB service
This includes two major CORBA objects: RTIAmbassador to represent RTI for federates, and FederateAmbassador that resides in a federate and receives callbacks from the RTI

## Slide 49: FMS HLA Demo: Technical Progress (4)

## Slide 50: FMS HLA Demo: Technical Progress (5)
RTIAmbassador is implemented in terms of a set of CORBA objects in JWORB, corresponding to individual RTI services such as:
  Federation Management
  Object Management
  Ownership Management
  Declaration Management
  Time Management
  Data Distribution Management

## Slide 51: FMS HLA Demo: Technical Progress (6)

## Slide 52: FMS HLA Demo: Technical Progress (7)
We started to experiment with simple HLA applications running on top of OWRTI
As the first target we selected Jager - a simple multi-player video game distributed as part of with DMSO RTI release
We constructed WebFlow based visual front-end for Jager and we added OpenGL based 3D viewer

## Slide 53: FMS HLA Demo: Technical Progress (8)

## Slide 54: FMS HLA Demo: Technical Progress (9)
In the next step, we constructed “Jager Donuts” - a DirectX based front-end for Jager over OWRTI by adapting the Space Donuts game distributed by Microsoft as part of DirectX SDK to Jager scenario and geometry
We have now remote multi-player version of this game recently tested between Syracuse and San Diego (demonstrated there during PANDA JSIMS meeting)

## Slide 55: FMS HLA Demo: Technical Progress (10)

## Slide 56: FMS HLA Demo: Technical Progress (11)
DirectX is a new powerful commodity front-end for interactive multimedia
The following screendump comes from the professional game “Art of Flying” by Blue Moon Interactive which is a kind of flight simulator running real time on a Pentium laptop

## Slide 57: FMS HLA Demo: Technical Progress (12)

## Slide 58: FMS HLA Demo: Technical Progress (13)
While testing OWRTI with various graphical front-ends, we proceed with CMS demo development
We were asked by HPCMO to prepare SC’98 parallel CMS demo and we therefore decided to focus on this task and return to HLA compliant CMS in Nov/Dec ‘98

## Slide 59: FMS HLA Demo: Technical Progress (14)

## Slide 60: FMS HLA Demo: Technical Progress (15)
We have currently the following configuration operational:
  a group of ModSAF vehicles is running at NPAC
  CMS minefield is running at Origin2000 at ARL
  vehicles and minefield are connected and communicate via MBONE multicast

## Slide 61: FMS HLA Demo: Technical Progress (16)

## Slide 62: FMS HLA Demo: Technical Progress (17)
In the planned SC’98 demo, we will try to visualize minefield terrain and the propagating vehicle using ImmersaDesk
Visitors at Orlando booth will be able to control vehicles (running at NPAC) and see them exploded in the minefield (running in ARL)

## Slide 63: Future Plans

## Slide 64: FMS Core Support: Future Plans (1)
We are building FMS Training Space that will offer real-time multi-player style training (a la Jager Donuts or Parallel CMS) for selected FMS systems
The first target is SPEEDES and we also evaluate ModSAF
As the first step, we are building the Web linked database support for ModSAF documentation

## Slide 65: FMS Core Support: Future Plans (1)

## Slide 66: FMS HLA Demo: Future Plans (1)
After SC’98 demo, we will try to combine the experience coming from various visualization front-ends
We intend to move Metacomputing CMS demo towards Simulation Based Acquisition style proof-of-the concept application for countermine engineering
We will also seek for other application candidates for OWRTI in the JSIMS domain

## Slide 67: FMS HLA Demo: Future Plans (1)

## Slide 68: Web Interfaces for Computational Modules
Geoffrey Fox and Tomasz Haupt
NPAC/Syracuse University

## Slide 69: Programmatic Status (1)
Initial meeting with FMS group (Jun’98)
  3 meetings w/ both Deliman & Holland groups
Prototype web interface for LMS demo (Jul’98)
  Demo rescheduled to early Sep’98 to match change in Holland’s planned demo for DoD
Report on “lessons learned” from LMS prototype (Aug’98)
  Will follow demo

## Slide 70: Programmatic Status (2)
Presentations for PET mid-year and annual reviews (Aug’98, Jan’99)
Web interfaces ready for demo (Feb’99)
  on track
Training at CEWES MSRC on web interface technology (Mar’99)
  on track
Report (Mar’99)
  on track

## Slide 71
Financial Status
Web Interfaces

## Slide 72: Technical Progress
Background on web interface technology
Detailed description of two demonstration projects
Highlights of results

## Slide 73: Technical Progress Part I: Background
(Not directly funded by PET programs)

## Slide 74: Introduction
Software technologies of the World-Wide Web contain a promising potential for building a new generation of distributed, high performance computing environments.
The web is not just a document access system supported by the somewhat limited HTTP protocol. Rather, it is the distributed object technology which can build general multi-tiered enterprise intranet and internet applications.
CORBA is turning from a sleepy heavyweight standard initiative to a major competitive development activity that battles with DCOM and JavaBeans to be the core distributed object technology.

## Slide 75: HPcc: High Performance Commodity Computing
A new strategy which builds HPCC programming tools on top of the remarkable new software infrastructure being developed for the commercial web and distributed object areas.
This leverage of a huge industry investment naturally delivers tools with the desired properties with the one (albeit critical) exception that high performance is not guaranteed.
We add high performance to commodity systems using a multi-tier architecture with GLOBUS metacomputing toolkit as the backend of a middle-tier of commodity web and object servers.

## Slide 76: Web Based Metacomputing
High level programming environment and tools to support distance computing on heterogeneous distributed commodity platforms and high-speed networks, spanning across labs and facilities.
Access to the full range of commercial capabilities (e.g. databases and compute servers), pervasive access from all platforms and natural incremental enhancement.
Uniform, platform independent, Web-based interactive point of access

## Slide 77: WebFlow
More specifically, we are developing WebFlow - a scalable, high level, commodity standards based, HPDC system that integrates:
  High-level front-ends for visual programming, steering, run-time data analysis and visualization, and collaboration built on top of the web and OO commodity standards (tier 1).
  Distributed object-based, scalable, and reusable web server and object broker middleware (tier 2)
  High performance backend implemented using the metacomputing toolkit of GLOBUS (tier 3)

## Slide 78: Three-tier Architecture of WebFlow

## Slide 79: Visual Authoring Tools
The visual HPDC framework delivered by this project offers an intuitive web browser based interface and a uniform point of interactive control for a variety of computational modules and applications, running at various places on different platforms and networks.
New applications can be composed dynamically from reusable components just by clicking on visual module icons, dragging them into the active WebFlow editor area, and linked by drawing the required connection lines, as shown in the following slide:

## Slide 80: New Front- end

## Slide 82: Summary
We developed a platform independent, three-tier system: the visual authoring tools implemented in the front end integrated with the middle tier network of servers based on the industry standards and following the distributed object paradigm, which facilitates seamless integration of commodity software components.
In particular, we use the WebFlow as a high level, visual user interface for GLOBUS. This not only makes the construction of a meta-application a much easier task for an end user, but also allows to combine this state of art HPCC environment with commercial software, including packages available only on Intel-based personal computers.
See http://www.npac.syr.edu/users/haupt/webflow/demo.html

## Slide 83: Technical Progress Part II: Project Description
Web interfaces to:
  Landscape modeling system
  Assessment and repair of roadways system

## Slide 84: Objectives
To develop a web based system that implements a “navigate-and-choose” paradigm and allows the end user to:
  Select (a set of) computational modules that provide answers to the problem at hand
  Retrieve input data sets from the Internet
  Use adequate (remote) computational resources
  Visualize and analyze output data on the local host
Anytime, anywhere, using any platform (e.g., a connected to the internet laptop PC)

## Slide 85: More Technically...
  Automates data retrieval from different sources (databases, web sites, etc.)
  Performs input data preprocessing (such as format conversions) on-the-fly
  Identifies and allocates computational resources (ranging form the local host to a network of remote high performance systems)
  Facilitates interprocessor communications
  Automates data transfer
  Launches visualization packages (also in a collaborative mode)

## Slide 86: Implementation Strategy
Follow industry standards
  HTTP, Java, JavaBeans, CORBA, IIOP,...
Use commercial commodity software
  Web browsers, web servers, text editors, ...
Adopt the best solutions from academia
  WebFlow, GLOBUS, …
Minimize modifications of the existing simulation software

## Slide 87: Implementation
We are using WebFlow as the base infrastructure for Web-based distributed computations
Support for high performance systems will be build using GLOBUS metacomputing toolkit
The same infrastructure will be used for different applications (including other PET projects - already adopted by M. Wheeler at UT at Austin)
Particular applications require customized front-ends, and Java/CORBA wrappers for the computational modules without modifications of the original codes.

## Slide 88: Two applications:
Landscape Modeling System
  select a computational model (currently CASC2D interoperating with EDYS), retrieve the input data, preprocess them using WMS, transfer the data to the hosts on which the models are to be run, launch the applications, and visualize the result on the local host.
Assessment and Repair of Roadways
  GIS-based front-end implemented as a Java applet that allows the user to define a problem by interactively selecting features on the map, and run it on a selected host. The raw input data (GIS maps, status of roads, etc.) come from many different sources, in different formats, and are of different quality.

## Slide 89: WebFlow implementation of LMS
WebFlow
server
WebFlow
server
WebFlow
server
EDYS
CASC2D
Data Retrieval
High Performance System
CASC2D
proxy
IIOP
Web Browser
Data Wizard
WMS interface
Toolbar
HTTP
WMS
File Transfer
File Transfer
GLOBUS
GIS & DEM
Soils & Land Use
Weather Data
Vegetation Data
Internet
WebFlow modules
(back-end)
WebFlow
middle-tier
WebFlow applet
(front-end)

## Slide 90: LMS: Deliverables
Short term (September 98): The first demo of the Web-based LMS system will include the following features:
  automatic downloading of input data needed to run CASC2D model
  launching WMS on local or remote host (to preprocess raw input data to CASC2D format)
  launching CASC2D on a remote host
    in a stand-alone mode
    coupled with EDYS to improve CASC2D simulations
    to provide input data for a long term EDYS simulations
  uploading results to the client and run WMS visualization package

## Slide 91: LMS deliverables (Long Term)
incorporating models different than CASC2D to WMS, and support for application other than WMS
development of a general support for small grain interaction between the models
support for high performance systems using GLOBUS

## Slide 92: LMS: Status
WebFlow infrastructure ready to use
  both Unix and Windows NT
WMS encapsulated as a WebFlow module
CASC2D and EDYS
  waiting for the codes (the codes are being modified to facilitate a fine grain data exchange between them)
Data retrieval modules
  for data from USGS: under development
  others: pending on specifications to be received from WES.

## Slide 93: ARR: Deliverables
Short term (September 98):
  implementation of a specific model as a WebFlow module and running it using a fixed input data stored on a local disk
Long term:
  a Web interface for selecting and retrieving data sets
  WebFlow modules to identify format of the data, and performing data conversions, if necessary
  WebFlow modules to generate input data, if none are available
  support for remote execution of computational models and data transfer

## Slide 94: ARR: status
A little behind the schedule
  pending on codes to be received form WES
  good news: much of the efforts devoted to WMS is directly reusable for this project

## Slide 95: Highlights
Java training presented (Jun’98) as outgrowth of this project
Three meetings with EQM & FMS users in first half of Year 3
PET EQM “web launching” project with shift to WebFlow technology

## Slide 96: Future Plans
Planned demonstration of web interfacing technology with U Texas (Mary Wheeler) group for SC98
Extension to HPC systems via WebFlow over GLOBUS