INSTITUTION NAMES:	Northeast Parallel Architectures Center (NPAC) - Syracuse

Work Package Title:	Information/Communication

Project Title:	Interoperable Problem Solving Environment (IPSE) for ASC -- Initial Demonstration of Concept (Phase One, Syracuse Component)

POC NameS:	Dr. Geoffrey Fox (NPAC)

EMAILS:	gcf@npac.syr.edu

PHONES:	(315) 443-2163

FAXES:	(315) 443-1973

CTA or PEI:  All (affects overall MSRC productivity and future hardware configurations)

Project Description:  This jointly proposed project developed by OSC and NPAC will demonstrate concepts embodied in a briefings on Gateway Interface to High Performance Commodity Computing (HPcc) Systems presented by Dr. Fox at the ASC MSRC Annual PET Review on July 2, 1998 and presented at MAPINT ’98 on August 26, 1998 along with outreach briefings to industry and PET partners by Dana Hoffman, ASC Academic Coordinator.  This consolidated information was then brought forward to the ASC Interoperability Working Group resulting in the IPSE (Interoperable  Problem Solving Environment).  Central issues are:  How do we build seamless interfaces to HPC resources for DoD scientists and engineers?  How do we extend access to those resources to DoD personnel with little or no HPC expertise?  How do we demonstrate metacomputing concepts on a small scale before we move to very large-scale problems?  And how do we adapt to the HPC hardware/software marketplace of the future so that we best serve the DoD user within the MSRC and DC environments?

This proposal leverages the fact that OSC has up to six backend commodity HPC platforms available for demonstration of the IPSE principles:  T3E, SP2, O2K, T90, J90, and SGI cluster.  OSC will lease or purchase a Sun 4500-class server for the duration of this project to demonstrate the target architecture.  NPAC has develop a strong relationship with Sun as an industrial partner and views this as a potential major benefit for the DoD HPCMP.  NPAC is already building initial front-end software for a Pragmatic Object Web (POW) in the HLA/RTI and web launching focused efforts they are conducting for CEWES MSRC.  NPAC has also developed Oracle databases that serve network inquiries via web pages (e.g., the grid search engine for CEWES MSRC). OSC or OSU lead activities in CTA areas which are appropriate for early “proof of principle” demonstrations of HPcc concepts. Thus, the fundamental participants and pieces are in place to demonstrate the proof of concept for a 3-Tier (Client -- Smart Middle Server -- Back End Platform) HPcc architecture.  Phase One of the project focuses on the multi-tier gateway architecture, with the following results: (1) general web-based front-end for access to HPC resources as part of an overall integrated design; (2) plans for integration with the ASC computing environment (in terms of queuing system support and security requirements) for implementation in later phases; (3) multiple back-end platform integration using IPSE middleware; (4) sample web interface for a chosen CTA application; (5) plans for up to two demonstration IPSEs for implementation in later phases. The fundamental pieces of a "gateway" or Object Web Architecture for HPcc are:  a client workstation that makes requests through a Common User Interface (CUI); one or more servers that receive such requests and determine how they should be met via Object Request Broker (ORB) middleware; and multiple back-end platforms (MPPs, NT clusters, networks, servers, etc.) that perform specific types of commodity tasks.  Because many of these tasks do not have to be performed by MPPs, these costly resources can be reserved for tasks that can only be performed on such platforms.  Complex operations that involve retrieval of data from mass storage, MPP resource requests, visualization of results, storage of resulting data, access to various non-local databases, etc. may be greatly simplified for the end user.

Project Objective:  The project will demonstrate, in phases, the fundamental application of IPSE concepts:  client request software (simple Applets or "ORBlets" written in Java); middleware, beginning with NPAC's JWORB (Java Web ORB) or a Java Virtual Machine (JVM) as the trial implementation of a POW, running on the Sun 4500-class server; and HPC applications, databases, etc. running on the multiple OSC back-end platforms.

During Year Three of the ASC PET program, NPAC will implement Phase One of IPSE on OSC hardware using software developed or adapted by NPAC, with appropriate cooperation from OSC and PET staff.  This will avoid disruption of the day-to-day production activities at ASC MSRC while the concept is being checked out and refined.  Using the new server and current OSC back-end hardware, OSC will configure the target architecture; NPAC will complete initial modifications to JWORB for middleware running on the server.  As the architecture matures, it will be transferred directly to ASC MSRC in cooperation with Nichols Research.  Phase One will demonstrate the following concepts on the target hardware architecture:

- Full architecture design and requirements definition, including:  web-based CUI design and initial implementation; ORB middleware; interface with back-end schedulers, display of job status; techniques for display of available system resources; interface to file management system; and object-oriented distributed computing environment components.

- With appropriate assistance from ASC/Nichols, we will design and implement the interface requirements of the CUI to PBS, and plan integration with the Kerberos/SecureID environment.

- To accelerate Phase One activities, we plan to use the Globus system as the basis for metacomputing services in the middle tier.  The Globus system is widely used, well tested, and is expected to evolve to support new security paradigms and front ends.  At the same time, we recognize that Globus may not be the best solution in the long term (competing approaches are under development, but are not as advanced as Globus), so we will construct the system in a layered fashion that will accommodate changes in Globus or switching to another system, and simultaneously evaluate Globus’s suitability for the gateway application.  Installation of Globus requires root privilege, so we will require assistance from OSC and later ASC with this aspect of the project.

- Installation of software at OSC, including a gateway server that exercises middleware; verification of architecture concepts in operating environment; development of a testbed for such verification; cooperation with participating hardware and/or software vendors; and delivery of IPSE technology and software to ASC MSRC.  Once such delivery(s) is made, Nichols Research will assume responsibility for sustainment of the technology at the MSRC. We expect that Nichols Research will assist us during Phase One with the planning, requirements and functionality of this, and on an ongoing basis in later phases of the project.

- Plan up to two IPSEs that demonstrate proof-of-concept for the architecture and includes CUI considerations as well as access-at-the-desk. The application areas will be determined by PET management with guidance from the Executive Management Team.

We do not anticipate that the demonstration environment will provide immediate performance improvements.  The current implementations of Java compilers and JVM are not tuned for performance or scientific computing.  These issues may not even be a driver if Java and its derivatives are only used for middleware and it does not become computationally intensive.  They should also be addressed as the Java language and its spin-offs become more mainstream in the information technology marketplace.  This project is primarily based on developing a proof-of-concept that provides a more productive environment for the end user.

Deliverables:

PHASE 1 (Nov through May 99)

- Alpha release of demonstration system (Jan 99)

- Beta release of demonstration system (Mar 99)

- Final release of Phase 1demonstration system (Apr 99)

- Plans for 2 PSEs for Phase 2 (May 99)

- Plans for Kerberos integration (May 99)

- Deliver Phase 1 Software to ASC (May 99)

To provide a more complete idea of the project, the following are examples of possible deliverables in later phases of this project

PHASE 2 (May 99 through May 00)

1.ASC to integrate Phase 1 software  (PBS and Kerberos/SecureID)

2 Develop the other CTA PSE’s

3.Expand functionality of the chosen PSE basic environments

4.Design and Develop a SBA PSE

5.Investigate metacomputing opportunities available as a result of IPSE

PHASE 3

1.Expand all PSE’s functionality

2.Develop Discovery Automatic Allocations (DAA)

3.Investigate distributive single application to multiple HPC platforms feasibility

Customers/End Users:

All users within the HPC community, both DoD and otherwise.

Benefit to the Warfighter:  The IPSE/HPcc concept offers a promise of dramatically extending access to HPC-like resources by warfighters requiring HPC resources for their desktop environments as well as researchers while minimizing the need to purchase high-dollar mainframes.  This could have major implications for the Processing Level 3 (PL3) hardware purchases being planned at ASC and elsewhere.  Potential FMS applications are directly relevant to the warfighter.  Other benefits include reduction of RDT&E cycle time, etc.

Project Dependencies and Scope:

The scope of this joint OSC/NPAC project is to provide ASC with the IPSE proof of concept focused on CTAs of interest to ASC. Major areas to address are the PBS scheduler interface and the Kerberos secure environments.  Nichols will lead this effort for responsibility to ASC and for overseeing the requirements and deliverables to satisfy the requirements (as the prime contractor for ASC).  Nichols will assign a project manager to lead this project for ASC.  Nichols will define the environment requirements and have the overall responsible to integrate the deliverables into the MSRC operations, for sustainment and to develop a test bed that will benefit all MSRC’s for the HPCMO program.

Also, to satisfy the ASC requirements, two oversight teams will be established to review the design, integration and the deliverable requirements of the MSRC.  The first team will be an Executive Management Team to guarantee the support and resources are performing within scope and to identify/resolve any unexpected problems that may result for any reason.  The second team will oversee the design requirements of the PSE to assure a common framework exists for all of ASC’s CTA areas and for the possible future needs and requirements of ASC.

The Executive Management Team will consist of Geoffrey Fox (NPAC), Dick Pritchard (OSC), Wade McLean (Nichols) and Dana Hoffman (ASC/PET).

The PSE Design Team will consist of all of ASC’s on-site CTA leads, the on-site Tool lead, the on-site Sci Vis lead and the project lead from Nichols.

Risk:

The primary "risk" here is performance of Java on certain platforms and whether the proposed design and middleware will operate at efficiencies that allow the IPSE to perform.  The complexity of developing "real" ORBlets may be more difficult than imagined.

The secondary “risk” is the requirements of the current ASC environments.  The oversight teams are intended to minimize this risk and properly manage the deliverables from PET and ultimately to ASC as a MSRC team effort.

An additional important risk lies with the security requirements on the system, including firewalls, authentication (i.e. Kerberos and SecureID), and other issues.  In the first place, we can expect security requirements to change with time, which may have a significant impact on this project.  Secondly, as the gateway architecture is a new concept, the detailed nature of the relationship between the architecture and security requirements is not yet clear. This risk is somewhat reduced by relying on “commodity” security mechanisms wherever possible, but ultimately, this is a risk which must be accepted as part of the project.  Our design will make every effort to satisfy existing security needs, and to provide the flexibility to accommodate likely future changes such as we can envision.

Required Funding Level (NPAC onlY):

Year 3:	$70K for NPAC which includes:

0.30 FTE Research Scientist

0.75 FTE Graduate Res. Asst. (because of the possible general importance of the results of this effort, we have convinced the University to share tuition costs of these students, worth $21k)

$12K in travel costs (we anticipate 4 trips to OSC and/or ASC will be required)

Additional Notes:

- The costs for the Executive Management and Design Teams is currently funded

- The choice of CTA application is yet to be determined, however NPAC’s quoted funding requirements include sufficient effort to interface with a generic CTA application.

- Nichols will have to determine if the project lead requires any additional funds

Year 4:	TBD -- based on success of interim demonstrations

Year 5:	TBD -- based on success of interim demonstrations