## Slide 1: Review of Year 3 Projects
NPAC/Syracuse University

## Slide 2: Core Support Collaboration/Communication (C/C)
Geoffrey Fox
NPAC/Syracuse University
Annual Review 9-10 February 1999

## Slide 3: Collaboration/Communication Core
Staffing
Luk Beca
David Bernholdt
Geoffrey Fox
Tom Major
Konrad Olszewski
Marek Podgorny
Piotr Sokolowski
Remek Trzaska
Yuping Zhu

## Slide 4: C/C Core -- Status
Trip reports routinely posted on NPAC web site & distributed by email
On-going Tango enhancements & releases
  Tango 1.02 (increased robustness) Oct’98
  Tango 1.1 (extensive rewrites, added functionality based on experience and user feedback) internal now, public by end of February
  database/asynch collab linkage available

## Slide 5: C/C Core -- Status (2)
On-going operation of web-linked database apps, assistance with transfer to CEWES
  Search Engines, WSMS working at NPAC
  Assisting with WSMS installation now
  Yuping Zhu has account after 11 month wait for NAC
Tango training at CEWES (Nov’98)
Numerous Tango trainings elsewhere open to DoD researchers

## Slide 6: C/C Core -- Other Metrics
Tango tutorial on installation and operation at JSU, assistance with CEWES Tango installation (7 person-days)
Continued user support
Ongoing involvement in national activities (such as DoD users meeting and NPACI/NSCA PACI Leading Edge Sites and Partners) leads to continuing better understanding of collaborative technologies and how to meet PET needs

## Slide 7: C/C Core -- Technical Progress
Presented together with closely related Training Core technical progress

## Slide 8: Core Support Training
Geoffrey Fox
NPAC/Syracuse University
Annual Review 9-10 February 1999

## Slide 9: Training Core
Staffing
David Bernholdt
Geoffrey Fox
Jin Jianxiang
Norka Lucena
Tom Major
Roman Markowski
Marek Podgorny
Tom Stachowiak
Remek Trzaska

## Slide 10: Training Core -- Status
Trip reports posted to NPAC web site & distributed by email
PET Program-Wide Training Group Meetings (at User Group Conference)
Tango enhancements & releases to support training and education
  Tango 1.01, May’98 (“all browser” support not released)
  Tango 1.02, Oct’98 (robustness)
Evaluation of multimedia databases for training

## Slide 11: Training Core -- Other Metrics
Fox leads graduate education program for NSF PACI (combined NCSA/NPACI)
Through PACI also see how tools for K-12 and other educational areas can by synergistic with DoD needs
  e.g. use of TangoInteractive in Middle/High school Java Academy
Also Fox one of lead authors of pedagogical book on parallel computing planned by CRPC

## Slide 12: Trip Reports
Trip reports from more than 30 events this year
Most related to collab/training and/or other technical areas
Very few events PET-supported
http://www.npac.syr.edu/users/bernhold/trip-reports/
Also distributed by email

## Slide 13: TANGO On-going Enhancements
Main focus on:
  system robustness and maintainability
  enhancements for collaborative and educational functions (new and improved applications)
    Full support for W3C document object model sharing
  linkage of synchronous and asynchronous modes
    achieved by improving shared browser support as “asynchronous”
  linkage to asynchronous document repositories
    databases and form based server interfaces
  system programmability (APIs)
  documentation and training material

## Slide 14: System Releases
TANGO 1.01 released in May 98
  packaged servers for both UNIX and Windows NT platforms
    automated, industrial grade installation procedures
    industrial grade stability and robustness
  packaging for the complete application suite
  system deployed at CEWES and ARL and at several HBCUs
  used by several universities in US and abroad (~ 1000 downloads)

## Slide 15: TANGO 1.1 Release
Radically improved system
  available internally in NPAC
  public release expected in February 99
  employs newest Java and browser technology
  incorporates all “lessons learned” from TANGO 1.0 deployment and use
  new paradigm for “collaboration space” navigation, session handling, and floor control
    hierarchical view of the “interaction space”, “Metaverse traversing” support

## Slide 16
TANGO 1.1
Graphical User
Interface
(based on Java Swing classes)

## Slide 17: Enhanced Support for Collaboration
Application improvements:
  BuenaVista 3.0 (TANGO videoconferencing agent) completely rewritten for PC and SGI platforms
    robust multithreaded implementation, extensively tested for stability
    improved audio and video quality
    support for multiple audio and video cards
    re-implemented robust session control protocol
    redesigned user interface
    detailed documentation
    Linux implementation ongoing
  BV has been critical for remote class and training delivery
      Version 3.0 will be released with TANGO 1.1

## Slide 19: Enhanced Support for Collaboration
Shared Pointer added to Internet Assistant PowerPoint on the web
Illustrates sharing of W3C Object Model
DHTML “Heartbeat” recording shared events in last 60 seconds

## Slide 20: Shared Form Illustrated by Shared Access to NCSA Biology Workbench
Shared Multiple List
Shared Buttons
Shared Text field
Shared Checkbox

## Slide 21: Enhanced Support for Collaboration
New applications
  Layered whiteboard
    used in several applications, advanced authoring mode, import/export/save support, telecursor, scriptable external interface, advanced image compression, ….
  Java Shared browser
    robust, supports frames and embedded MM objects
  Chat tools
    advanced avatar 2.5D chat for “telepresence”
    new professional text chat with many advanced features, including clipboard, session save/mail, and latecomers support, fully customizable

## Slide 22: Enhanced Support for Collaboration
New applications, continued.
  Shared Telnet tool
    enhances Year 2 remote consulting tools suite
    deployed during remote training sessions
  New “instructor feedback” tool
    continuous audience feedback pooling and visualization
    instructor alert tools
  Shared streaming media tools
    Java H263/GSM video viewer with database interface
    RealVideo player (use and distribution agreed with supported by Progressive Networks)

## Slide 23: Robustness and Stability
Extensive in-house and field testing
  bug submission and fix tracing procedures
In-depth study of underlying (undocumented) browser technology
Dozens of bugs uncovered and fixed
Improvements to protocols and architectural modifications in multithreaded design of server and client
Robust installation procedures implemented

## Slide 24: Universal Browser Support
SoW stipulates support for Internet Explorer
  determined to be very expensive and time consuming and not easy to maintain concurrently with Netscape version, so we found another approach
Alternative approach studied, designed, and prototyped (full implementation proposed for Year 4)
  Solution also helps with some problems of browsers relative to Tango
    Browsers critical but nonstandard Java and bugs implies extremely unfriendly for developers
    Performance problems under UNIX
    Development and maintenance of two different technologies very expensive

## Slide 25: Programming Interfaces
To enable 3rd-party application development, a set of new APIs was designed and documented
  http://www.npac.syr.edu/tango/Developers_pages/developers_pages.html
TANGO runtime functionality encapsulated in a system proxy agent
  proxy methods callable from any language
TANGOBean enables visual programming of collaborative applications (no extra coding!)
New APIs support embedding of active shared objects in Web pages!

## Slide 26: Towards Virtual Civilization
Personal Identity Module for TANGO
  Database backend (relational or LDAP) to hold user identities and information, interfaced to collaboratory server (70% completed)
  supports authentication, security, assessment
  necessary for sync/async integration
TANGO/Mail/Listserv interface implemented, being integrated (critical synchronous/Asynchronous capability)
  NCSA Lotus Notes Intranet has major difficulty that discussion lists not linked to “ordinary” email
Local storage and file distribution interface implemented, being integrated

## Slide 27: Customizability
New client supports configurable, domain-specific interfaces
  selection of collaborative tools
  predefined, automatically started session
  hidden agents (faceless application)
  multi-frame integrated interfaces
  administrative interfaces
  all aspects under external control of system administrator/end user

## Slide 28: Virtual Space Navigation
Support for run-time server hoping
Support for communities/interest groups
Hierarchical visualization of the “collaboration space”
  Server/community/session/user
More granular, “per-session” floor control
New session control paradigm
Comprehensive, multi-level access to user information

## Slide 29: Shared Access to Databases
New shared browser supports shared access to pages of arbitrary complexity, including CSS-based contents
Sharing of XML-compliant documents is fully supported
Shared access to relational courseware repositories is implemented via server-side extensions implementing XML-style tags (WebWisdom NT 2.1)

## Slide 30: TANGO Deployment Status
Support for education:
  Jackson State University (full installation)
  Morgan State University (full installation)
  Clark Atlanta, Houston, MSU (client side)
Support for training:
  CEWES (full installation)
  ARL/HEAT center (full installation)
  OSC (client and collaboratory server)
  ASC, NAVO, NRL (client side)

## Slide 31: Summary
Contributed substantially to tracking of technology and progress in broad area (not limited to C/C & Training)
Substantial enhancement of Tango to meet requirements of PET education, training and collaboration activities.
Tools are now in a position where routine use by broad spectrum of users is appropriate; deployment/acceptance is next issue

## Slide 32: Distance Education for Curricula Enhancement
Geoffrey Fox
NPAC/Syracuse University
Annual Review 9-10 February 1999

## Slide 33: Distance Education for Curricula Enhancement
Staffing
Ozgur Balsoy, Saleh Elmohamed, Geoffrey Fox, Meryem Ispirli, Jin Jianxiang, Norka Lucena, Tom Major, Roman Markowski, Nancy McCracken, Marek Podgorny, Tom Scavo, Mehmet Sen, Tom Stachowiak, Remek Trzaska

## Slide 34: Distance Education -- Status
Activities/Deliverables
  Taught distance course at Jackson State
    CSC499 “Programming for the Web” in Spring 98 (started during Year 2)
    CSC539 “Computational Science for Simulation Applications” in Fall 98
  CPS616 “Web Software Technologies” Spr’99
    Offered for free to all PET partners (not actually a deliverable of any PET project)

## Slide 35: Distance Education-- Other Metrics
4 trips to JSU by NPAC instructors, 1 for Tango
Spring 98 class: 8 students, Fall 98 class: 7 students, Spring 99 class: 21 students (3 schools)
Presentation at SC98: Synchronous Learning at a Distance: Experiences with Tango Interactive
Installed Student (grading, homework, registration) Database System (web-linked Oracle database written at NPAC) at JSU for use with other dist. edu. courses.
Extensive & regular use of DREN & interactions with DREN staff

## Slide 36: Distance Education for Curricula Enhancement
“Research” universities deliver courses over the network to “teaching focused” universities
  provide students and faculty with access to leading-edge courses
  “jump start” local courses based on material originally delivered remotely
Use TangoInteractive/ WebWisdom for synchronous delivery of lectures from SU to JSU
Pilot for distance training of DoD users

## Slide 37: Architecture of JSU Distance Education
NPAC Web Server
JSU Proxy
Web Server
Java Tango Server
…….
Share URL’s
Audio Video
Conferencing Chat Rooms
White Boards etc.
Address at JSU of Curriculum Page
Teacher’s View of Curriculum Page
Student’s View of Curriculum Page
Participants at JSU
Teacher/Lecturer at NPAC
…….
Java Control Clients

## Slide 38: JSU CSC 499: Programming for the Web
Taught in Spring 98 (started during Yr2). Repeat of Fall 97 class, popular at JSU
JSU faculty attended to “learn” material
Taught Web architecture, CGI programming and Java
Additional refinements of architecture with proxy web server to avoid copying of materials.

## Slide 39: JSU CSC 539: Computational Science for Simulation Applications
Taught parallel computing architecture, scientific applications and algorithms, parallel programming in C/MPI. (Material on CD-ROM)
Used an on-line “Virtual Programming Lab” to compute with NPAC parallel computing resources.
Teaching graduate students led to additional kinds of feedback for Tango and style of distance teaching.

## Slide 40: Report presented at SC98
The paper “Synchronous Learning at a Distance: Experiences with Tango Interactive” was presented at the education sessions of SC98 in November.

## Slide 41: Additional Course in Spring 99
We have just begun teaching a distance education course based on the Syracuse course CPS616 Web Software Technologies.
Given at JSU to 9 students for credit. Also attended by 10 students at Mississippi State and 2 students from Clark Atlanta University for certificates.
The course will include multi-tier web architecture, web-linked databases, user interfaces with JavaScript and DHTML, distributed objects with RMI and CORBA, XML, and security issues.

## Slide 42: Summary
Now in fourth semester of course delivery!
Enhanced edu. opportunities for students
Gives local faculty a head start developing new courses (i.e. JSU now teaching “Programming for the Web” via Tango)
Distance education tools & techniques being adopted by JSU

## Slide 43: Summary (2)
This approach to dist. edu. is now in some sense “routine”, but active support still valuable (in addition to education aspects)
  Understanding of human factors in dist. edu.
  Drives requirements for Tango capabilities & robustness also relevant to training & collab use
  Testing ground for new Tango releases
Makes extensive use of DREN