NAVOCEANO Project Description Template

# Title

Distance Training and Education

# Institution

## Northeast Parallel Architectures Center, Syracuse University

# Point of Contact

David Bernholdt

Email:	bernhold@npac.syr.edu

Voice:	315 443 3857

Fax:		315 443 1973

# Project Description

Training of DoD researchers in the use of the hardware and software provided by the HPCMP, as well as education of the future workforce are important priorities of the PET program.  However these tasks are particularly challenging because of the geographically distributed user base of the MSRC, and because the institutions and individuals who are best suited to deliver training and education in these cutting edge areas are concentrated in a few locations, often far from large groups of potential students.  This can be overcome to some extent with travel in the case of limited-term training activities, but travel is in general not a practical solution in the educational context.

Over the last several years, NPAC has developed an electronic collaboratory system, TangoInteractive, which is being actively used to facilitate small group collaboration, as well as provide distance education and training.  Currently, the other three MSRCs are supporting development and deployment of Tango for both collaboration and educational purposes.  Through this project, we will also help NAVO and its PET partners deploy and use the TangoInteractive system for collaboration and education.

# Project Deliverables

- Participation in NAVO Annual Review (May 1998, completed)

- Distance Education & Training meetings at DoD HPC Users Group Conference (Jun 1998, completed)

- Tango Training at Jackson State University (attended by NAVO and Tennessee State staff) (Aug 1998, completed)

- Tango Installation & Training at NAVO (Sep 1998, completed)

- Java Training at NAVO (Sep 1998, completed)

- Support for participation in CEWES-NPAC-OSC Distance Training class (OpenMP) via Tango (Jan 1999)

- Assistance to interested HBCUs in deploying Tango at their institutions for purposes of experimentation or actual course delivery.  Expected to include additional workshops/tutorials at NAVO and other sites (TBD)

- Additional training at NAVO for Tango as a collaboration tool (for MSRC staff and users) (TBD)

# Project Benefits

TangoInteractive has proven itself to be an effective tool for remote course delivery through projects supported by the CEWES MSRC PET program to provide courses to Jackson State University (now in its third semester), and the prototype multi-MSRC distance training conducted in September.  The Tango system is being deployed at all three other MSRCs.  This project allows NAVO and its partners to begin participating in distance collaboration and education activities in a fashion that provides a great deal of synergy with the activities supported by other centers.

# Collaboration

As well as extensive cooperation and discussions with local NAVO staff (especially Brian Tabor and Bob Melnik), Tennessee State staff have already participated in a Tango training.  We have recently been contacted by Morgan State, who also want to deploy Tango in the near future.  Given adequate funding, we are willing and able to work with any interested affiliates.

# Budget Justification

In addition to the direct benefits of providing trainings, installation, and other support of Tango, a portion of the effort supported by this project is contributing to the ongoing process of maintenance and enhancement of Tango, increasing robustness, supporting new hardware and software, and new user requirements.  Here NAVO getting excellent for its money because it is able to leverage the substantial support the other MSRCs have provided to the Tango system through our longer and more extensive involvement with them.