## Slide 1: Web Interfaces for Computational Modules
Geoffrey Fox, Tomasz Haupt
NPAC/Syracuse University

## Slide 2: Programmatic Status (1)
Initial meeting with FMS group (Jun’98)
  3 meetings w/ both Deliman & Holland groups
Prototype web interface for LMS demo (Jul’98)
  Demo rescheduled to early Sep’98 to match change in Holland’s planned demo for DoD
Report on “lessons learned” from LMS prototype (Aug’98)
  Will follow demo

## Slide 3: Programmatic Status (2)
Presentations for PET mid-year and annual reviews (Aug’98, Jan’99)
Web interfaces ready for demo (Feb’99)
  on track
Training at CEWES MSRC on web interface technology (Mar’99)
  on track
Report (Mar’99)
  on track

## Slide 4: Technical Progress
Background on web interface technology
Detailed description of two demonstration projects
Highlights of results

## Slide 5: Part I: Background
(Not directly funded by PET programs)

## Slide 6: Introduction
Software technologies of the World-Wide Web contain a promising potential for building a new generation of distributed, high performance computing environments.
The web is not just a document access system supported by the somewhat limited HTTP protocol. Rather, it is the distributed object technology which can build general multi-tiered enterprise intranet and internet applications.
CORBA is turning from a sleepy heavyweight standard initiative to a major competitive development activity that battles with DCOM and JavaBeans to be the core distributed object technology.

## Slide 7: Hpcc: High Performance Commodity Computing
A new strategy which builds HPCC programming tools on top of the remarkable new software infrastructure being developed for the commercial web and distributed object areas.
This leverage of a huge industry investment naturally delivers tools with the desired properties with the one (albeit critical) exception that high performance is not guaranteed.
We add high performance to commodity systems using a multi-tier architecture with GLOBUS metacomputing toolkit as the backend of a middle-tier of commodity web and object servers.

## Slide 8: Web Based Metacomputing
High level programming environment and tools to support distance computing on heterogeneous distributed commodity platforms and high-speed networks, spanning across labs and facilities.
Access to the full range of commercial capabilities (e.g. databases and compute servers), pervasive access from all platforms and natural incremental enhancement.
Uniform, platform independent, Web-based interactive point of access

## Slide 9: WebFlow
More specifically, we are developing WebFlow - a scalable, high level, commodity standards based, HPDC system that integrates:
  High-level front-ends for visual programming, steering, run-time data analysis and visualization, and collaboration built on top of the web and OO commodity standards (tier 1).
  Distributed object-based, scalable, and reusable web server and object broker middleware (tier 2)
  High performance backend implemented using the metacomputing toolkit of GLOBUS (tier 3)

## Slide 10: Three-tier Architecture of Webflow

## Slide 11: Visual Authoring Tools
The visual HPDC framework delivered by this project offers an intuitive web browser based interface and a uniform point of interactive control for a variety of computational modules and applications, running at various places on different platforms and networks.
New applications can be composed dynamically from reusable components just by clicking on visual module icons, dragging them into the active WebFlow editor area, and linked by drawing the required connection lines, as shown in the following slide:

## Slide 12: New Front-end

## Slide 14: Summary
We developed a platform independent, three-tier system: the visual authoring tools implemented in the front end integrated with the middle tier network of servers based on the industry standards and following the distributed object paradigm, which facilitates seamless integration of commodity software components.
In particular, we use the WebFlow as a high level, visual user interface for GLOBUS. This not only makes the construction of a meta-application a much easier task for an end user, but also allows to combine this state of art HPCC environment with commercial software, including packages available only on Intel-based personal computers.
More info: http://www.Npac.Syr.Edu/users/haupt/webflow/demo.Html

## Slide 15: Part II: Projects Description
Web interfaces to:
  Landscape modeling system
  Assessment and repair of roadways system

## Slide 16: Objectives
To develop a web based system that implements a “navigate-and-choose” paradigm and allows the end user to:
  Select (a set of) computational modules that provide answers to the problem at hand
  Retrieve input data sets from the Internet
  Use adequate (remote) computational resources
  Visualize and analyze output data on the local host
Anytime, anywhere, using any platform (e.g., a connected to the internet laptop PC)

## Slide 17: More Technically...
  Automates data retrieval from different sources (databases, web sites, etc.)
  Performs input data preprocessing (such as format conversions) on-the-fly
  Identifies and allocates computational resources (ranging form the local host to a network of remote high performance systems)
  Facilitates interprocessor communications
  Automates data transfer
  Launches visualization packages (also in a collaborative mode)

## Slide 18: Implementation Strategy
Follow industry standards
  HTTP, java, javabeans, CORBA, IIOP,...
Use commercial commodity software
  Web browsers, web servers, text editors, ...
Adopt the best solutions from academia
  WebFlow, GLOBUS, …
Minimize modifications of the existing simulation software

## Slide 19: Implementation
We are using WebFlow as the base infrastructure for Web-based distributed computations
Support for high performance systems will be build using GLOBUS metacomputing toolkit
The same infrastructure will be used for different applications (including other PET projects - already adopted by M. Wheeler at UT at Austin)
Particular applications require customized front-ends, and Java/CORBA wrappers for the computational modules without modifications of the original codes.

## Slide 20: Two applications:
Landscape Modeling System
  select a computational model (currently CASC2D interoperating with EDYS), retrieve the input data, preprocess them using WMS, transfer the data to the hosts on which the models are to be run, launch the applications, and visualize the result on the local host.
Assessment and Repair of Roadways
  GIS-based front-end implemented as a Java applet that allows the user to define a problem by interactively selecting features on the map, and run it on a selected host. The raw input data (GIS maps, status of roads, etc.) come from many different sources, in different formats, and are of different quality.

## Slide 21: WebFlow implementation of LMS
WebFlow
server
WebFlow
server
WebFlow
server
EDYS
CASC2D
Data Retrieval
High Performance System
CASC2D
proxy
IIOP
Web Browser
Data Wizard
WMS interface
Toolbar
HTTP
WMS
File Transfer
File Transfer
GLOBUS
GIS & DEM
Soils & Land Use
Weather Data
Vegetation Data
Internet
WebFlow modules
(back-end)
WebFlow
middle-tier
WebFlow applet
(front-end)

## Slide 22: LMS: Deliverables
Short term (September 98): The first demo of the Web-based LMS system will include the following features:
  automatic downloading of input data needed to run CASC2D model
  launching WMS on local or remote host (to preprocess raw input data to CASC2D format)
  launching CASC2D on a remote host
    in a stand-alone mode
    coupled with EDYS to improve CASC2D simulations
    to provide input data for a long term EDYS simulations
  uploading results to the client and run WMS visualization package

## Slide 23: LMS deliverables (Long Term)
incorporating models different than CASC2D to WMS, and support for application other than WMS
development of a general support for small grain interaction between the models
support for high performance systems using GLOBUS

## Slide 24: LMS: Status
WebFlow infrastructure ready to use
  both Unix and Windows NT
WMS encapsulated as a WebFlow module
CASC2D and EDYS
  waiting for the codes (the codes are being modified to facilitate a fine grain data exchange between them)
Data retrieval modules
  for data from USGS: under development
  others: pending on specifications to be received from WES.

## Slide 25: ARR: Deliverables
Short term (September 98):
  implementation of a specific model as a WebFlow module and running it using a fixed input data stored on a local disk
Long term:
  a Web interface for selecting and retrieving data sets
  WebFlow modules to identify format of the data, and performing data conversions, if necessary
  WebFlow modules to generate input data, if none are available
  support for remote execution of computational models and data transfer

## Slide 26: ARR: status
A little behind the schedule
  pending on codes to be received form WES
  good news: much of the efforts devoted to WMS is directly reusable for this project

## Slide 27: Highlights
Java training presented (Jun’98) as outgrowth of this project
Three meetings with EQM & FMS users in first half of Year 3
PET EQM “web launching” project with shift to WebFlow technology

## Slide 28: Future Plans
Planned demonstration of web interfacing technology with U Texas (Mary Wheeler) group for SC98
Extension to HPC systems via WebFlow over GLOBUS