SECTION 1.0   INTRODUCTION

1.1 	PURPOSE

The purpose of this document is to describe the team structure and processes used by Nichols Research Corporation for implementation of the Programming Environment and Training (PET) program at the Aeronautical Systems Center (ASC) Major Shared Resource Center (MSRC).  The ASC MSRC is an element of the Department of Defense (DoD) High Performance Computing Modernization Program (HPCMP).  Nichols provides integration and support services to the ASC MSRC under contract DAHC94-96-C-0005.

1.2 	SCOPE

The scope of this document includes all activities performed by Nichols in execution of the PET program.  The PET program includes the following functions:

· Programming Environment Improvement (PEI)

· Technology Transfer and Collaboration

· User Training

· Developmental and Training Programs with Historically Black Colleges

& Universities/Minority Institutes (HBCU/Mis)

· Productivity Advancement

These functions, and the ASC approach to their implementation, are described in Section 3-7 of this document.

The ASC MSRC is responsible for support of the following DoD Computational Technology Areas (CTAs):

· Computational Chemistry and Materials Science (CCM)

· Computational Electronics and Acoustics (CEA)

· Computational Electronics and Nano-Electronics (CEN)

· Computational Fluid Mechanics (CFD)

· Computational Structural Mechanics (CSM)

1.3 	DOCUMENT RESPONSIBILITY

This document is a contract deliverable (CDRL A015), and will be updated annually.

SECTION 2.0  APPROACH

2.1 	CORE VALUES

The conduct of the ASC PET program is guided by a number of basic core values:

- Benefit to the Warfighter.  The ultimate purpose of the HPCM program is to benefit the DoD Warfighter.  The PET program seeks ways to maximize these benefits.

- Support to the DoD HPC Users.  PET supports the Warfighter through DoD HPC User community.  Responsiveness to DoD HPC Users is the key metric for evaluation of PET accomplishments.

- Virtual Extension of the MSRC.  The fundamental precept of the PET approach is to create a virtual extension of the MSRC, providing the Users with easy access to information, software, expertise, and training as needed to empower and enable the HPC Users to operate effectively at the frontier of the state of the practice. The objective is to maximize User access to these resources and support, and to allow them to take advantage of the most successful and applicable developments of modern information technology.

- Provide Leading Resources.  The PET Team provides a unique combination of academic and industry resources in all PET functional areas.  The PET Team includes the nation’s leading computational science teachers, developers, and users. The PET program also seeks collaboration with other related Government activities.

- Maintain Program Balance.  The PET requirements are broad and comprehensive, and the resources are limited.  Therefore it is important to maintain balances in the program among various objectives.  Among these balances are achievement of ASC MSRC goals while working toward coordinated HPCM program-wide goals; support of all five CTAs assigned to ASC; and inclusion of academia, industry, and other Government agency perspectives.

- Create a Collaborative Environment.  There is a great diversity of User computing requirements, technology options, and contributors in the program.  The objective of the program is to advance the “state of the practice,” through introduction of new and emerging technologies.  It is impossible to construct a single monolithic structure to achieve the program objectives.  Therefore a principal emphasis is placed upon creating a collaborative environment in which open communications, creative alliances, and dynamic interfaces allow the best solutions to be found and applied.

2.2 	THE ASC PET TEAM

ASC is supported in the PET program by Nichols Research Corporation and a core team of the nation’s leading Universities in high performance computing technologies.  The Universities and their PET leaders are shown in Figure 2-1.

Dr. Charlie Bender, Director of the Ohio Supercomputer Center (OSC) at Ohio State University (OSU) is the Academic Director for the PET program, and OSU is the lead academic institution. OSC is a major high performance computing center, serving ASC, AFIT, all academic institutions within the state, and many commercial enterprises. OSU provides nationally recognized expertise in several PET areas, including CCM, CEA, and Training.

Dr. Joe Thompson and the Engineering Research Center (ERC) at Mississippi State University. ERC is an NSF Center for Computational Field Simulation and a leader in CFD.

Dr. Larry Smarr and the National Center for Supercomputing Applications (NCSA) at the University of Illinois. NCSA is one of two NSF Supercomputer Centers, and a leader in distributed computing, scientific visualization, digital libraries, CEN, and CSM.

Dr. Ken Kennedy and the Center for Research on Parallel Computation (CRPC) at Rice University. CRPC is an NSF Science and Technology Center and the nation’s foremost association for research and training in parallel computing.

Dr. Geoffrey Fox and the Northeast Parallel Architectures Center (NPAC) at Syracuse University. NPAC is part of CRPC, and an international leader in applications of HPC technology.

Dr. Jack Dongarra of the University of Tennessee. Part of CRPC and a national leader in mathematical software libraries for HPC.

Figure 2-1.  PET Core Team Universities

The core team of Universities have continuing responsibilities for support of their assigned technology areas.  In addition to the core team, ASC has an outstanding team of HBCU/MI Universities, which not only support the HBCU/MI task within PET, but also provide added depth to the core team in CTA and supporting areas.  The HBCU/MI Universities are shown in Figure 2-2.

Mr. Robert Marcus at Central State University (CSU), an HBCU. CSU is a local Ohio University, and provides leadership in training.

Dr. Tido Olatidoya at Clark Atlanta University (CAU), an HBCU. CAU provides expertise in scientific visualization, electronic learning, and several CTAs.

Dr. Willie Brown at Jackson State University (JSU), an HBCU. JSU provides expertise in multi-media databases and distance learning.

Dr. Frank Gilfeather and the High Performance Computing Education and Research Center (HPCERC) at the University of New Mexico, an MI. The HPCERC operates both the Maui High Performance Computing Center (MHPCC) and the Albuquerque High Performance Computing Center, and is well recognized for their programs in programming environment and training. The HPCERC is a member of the National Science Foundation's (NSF’s) National Computational Sciences Alliance as a “Gateway to the Southwest.”

Figure 2-2.  PET Team HBCU/MI Universities

The Wright Technology Network (WTN), established with state and federal funding to perform technology transfer, is a special member of the PET Team.  WTN plays a central role in two key areas; (1) to perform needs assessments of the MSRC users and to facilitate technology transfer into the site, and (2) to coordinate the HBCU/MI program.  Additionally, WTN provides coordination with the local academic community through the Dayton Area Graduate Studies Institute (DAGSI), and the mechanisms for spin-off technology transfer into the Ohio industry sectors.

In addition to the Team members identified above, ASC uses other technology sources on an ad hoc basis to support specific tasks.  In the first year of the contract, the ad hoc sources shown in Figure 2-3 have been used.  Numerous other sources have been accessed through invited participation in workshops and conferences (e.g., Oregon State University, University of North Carolina, and University of Texas).   Additional sources will continue to be used as necessary to provide the highest quality PET support.

| SOURCE | TASK |
| --- | --- |
| University of Cincinnati | Porting of CFD Code |
| Iowa State University | Addition to GAMESS Code |
| Cornell Theory Center | Virtual Workshop Training |
| North Carolina State University | Visualization with Haptic Capability |
| NASA Ames Research Center | Portable Batch System (PBS) |

Figure 2-3.  Other PET Technology Sources

2.3 	PET ORGANIZATION

2.3.1 	Technology Tracking Centers (TTCs)

The basic PET functional element is the Technology Tracking Center (TTC).  There are nine TTCs, one for each of the five CTAs assigned to the ASC MSRC (CCM, CEA, CEN, CFD, and CSM), and one each for each of four supporting functions which cut across the CTAs.  The supporting function TTCs are Scientific Visualization, Programming Tools/Emerging Systems, Information/Communication, and Training. Figure 2-3 illustrates the TTC structure, and shows the University responsibilities for each TTC, as well as the approximate level-of-effort expressed in FTEs (Full Time Equivalent Persons).

Each TTC is a team composed of:

· The TTC Senior Lead.  The TTC Senior Lead is a recognized leader and expert in the technology area, and resides at the lead University for the TTC.   The Senior Lead generally supports PET on a part-time basis, but provides overall direction and technical oversight to the TTC team.

· The TTC Leader.  The TTC Leader is a Ph.D. level expert in the TTC subject matter who is full-time and resident at the MSRC.  The TTC Leader provides the operating interface with the PET Academic Director, and interacts on a continuing basis with the Users, the larger PET Team, and the larger MSRC Team.

· University Support Personnel.  University Support Personnel provide depth and resources to the TTC for functions such as addressing specific User problems and providing specialized expertise.  Support personnel are typically part-time, are skilled at various levels from graduate student to Ph.D., and reside at the TTC lead University or a supporting University.  Among the key functions performed are the Tracker, who collects and disseminates new information on the latest developments in the technology area, and the Web Technician, who maintains Web page content.

2.3.2 	PET Management

A management perspective of the organization is shown in Figure 2-4.  The Nichols PET Director has overall responsibility for the PET Program, and is the principal point of contact with the ASC Government PET Director.  The PET Director has the authority for budget control and management of the University subcontracts.  Subcontract management is exercised through a Nichols Subcontract Administrator.

The OSU Academic Director is responsible for technical oversight of the program, while the OSU Academic Coordinator performs day-to-day coordination of all PET academic activities.

Day-to-day coordination of academic activities are conducted through the On-Site MSRC Leads for each TTC, who interface with their respective supporting Universities.  The Senior Leads at the University sites also interface directly with the PET Director, Academic Director, and Academic Coordinator as needed.

The ASC PET Team Structure

University Teams Organized in Technology and Information  Centers

| Technology Tracking Centers (TTCs) | Lead University | TTC FTE |
| --- | --- | --- |
| CTATTCs |  |  |
| Computational Fluid Dynamics (CFD) | CCFS | 2.4 |
| Computational Structural Mechanics (CSM) | NCSA | 2.2 |
| Computational Chemistry/Materials (CCM & Lead) | OSC | 2.7 |
| Computational Electromagnetics/Acoustics (CEA) | OSC | 2.4 |
| Computational Electronics/Nano-Electronics (CEN) | NCSA | 2.0 |
| Supporting TTCs |  |  |
| Scientific Visualization | NCSA | 2.0 |
| Programming Tools/Emerging Systems | CRPC | 3.2 |
| Information Communication | NCSA | 3.3 |
| Training/Collaboration | OSC | 6.5 |
| Administration and Support |  |  |
| PET Director and Support | NRC | 1 |
| Academic Director | OSC | 2.4 |
| TOTAL |  | 30.1 |

| - CCFS - Center for Computational Field Simulation at Mississipi State Univ. |  | Supporting Universities and Technology Organizations |
| --- | --- | --- |
| - NCSA - National Center for Supercomputing Applications at University of Illinois |  | Central State University (HBCU) Clark Atlanta University (HBCU) |
| - OSC - Ohio Supercomputing Center at Ohio State University |  | Florida State University Jackson State University (HBCU) |
| - CRPC - Center for Research in Parallel Computing at Rice University |  | Syracuse University University of Alaska |
| - NRC - Nichols Research Corporation |  | University of Cincinnati University of New Mexico (MI) |
|  |  | University of Tennessee Wright Technology Network |

Figure 2-4.  PET Team Organization

Figure 2-5.  PET Management Structure

2.4 	COMMUNICATIONS AND COORDINATION PROCESSES

A basic objective within the PET program is to create a collaborative environment among the DoD User community and the various contributors to PET.  To achieve this objective, and due to the diversity of PET program functions and participants, communications and coordination of activities is essential.  Coordination is necessary at several levels:

· Internal to the ASC MSRC PET Team

· With the DoD User community

· With the ASC MSRC Government organization

· Among the MSRCs

2.4.1 	INTERNAL TO THE ASC MSRC PET TEAM

Coordination among the TTCs is supervised by the Academic Coordinator, but is the responsibility of each On-Site TTC Lead.  When there is no on-site Lead, the responsibility reverts to the Senior Lead at the University.  Each TTC team is responsible for its own coordination among on-site personnel and with lead and supporting University personnel.  Weekly on-site staff meetings are held.

2.4.2 	WITH THE DoD USER COMMUNITY

Each TTC is responsible for maintaining close communication and coordination with its respective User community.  This is accomplished on a daily basis through the mechanisms of person-to-person outreach, outreach meetings with User community representatives at the various DoD sites, workshops and technical society meetings, Web pages for each TTC, and e-mail.

In addition to day-to-day coordination, more formal coordination is conducted through a Technology Working Group (TWG) for each TTC.  The TWGs are organized on an HPCMP basis, i.e., there is one TWG for each CTA.  Each TWG is chaired by the respective DoD Leader for that CTA, and includes in its membership PET personnel from each MSRC.  The TWGs meet periodically to set goals, review progress, formulate plans, and exchange information.

As discussed in Section 2.1, a primary objective in PET is to establish a collaborative environment among DoD Users, Academia, and the MSRCs.  This is illustrated in Figure 2-5.

2.4.3 	WITH THE ASC MSRC GOVERNMENT ORGANIZATION

The PET Team communicates and coordinates with the Government through daily interactions among the MSRC PET Director, the MSRC Chief Scientist, the Nichols PET Director, and the OSU Academic Coordinator.  PET personnel participate in weekly MSRC Team meetings, as well as monthly Program Management Reviews.  Weekly PET staff meetings are held, with Government participation.

2.4.4 	AMONG THE MSRCs

Primary coordination among the MSRC PET programs is conducted as directed by  the Government PET Directors, who meet regularly to review and coordinate the four programs.  ASC PET plans and progress are published on the ASC Web Site to provide maximum visibility to other MSRCs.  ASC PET personnel maintain cognizance of activities at other MSRCs, and review those activities to avoid duplication of efforts and to minimize overlaps.   Collaborative projects with other MSRCs are sought and conducted as found to be mutually beneficial.

Training plans and schedules are coordinated through the Training Working Group, and an integrated training schedule is published on the Web.

Informal coordination takes place through the Universities themselves.  Natural coordination takes place since the same Lead Universities participate in three of four MSRC programs.  Additionally, the academic community has established a PET coordination committee to foster communications and mutual objectives.

Figure 2-6.  PET Collaborative Environment

2.5 	PLANNING PROCESS

Specific PET activities are planned and controlled through the planning process illustrated in Figure 2-6.   The ASC MSRC management establishes the vision for the MSRC, and delineates the primary objectives to be reached.  Based on this overall vision, the PET Team establishes overall Strategic Objectives for  ASC PET.  Strategic Objectives are also established by the PET Team for each TTC, reflecting the vision and needs established by the DoD CTA Leaders.  In addition to Strategic Objectives, PET is required to accomplish the Functional Objectives specified in the Nichols contract Statement of Work.  (The PET functions and their general objectives are described in Sections 3-8 of this document.)  The PET Team uses the combination of the PET Strategic Objectives, TTC Strategic Objectives, and PET Functional Objectives to establish strategies and a technology roadmap for reaching the objectives.  The Vision, Objectives, and Strategies are documented in the ASC PET Strategic Plan.

The ASC PET Strategic Plan is a dynamic document which will be updated periodically as necessary to incorporate new needs, reflect evolving understandings, and adjust to actual progress. The Strategic Plan will be placed in the ASC PET Web pages, and maintained there.

The ASC PET Strategic Plan is then used by each TTC to formulate a Tactical Plan.  Each Tactical Plan lays out for that TTC a detailed working project plan for the immediate future, nominally one year (see Figure 2-7 for an example). Each Tactical Plan responds to the PET functions applicable to that TTC, as well as addressing Strategic Objectives (see Figure 2-8 for an applicability matrix).  These plans include both continuing activities, and specific tasks defined to meet one or more strategic objectives or operational User needs.  Operational User needs are specific requests from Users for TTC support (e.g., assistance in generating a grid for a Challenge Project.)  The Tactical Plans are also dynamic in nature, are placed in the ASC PET Web pages, and maintained there.  It is intended that they be working documents for each TTC, reflecting planned work and actual progress.  Task descriptions are provided for each TTC task.

Figure 2-7.  ASC PET Planning Process

Figure 2-8. Sample Tactical Plan on the WWW

| STATEMENT OF WORK AREA | C C M | C E A | C E N | C F D | C S M | T R A I N I N G | S C I V I S | T O O L S | I N F O / C O M |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Technology Transfer |  |  |  |  |  |  |  |  |  |
| - Outreach | X | X | X | X | X |  |  |  |  |
| - Workshops | X | X | X | X | X | X |  |  |  |
| - Conferences | X | X | X | X | X | X | X | X | X |
| - Publication Review | X | X | X | X | X |  | X | X |  |
| - Dissemination | X | X | X | X | X |  | X | X | X |
| User Training |  |  |  |  |  |  |  |  |  |
| - Coordination, Production, and Techniques |  |  |  |  |  | X |  |  |  |
| - Course Subject Matter | X | X | X | X | X |  | X | X | X |
| Programming Environment Improvement |  |  |  |  |  |  |  |  |  |
| - CTA Tools and custom improvements (projects) | X | X | X | X | X | X | X | X | X |
| - Sci Vis, Tools, and Info/Com Support | X | X | X | X | X | X | X | X | X |

Figure 2-9.  Mapping of TTCs to PET Functional Areas

SECTION 3.0  PROGRAMMING ENVIRONMENT IMPROVEMENT

3.1 	GOALS

Programming Environment Improvement (PEI) is a cornerstone function of the PET program, since it is fundamental to effective use of high performance computing resources.  The primary goal of programming environment improvement is to make all of the computing resources of the MSRC more effective for Users in accomplishing their scientific and technology objectives.  The programming environments at the MSRC include all of the operating systems and associated supporting software and utilities, compilers, assemblers, subroutine libraries, off-the-shelf applications, and development tools which a User may encounter.

Although there are many aspects to improvement of the MSRC’s programming environment, covering everything a User might do from MSRC sign-on to delivery of final products, a fundamental need relates to the transition of high performance computing from vector processing to parallel processing.  The effective application of parallel processing requires new tools and techniques, which are just now evolving.  Hardware capabilities have expanded faster than the tool suite. Meanwhile, the custom vector codes of many Users now require conversion to take advantage of the MSRC’s more powerful parallel processors.

In addition to the fundamental goal of providing effective tools for parallel processing, programming environment improvements are required to meet various strategic goals.  As described in Section 2.5, the ASC PET program is directed toward two sets of strategic computing goals:  MSRC goals and CTA-specific goals.  These computing goals imply targeted improvements to the programming environment.

Additional goals for programming environment improvement are reflected in specific individual User needs.  These day-to-day needs are expressed by Users as they encounter problems in their day-to-day work, and are responded to by PET personnel on the same basis.

Figure 3-1.  Programming Environment Improvement Goals

3.2 	APPROACH

The ASC PET approach to achieving the Programming Environment Improvement Goals begins with planning.  PET planning, described in Section 2.5, integrates the MSRC and CTA strategic goals, as well as immediate User needs, into the PET Strategic Plan and the TTC Tactical Plans.  The planning process considers alternate paths for accomplishing the goals, and selects the path that provides the highest probability of success balanced with most effective use of available resources.  In this process, prioritization of improvements is performed based on value (benefits) of the improvement, criticality of the need, and the cost.  Coordination is performed with other MSRCs and Distributed Centers (DCs) to avoid duplication and leverage related efforts.  Standardization of improvements is sought where possible to broaden applicability and reduce long-term cost.

Sources for improvements to the programming environment include tools available or under development by industry (both HPC vendors and third party sources), Universities, and other Government agencies,  as well as custom development of improvements with MSRC resources.  MSRC resources include both PET and Support Infrastructure personnel.  Custom developments are restricted by resource limitations, and generally consist of custom modifications to existing generic products.

MSRC environment goals are actively communicated to the HPC community, in order to influence other development activities.  Collaborations with other elements of the HPCMP as well as the broader HPC community are actively sought.

The leveraging of existing and planned developments depends heavily upon the PET Technology Transfer function (described in Section 4) and its techniques, such as workshops, conferences, and literature search.  Additionally, a continuing review of vendor plans and development activities is maintained.

3.3 	IMPLEMENTATION

Implementation of programming environment improvements requires PET resources, Support Infrastructure resources, and capital investments.

User needs are principally identified through the five CTA TTC activities and MSRC User Services.  Each CTA TTC is responsible for consolidating User needs for its community, including needs that may be identified or manifested through observations or experiences from User Services.

Additionally, the supporting TTCs of Tools and Scientific Visualization review CTA-specific needs to identify cross-cutting needs.  They also maintain continuing communications with both MSRC User Services and Systems Administration personnel to identify needs observed by those groups, either from Users or from daily MSRC operations.  The Tools TTC periodically conducts tests to evaluate the operational environment and identify needs for improvement.

Implementation of specific improvements may be undertaken by the CTA TTCs for CTA-specific requirements, by the Tools and SciVis TTCs for more generic improvements, by the User Services and System Administration staffs, or by ad hoc collaborations established to solve problems and meet goals. Ad hoc development tasks are initiated with the development organizations of generic products, where appropriate to obtain custom modifications to existing products.  Within PET, implementations are coordinated and reviewed through the Tactical Planning process.  Implementation of improvements requiring system or Commercial Off-The-Shelf Software (COTS) configuration changes may require Engineering Change Proposals to the MSRC integration contract.

Key tools for improving the programming environment include a software repository (Repository In a Box - RIB) established to catalog and make available a wide range of tools and applications software, and the PET Web pages, which serve as a communications medium for disseminating information on new software.

SECTION 4.0  Technology Transfer and Collaboration

4.1 	Goals

Technology Transfer and Collaboration is one of the major goals for the DoD HPC Modernization Program (HPCMP) PET Program as part of the MSRC’s.  The technology transfer goals for the ASC MSRC PET team are to define an approach and structure that seeks to create a collaborative environment to address CTA issues as well as cross-discipline issues to support the DoD HPC users and benefit the Warfighther mission.

Collaboration with the users, in itself, can provide technology transfer of HPC knowledge for accomplishing research goals that may not have resulted otherwise.  The goal of the ASC PET Program is to satisfy the HPCMP with the knowledge and benefits of technology transfer activities for DoD by creating program management tools for collecting the overall contributions of the staff and university teams.  Success stories, evaluations, deliverables, code assists, ASC web and repository access information, and workshops/seminars are very good examples of technology transfer areas requiring metrics for measurement of DoD benefits.

The ASC PET Program has placed a high emphasis on allocation of PET resources to perform outreach activities to the remote users, the Distributed Centers and the other MSRC’s for developing the collaborative environment necessary for technology transfer.  The structure to support outreach includes Technology Working Groups (TWGs), DoD CTA leads (vision), user group sessions (local and program-wide), training classes, workshops/seminars, and the ASC MSRC staff.  Technology support structure is the ASC web site for user access.  Future goals include enabling web technologies at ASC to provide the users with web based training, electronic collaborative environments, and interoperable user interfaces for the ASC HPC platforms.

4.2	Approach

Technology transfer from academia, and HPC related government organizations involved in the use of or development of programming environments or elements of programming environments will be used to improve the usability of systems at the ASC MSRC.  The ASC PET is tracking the activities of such organizations to identify software or supporting hardware which has the potential to improve the programming environments for the DoD users.  The ASC PET team has developed and implemented a proactive technology transfer and collaboration program to identify, acquire, and install or otherwise make available for use such software or supporting hardware which has been developed by, but may not be commercially available from academia, industry, and HPC related government organizations.  Technology transfer and  collaboration and outreach activities in place occur through:

- establishment of relationships with academia, industry, and HPC related government organizations to allow DoD users to work with promising programming environments elements that are still under development or not yet commercially available, either at the MSRC or at the place of development.

- sponsoring of annual DoD CTA workshops for each CTA emphasized by the MSRC, planned in collaboration with the respective DoD CTA Working Group Leaders

- attendance and presentations at relevant conferences, workshops and seminars by MSRC and ASC PET representatives or users

- personal exchange program(s), including on-site visits to or by academia, industry, and HPC related government organizations

- conducting tours of the MSRC and presenting briefings about the MSRC

- dissemination of findings to MSRC users

- The ASC PET team’s delivery approach for technology transfer focuses upon the present and future technologies of the ASC PET web site.  It is interesting to note that PET is providing technology transfer of web technologies as vehicle for the DoD users to obtain technology transfer of the information and HPC software content provided by the web.  Section 5. describes the support structure of this activity and plans for web based training at ASC.

- The approach for a collaborative environment among the users, academics and the MSRC is based upon teaming and the quality of staff having the necessary skills.  This relationship is described in Section 2.3.

- 4.3 	Implementation

- Implementation of Technology Transfer and Collaboration for delivering HPC PEI technology to the DoD users is accomplished utilizing the ASC PET planning and tracking process in Section 2, addressing each element of the approach described in Section 4.2, and leveraging the Web based technologies described in Section 3.  This model is effective for the overall coordination demands across the HPC program (program-wide).

- During the upcoming twelve months, ASC PET is developing a process to better track technology transfer for the reporting criteria and to broaden the availability of information throughout the user community.  The key aspect to this effort is defining and implementing program management measurement and tracking tools for condensing this information into meaningful data while providing ASC with the program management information to satisfy the strategic objectives of the MSRC in a coordination role program-wide.

- Measurement and Tracking Tools currently used by ASC PET are as follows:

- Training requirements

- Training evaluation

- Tactical plans

- Weekly status

- Monthly reports

- CTA project and outreach briefings

- ASC PET Plan

- Measurement and Tracking Tools currently being addressed are as follows:

- CTA project roadmaps for vision coordination

- Remote Users Sci Vis requirements

- ASC web server access data

- RIB access and download data

- Remote training delivery requirements

- Training repository access

- Virtual Workshop evaluation

- Training data base system

- Future technology tracking processes ASC PET plans on addressing are as follows:

- Program management tracking system

- Collaborative environments

- Industry and Government HPC coordination

- The implementation of Technology Transfer and Collaboration is addressed throughout this PET Plan.  The above are intended for the management of this process for ASC PET.

- SECTION 5.0	USER TRAINING PLAN

- This section of the PET Plan is a description of the Training Plan defining the training program.

- 5.1	GOALS

- The overall goal of user training is to have a more productive user community by providing responsive and effective training in both traditional and innovative computational techniques for new and existing DoD researchers.

- ASC MSRC users are receiving high quality and technically advanced training from leading research universities in five Computational Technology Areas (CTAs), Scientific Visualization (SciVis), and Programming Tools & Emerging Systems (PTES) as knowledge transfer occurs from leading experts to the DoD user community.  A wide range of course offerings is available, designed to cover a spectrum of student abilities from novice through advanced.  Seminars and demonstrations of introductory material are available, along with smaller, hands-on courses in training laboratories for intermediate concepts, and one-on-one training for specific applications of concepts to individual research problems.  The techniques learned through the formal courses are reinforced through innovative uses of the World Wide Web (WWW) provided by the Information and Communications (I/C) Interface Technology Center (ITC).  The PET WWW site is also an information repository for course-related information gathered by the Technology Tracking Centers (TTCs).  This flow of information emphasizes that HPC training is a continuous process at the ASC MSRC.

- The Ohio Supercomputer Center (OSC) is the lead academic institution for the PET Program and the Training and Collaboration (T/C) ITC, and OSC provides quality training for the ASC MSRC through the PET Team resources.  This training has the following characteristics:

- Training is structured to meet the needs of the MSRC users, providing a balance between theory and practical skills.

- Training is multi-modal to accommodate different learning styles.

- Participants have access to knowledgeable specialists in each field once training has been delivered so DoD researchers are supported in their efforts to apply new concepts to the problems at hand.

- Training is developed and refined based on feedback from the user community.

- Training is coordinated Program-Wide among the MSRCs according to the overall needs of the DoD user community.

- Technology advances in training, such as video conferencing, to link experts from around the country for specific courses are being developed to meet the needs of the DoD user community.

- 5.2	APPROACH

- 5.2.1	OPERATION

- A number of delivery technologies are used to deliver high quality and effective training.  These technologies include a state-of-the-practice classroom for presenting and capturing course materials and will soon include interactive video conferencing.  Graduate programs in Computational Science & Engineering, as well as the traditional academic areas of computer science, mathematics, and the CTAs, will be offered on-site and in the local area starting in the fall of 1997 through collaboration with the Air Force Institute of Technology (AFIT) and the Dayton Area Graduate Studies Institute (DAGSI).  In addition, a personnel exchange program to enhance the training experience is planned including faculty from the supporting universities and DoD researchers from the MSRC.

- The following operational features are or will be incorporated into PET Training:

- On-line course description, schedule, and registration through the WWW.

- Selected course materials available through the WWW.

- Instructors available for “virtual office hours” in association with certain courses by video conferencing or Web based collaboration techniques, such as chat or white board.

- The TTC Leads for the CTAs and the Key Technology Areas (KTAs) (SciVis and PTES) available to answer specific questions related to course materials

- Post-course follow-up to determine training effectiveness and future requirements.

- 5.2.2	EMERGING TECHNOLOGIES

- The Training/Collaboration ITC involves PET Team universities for the purpose of transferring new training technologies into the ASC MSRC.  For example:

- The Regional Training Center for Parallel Processing (RTCPP) at North Carolina State University (NCSU) is actively involved in developing and implementing a video and audio capturing capability at ASC through the use of the commercial RealAudio system and NCSU’s Web Lecture System (WLS).

- The Northeast Parallel Architecture Center (NPAC) at Syracuse University (a member of the Center for Research on Parallel Computation (CRPC)) is actively involved in developing an electronic repository architecture and Training Management System at ASC through the use of core data base and electronic collaboration techniques.

- The Cornell Theory Center (CTC) at Cornell University is actively involved with ASC PET in presenting a Program-Wide Virtual Workshop on Parallel Computing and Programming Languages over the WWW.

- 5.2.3	BASIC PROCEDURES

- The Training/Collaboration TTC has on-site personnel to manage course preparation, promotion, registration, delivery, and evaluation including:

- Preparing and communicating the training schedule

- Defining classroom requirements and equipment set-up

- Defining course materials requirements

- Identifying and scheduling instructors from TTC lead institutions

- Coordinating travel arrangements for instructors and students as required

- Promoting course offerings via email, the ASC MSRC PET WWW pages, and other means as available

- Registering students by email, postal mail, and HTML-based forms on the Web

- Providing courseware materials, lab exercises, and evaluation forms

- Conducting some classes

- Tabulating and summarizing course evaluation results

- Providing inputs for course revisions.

5.2.4	DISTANCE LEARNING

Network Based Education and Training (NBET) and other forms of Distance Learning implement an ASC MSRC training strategy to effectively capture and present HPC courses.  Local courses are captured in the classroom by video tape and streaming audio for conversion to edited video or voice-over-charts presentations.  Edited video can be duplicated and sent to remote sites, and voice-over-charts presentations (WLS) can be installed on the PET Web pages for access at any time by the DoD user community.  In addition, courses can be presented synchronously at a distance through the use of  the commercial PictureTel video conferencing system or the Multicast Backbone (MBone) system.

An additional capability being planned is the use of synchronous collaboration techniques, for example Syracuse University’s Tango, to connect students at a distance in real time with instructors and students in the ASC MSRC PET Classroom.

5.2.5	GRADUATE LEVEL EDUCATION

PET training also promotes graduate-level degree programs in HPC-related fields of study.  The PET approach to this goal is to locate graduate and post-doctoral programs at or near (or electronically connected to) the ASC MSRC to facilitate the integration of prominent academia with cutting edge HPC users and MSRC operations.  These programs will emphasize curricula that enable the development of HPC-related programming environment elements and problem-solving techniques so that the present and future programming environments at the MSRC will be kept at the leading edge of technology.

As noted previously, PET is developing collaborative relationships with local universities, including the Air Force Institute of Technology, to establish graduate-level tracks in HPC-related courses of study.  For AFIT, the curriculum for each track is supervised by a committee including the MSRC on-site CTA lead, an AFIT professor, and a scientist from the Air Force Wright Laboratory.  Coordination with local universities is also facilitated by collaboration between PET and the Dayton Area Graduate Studies Institute, which connects graduate-level engineering programs among AFIT, the University of Dayton, and Wright State University.  As the program grows, these elements will form the basis of a PET Graduate Student Intern Program bringing together capable students, beneficial DoD projects, and good mentors from the MSRC and Wright Laboratory.

5.3	IMPLEMENTATION

The following sections summarize components of ASC PET Training that are more fully described in the ASC MSRC Training Plan, which is available on-line on the WWW at http://www.asc.hpc.mil/msrc/PET/Training/plan/.

5.3.1	TRAINING FOCUS GROUP

ASC PET is a member of the Program-Wide Training Focus Group (TFG) and will continue to participate in collaborative initiatives.  The TFG addresses training issues that relate to all MSRCs including the Army Research Laboratory (ARL), Corps of Engineers Waterways Experiment Station (CEWES), and Naval Oceanographic Office (NAVO).  The goal of the TFG is to provide a common training presence, where possible, so the DoD user can quickly and easily find the training courses at the locations and the times that meet their needs.  The activities of this group directly affect the training activities at the ASC MSRC and are a valuable resource for sharing experiences and using those experiences to facilitate training offerings for the DoD user community.

The TFG developed a scheduling template to be used in determining coordinated training among the four MSRCs.  The template contains four topical areas for training courses that rotate among the MSRCs.  The four areas are (1) Parallel Programming Topics, (2) Architecture/Software Specific Topics, (3) Visualization and Performance Topics, and (4) CTA-Targeted Topics/Workshops/Forums.  The template is contained in an appendix to the ASC MSRC Training Plan, and ASC PET will continue to use the template as a guide in scheduling at least one training course each month.

5.3.2	TRAINING TECHNICAL WORKING GROUP

The ASC MSRC Training Technical Working Group (TWG), hereafter named the Training Working Group, is organized to address technical and program issues related to PET training.  The TWG has the following stated purposes:

- Provide a forum for regular dialog between ASC MSRC personnel and the Nichols HPCMP Team.

- Coordinate internal and external training actions and issues with the PET Team.

- Establish and execute standard procedures for the scheduling and conduct of HPC training to satisfy the PET requirements of the ASC MSRC.

- Identify action items and assign responsibility to TWG members to ensure the timely and effective training of the HPCMP user community as specified in the PET tasking.

- Provide a mechanism for updating the PET Training Plan as required.

TWG membership consists of (1) a core group of HPCMP personnel representing the ASC MSRC and the Nichols/OSC PET Team, and (2) an association of HPCMP personnel who meet as needed by the issues and projects currently being worked.  The contact names of the team members can be obtained from Mr. Gordon Nelson, head of the ASC PET “Integrated Project Team”. The TWG establishes key points of contact (POCs) and interfaces for the government and contractor teams in functional areas related to PET training.  These POCs facilitate open communications among personnel of the entire government/contractor HPCMP Team, especially in PET related topics.

The TWG has an Action Item Tracking and Status system to enable the assignment and timely resolution of MSRC training issues.  Each action item is assigned a unique mnemonic and other identification and status data.  The TWG documents decisions and policies using the same tracking and status system used for action items.  The mnemonic for each item contains a provision to indicate that it is an Action Item, a TWG Decision, or a TWG Policy.

Examples of TWG products include a list of key government and contractor points of contact in various functional areas, class registration support materials, and instructor guidelines for the development and submission of course materials.  The TWG endeavors to the greatest extent possible to coordinate and jointly develop these products with the other MSRCs in order to reduce duplication and increase interoperability.

5.3.3	TRAINING COURSE SELECTION

Training courses are identified by a combination of user requirements, user profiles, emerging computational technologies, and the existing training course list.  User requirements are determined by gathering and evaluating user needs.  User profiles include geographical, educational information, and specific discipline interests about the user.  Emerging computational technologies include both discipline specific technologies and also new hardware and software computational resources.  The evaluation process determines the effectiveness of the training course for the users, both professionally and personally, and therefore is an important factor in determining the redesign or continuation of an existing training course.  The methods for obtaining user requirements and user profiles and for identifying new computational technologies are described in the ASC MSRC Training Plan.

5.3.4	THE PET CLASSROOM

The ASC MSRC PET Classroom is designed for hands-on sessions and will accommodate instructor-based PET training courses, government training courses, and video conferences.  Its capabilities are described on the WWW in the ASC PET pages at http://www.asc.hpc.mil/msrc/PET/Training/classroom.

5.3.5	TRAINING TACTICAL PLAN

The T/C ITC keeps a plan and Gantt chart schedule covering training activities and projects on the WWW in the ASC PET pages at http://www.asc.hpc.mil/msrc/PET/frame.html under “Project Summary.”

5.3.6	TRAINING SCHEDULES AND COURSE CATALOG

The T/C ITC posts a training course catalog, current course announcements and schedules, and a list of previously taught courses on the WWW in the ASC PET pages at http://www.asc.hpc.mil/msrc/PET/Training/frame.html.

6.0 	HBCU/MI Development, Education, and Training Plan

6.1 	GOALS

6.1.1 	VISION

Nichols' HPCM PET HBCU/MI program embodies a major corporate commitment to providing better opportunities for a better utilization of the talent and experience existing in the nation's HBCUs/MIs.  Nichols understands the importance and necessity of taking advantage of this talent, experience, and graduates from these institutions and has developed a comprehensive, long range plan that includes education, training and total involvement in the science and technology of high performance computing.  Nichols' plans and resultant programs are guided by a vision of the future which simply states;

"The vision for the Nichols ASC HPCMP HBCU/MI program is to eliminate the need for a special category of support and involvement for the HPCMP Historically Black Colleges/Universities and Minority Institutions by the Equitable Total Integration of these capable institutions into all applicable aspects of the DOD program within the first five years. The vision is to place HBCUs/MIs in the Academic Mainstream of high performance computing."

6.1.2 	OBJECTIVES

The objective of the Nichols ASC HPCM PET HBCUs/MIs program is to capitalize on the scientific and technical capability and potential that exists at these institutions, and to provide a meaningful avenue for advancing and leveraging this capability into total participation in the ASC MSRC program and the HPCMP.

To help meet these objectives Nichols has developed a comprehensive, long range plan that builds on the core competencies that currently exist at these institutions and expands opportunities for growth and development in other areas of interest to the HPC community (particularly the CTAs and KTAs).

6.2 	APPROACH

6.2.1 	OVERVIEW

The ASC Nichols PET management approach to the HBCUs/MIs program is flexible and provides the capability to accommodate growth due to emerging interests and HPC science and technology advances within the initial group of three HBCUs and one MI currently participating in the ASC MSRC program.  These institutions were chosen because they have the ability to contribute immediately to the ASC MSRC as well as develop further in HPC science and technology.  However, our PET management plan will aggressively pursue the participation of other HBCUs/MIs with affirmative outreach activities to those institutions expressing interest and demonstrated capability or potential in HPC.  We believe that by meeting our HBCU/MI objectives, the dividends to the MSRC and the HBCU/MI institutions will be substantial.  Nichols continues to plan a judicious allocation of 5-10 percent of PET resources to HBCU/MI activities.

6.2.2 	MANAGEMENT

Midway through the first year of the ASC MSRC program it became clear that in order to meet the goals for the HBCU/MI program, more concentrated management attention was needed. The HBCU/MI program was reorganized and a program manager was put into place in the PET Program Office.  The program manager provides overall planning, coordination, and implementation of the HBCU/MI program.  Additionally, he will chair the HBCU/MI Steering Committee to be discussed later.  The individual chosen for this position has more than 30 years of R&D program management experience and 20 years of experience involving HBCUs/MIs in government research and development.  The attention provided by this centralized management  approach has resulted in a more defined technical focus for the three current HBCUs; the addition of a Minority Institution; and the reprogramming of resources to permit a more reasonable funding at each institution.  Additionally, other PET Program Office infrastructure changes have been made that resulted in program improvements.

6.2.3 	PROGRAM

Plans for the ASC MSRC HBCUs/MIs involves three phases.  These will be discussed in more detail in the following section on implementation.

Phase 1--Program Reorganization and Focus (1-2 years):  As indicated above, this phase is well underway with the selection of a program manager and the technical focusing and reprogramming of funds for Central State University, Clark Atlanta University, Jackson State University and the addition of the University of New Mexico.

Phase II--HBCU/MI Consolidation and Outreach (1-5 years):  This phase involves further consolidating the technical focus of the four current universities and integrating them into all aspects of the ASC/MSRC, adding additional HBCU/MI when capability and resources permit.  Developing and implementing very aggressive training and education (Coop, OJT, Graduate School) programs will prepare the next generation HPC developers and users.

Phase III-- Program Institutionalization (5-8 years.  NOTE that there is no PET contract to cover this period):  This phase, although more difficult to define, is probably the most important.  It involves implementing programs and projects that will ensure the survival of dynamic, contributing, competitive HPC capabilities in the HBCUs/MIs community after the completion of the High Performance Computing Modernization Program.

6.3 	IMPLEMENTATION

6.3.1 	PHASE 1 - Program Reorganization and Focus

As has already been mentioned, program management was consolidated in the PET Program Office during the first year.  Additionally, funding for each university was reprogrammed and statements of works covering the technical programs were written for the current HBCUs and MI.  The program plans for the four universities are summarized as follows.

6.3.1.1	 Plans for Central State University, Wilberforce, Ohio

Plans for CSU will focus them in the primary area of Network Based Education and Training (NBET).  CSU will continue to develop and teach prototype introductory training course(s) of interest to the HPC community.  These courses will cover the architecture and topologies of embedded parallel systems, the fundamentals of mapping algorithms to the architecture of parallel systems and other topics of high interest and need to the ASC MSRC user community.  CSU and The University of New Mexico will also organize and conduct workshops on Web Based Training Technologies.  These workshops will ensure that CSU maintains an awareness of the state-of-the-art of key areas of NBET and provide annual assessments to the HPC community.  CSU, working with others, will develop a NBET comprehensive support plan that can aid NBET users.  CSU will provide candidate students for the Annual HPC Summer Institute to be conducted at Clark Atlanta University.  Finally, CSU will provide a representative to serve on the ASC MSRC HBCU/MI Steering Committee which will be responsible for providing advice and guidance to the PET Program Office.

6.3.1.2	 Plans for Clark Atlanta University, Atlanta, GA

CAU thrust will be in support of  Scientific Visualization (Sci-Vis) and, more specifically, in applying the technology.  Innovative visual communication tools and techniques will be explored and evaluated for their applicability to a number of CTA areas.  The specific application of focus will be mutually determined with the PET Program Office.  CAU will develop and maintain a Sci-Vis tools and techniques repository for HPC community reference. CAU will maintain an awareness of the state-of-the-art in this area by conducting an annual workshop, if necessary, which will bring together the leading experts in government, industry, and universities to review the latest developments.  The first workshop will occur in the Winter of 1997.  CAU will also demonstrate a virtual integrated manufacturing environment which will simulate a high density implanted electronic package of interest to the research and engineering community at ASC.  This test bed will provide a capability for evaluating processes that could be used for low production, high cost electronic parts required by ASC developmental systems. CAU will be designated the 2nd university in the ASC MSRC Scientific Visualization key technology area augmenting The National Center for Supercomputing Applications at the University of Illinois.  CAU will coordinate the participation of other universities in the HPC Summer Institutes it conducts as a part of the ARL MSRC Program.  Emphasis will be given to candidate students recommended by ASC MSRC supported HBCUs/MIs.  CAU will also provide a representative to the ASC MSRC PET HBCU/MI Steering Committee.

6.3.1.3	 Plans for Jackson State University, Jackson, MS

JSU planned major thrust is in the area of  high performance parallel data storage and retrieval architectures.  JSU will investigate theoretical and technological issues associated with developing a Distributed Parallel Storage System (DPSS) architectures developed at Lawrence Berkeley National Laboratory.  The architecture is based on multiple servers connected via ATM high speed networks.  A mutually agreed upon application(s) will be selected to exploit the technology in a system prototype that will be evaluated by HPC users.  JSU will also submit recommended students to participate in the CAU HPC Summer Institute and will provide a representative for the ASC MSRC PET HBCU/MI Steering Committee.

6.3.1.4  Plans for The University of New Mexico, Albuquerque, NM

The UNM is the only Minority Institution participating in the ASC/MSRC program.  Its Maui High Performance Computer Center (MHPCC) and the High Performance Computing Education and Research Center (HPCERC) are both renowned providers of research and training in HPC.  The MHPCC has one of the largest IBM SP platforms in the world.  The HPCERC has a smaller SP and an SG1 Origin supercomputer.  The UNM will focus their support to providing high interest HPC training modules.  The UNM will also participate with CSU in the NBET workshops.  Although not yet completely agreed to, a training and education summer HPC Institute focusing on Minority Institution students will be explored.

6.3.2	Phase II

HBCUs/MIs Outreach and Consolidation Plans is a key phase of the planned HPCMP HBCU/MI program.  It involves a comprehensive outreach program that includes identifying and selecting additional HBCUs/MIs; and an education and training program covering  undergraduate, graduate and coop educational programs.  Also, it involves determining the core HPC technical competencies and capabilities of existing and to be added HBCUs/MIs for concentrated support to more fully integrate them into the total HPCMP as stand alone technical entities.

6.3.2.1  HBCU/MI Outreach Plans

Increasing the number of minorities in DOD R&D in general and the ASC MSRC program in particular is fundamentally a pipeline problem to be addressed at all stages. However it is known that the major contributors to educated science and engineering minority graduates are HBCUs.  In fact, HBCUs with accredited schools of engineering represent 3% of the US total.  However, they graduate annually more than 33% of the Black engineers receiving a baccalaureate degree.  Therefore, our proposed activities will focus on HBCU recruiting, cooping, internship, and graduate school.  The ASC MSRC HBCU/MI program coordinator working with the steering committee will conduct  recruiting and participate in Career Days at selected HBCUs.  He will participate in other venues where large numbers of minority scientists, engineers and computer scientists are present, such as the National Society of Black Engineers (NSBE) Annual Conference.  Coop programs between HBCUs and local businesses and the ASC-MSRC will be instituted.  A program to identify  Black students interested in HPC in particular and graduate school in general will be implemented with the support of local universities and the Dayton Area Graduate Studies Institute (DAGSI).  Information on the HPCMP will be published in Black and Minority publications and included on the Web. Internships with the ASC MSRC will be established with a strong preference toward Black and Minority participants.

6.3.2.2  HBCU/ MI Program Consolidation Plans

In order to create a critical mass of HPC scientific, contributing talent in the HBCU and Minority Institutions communities that can sustain itself, it may be necessary to consolidate capabilities.  Our plan calls for a continuing evaluation of the potential of consolidating programs and resources from several HBCUs/MIs within the ASC MSRC and collaborating across MSRC. The intent is to develop Competitive Technical Centers of Excellence (TCOE) at selected HBCUs/MIs in HPC CTAs, KTAs, and Education and Training

6.3.3 	Phase III Program Institutionalization

Plans for this phase are evolving. However it is envisioned that Two to Three TCOEs will have emerged.  These Centers will then receive the bulk of the ASC MSRC support on a competitive basis.

SECTION 7.0  PRODUCTIVITY ADVANCEMENT

7.1	GOALS

The goal of the Nichols ASC/MSRC PET Plan is to collaborate with academia in the United States of America to encourage development of graduate and post-doctoral programs which focus on the development of programming environment elements and problem solving techniques with the potential to improve the present and future programming environments at the MSRC and to enable greater DoD HPC user community effectiveness.

7.2	APPROACH

The NRC PET approach to "Productivity Advancement" is designed to take advantage of the unique relationship and geographic proximity  of the ASC/MSRC to AFIT (Air Force Institute of Technology) and DAGSI (Dayton Area Graduate Studies Institute).  These unique elements allow PET to leverage its virtual extension of the MSRC to promote effective collaboration with academia and encourage the development of graduate and post-doctoral programs that will enhance the skill level and efficiency of the DoD HPC user community.  Present and future programming environments at the MSRC will be notably improved by emphasizing curricula that facilitate the development of programming environment elements and the development of HPC-related problem-solving techniques.  The approach focuses on the key issue of establishing and maintaining a long-term academic engine that attracts and retains talent in the DoD HPC arena and elevates skill levels to leading edge proficiency so that the staffing of the MSRC is “Best of Class.“

The NRC PET approach is to make “Productivity Advancement” a part of the AFIT, DAGSI vision of a “TRIAD” comprising “Academics, Research, and Computation.“  The “Academics” portion is comprised of AFIT at Wright-Patterson AFB, and DAGSI.  The “Research” portion is comprised of the Air Force Research Laboratories (AFRL).  The “Computation” portion is the ASC/MSRC and the PET Program.  Together, this TRIAD forms “a preeminent computational science and engineering graduate education and research environment” (see Fig. 1).

7.3	IMPLEMENTATION

During the first year of implementing the ASC/MSRC PET Program, an AFIT/WL/MSRC initiative was begun to define a cooperative HPC graduate education and research plan.  With the consolidation of the Air Force Labs into AFRL, this initiative was expanded and broadened as we moved forward to include the “Dayton Area Graduate Studies Institute” (DAGSI).

The objectives of this initiative are as follows:

- Develop a preeminent computational science and engineering graduate program.

- Establish the Dayton area as a renowned HPC education and research environment through DAGSI and WPAFB.

- Support DoD Computational Technology Areas (CTA).

- Support AFRL research.

- Develop HPC capabilities with the DoD community.

The overall organization of this initiative is as follows:

- Steering Committee comprising representatives from:

- AFIT

- Wright State University

- AFRL

- ASC/MSRC

- CTA Focused TRIADS (CFD, CEA, CSM, CCM, CEN, FMS, SIP)

- To determine and coordinate HPC computational curriculums

- Coordinate CTA/TRIAD research

- Solicit students

Two examples of this structure are the CFD and CEA TRIADS.

CFD:	Academic, Dr. Jeff Little, Dr. Phil Beran - AFIT

AFRL, Dr. Miguel Visbal

ASC/MSRC - PET, Dr. Hugh Thornburg

CEA:	Academic, Dr. Andrew Terzuoli - AFIT, Dr. Krishna Naishadham - WSU

AFRL, Dr. Kueichien Hill

ASC/MSRC - PET, Dr. John Nehrbass (AFIT Adjunct Prof)

In each of these CTAs, a TRIAD oversees the content of the core courses, mathematics, HPC courses, and the Course Sequences which focus on each respective discipline.  In the case of CFD this would be Computational Aerodynamics, Turbulence Modeling, Grid Generation, and Aeroelasticity.  In the case of CEA this would be Electromagnetics for antennas, radar, and microwaves as well as Acoustics.

The features and benefits of this unique collaboration are extensive.  Access to state-of-the-art HPC computing environments at the ASC/MSRC and the other DoD MSRCs provides the student and researcher the opportunity to be linked with over 20 leading universities through the PET Program and access the latest HPC hardware, software and applications.  The graduate level programs are available to DoD military and civilians as well as non - DoD U.S. citizens and permanent residents.  These accredited programs are supported by over 100 resident faculty with special topic courses taught by distinguished visiting professors specializing in HPC.  There are numerous short courses and seminars conducted onsite by leading scholars from over 20 PET Partner Universities.

In addition the opportunity to work on DoD “CHALLENGE” problems allows the student and researcher to be part of pushing the frontiers of science and engineering.

Added features are state sponsored Scholarships, MS and Ph.D. Research Assistantships, and course sharing with other Ohio universities (Univ. of Dayton, Wright State Univ., Ohio State Univ., and Univ. of Cincinnati) through DAGSI.

Additional information including the Graduate Degree Program (MS and Ph.D.) brochure, Graduate Program Opportunities in High Performance Computing “Draft” document and Power Point Presentation are available from the NRC PET Director.

Fig.7-1  The WPAFB “TRIAD” (source MSRC/AFIT/AFRL Initiative, G. Lamont and J. Little)