## Slide 1: Review of Year 3 Projects
NPAC/Syracuse University

## Slide 2: Core Support Collaboration/Communication (C/C)
Geoffrey Fox
NPAC/Syracuse University
Annual Review 9-10 February 1999

## Slide 3: Collaboration/Communication Core
Staffing
Luk Beca
David Bernholdt
Geoffrey Fox
Tom Major
Konrad Olszewski
Marek Podgorny
Piotr Sokolowski
Remek Trzaska
Yuping Zhu

## Slide 4: C/C Core -- Status
Trip reports routinely posted on NPAC web site & distributed by email
On-going Tango enhancements & releases
  Tango 1.02 (increased robustness) Oct’98
  Tango 1.1 (extensive rewrites, added functionality) internal now, public mid-Feb
  database/asynch collab linkage available

## Slide 5: C/C Core -- Status (2)
On-going operation of web-linked database apps, assistance with transfer to CEWES
  Search Engines, WSMS working at NPAC
  Assisting with WSMS installation now
  Yuping Zhu has account after 11 month wait for NAC
Tango training at CEWES (Nov’98)
Numerous Tango trainings elsewhere open to DoD researchers

## Slide 6: C/C Core -- Other Metrics
Tango tutorial on installation and operation at JSU, assistance with CEWES Tango installation (7 person-days)

## Slide 7: C/C Core -- Technical Progress
Presented together with closely related Training Core technical progress

## Slide 8: Core Support Training
Geoffrey Fox
NPAC/Syracuse University
Annual Review 9-10 February 1999

## Slide 9: Training Core
Staffing
David Bernholdt
Geoffrey Fox
Jin Jianxiang
Norka Lucena
Tom Major
Roman Markowski
Marek Podgorny
Tom Stachowiak
Remek Trzaska

## Slide 10: Training Core -- Status
Trip reports posted to NPAC web site & distributed by email
PET Program-Wide Training Group Meetings (at User Group Conference)
Tango enhancements & releases to support training and education
  Tango 1.01, May’98 (“all browser” support not released)
  Tango 1.02, Oct’98 (robustness)
Eval of multimedia db needs for training

## Slide 11: Training Core -- Other Metrics

## Slide 12: Trip Reports
Trip reports from more than 30 events this year
Most related to collab/training and/or other technical areas
Very few events PET-supported
http://www.npac.syr.edu/users/bernhold/trip-reports/
Also distributed by email

## Slide 13: TANGO On-going Enhancements
Main focus on:
  system robustness and maintainability
  enhancements for collaborative and educational functions (new and improved applications)
  linkage of synchronous and asynchronous modes
  linkage to asynchronous document repositories
    databases and W3C object model sharing
  system programmability (APIs)
  documentation and training material

## Slide 14: System Releases
TANGO 1.0 released in May 98
  packaged servers for both UNIX and Windows NT platforms
    automated, industrial grade installation procedures
    industrial grade stability and robustness
  packaging for the complete application suite
  system deployed at CEWES and ARL and at several HBCUs
  used by several universities in US and abroad (~ 1000 downloads)

## Slide 15: TANGO 1.1 Release
Radically improved system
  available internally in NPAC
  public release expected mid-February 99
  employs newest Java and browser technology
  incorporates all “lessons learned” from TANGO 1.0 deployment and use
  new paradigm for “collaboration space” navigation, session handling, and floor control
    hierarchical view of the “interaction space”, “Metaverse traversing” support

## Slide 16
TANGO 1.1
Graphical User
Interface
(based on Java Swing classes)

## Slide 17: Enhanced Support for Collaboration
Application improvements:
  BuenaVista 3.0 (TANGO videoconferencing agent) completely rewritten for PCs and SGIs platforms
    robust multithreaded implementation, extensively tested for stability
    improved audio and video quality
    support for multiple audio and video cards
    re-implemented robust session control protocol
    redesigned user interface
    detailed documentation
    Linux implementation ongoing
  BV has been critical for remote class and training delivery
      Version 3.0 will be released with TANGO 1.1

## Slide 19: Enhanced Support for Collaboration
Application improvements
  Improvements to WebWisdom
  New DHTML shared browser
I expect GCF will have foils for this

## Slide 20: Enhanced Support for Collaboration
New applications
  Layered whiteboard
    used in several applications, advanced authoring mode, import/export/save support, telecursor, scriptable external interface, advanced image compression, ….
  Shared browser
    robust, supports frames and embedded MM objects
  Chat tools
    advanced avatar 2.5D chat for “telepresence”
    new professional text chat with many advanced features, including clipboard, session save/mail, and latecomers support, fully customizable

## Slide 21: Enhanced Support for Collaboration
New applications, cont.
  Shared Telnet tool
    enhances Year 2 remote consulting tools suite
    deployed during remote training sessions
  New “instructor feedback” tool
    continuous audience feedback pooling and visualization
    instructor alert tools
  Shared streaming media tools
    Java H263/GSM video viewer with database interface
    RealVideo player (use and distribution agreed with supported by Progressive Networks)

## Slide 22: Robustness and Stability
Extensive in-house and field testing
  bug submission and fix tracing procedures
In-depth study of underlying (undocumented) browser technology
Dozens of bugs uncovered and fixed
Improvements to protocols and architectural modifications in multithreaded design of server and client
Robust installation procedures implemented

## Slide 23: Universal Browser Support
SoW stipulates support for Internet Explorer
  determined to be very expensive and time consuming, so we found a better way
Alternative approach studied, designed, and prototyped (full impl. proposed for Year 4)
  Solution also helps with some problems of browsers relative to Tango
    Browsers critical but extremely unfriendly for developers
    Performance problems under UNIX
    Development and maintenance of two different technologies too expensive

## Slide 24: Programming Interfaces
To enable 3rd-party application development, a set of new APIs was designed and documented
  http://www.npac.syr.edu/tango/Developers_pages/developers_pages.html
TANGO runtime functionality encapsulated in a system proxy agent
  proxy methods callable from any language
TANGOBean enables visual programming of collaborative applications (no extra coding!)
New APIs support embedding of active shared objects in Web pages!

## Slide 25: Towards Virtual Civilization
Personal Identity Module for TANGO
  Database backend (relational or LDAP) to hold user identities and information, interfaced to collaboratory server (70% completed)
  supports authentication, security, assessment
  necessary for sync/async integration
TANGO/Mail/Listserv interface implemented, being integrated
Local storage and file distribution interface implemented, being integrated

## Slide 26: Customizability
New client supports configurable, domain-specific interfaces
  selection of collaborative tools
  predefined, automatically started session
  hidden agents (faceless application)
  multi-frame integrated interfaces
  administrative interfaces
  all aspects under external control of system administrator/end user

## Slide 27: Virtual Space Navigation
Support for run-time server hoping
Support for communities/interest groups
Hierarchical visualization of the “collaboration space”
  Server/community/session/user
More granular, “per-session” floor control
New session control paradigm
Comprehensive, multi-level access to user information

## Slide 28: Shared Access to Databases
New shared browser supports shared access to pages of arbitrary complexity, including CSS-based contents
Sharing of XML-compliant documents is fully supported
Shared access to relational courseware repositories is implemented via server-side extensions implementing XML-style tags (WebWisdom NT 2.1)

## Slide 29: TANGO Deployment Status
Support for education:
  Jackson State University (full installation)
  Morgan State University (full installation)
  Clark Atlanta, Houston, MSU (client side)
Support for training:
  CEWES (full installation)
  ARL/HEAT center (full installation)
  OSC (client and collaboratory server)
  ASC, NAVO, NRL (client side)

## Slide 30: Summary
Contributed substantially to tracking of technology and progress in broad area (not limited to C/C & Training)
Substantial enhancement of Tango to meet requirements of PET education, training and collaboration activities.
Tools are now in a position where routine use by broad spectrum of users is appropriate; deployment/acceptance is next issue

## Slide 31: Distance Education for Curricula Enhancement
Geoffrey Fox
NPAC/Syracuse University
Annual Review 9-10 February 1999

## Slide 32: Distance Education for Curricula Enhancement
Staffing
Ozgur Balsoy, Saleh Elmohamed, Geoffrey Fox, Meryem Ispirli, Jin Jianxiang, Norka Lucena, Tom Major, Roman Markowski, Nancy McCracken, Marek Podgorny, Tom Scavo, Mehmet Sen, Tom Stachowiak, Remek Trzaska

## Slide 33: Distance Education -- Status
Activities/Deliverables
  Taught distance course at Jackson State
    CSC499 “Programming for the Web” in Spring 98 (started during Year 2)
    CSC539 “Computational Science for Simulation Applications” in Fall 98
  CPS616 “Web Software Technologies” Spr’99
    Offered for free to all PET partners (not actually a deliverable of any PET project)

## Slide 34: Distance Education-- Other Metrics
4 trips to JSU by NPAC instructors, 1 for Tango
Spring 98 class: 8 students, Fall 98 class: 7 students, Spring 99 class: 21 students (3 schools)
Presentation at SC98: Synchronous Learning at a Distance: Experiences with Tango Interactive
Installed Student Database System (written at NPAC) at JSU for use with other dist. edu. courses.
Extensive & regular use of DREN & interactions with DREN staff

## Slide 35: Distance Education for Curricula Enhancement
“Research” universities deliver courses over the network to “teaching focused” universities
  provide students and faculty with access to leading-edge courses
  “jump start” local courses based on material originally delivered remotely
Use TangoInteractive/ WebWisdom for synchronous delivery of lectures from SU to JSU
Pilot for distance training of DoD users

## Slide 36: Architecture of JSU Distance Education
NPAC Web Server
JSU Proxy
Web Server
Java Tango Server
…….
Share URL’s
Audio Video
Conferencing Chat Rooms
White Boards etc.
Address at JSU of Curriculum Page
Teacher’s View of Curriculum Page
Student’s View of Curriculum Page
Participants at JSU
Teacher/Lecturer at NPAC
…….
Java Control Clients

## Slide 37: JSU CSC 499: Programming for the Web
Taught in Spring 98 (started during Yr2). Repeat of Fall 97 class, popular at JSU
JSU faculty attended to “learn” material
Taught Web architecture, CGI programming and Java
Additional refinements of architecture with proxy web server to avoid copying of materials.

## Slide 38: JSU CSC 539: Computational Science for Simulation Applications
Taught parallel computing architecture, scientific applications and algorithms, parallel programming in C/MPI.
Used an on-line “Virtual Programming Lab” to compute with NPAC parallel computing resources.
Teaching graduate students led to additional kinds of feedback for Tango and style of distance teaching.

## Slide 39: Report presented at SC98
The paper “Synchronous Learning at a Distance: Experiences with Tango Interactive was presented at the education sessions of SC98 in November.

## Slide 40: Additional Course in Spring 99
We have just begun teaching a distance education course based on the Syracuse course CPS616 Web Software Technologies.
Given at JSU to 9 students for credit. Also attended by 10 students at Mississippi State and 2 students from Clark Atlanta University for certificates.
The course will include multi-tier web architecture, web-linked databases, user interfaces with JavaScript and DHTML, distributed objects with RMI and CORBA, XML, and security issues.

## Slide 41: Summary
Now in fourth semester of course delivery!
Enhanced edu. opportunities for students
Gives local faculty a head start developing new courses (i.e. JSU now teaching Programming for the Web via Tango)
Distance education tools & techniques being adopted by JSU

## Slide 42: Summary (2)
This approach to dist. edu. is now in some sense “routine”, but active support still valuable (in addition to education aspects)
  Understanding of human factors in dist. edu.
  Drives requirements for Tango capabilities & robustness also relevant to training & collab use
  Testing ground for new Tango releases
Makes extensive use of DREN

## Slide 43: HPC Educational CD-ROM
David Bernholdt
NPAC/Syracuse University
Annual Review 9-10 February 1999

## Slide 44: HPC Educational CD-ROM
Staffing
David Bernholdt
Saleh Elmohamed
Geoffrey Fox
Nancy McCracken
Deepak Ramanathan

## Slide 45: Educational CD-ROM -- Status
Master CD-ROM prepared (done)
CD-ROM duplicated & ready for distribution (delayed to allow incorporation of new dynamic HTML (DHTML) capabilities)
DHTML significantly improved ease of use of Syracuse-produced class materials
Will be ready for distribution at DoD HPC UGC

## Slide 46: CD-ROM “Second Edition”
Builds on first edition, distributed at 1998 DoD HPC UGC
Much material revised
  Especially CPS615, used for JSU Fall’98 class
Significant new material
  Includes contributions from Rice, Mississippi
2 discs, 886 MB total content

## Slide 47: Computational Science Course Materials
Lectures from CPS615, Computational Science for Simulation Applications, were revised during the teaching of the fall course (given remotely at JSU). Major revisions or additions:
  Parallel Architectures
  Message-Passing Interface (MPI)
  N-Body applications
Updated links to outside resources

## Slide 48: NHSE HPCC Roadmaps
HPCC resources in the National High Performance Software Exchange went through a major revision, particulary: HPCC Glossary, HPCC hardware vendors, Parallel computing architectures

## Slide 49: Contributions from Partners
From Chuck Koelbel at Rice Univ:
  Lectures:
    High Performance Fortran in Practice
    Designing and Building Parallel Programs
  Videotape (from ASC) digitized & synchronized w/ foils using LecCorder
From Mississippi State
  MPI CH resources

## Slide 50: Prototype Distance HPC Training for DoD Users
Leslie Southern
Ohio Supercomputer Center
David Bernholdt
NPAC/Syracuse University
Presented by OSC

## Slide 51: Web Interfaces for Computational Modules
Tomasz Haupt
NPAC/Syracuse University
Annual Review 9-10 February 1999

## Slide 52: Web Interfaces for Computational Modules
Staffing
Erol Akarsu
Tom Haupt

## Slide 53: Activities and Deliverables
Demonstration of WebFlow capabilities to build webflow interfaces and to provide access to remote resources for
  Landscape Management System (completed)
  Mobility Systems Division applications (in progress)
    Delays due to lack of communication with MSD and personnel changes in MSD
    PET mgmt (Louis Turcotte, Wayne Mastin) aware of situation
WebFlow documentation, developers guide and user training (to be delivered on March 9, 1999)
  PET people, especially on-sites encouraged to attend!

## Slide 54: Other metrics
5 visits to CEWES (17 person-days), 1 to Mary Wheeler’s group
Web-based LMS prototype:
  demonstrated at SC ‘98 and included in SC’98 technical presentation
  installed at CEWES MSRC and delivered to J. Holland
collaboration with Mobility Systems Division (N. Deliman, B.Gates)
technical report and tutorial (by March)

## Slide 55: WebFlow Architecture modern three-tier system
Tier 1 is a high-level front-end for visual programming.
Distributed object-based, scalable, and reusable Web server and Object broker Middleware forms Tier 2.
Back-end services comprise Tier 3.

## Slide 56: Middle-Tier is given by a Mesh of Web Servers running servlets that manage and coordinate distributed computation
.
WebFlow applications are composed of independent reusable modules
Modules are written by module developers who have only limited knowledge of the system on which the modules will run.
The WebFlow system hides module management and coordination functions

## Slide 57: LMS Objectives
To develop a web based system that implements a “navigate-and-choose” paradigm and allows the end user to:
  Select (a set of) computational modules that provide answers to the problem at hand
  Retrieve input data sets from remote sources
  Use adequate (remote) computational resources
  Visualize and analyze output data on the local host
Anytime, anywhere, using any platform
(e.g., a connected to the internet laptop PC)

## Slide 58: LMS: Changes in Vegetation
A decision maker (the end user of the system) wants to evaluate changes in vegetation in some geographical region over a long time period caused by some short term disturbances such as a fire or human’s activities.
One of the critical parameters of the vegetation model (EDYS) is soil condition at the time of the disturbance.
This in turn is dominated by rainfalls that possibly occur at that time (CASC2D simulation)
Input data for the simulations are available from the Internet, such as Data Elevation Models (DEM) from USGS web site or from custom databases (spieces characteristics)

## Slide 59: LMS: Changes in Vegetation
Data retrieval
Data preprocessing
Simulation: two interacting codes
  EDYS
  CASC2D
Visualization
WMS
EDYS
CASC2D
DEM
Land Use
Soil
Texture
Vegetation
EDYS: vegetation model
CASC2D: watershed model
WMS: Watershed Modeling System

## Slide 60: LMS Front End
Data retrieval
Data pre- and
post-processing
Simulations

## Slide 61: Data Retrieval
The data wizard allows the user to interactively select the data and
download them to the local machine. The raw data are then fed to the WMS system launched from the browser to generate input files for simulations.

## Slide 62
Launching coupled simulations on different back-end computational resources
Select host
Select model
Set parameters
Run

## Slide 63: WMS based Visualizations
The results of the
simulations are send
back to the front end,
and can be visualized
using tools included
in WMS package

## Slide 64: Mobility Systems Applications
Coordinates transformations
databases
Progress:
- object oriented approach - implementation: - CORBA based middle-tier - bean-box type API - JDBC proxy modules
- Web interface to store data in DB in variable format - Data transfer from DB to a visualization engine
- Coordinates transformations on
a remote server - Launching simulations on remote
hosts with interactive input
Remote HPCC resources

## Slide 65: Summary
Deliver useful web interfaces to customers
  Land Management System
  Planned Mobility Systems work
Established general approach to web interfacing problem and developed supporting infrastructure -- both transferable to other applications
Training to be delivered

## Slide 66: Summary (2)
Mobility Systems work has already pushed project into newest technology (CORBA) -- more general & easier than LMS approach
Spin-offs
  ASC “Gateway”
  Year 4 “Web Interfaces”
  Year 4 “PSE for CWO”
Work with more CTAs to develop truly “universal” approach & tools

## Slide 67: Forces Modeling and Simulation/C4I Core Support High Performance Distributed Object Web Based HLA Demonstration
Wojtek Furmanski
NPAC/Syracuse University
Annual Review
9-10 February 1999

## Slide 68: FMS Core
Staffing
David Bernholdt
Geoffrey Fox
Wojtek Furmanski
Timucin Ozdemir
Tom Pulikal
Mahesh Rengaswamy

## Slide 69: Object Web HLA Demonstration
Staffing
Wojtek Furmanski, Survesh Jithendran, Dinesh Kasthuril, Ganesh Krishnamurthy, Subhash Nair, Zeynep Odcikin-Ozdemir, Timucin Ozdemir, Tom Pulikal, Krishnan Ragarajan, Mahesh Rengaswamy, Anusha Shankar, Sachin Shanbhag, Rudrasen Shitole, Ankur Sood

## Slide 70: List of Activities/Deliverables
WebHLA Modules Development (OWRTI, CMS etc.)
Conference Presentations (10 papers published)
Demonstrations (JSIMS/Panda @ SPAWAR, SC’98)
Tutorials (FMS at JSU, SPEEDES at JNTF)
Book Development (Pragmatic Object Web, Wiley ‘99)
Assisting FMS CHSSI Team (FMS-3, FMS-4, FMS-5)
Help with FMS CHSSI ‘99 Proposals (2 submitted)
PET FMS Web Site Development (100+ pages)

## Slide 71: List of Activities/Deliverables (1)
WebHLA Modules Development (OWRTI, CMS etc.)
  JWORB , OWRTI , OMBuilder - Year 2 Modules
  SimVis - DirectX based 3D simulation visualization front-end
  Parallal CMS - Origin2000 port of Comprehensive Mine Simulator from Ft. Belvoir
  JScope - Java based parallel performance monitor and PDU probing tool
  JDIS - Java based DIS=>HLA bridge server
  ModSAF/HLA - support for ModSAF node to act as HLA federate
  Logger Federate - used to save HLA interactions (events) in a relational database
  Playback Federate - used to replay a simulation from an event database

## Slide 72: List of Activities/Deliverables (2)
Conference Presentations (10 papers published)
  HPC DoD User Group Confrerence, Rice U., June 98
  ITEA HPC Conf, Aberdeen, MD, 4 papers, July 98
  SIW (HLA conf by DMSO/SISO), Orlando, FL, Sept 98 - WebHLA paper awarded as recommended reading
  SCS WebSim’99 Conf, San Francisco, CA, Jan 1999
  Other HPC confs (EuroPar, Wisconsin, ICASE)

## Slide 73: List of Activities/Deliverables (3)
Demonstrations (JSIMS/Panda @ SPAWAR, SC’98)
  WebHLA/OWRTI presentation at SPAWAR, Aug 98, as part of JSIMS/Panda meeting
  Live Demonstration of Parallel CMS in the HPCMO booth at Supercomputing ‘98

## Slide 74: List of Activities/Deliverables (4)
Tutorials (FMS JSU, SPEEDES at JNTF)
  Presenting Full Day FMS Tutorial at JSU Summer Institute, June 98; included morning presentation and afternoon lab with hands-on WebHLA demos
  Participating in SPEEDES Tutorial by Metron, Inc. at the Joint National Test Facility at Colorado Springs, CO, June 98

## Slide 75: List of Activities/Deliverables (5)
Book Development (Pragmatic Object Web, Wiley ‘99)
  G.C. Fox, W. Furmanski, S. Pallickara and H. Timucin, Building Distributed Systems on Pragmatic Object Web - The Best of Java, CORBA, COM, XML and HLA, book in progress, Wiley ‘99.
  Summarizes our recent work on Web based HPC and proposes dual-use of WebHLA for several Internet application domains (virtual communities, online multiplayer gaming, SBA, distance training, telemedicine etc.)

## Slide 76: List of Activities/Deliverables (6)
Assisting FMS CHSSI Team (FMS-3, FMS-4, FMS-5)
  FMS-3 - Interacting with Jeff Steinman/Mark Roberts regarding SPEEDES/E-ModSAF Training
  FMS-4 - Interacting with Larry Peterson and Jeff Wallace re Parallel IMPORT support in WebHLA
  FMS-5 - Contributing our HLA expertise in HPC RTI project; Object Web RTI to be certified by DMSO as the first non-DMSO RTI

## Slide 77: List of Activities/Deliverables (7)
Help with FMS CHSSI ‘99 Proposals (2 submitted)
  Pamela M. Jacobs/Ft. Belvoir, Wojtek Furmanski/Translet, WebHLA Toolkit for Metacomputing based FMS
  Larry J. Peterson/SPAWAR, Chris Wallace/TRW, Wojtek Furmanski/Translet, HPC for Scalable Cognitive Entities in Forces Modeling and Simulation

## Slide 78: List of Activities/Deliverables (8)
PET FMS Web Site Development (100+ pages)
  Covers both PET (in detail) and CHSSI (at the summary level) FMS programs
  Describes WebHLA vision, component technologies, prototypes, demonstrations
  Includes early support for FMS Training Space
  Full site at NPAC - http://bombay.npac.syr.edu/fms, summary site being installed at CEWES

## Slide 79: High Performance Distributed Object Web Based HLA Demonstration
Builds on JWORB/OWRTI Middleware
Includes Parallel CMS as HPC Federate
Includes ModSAF, Vis, Log etc. Federates
Early WebHLA demos (Jager) - Summer 98
Parallel CMS Demo at SC’98, Fall 98
Mobile laptop demo (event playback) - Feb ‘99
Final demo - end of March ‘99

## Slide 80
WebHLA/Parallel CMS Demo at the HPCMO Booth at Supercomputing ‘98
November 7-13, 1998, Orlando, FL

## Slide 81: Parallel CMS - Components
CMS (Comprehensive Minefield Simulator) - advanced DIS system by Ft. Belvoir, recently parallelized on Origin2000 by PET FMS
ModSAF (Modular Semi-Automated Forces) by STRICOM - provides advanced support for terrain and vehicle simulation (tanks, coutermines)
Mak Stealth - commercial DIS battlefield visualizer from Mak Technologies
SimVis - DirectX/3D Battlefield Viewer; commodity/NT front-end for Parallel CMS developed by PET FMS

## Slide 82: Parallel CMS - Installations
At NPAC, Syracuse Unviersity:
  Parallel CMS runs on Origin2000 in ARL and CEWES MSRCs
  ModSAF and Mak Stealth run on NPAC SGI workstations
  Direct3D Viewer runs on NT commodity cluster
At SC98 in Orlando:
  Parallel CMS runs on Origin2000 in HPCMO booth
  ModSAF and Stealth runs on booth SGIs
  Direct3D Viewer runs on laptops

## Slide 83: Parallel CMS Demo - Results
Scenario - heavy breach operation at Ft. Knox, developed for Syracuse by Ft. Belvoir
Networking - MBONE connection satisfactory between NPAC and MSRCs, difficulties in Orlando
Speedup - so far linear up to 8 nodes, more work and tests needed to scale for larger partitions
SC98 demo - early capability only but already generated some interest and visibility
Next steps - Full HLA support (end of Year 3), Multi-MSRC Metacomputing CMS (Year 3 proposal)

## Slide 85
CMS Front-End for the Ft. Knox Minefield Breach Operation

## Slide 86
ModSAF Front-End for the Ft. Knox Minefield Breach Operation

## Slide 87
Parallel CMS Performance Monitor and PDU Sampler/Sniffer

## Slide 88
Direct3D based Commodity (NT) Front-End for Parallel CMS

## Slide 89
Mak Stealth - High End SGI Viewer adapted for Parallel CMS

## Slide 90: Towards HLA Support for Parallel CMS
SC’98 Parallel CMS Demo - DIS based
HLA convertion of old/legacy modules (CMS, ModSAF) - in progress
New DIS/HLA modules (JDIS, Logger, Playback, SimVis) - initially operational and being completed/refined
Mobile laptop demo (under development - to be shown at Year 3 review) enables scenario storage, playback and analysis
Final demo will include all WebHLA components listed below - to be available end of March 99.

## Slide 91: WebHLA - Current Components
JWORB (Java Web Object Request Broker) - Java based CORBA broker acting as HLA middleware
OWRTI (Object Web Run-Time Infrastructure) - Java CORBA based implementation of DMSO RTI 1.3 packaged as JWORB service
OMBuilder - Excel+VBA based Visual FOM/SOM Authoring tool with Aegis OMDT look-and-feel
DirectX based SimVis Front-End - uses DirectPlay for multiplayer gaming to bridge with RTI middleware
JDIS - DIS-HLA bridge and PDU probe generator written in Java
JScope (Parallel Performance Monitor), Logger and Playback Federates
Pragmatic Object Web conceptual framework - integrates HLA with Java, CORBA, COM and XML

## Slide 92
JWORB - multi-protocol middleware server for object based High Performance Distributed Computing

## Slide 93
OWRTI - First Non-DMSO Implementation of RTI 1.3, to be certified by DMSO as part of FMS-5

## Slide 94
OMBuilder for WebFlow based Visual HLA Authoring

## Slide 95
WebHLA authoring tools: WebFlow + OMBuilder for DMSO Jager HLA application/demonstration

## Slide 96: Direct X Framework
Collaboration
Video Streaming
3D Worlds
Similar to HLA/RTI but
without object/database model
(OMT, OML, FOMs, SOMs)

## Slide 97
DirectX based SimVis Commodity Tools for CMS (left) and Jager (below)

## Slide 98
DMSO RTI - A Promising New Model for General Purpose High Level Metacomputing Operating Environment

## Slide 99
Dual-use of WebHLA for High Performance Commodity Computing

## Slide 100: Summary
Good progress in developing WebHLA - potential new breakthrough technology from FMS CTA
Major publication efforts (several papers, book, FMS Web site) generate broad visibility for FMS
Building solid relations with Ft. Belvoir and SPAWAR (via joint CHSSI proposals)
Initial interest of JSIMS (Jeff Wallace) and DMSO (Judith Dahmann) in WebHLA