FMS-4 TEMP ADDENDUM

HPC Frameworks for Wargaming and Training Simulations

# 1	PART ONE - SYSTEM INTRODUCTION

## 1.1	 SYSTEM DESCRIPTION.

A framework is being produced with which a modeller or simulationist can develop models and simulations for an HPC enveironment.  These simulations can be for wargaming and training (real time), analysis (faster than real time) or simulation-based design (slower than real time).  The product will be a software solution and a demonstration of that solution on a baseline architecture.

The basic architecture of the conversion will be a family of work stations interfacing with the HPC Simulation Engine and servers via a local area net (LAN).  The servers will interface with the network via a wide area network; the Internet.  The software implementation framework  is  the Model View Controller (MVC) paradigm of SmallTalk.  The models will receive input from an associated controller.  Model views will be provided to interface with the Human Computer Interface (HCI)/Map Servers.

The demonstration of this effort is to port the functional software to a High Performance Computer (HPC).  There is no classified software and the functionality of the original system will remain the same.  Any enhancements will be the subject of other work.  External interfaces will also remain the same.  The assumption in this conversion is that the current software will be hosted on TAC-4 hardware for the Geo-Tactical Display and the target HPC for models.  The best models and functional software that demonstrate the utility of the framework will be chosen from the available simulation documentation.

This will provide the environment for testing and validation of the framework.  The test suite will be the objects developed as part of this effort to demonstrate the efficiencies of the process-based discrete event simulation coupled with the parallel synchronization algorithms provided by Breathing Time Warp and its predecessors.  Two measures are of interest; the efficiency with which one can develop object oriented implementations for an HPC environment and the productivity with which these applications can be implemented, secondly, the larger number of objects that can be implemented and have execute in real time for training purposes.

The user of this Wargaming and Training framework is the Joint Simulation System (JSIMS) system is that its Initial Operational Capability, scheduled for FY 1999, be at least as robust as the current ALSP Confederation.  This means that the JSIMS Maritime component must have the capabilities of current Enhanced navy Wargaming System (ENWGS), Research, Engineering and System Analysis (RESA) system and Marine Corps Tactical Wargaming System (MTWS) and Navy Synthetic Forces (Navy SAF).  This is information that has been obtained through interactions with the IPTs.  Additionally, the Synthetic Theater of War (STOW) 97 project of the Defense Advanced Research Projects Agency (DARPA) requires a large number of entities for their distributed simulations.  To glean requirements for such simulations, discussions are being held with the Jet Propulsion Laboratory (JPL), California Institute of Technology (Caltech) and local engineers working on “SF Express” to understand the scaleable parallel processor requirements they are attempting to meet.  These interactions are providing insights into the needs for application frameworks to deal with current requirements to satisfy joint requirements in the DOD.

## 1.2	MEASURES OF EFFECTIVENESS AND SUITABILITY.

Table 1 MOE&S/CTP Matrix provides overall MOE&S guidance which, was used to develop the Critical Technical Parameters (CTPs), Objectives and Thresholds associated with this project, as shown in Table 3 Project Management Indicators (PMIs) provides a list of indicators that are used to assess the risks of the effort, schedule, progress, and quality of the development team and leadership.

Table 1 MOE&S/CTP Matrix

| MEASURES OF EFFECTIVENESS AND SUITABILITY | CRITICAL TECHNICAL PARAMETERS | OBJECTIVES | THRESHOLDS, EVALUATION CRITERIA, AND DATA REQUIREMENTS. |  |
| --- | --- | --- | --- | --- |
| Scaleable performance improvement over current systems | - Scaleable software suites | - Portable Operating System Interface (POSIX) compliant operating system - Reproducible time-accounting measurements - Utilization of parallel algorithms - Scaleable from a single processor | - POSIX compliant - Scaleable systems - Standard language (C++) - Demonstrate reduction in clock time as a function of increased Central Processing Units (CPU) |  |
| - Sharing of project developed software resources among local and remote users | - Software reuse | - Computational Technology Area (CTA) data warehousing and cataloging of developed software assets | - “Core” scaleable application software - Artifact repository |  |
| - Portable project developed software products across existing and future HPC platforms | - Portable application software | - Software applications to function on scaleable CPU platforms | - Object representations for multiple platforms |  |
| Software robustness | - Stability and accuracy of application software products - Code is not vulnerable to input or run errors and conditions (like the year 2000) that produce unacceptable results or execution errors | - Unit testing - Operating System and Application error handling |  | - Error handling techniques |
| - Software dissemination and technology transfer | - Formation of expert groups and/or Integrated Product Teams - Dissemination of CHSSI developed software - Training of users in the application and use of HPC application software | - Formation of expert groups - Dissemination and technology transfer - Training |  | - Training availability - CTA workshops |

Table 2 CTP Matrix

| CRITICAL TECHNICAL PARAMETER | Test Event (SAT,ALPHA,BETA) | OBJECTIVES (Target Values) | THRESHOLDS (Minimum Required Values) | DECISION SUPPORTED | DEMONSTRATED VALUE |
| --- | --- | --- | --- | --- | --- |
| Scaleable software suites | SAT | 50% Portable Operating System Interface; (POSIX) compliant operating system. | 25% POSIX compliant | Full Scale Development | - |
|  | ALPHA | 75% Portable Operating System Interface; (POSIX) compliant operating system. | 60% POSIX compliant | ALPHA Release |  |
|  | BETA | 95% Portable Operating System Interface; (POSIX) compliant operating system. | 90% POSIX compliant | BETA Release |  |
|  | IOT&E | 100% Portable Operating System Interface; (POSIX) compliant operating system. | 99% POSIX compliant | IOC, Ver 1.0 |  |
| - | SAT | Reproducible time-accounting measurements. The code will run on one or more HPC platforms. | The code will run on one HPC platforms. | Full Scale Development | - |
|  | ALPHA | Reproducible time-accounting measurements. The code will run on two or more HPC platforms. | The code will run on two HPC platforms. | ALPHA Release |  |
|  | BETA | Reproducible time-accounting measurements. The code will run on three or more HPC platforms. | The code will run on three HPC platforms. | BETA Release |  |
|  | IOT&E | Reproducible time-accounting measurements. The code will run on four or more HPC platforms. | The code will run on four HPC platforms. | IOC, Ver 1.0 |  |
| - | SAT | Utilization of parallel algorithms. IMPORT and C++ will be used in the development of this code. | C++ will be used in the development of this code. | Full Scale Development | - |
|  | ALPHA | Utilization of parallel algorithms. IMPORT and C++ will be used in the development of this code. | Implement one PSA and 50% C++ | ALPHA Release |  |
|  | BETA | Utilization of parallel algorithms. IMPORT and C++ will be used in the development of this code. | Implement two PSA and 80% C++ | BETA Release |  |
|  | IOT&E | Utilization of parallel algorithms. IMPORT and C++ will be used in the development of this code. | Implement four PSA and 99% C++ | IOC, Ver 1.0 |  |
| - | SAT | Utilization of parallel algorithms; Ability to handle 100,000 objects in real time | Ability to handle 100 objects in real time | Full Scale Development | - |
|  | ALPHA | Utilization of parallel algorithms; Ability to handle 100,000 objects in real time | Ability to handle 1,000 objects in real time | ALPHA Release |  |
|  | BETA | Utilization of parallel algorithms; Ability to handle 100,000 objects in real time | Ability to handle 10,000 objects in real time | BETA Release |  |
|  | IOT&E | Utilization of parallel algorithms; Ability to handle 100,000 objects in real time | Ability to handle 100,000 objects in real time | IOC, Ver 1.0 |  |
| - | SAT | Scaleable to 2 processors to be linear within 30% | Scale to 2 processors within 50%. * | Full Scale Development | - |
|  | ALPHA | Scaleable to 16 processors to be linear within 20% | Scale to 10 processors within 25%. * | ALPHA Release |  |
|  | BETA | Scaleable to 32 processors to be linear within 10% | Scale to 20 processors within 15% * | BETA Release |  |
|  | IOT&E | Scaleable to 64 processors to be linear within 10% | Scale to 32 processors within 15% * | IOC, Ver 1.0 |  |
| Software reuse | SAT | Computational Technology Area (CTA) data warehousing and cataloging of developed software assets. A code repository will be maintained for 10 % of the objects. | A code repository will be maintained for 1 % of the objects. | Full Scale Development | - |
| - | ALPHA | Computational Technology Area (CTA) data warehousing and cataloging of developed software assets. A code repository will be maintained for 50 % of the objects. | A code repository will be maintained for 25 % of the objects. | ALPHA Release | - |
|  | BETA | Computational Technology Area (CTA) data warehousing and cataloging of developed software assets. A code repository will be maintained for 90 % of the objects. | A code repository will be maintained for 85 % of the objects. | BETA Release |  |
| - | IOT&E | Computational Technology Area (CTA) data warehousing and cataloging of developed software assets. A code repository will be maintained for 100 % of the objects. | A code repository will be maintained for 99 % of the objects. | IOC, Ver 1.0 | - |
| Portable application software | SAT | Software applications to function on 2 scaleable CPU platforms. | 50% Object representation files on 2 platforms. | Full Scale Development | - |
|  | ALPHA | Software applications to function on 3 scaleable CPU platforms. | 90% Object representation files on 2 platforms. | ALPHA Release |  |
|  | BETA | Software applications to function on 4 scaleable CPU platforms. | 95% Object representation files on 3 platforms. | BETA Release |  |
|  | IOT&E | Software applications to function on 5 scaleable CPU platforms. | 99% Object representation files on 4 platforms. | IOC, Ver 1.0 |  |
| Stability and accuracy of application software products. Code is not vulnerable to input or run errors and conditions (like the year 2000) that produce unacceptable results or execution errors | SAT | Unit testing. Operating System and Application error handling; 10 % of the errors will be handled properly and 5% of the techniques will be documented. | 5% detection rate with a 25% technique documented | Full Scale Development | - |
| - | ALPHA | Unit testing. Operating System and Application error handling; 50 % of the errors will be handled properly and 40% of the techniques will be documented. | 25% detection rate with a 25% technique documented | ALPHA Release | - |
|  | BETA | Unit testing. Operating System and Application error handling; 80 % of the errors will be handled properly and 75% of the techniques will be documented. | 75% detection rate with a 55% technique documented | BETA Release |  |
|  | IOT&E | Unit testing. Operating System and Application error handling; 99 % of the errors will be handled properly and 95% of the techniques will be documented. | 95% detection rate with a 95% technique documented | IOC, Ver 1.0 |  |
| Formation of expert groups and/or Integrated Product Teams | SAT | Form 1 expert group | Form 1 expert group | Full Scale Development | - |
| - | ALPHA | Form 2 expert group and 1 IPT | Form 1 expert group and 1 IPT | ALPHA Release | - |
|  | BETA | Form 3 expert group and 2 IPT | Form 2 expert group and 1 IPT | BETA Release |  |
| - | IOT&E | Form 3 expert group and 3 IPT | Form 2 expert group and 2 IPT | IOC, Ver 1.0 | - |
| Dissemination of CHSSI developed software | SAT | Obtain concurrence to train, disseminate and technology transfer framework to 1 project. | Obtain concurrence to train, disseminate and technology transfer framework to JSIMS project. | Full Scale Development | - |
| - | ALPHA | Train, disseminate and technology transfer framework to 2 project. | Transfer of PSA framework implementation to JSIMS | ALPHA Release | - |
|  | BETA | Train, disseminate and technology transfer framework to 3 project. | Transfer of PSA framework implementation to 2 projects | BETA Release |  |
| - | IOT&E | Train, disseminate and technology transfer framework to 4 project. | Transfer of PSA framework implementation to 3 projects | IOC, Ver 1.0 | - |
| Training of users in the application and use of HPC application software | SAT | Training; 1 training session will be conducted for the project last development year. | Conduct 1 training session in last year. | Full Scale Development |  |
|  | ALPHA | Training; 1 training session will be conducted for the project last development year. | Conduct 1 training session in last year. | ALPHA Release |  |
|  | BETA | Training; 1 training session will be conducted for the project last development year. | Conduct 1 training session in last year. | BETA Release |  |
|  | IOT&E | Training; 1 training session will be conducted for the project last development year. | Conduct 1 training session in last year. | IOC, Ver 1.0 |  |

*A measure will be used to compare the performance of the Detection Model as currently used as compared with the new implementation on the Convex Exemplar.  The use of detections as the measure subsumes the Motion Model because the Objects will be moving under random motion.  The implementation of the Detection Model on the TAC-4 Computer system under UNIX will be used as the basis for comparison.  The TAC-4 is an HP 722 Model and the Exemplar is a multiprocessor version of the HP 722, i.e. multiple 722 processors.

MOEP(% ) = (TimeTAC4 /TimeConvex )*100

where TimeX = Time(min)

Table 3 Project Management Indicators (PMIs)

| PMI | DESCRIPTION | COMMENTS/NOTES |
| --- | --- | --- |
| Project Planning, Tracking and Oversight | Description and objectives of the project are developed, approved and on file with the CTA Leader and CHSSI Program Manager Comprehensive Project TEMP Addendum developed, and on file with the CTA Leader and CHSSI PM to include a detailed project description, quantified measures of effectiveness/critical technical parameters, integrated milestone schedule, requirements matrix, details on developmental operational testing, and a description of how the project is adhering to acceptable software engineering practices TEMP Project Addendum and development progress is reviewed at least annually by independent panel of experts, the CTA leader and the CHSSI PM Project milestones, financial data and performance metrics are approved, tracked and reported in a timely manner to the CTA Leader who provides consolidated reports to CHSSI PM as required in the CTA Terms of Reference document Project team structure (including major responsibilities of each team member) is provided to CTA Leader and CHSSI PM | Project documentation shows a clear connection between the software effort, CHSSI goals, HPCMP goals and warfighter applicability. Documentation identifies known or likely return(s) on investment (decreased costs, increased capability, etc.) as a result of this effort Project leader is identified and is aware of and current on industry and CHSSI best practices, standards, state-of-the-art, and lessons learned. Project will strive to achieve, where appropriate, compliance with industry standards such as POSIX Level 2 and Level 2 of the Software Capability Maturity Model CTAs shall hold at least one informal internal review & host one formal external (independent) review annually Financial data is prepared monthly and performance report is prepared on related efforts. |
| Requirements Management & Configuration Control | Comprehensive Technical Reference Manual and Software Development Manual developed and maintained current for use by development team and selected users. Manuals will be reviewed for quality and usability during periodic project reviews and tests Requirements input, review, approval/rejection and feedback process developed and made familiar to development team and user community Error identification, fix and testing procedures developed and made familiar to development team and user community Project team members maintain regular contact with one another and Project Leader reviews progress and lessons learned routinely, reporting successes and problems to CTA Leader as appropriate | Software documentation shall show clear object oriented design using the IMPORT 5 GL translator with implementation in ANSI C++ language, uses the Paradigm Plus tool, with interfaces defined a bridges, COTS, etc. & shall provide for maximum interoperability, reusability, ease of use & maintainability Project shall make multiple media options available for requirements input and feedback (Web, e-mail, fax, and phone). This will include CD-ROMs containing all documentation and software. Project should make multiple media options available for error reporting and test/release notification. The chosen mechanisms are .pdf and .html file formats. Project Leader shall keep his software team, CHSSI leadership and organizational management chain informed of progress and issues as they arise |
| Quality Assurance, Tech Transfer and User Support | Comprehensive, easy to follow User Manual is developed and maintained current with latest software release and developmental fixes as appropriate Comprehensive, easy to follow software Installation Guide, Lessons Learned and Training Program developed and maintained current “Helpdesk” and on-line assistance provided as required and feasible Multi-level software testing, error fixes, lessons learned, validation/verification methods, schedules and test results documented and made available as appropriate to user community and CTA Leader User access, responsibilities and project sensitivities, security policies, procedures and requirements documented, maintained and advertised thoroughly to user community as well as provided to CTA Leader and CHSSI PM Software release, distribution, export control, license and/or data exchange policies, procedures and requirements documented, maintained and advertised thoroughly to user community as well as provided to CTA Leader and CHSSI PM | Feedback from user community shall be obtained on quality and ease of use Feedback from user community shall be obtained on quality and usefulness of guides and training tools User informational database shall be maintained and kept current with documentation on problems reported and actions taken to resolve. Configuration Management techniques will be used as a software is baseline. Project should use multiple media for reporting test cases and test results to user community. User feedback from Alpha/Beta testing should be kept on file and briefed at follow-on project reviews The local organization and host Service determine physical and system security levels and measures. When in doubt, err on the side of more security instead of less. Software developed under this program, as well as the host HPC platforms, are a potential target for domestic and foreign hackers. CHSSI PM will provide basic OSD guidance where appropriate. The local host organization and Service/Agency determine operating policies. When in doubt, err on side of restriction as the software codes and models developed by this program provide unique competitive edge to the U.S. military and should be considered potential targets for possible adversarial agents. |

## 1.3	  REQUIREMENTS TRACEABILITY.

Attachment One shows the Requirements Traceability Matrix for the HPC Frameworks for Wargaming and Training Simulations project.  This matrix is the same as the CHSSI TEMP Requirements Traceability Matrix in Appendix I.

2	 INTEGRATED TEST PROGRAM SUMMARY

Figure 1 Integrated Test Program Schedule

Figure 2 Calendar Schedule of Tasks

# 3	 DEVELOPMENTAL TEST AND EVALUATION

## 3.1	  DEVELOPMENTAL TEST AND EVALUATION OVERVIEW.

The HPC Frameworks for Wargaming and Training Simulations developmental test and evaluation (DT&E) program consists of SAT, Alpha Test, and Beta Test for the HSI, Simulation Model and the DIS/ALSP communications server.  DT&E will verify the software application is satisfying the requirements, that the software is scaleable, portable, reliable, and maintainable, and that the integrated system is ready for operational test.  During this period the performance the quantitative performance MOE will be measured.  The software development process and supporting documentation will be examined to ensure compliance with the software engineering practices outlined in the HPC Frameworks for Wargaming and Training Simulations SDP.

## 3.2	  DEVELOPMENTAL TEST AND EVALUATION OBJECTIVES.

### 3.2.1	  DEVELOPMENTAL TEST - SOFTWARE ACCEPTANCE TEST (SAT).

The software application developer to ensure that the developed code is ready for Alpha test will conduct SAT.  The CHSSI project leader manages SAT and all tests will be performed using the unit test plans.

a.  SAT - Configuration Description

The SAT hardware configuration includes scaleable HPC platforms deployed under the DOD HPCMP and the workstations used for the HSI and Communications server.

b.  SAT - Test and Evaluation Objectives

The test and evaluation objectives include confirmation of the SAT CTPs identified in Table 1-2.  In order to successfully pass SAT, the following exit criteria must be satisfied: An HPC asset using multiple (4 or more) processors must produce the same or better results as an HPC asset using a single processor.

c.  SAT - Test and Evaluation Events, Scope of Testing, and Basic Scenarios

In order to complete SAT, the HSI component must be able to monitor and task the HPC platform.  If the HSI schedules a scenario on the HPC asset from the HSI workstation, then it may proceed to Alpha Test.

d.  SAT - Limitations

None.

### 3.2.2	  DEVELOPMENTAL TEST - ALPHA TEST.

Alpha Test is conducted by a small group of subject matter experts within the CTA to ensure that the developed code is ready for Beta Test.  Alpha Test is managed by the CHSSI project leader and all tests will be performed using project Software Test Plans and Descriptions for CSCI testing.

a.  Alpha Test - Configuration Description

The Alpha Test hardware configuration includes scaleable HPC platforms deployed under the DOD HPCMP.

b.  Alpha Test - Test and Evaluation Objectives

The test and evaluation objectives for Alpha Test include confirmation of the ALPHA CTPs identified in Table 1-2.  In order to successfully pass Alpha Test, the following exit criteria must be satisfied: applications experts within the CTA and potentially from other DOD experts provide evidence of validation that the Simulation Model dynamically scales when employing an HPCMP asset.

c.  Alpha Test - Test and Evaluation Events, Scope of Testing, and Basic Scenarios

In order to complete Alpha Test, the code must provide numerical results from validation or calibration problems conducted by application experts within the CTA and potentially from other DOD experts, and the derived results must demonstrate that Simulation Model runs at least 200% faster than before.   If the expected results meet this objective and a DTRR has been conducted, then the project may proceed to Beta Test.

d.  Alpha Test - Limitations

None.

### 3.2.3	  DEVELOPMENTAL TEST - BETA TEST.

The software application developer and/or application expert to ensure that the developed code is ready for Operational Test conducts beta Test.  It involves a larger group of subject matter experts than does Alpha Test.  Beta Test is managed by the CHSSI project leader and all tests will be performed using Software Test Plans and Descriptions for qualification testing.

a.  Beta Test - Configuration Description

The Beta Test hardware configuration includes scaleable HPC platforms deployed under the DOD HPCMP.

b.  Beta Test - Test and Evaluation Objectives

Demonstration scaleable simulations will instantiate multiple groups of objects for wargaming simulation and continue to scale the number of objects to demonstrate the increase in the number of objects that can be simulated simultaneously and still function in real time.

c.  Beta Test - Test and Evaluation Events, Scope of Testing, and Basic Scenarios

A set of scenarios will be used.  Each of these scenarios will increase in the number of entities be simulated and increase in resolution of these entities.  Mixes of high-speed objects and slow speed objects will be used.  These variations will represents a set of T&E events to measure the performance of.  A basic scenario, representative of a typical Battle Group training evolution will be used to establish a baseline from which measurement swill be used to quantify performance as outlined above in the performance MOE.

d.  Beta Test - Limitations

None.

## 3.3	  INTEROPERABILITY REQUIREMENTS.

The system must interoperate with the Distributed Interactive Simulation (DIS) community.

## 3.4	  DT&E SOFTWARE MATURITY EXIT CRITERIA.

The Frameworks for Wargaming and Training Simulations project will use a set of software metrics to manage risk, measure software maturity, and certify the Frameworks for Wargaming and Training Simulations project software and system readiness to exit DT&E and to proceed to formal OT&E.  These exit criteria will be evaluated throughout DT&E, summarized in the DT&E report, and used as a determinant in the OTRR decision making process.

The Frameworks for Wargaming and Training Simulations project metrics are listed below:

a.  Management metrics (to be reported monthly to the CHSSI project manager):

(1) Fault profile - No known open Priority I and II software discrepancies exiting DT&E.

(2) Cost,

(3) Schedule, and

(4) Requirements Traceability - including all mission critical functions to be

Demonstrated.

b.  Performance metrics (used to measure the relevance of the scaleable Simulation Model software to DOD applications, grouped into two areas: scaleable high performance computing metrics and software quality assurance metrics):

(1) Scaleable high performance computing metrics (measure the scaleable performance and portability across scaleable architectures deployed under the DOD HPCMP):

(a) Scaleable Performance Metric:

Conduct single and multiple-CPU scaleable simulations and demonstrate significant parallel speedup of overall simulation model and major components on tightly coupled parallel computers.  If the scaled speedup falls below 50% of optimum on a 128 processor or smaller system, then a remedial study shall be conducted, documenting the problem, and if possible describe the necessary remedial action.

(b) Cross-platform Portability Metrics:

Demonstrate that system dependent and/or message passing coding is isolated in well-documented subroutines; and demonstrate that the scaleable software executes calibration/validation and demonstration simulations on at least 2 scaleable HPC platforms deployed under the DOD HPC modernization program.  Target: two architecturally different systems.

(2) Software Quality Assurance Metrics:

Measure the applicability, robustness, and flexibility of the scaleable software to meet user requirements for DOD simulation applications; and demonstrate utility with scaleable demonstration problems.

(a) Scaleable Demonstration Simulations Metrics:

                - Applicability: Present evidence of sponsor or user-community satisfaction via completion and presentation/publication of at least one demonstration simulation outlined in this project implementation plan.

                - Robustness: Vary number of simulation entities demonstrating fully acceptable performance of the model.

                - Flexibility: Present evidence of executing three different demonstration problems; real time wargaming, faster-than-real-time analysis and a high resolution simulation-based design problem during the course of the project.

                - (b) Visualization and HSI metrics:

                - Demonstrate a viable interface for remote visualization of object behaviors and interactions.

# 4	 OPERATIONAL TEST AND EVALUATION

## 4.1	  OPERATIONAL TEST AND EVALUATION OVERVIEW.

Initial operational test and evaluation (IOT&E) will be conducted for the scaleable Frameworks for Wargaming and Training Simulations system to support scheduled milestone decisions.  Following Beta Test and OTRR, IOT&E will be conducted and monitored by an independent test agent to test and observe the functionality of the scaleable Frameworks for Wargaming and Training Simulation system.  The test will be located at a DOD MSRC and/or DC.  The project leader will conduct the test.

## 4.2	  CRITICAL OPERATIONAL ISSUES.

Table 4 CHSSI FMS-4 Critical Operational Issues, shows the effectiveness and suitability critical operational issues (COIs) intended for assessment during Operational Test.

Table 4 CHSSI FMS-4 Critical Operational Issues

| COI | Title | Description | Criteria/Metrics* |
| --- | --- | --- | --- |
| 1 | Performance | The scaleable Frameworks for Wargaming and Training Simulations will execute a typical scenario. |  The Simulation Model will simulate a minimum of 10,000 objects in real time. |
| 2 | Interoperability | Operate over the DSI network. | Successfully represent objects from remote simulations in real time. |
| 3 | Maintainability & Growth Potential | Does the CHSSI software adhere to standards and accepted practices, utilize standard languages and libraries, and provide adequate documentation? | - Evidence of adherence to standards for software products outlined in SDP. - ANSI high-level program languages; C++) - Produce a readable, complete User's guide for the scaleable software including a representative of objects implemented from existing systems. - Demonstrate that the objects used are validated objects. |
| - 4 | Training & Technology Transfer | Does the CHSSI software reside in a catalogued repository, utilize standard languages, and provide adequate documentation? |  ANSI high-level program languages, C++.  Well-documented objects in an object repository for use in simulations. |
| 5 | Usability | Does the CHSSI support ease of learning, ease of use, effectiveness and efficiency and user satisfaction? |  Adequate user documentation  User/CTA Workshops |
| 6 | Security | Does the CHSSI software protect its information and provide adequate system protection? |  Procedures for user access/privileges to software. |

*Note: COIs will be examined during Operational Test.

# 5	TEST AND EVALUATION RESOURCE SUMMARY

Table 5CHSSI FMS-1 Test and Evaluation Resource Matrix

| Test Articles (including type and number) | Test Sites/ Instrumentation | Test & Support Equipment | Threat Systems/ Simulators | Test Target/ Expendables | Operational Force Test Support | Simulations, Models, & Testbeds | Special Requirements | T&E Funds Requirement | Manpower, Personnel Training |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Simulation Model code (1ea. Software) | DOD MSRC/DC San Diego | Scaleable HPC system(s); workstations for HSI and Communications server. | None | None | None | None | All HPC platforms used for T&E must be authorized to store Export Controlled Information (ECI). | See paragraph 5.10 of the CHSSI TEMP | Minimum |

# 6	FMS-4 ATTACHMENT 1

Table 6 REQUIREMENTS TRACEABILITY MATRIX

|  | SOURCE OF REQUIREMENT |  |  |  |  |  | DT&E/OT&E TESTING * |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| REQUIREMENT | Mission Need Statement | Baseline | Functional Description | CHSSI Implementation Plan | TEMP | SAT |  | Alpha Test | Beta Test |
| CTP-Scaleable software suites | 3.3, 3.2.1 | 2.1.4 | 3.4,4.7 | 2.2, 2.3, App. D | 1.5 | - |  | - | - |
| CTP-Software reuse | 3.3 | - | - | 2.2 | 1.5 | - |  | - | - |
| CTP-Portable application software | 3.3 | - | 3.7 | 2.2, 2.3, 2.4, App. D | 1.5 | - |  | - | - |
| CTP-Correctness | 3.3 | - | - | - | 1.5 | - |  | - | - |
| CTP-Modular architecture | 3.3 | - | - | - | 1.5 | - |  | - | - |
| CTP-Adherence to standard and accepted practices | 3.3, 5.1.3 | - | 4.2, 4.5 | 2.2, 2.3 | 1.5 | - |  | - | - |
| CTP-Documentation | 3.3 | - | - | 4.1, 4.2, App. D | 1.5 | - |  | - | - |
| CTP-Stability and accuracy of application software products | 3.3 | - | 3.7 | - | 1.5 | - |  | - | - |
| CTP-Formation of expert groups and/or integrated teams | 3.3 | - | - | 2.2 | 1.5 | - |  | - | - |
| CTP-Dissemination of CHSSI developed software | 3.3 | - | - | 2.3 | 1.5 | - |  | - | - |
| CTP-Training of users in the application and use of HPC application software | 3.3, 3.5 | - | 3.11 | 2.3 | 1.5 | - |  | - | - |
| CTP-Provide a mechanism to protect the integrity and distribution of application software and derived data | 3.4, 3.5 | - | 6.1-6.3 | Part Four (Introduction Paragraph) | 1.5 | - |  | - | - |
| COI #1-Performance | 3.3 | 2.2 | 3.1.2 | 2.2 | 4.2 | - |  | - | - |
| COI #2-Interoperability | 3.2.2 | 2.2 | 4.3 | 2.2 | 4.2 | - |  | - | - |
| COI #3-Maintainability and Adaptability | 3.3 | 1.4, 2.2 | 3.4 | 2.3, App. D | 4.2 | - |  | - | - |
| COI #4-Training and Technology Transfer | 3.3, 3.5 | 2.2 | 3.11 | 2.3 | 4.2 | - |  | - | - |
| COI #5-Usability | 3.2 | 2.2 | 3.4 | 2.2 | 4.2 | - |  | - | - |
| COI #6-Security | 2.3, 3.4 | 2.2 | 3.5, 6.1-6.3 | Part Four (Introduction Paragraph) | 4.2 | - |  | - | - |

To be completed at time of test.

* Entries to be made as test events occur