INSTITUTION NAMES:	Ohio Supercomputer Center (OSC) and Northeast Parallel Architectures Center (NPAC) - Syracuse

Work Package Title:	Information/Communication

Project Title:	Interoperable Problem Solving Environment (IPSE) for ASC -- Initial Demonstration of Concept (Phase One)

POC NameS:	Dr. R. H. (Dick) Pritchard (OSC), Dr. Geoffrey Fox (NPAC)

EMAILS:	rhp@osc.edu, gcf@npac.syr.edu

PHONES:	(614)-292-1163, (315) 443-2163

FAXES:	(614)-292-7168, (315) 443-1973

CTA or PEI:  All (affects overall MSRC productivity and future hardware configurations)

Project Description:  This jointly proposed project from OSC and NPAC will demonstrate concepts embodied in a briefings on Gateway Interface to High Performance Commodity Computing (HPcc) Systems presented by Dr. Fox at the ASC MSRC Annual PET Review on July 2, 1998 and presented at MAPINT ’98 on August 26, 1998 along with outreach briefings to industry and PET partners by Dana Hoffman, ASC Academic Coordinator.  This consolidated information was then brought forward to the ASC Interoperability Working Group resulting in the IPSE (Interoperable  Problem Solving Environment).  Central issues are:  How do we build seamless interfaces to HPC resources for DoD scientists and engineers?  How do we extend access to those resources to DoD personnel with little or no HPC expertise?  How do we demonstrate metacomputing concepts on a small scale before we move to very large-scale problems?  And how do we adapt to the HPC hardware/software marketplace of the future so that we best serve the DoD user within the MSRC and DC environments?

This proposal leverages the fact that OSC has up to six backend commodity HPC platforms available for demonstration of the IPSE principles:  T3E, SP2, O2K, T90, J90, and SGI cluster.  OSC will lease or purchase a Sun 4500-class server for the duration of this project to demonstrate the target architecture.  OSC and NPAC has develop a strong relationship with Sun as an industrial partner and views this as a potential major benefit for the DoD HPCMP.  NPAC is already building initial front-end software for a Pragmatic Object Web (POW) in the HLA/RTI and web launching focused efforts they are conducting for CEWES MSRC.  NPAC has also developed Oracle databases that serve network inquiries via web pages (e.g., the grid search engine for CEWES MSRC).  OSC has been supporting ASC and developing Sci Vis concepts using AVS Express, the common COTS software package used at all four MSRCs.  OSC is also in the process of installing and using the Ecce PSE and NWChem CCM software developed at Pacific Northwest National Laboratory (PNNL).  Concurrent Technologies Corporation, who will assist OSC by providing some systems engineering support in both Columbus and Dayton, has been developing HLA-compliant POWs under DARPA funding for the last year.  Thus, the fundamental participants and pieces are in place to demonstrate the proof of concept for a 3-Tier (Client -- Smart Middle Server -- Back End Platform) HPcc architecture.  IPSE aspects to be demonstrated in Phase One are (1) universal access to HPC resources in secure environments through architecture design; (2) multiple back-end platform integration using IPSE middleware; (3) sample PSE for a CCM application; and (4) Sci Vis in the IPSE environment.

The fundamental pieces of a "gateway" or Object Web Architecture for HPcc are:  a client workstation that makes requests through a Common User Interface (CUI); one or more servers that receive such requests and determine how they should be met via Object Request Broker (ORB) middleware; and multiple back-end platforms (MPPs, NT clusters, networks, servers, etc.) that perform specific types of commodity tasks.  Because many of these tasks do not have to be performed by MPPs, these costly resources can be reserved for tasks that can only be performed on such platforms.  Complex operations that involve retrieval of data from mass storage, MPP resource requests, visualization of results, storage of resulting data, access to various non-local databases, etc. may be greatly simplified for the end user.

Project Objective:  The project will demonstrate, in phases, the fundamental application of IPSE concepts:  client request software (simple Applets or "ORBlets" written in Java); middleware, beginning with NPAC's JWORB (Java Web ORB) or a Java Virtual Machine (JVM) as the trial implementation of a POW, running on the Sun 4500-class server; and HPC applications, databases, etc. running on the multiple OSC back-end platforms.

During Year Three of the ASC PET program, OSC-NPAC will implement Phase One of IPSE on OSC hardware using software developed or adapted by NPAC.  This will avoid disruption of the day-to-day production activities at ASC MSRC while the concept is being checked out and refined.  Using the new server and current OSC back-end hardware, OSC will configure the target architecture with software assistance from Concurrent Technologies Corporation.  NPAC will complete initial modifications to JWORB for middleware running on the server.  As the architecture matures, it will be transferred directly to ASC MSRC in cooperation with Nichols Research.  Phase One will demonstrate the following concepts on the target hardware architecture:

(1)  Full architecture design and requirements definition, including:  web-based CUI design and initial implementation; ORB middleware; interface with back-end schedulers, display of job status; techniques for display of available system resources; interface to file management system; and object-oriented distributed computing environment components.  We will require assistance from ASC (Interoperability Working Group) to assist us with the design interface requirements and implementation of the CUI to the PBS and Keberos/SecureID environment at ASC for the next phase of IPSE.

(2)  Installation of hardware and software at OSC, including a gateway server that exercises middleware; verification of architecture concepts in operating environment; development of a testbed for such verification; cooperation with participating hardware and/or software vendors; and delivery of IPSE technology and software to ASC MSRC.  Once such delivery(s) is made, Nichols Research will assume responsibility for sustainment of the technology at the MSRC.  Nichols Research will assist us during Phase I with the planning, requirements and functionality of this activity on an ongoing basis for a well coordinated effort for the ASC MSRC verification and delivery of the IPSE for Phase 2.

(3)  Design and development of a simple PSE for CCM that demonstrates proof-of-concept for the architecture and includes CUI considerations as well as access-at-the-desk for CCM applications.  CCM CHSSI codes will be given first consideration as examples used.  (Ecce will not be available for consideration during Phase One, but OSC anticipates that it will be incorporated during Phase Two.)  The CCM Government CTA Lead (Leslie Perkins) has agreed to assist us with the planning, design and review of this PSE along with identifying the critical applications and potential DoD user requirements to demonstrate this initial Phase 1 proof-of-concept demonstration for CCM.  This is of high prioirty for the CHSSI CCM Program.

(4)  IPSE Sci Vis requirements will be defined and concepts demonstrated, including support for remote gateway users; evaluation of technologies such as JavaDX and Java3D; evaluation of how AVS Express can be fully utilized in the IPSE environment; and Sci Vis linkage to file management issues for access to visualization files.  The CCM PSE proof of concept demonstration will also include remote visualization via the CUI required by the identified critical CCM applications.  This will demonstrated complete functionality of the CCM PSE with the verification of user control of the file systems to the desktop environment.

OSC-NPAC does not anticipate that the demonstration environment will provide immediate performance improvements.  The current implementations of Java compilers and JVM are not tuned for performance or scientific computing.  These issues may not even be a driver if Java and its derivatives are only used for middleware and it does not become computationally intensive.  They should also be addressed as the Java language and its spin-offs become more mainstream in the information technology marketplace.  This project is primarily based on developing a proof-of-concept that provides a more productive environment for the end user.

Deliverables:

PHASE 1 (Oct through May 99)

- Hardware architecture in place at OSC (Dec 98)

- Initial IPSE architecture design (Dec 98) and full Phase 1 software implementation proof of concept demonstrtion (May 99)

3.  CCM PSE demo (Jan 99) Initial Design proof of concept

- Remote Sci Vis demo using AVS Express (Nov 98) and evaluation of other Vis technologies (Mar 99)

- Deliver Phase 1 Software to ASC (May 99)

PHASE 2 (May 99 through May 00)

1.ASC to integrate Phase 1 software  (PBS and Kerberos/SecureID)

2.Design and Develop the other CTA PSE’s

3.Expand functionality of the CCM PSE basic environment

4.Design and Develop a SBA PSE

5.Investigate metacomputing opportunities available as a result of IPSE

PHASE 3

1.Expand all PSE’s functionality

2.Develop Discovery Automatic Allocations (DAA)

3.Investigate distributive single application to multiple HPC platforms feasibility

Customers/End Users:

All users within the HPC community, both DoD and otherwise.

Benefit to the Warfighter:  The IPSE/HPcc concept offers a promise of dramatically extending access to HPC-like resources by warfighters requiring HPC resources for their desktop environments as well as researchers while minimizing the need to purchase high-dollar mainframes.  This could have major implications for the Processing Level 3 (PL3) hardware purchases being planned at ASC and elsewhere.  Potential FMS applications are directly relevant to the warfighter.  Other benefits include reduction of RDT&E cycle time, etc.

Project Dependencies and Scope:

The scope of this joint OSC/NPAC project is to provide ASC with the IPSE proof of concept focused on CCM. Major areas to address are the PBS scheduler interface and the Kerberos secure environments.  Nichols will lead this effort for responsibility to ASC and for overseeing the requirements and deliverables to satisfy the requirements (as the prime contractor for ASC).  Nichols will assign a project manager to lead this project for ASC.  Nichols will define the environment requirements and have the overall responsible to integrate the deliverables into the MSRC operations, for sustainment and to develop a test bed that will benefit all MSRC’s for the HPCMO program.

Also, to satisfy the ASC requirements, two oversight teams will be established to review the design, integration and the deliverable requirements of the MSRC.  The first team will be an Executive Management Team to guarantee the support and resources are performing within scope and to identify/resolve any unexpected problems that may result for any reason.  The second team will oversee the design requirements of the PSE to assure a common framework exists for all of ASC’s CTA areas and for the possible future needs and requirements of ASC.

The Executive Management Team will consist of Geoffrey Fox (NPAC), Dick Pritchard (OSC), Wade McLean (Nichols) and Dana Hoffman (ASC/PET).

The PSE Design Team will consist of all of ASC’s on-site CTA leads, the on-site Tool lead, the on-site Sci Vis lead and the project lead from Nichols.

Risk:

The primary "risk" here is performance of Java on certain platforms and whether the proposed design and middleware will operate at efficiencies that allow the IPSE to perform.  The complexity of developing "real" ORBlets may be more difficult than imagined.

The secondary “risk” is the requirements of the current ASC environments.  The oversight teams are intended to minimize this risk and properly manage the deliverables from PET and ultimately to ASC as a MSRC team effort.

Required Funding Level:

Year 3:	$200K for OSC/OSU, which includes server lease

Notes:

1.   The costs for the Executive Management and Design Teams is currently funded

- The costs for NPAC will stay within the current CY3 funding allocations and        includes the previous requested on-site Info/Comm lead

- The CCM PSE team activities are currently funded.  The PSE software development costs are additional and included above.

- The Sci Vis efforts are also currently funded

- Nichols will have to determine if the project lead requires any additional funds

Year 4:	TBD -- based on success of interim demonstrations

Year 5:	TBD -- based on success of interim demonstrations

Risk:

The primary "risk" here is performance of Java on certain platforms and whether the proposed design and middleware will operate at efficiencies that allow the IPSE to perform.  The complexity of developing "real" ORBlets may be more difficult than imagined.

The secondary “risk” is the requirements of the current ASC environments.  The oversight teams are intended to minimize this risk and properly manage the deliverables from PET and ultimately to ASC as a MSRC team effort.

APPENDIX A

# CCM Problem Solving Environment

## Introduction

The CCM Problem Solving environment (CCM-PSE) project is part of the Interoperable Problem Solving Environment (IPSE) or “Gateway”.   This is a proof-of-concept project to implement, using currently available and stable tools to develop the (CCM-PSE) and to show the efficacy of this type of PSE.  The development and implementation will be at OSC using OSC servers and HPC environment and a combination of OSC and DoD-CCM personnel.

The gateway is a seamless interface for DoD scientists and engineers to utilize HPC resources, including computational engines, software and visualization. The fundamental components of the gateway are:

- The Workstation client - which makes requests via the Common User Interface (CUI).

- The CUI- One or more servers that receive such requests and determine how they should be met via an Object Request Broker (ORB) or CGI based application software.

- The HPC Environment - Multiple back-end platforms (MPPs, NT clusters, networks, servers, etc.) that perform application specific tasks.

Because many of these tasks do not have to be performed by MPPs, these costly resources can be reserved for tasks that can only be performed on such platforms.  Complex operations that involve retrieval of data from mass storage, MPP resource requests, visualization of results, storage of resulting data, access to various non-local databases, etc. may be greatly simplified for the end user.

# Technical Components

## Overview

The CCM-PSE is an application environment to allow the user to access the HPC resources, including compute engines, database servers, application software and visualization tools. The architecture of the IPSE includes the following:

- PSE – Problem Solving Environment is a browser based user interface to make requests via the CUI.

- CUI Middleware Components - ORB middleware, or CGI interface with:

- back-end schedulers, one of which must be the Portable Batch System (PBS) for ASC;

- an interface with the Kerberos/SecureID environment; display of job status;

- techniques for display of available system resources; interface to file management system;

- object-oriented distributed computing environment component.

- HPC Environment – including all the high performance compute engines, application software and data servers.

## The CCM-PSE

The CCM-PSE is based on two levels, User and Advanced. The components of the PSE are:

- Problem Description

This component will allow the user to describe the problem and assist the users with browser based descriptions of computational methods, available application codes with available platforms and the ability to step through the process of generating input files. The basic flow process involved in helping the user set up the problem within the CCM-PSE can also provide a useful basis for a CCM tutorial/online course providing a brief orientation to the available methods.

- Applications

The server for the CCM-PSE will maintain a database on available application codes; the platforms, on which the codes are installed, testing information, version levels and example input files. In addition, output file formats and visualization tools will also be available. Such information will soon be available to MSRC CCM users in the form of a RIB (Repository in a Box) deployment grid. This linkage to exploit existing software should be explored.

- Submitting an application

The CCM-PSE will provide a step by step process for generating input files and the middleware will gather both the input deck and other necessary files and submit the job.

- Monitoring the computations

Status of the job at key steps, entering a job queue, beginning execution, ending execution and the final placement of the output files In addition, the user can request the job status at any time or set a periodic check of job status.

- Data Analysis

### Visualization of the output can be performed at the user’s request.  The browser based visualization will be limited.

The User level will provide the user with default selections for application software, compute platforms and other tools. The Advanced level allows the user more control over the CCM-PSE via a cascading set of options to control most of the options, including job submission, hardware platforms and tools, as well as CCM specific issues such as electronic structure computations, basis sets, etc.  Thus, the Advanced level and the non-expert User level will have several different forms and description pages.

# Phase One Implementation

## Design Features

During phase one of the CCM-PSE proof-of-concept, only a few application codes will be incorporated in the CCM-PSE.   During phase one, no attempt at resource discovery can be implemented, instead a database of hardware platforms, job-monitoring software, application codes and file servers will serve the user for job submission and monitoring.  During this phase a basic CUI will be developed with simple CGI and JAVA based applications to implement the CCM-PSE.  This is NOT a CUI development effort.  The CCM-PSE will be robust enough to access any CUI applications developed in parallel by other groups.

Some codes under consideration are the CHSSI codes and possibly GAUSSIAN.  Incorporating a code into the CCM-PSE includes:

- CCM-PSE will consist of a frame based hierarchy of web pages to provide users with information about the system, secure login, selection of application codes for particular CCM problems, job submission and monitoring capabilities.

- Form based interface to generate an input file.

Two of the CHSSI codes, the DoDPW and the Tight Binding codes, have this currently but are not fully implemented, due to a restriction of I/O on secure servers.

- An interactive browser based visualization tool to display some parts of the application code output.

A skeleton CCM-PSE

- Description of problem with help files describing methods and applications codes.  This will utilize existing web documents on methods with CCM specific key words to allow the system to choose codes and methods.  For example, the user wants to solve the electronic structure of a simple hydrocarbon at a particular accuracy in the energy.  This can be a DFT or HF+MBPT to a particular order and available codes are GAUSSIAN, GAMESS or NWCHEM

- Application codes – The application codes will be displayed using Dynamic HTML generated in part from the HPC Environment database (HPCDB).  The HPCDB contains application codes, compute engines, database servers and visualization tools. The application codes browser document will be generated dynamically based on the choice of problem and compute requirements.

- Input Generation – Selecting a code will bring the user to the input generation form specific to each application.  There will be different forms for different user levels.

- Submit the Job – This will be accomplished using CGI applications to send input and other supporting files to the correct platform and to execute the application.  As we are considering only one or two codes, this will be straightforward.

- Monitor Execution – Part of the HPCDB will contain the appropriate monitoring application.  This can be displayed in a JAVA console.

- Return Results – After execution, the CCM-PSE will put the files on a server, specified by the user or a default server.

- Some visualization of the output will be in the CCM-PSE.

## Schedule

The target for the skeleton CCM-PSE is 12/15/98.  This will be the browser PSE with application access using commodity software CUI to test the functionality of the CCM-PSE.

The CCM-PSE proof-of-concept is:

- The browser based user interface is the primary development focus.

- A standard web server with SSL encryption will be used with Secure shell to process requests.  Secure shell(ssh) and Secure Copy (scp) is now installed at OSC.  In addition, standard secure server options will be investigated.  Other issues of Kerberos and SecureID plus PBS will be addressed later.  One server to be considered will be SWEB from Cornell.

- A combination of CGI PERL scripts and JAVA will be used to satisfy CCM-PSE requests.

Several issues need to be resolved before a schedule can be constructed:

- OSC requirements

- OSC commitment to the project, including personnel

- Paul Buerger  		  5%

- Jan Labanowski 	15%

- Maggie Hurley	10%

- Ken Flurchick		20%

- Other(as available)

CCM may need some additional funds to free time for this project.

- SWEB installation and Kerberos

- Secure server and control of the job submission software

- CCM requirements

- Select codes, work with authors to develop form based input.

- Implement data file motion protocol to allow use of variety of compute engines and bringing back results.

- Design of visualization tools for some viewing of data.

Future Phase One Work

Following the skeleton CCM=PSE, we will determine the

Future explorations will include leveraging current work on the various components such as:

- Information Workbenches (see the report at http://www.osc.edu/~kenf/NCSA_workbench-report.html) constructed at NCSA. The Information Workbench implementations include scripts for Kerberized and non-kerberized HPC submission within a browser environment, as well a as non-browser based Habanero version with collaborative features, many possible directions exist.

- Investigate graphical molecular builders that work within a browser for input generation.

- Monitoring the computations using existing software such as DICE.