5 Feb 1998

- Status and Progress Report

on the

- HPC Frameworks for Wargaming and Training Simulations, FMS-4

- through Jan 98

| From: | Dr. Larry Peterson Code D44202, SPAWAR Systems Center, San Diego |
| --- | --- |
| To: | Robert A Wasilausky, Code D404 |
| CC: | Elaine Allen, Code D44202 |

- 1. Tasks Completed

| None |  |
| --- | --- |

- 2. Tasks Started

| None |  |
| --- | --- |

- 3. Tasks in Progress

| Software Design Description (SSDD) | 75% Complete |
| --- | --- |
| Test and Evaluation Plan | 95% Complete |

- 4. Narrative

The SDD is currently in work and will describe the architecture and interfaces.  Upon completion of Sections 1 – 4, a Preliminary Design Review (PDR) will be held.

- 5. Travel and Meetings

None

6. Financial Summary (as of 1/31/98)

- 7. Schedule

- 8. Problems

Definition: A problem is a definitive item that requires a resolution; it is a question raised for inquiry, consideration, discussion, decision, or solution. Problems will dealt with by SSC, San Diego..

None

- 9. Concerns

Definition: A concern is a potential problem that could occur in the future.  It is a matter that all should be aware of and not lose sight of its potential impact; it is an uneasy state of blended interest, regard, uncertainty, and apprehension about a present condition or future development.

None

- 10. Issues

Definition: An issue is a problem outside the control of SSC, San Diego; it is a point of debate or controversy requiring resolution.  Issues require action on the part of the HPCMO CTA Manager.

Status of the remainder of the funds is required to formulate plans or contingencies for the rest of the year.

- Tracking Fault Profile Metric

- None

| Title: | none |
| --- | --- |
| STR#: | none |
| Date Detected: | none |
| Date Closed: | none |
| Priority: | none |
| Category: | none |
| When Discovered (Phase): | none |
| Notes: | none |