## Slide 1: FMS Core Support
Geoffrey C. Fox and Wojtek Furmanski
NPAC at Syracuse University

## Slide 2: (Modified/Extended) Plan
Release Parallel CMS for Ft. Belvoir (new)
Support for FMS CHSSI Reviews (new)
Identify new FMS users, projects and technologies
Develop WebHLA Training

## Slide 3: Accomplishments (1): Parallel CMS Delivery for Ft. Belvoir
Ft. Belvoir requested full Parallel CMS software release in Jun ‘99 - Interested both in HLA and HPC support
All components of WebHLA based Parallel CMS tested, packaged and delivered Jul ‘99
Major software release: 60Meg tar.gz file!

## Slide 4
Parallel CMS Delivery for Ft. Belvoir

## Slide 5: Accomplishments (2): PET Support for CHSSI Beta Reviews
External Beta Review Reports for Parallel IMPORT and Parallel NSS FMS CHSSI projects - both SPEEDES based
SPEEDES installed and tested at ARL, CEWES, NRL, NPAC workstations cluster
Precision runs at NRL (under MISER scheduler)
Linear scaling up to 100,000 ParNSS objects
Metron reports now scaling up to 1M objects

## Slide 6: Parallel NSS Performance (100,000 Objects)
<number>

## Slide 7: Accomplishments (3): Potential New Users/Projects/Techs
Users: ASC (SIMAF, ENM), DARPA/Teknowledge Corp.
Projects: Visual SPEEDES/IMPORT, Parallel Thunder/STORM, HPC Agents
Technologies: WebFlow/UML => XMI => IMPORT => SPEEDES => HPC
Education: Presentation at JSU Summer Inst.

## Slide 8: Visual FMS Authoring Laboratory
UML
WebFlow
Visual SPEEDES

## Slide 9: Relevance to DoD Mission
Parallel CMS offers HPC support for new countermine engineering at Ft. Belvoir
SPEEDES offers next generation platform for a broad range of DoD HPC M&S
WebHLA integrates DoD and Web standards
WebFlow/UML will offer seamless access to HPC resource for FMS users

## Slide 10: Obstacles and Changes
Parallel CMS delivery for Ft. Belvoir and FMS CHSSI Beta Review Reports - both turned out to be labor intensive
In consequence, the planned/proposed work on WebHLA training was delayed and rescheduled to fall/winter ‘99.

## Slide 11: Enforcing Scalability of Parallel CMS
Geoffrey C. Fox and Wojtek Furmanski
NPAC at Syracuse University

## Slide 12: Plan
Analyze scalability strategies for Origin2000 (including MPI, threads, pragmas, OpenMP, SPEEDES)
Select best approach for Parallel CMS
Achieve linear speedup for a broad (ideally full) processor range on O2K

## Slide 13: Accomplishments (1): SPEEDES-like approach selected
SPEEDES-like approach selected as most promising since fully portable discrete event simulation
Use only standard UNIX/NT constructs such as fork, shmem => same code will run for Origin2000 and workstation/PC clusters
Parallel CMS to be compatible with but not dependent on SPEEDES software

## Slide 14: Accomplishments (2): New Parallel CMS Code In Progress
Sequential CMS code fully understood and represented in UML Diagrams
Scattered Decomposition for Minefields designed and partially implemented
SPEEDES-like core support prototyped and being tested

## Slide 15
UML Source Code Analysis Using UML Class Diagrams

## Slide 16: Minefields - Scattered (Cyclic) Decomposition
Sequential
node = 1
node = 2

## Slide 17: Scattered Minefields on Origin2000

## Slide 18: Relevance to DoD Mission
Parallel CMS brings HPC to advanced object-oriented M&S applications
Parallelization of such codes not-trivial - for example E-ModSAF by FMS CHSSI failed to achieve scalability and was terminated
We believe our new Parallel CMS will succeed and offer hints for other projects

## Slide 19: HLA Integration for HPC Applications Applied to CMS
Geoffrey C. Fox and Wojtek Furmanski
NPAC at Syracuse University

## Slide 20: Plan
Use and extend WebHLA framework to support Metacomputing FMS
Adapt JWORB/OWRTI for Meta-Cluster Management
Construct Distributed CMS for commodity clusters (UNIX/NT workstations)
Use Metacomputing CMS as app testbed for WebHLA based Metacomputing FMS

## Slide 21: Accomplishments (1): JWORB/OWRTI based Cluster Management Service
Initial JWORB/OWRTI based cluster management service prototyped
Initial tests performed using NPAC NT cluster
Planned port to CEWES cluster

## Slide 22: WebHLA based (Meta)Cluster Management

## Slide 23: Accomplishments (2): Metacomputing CMS Design & Prototype
WebHLA based Parallel CMS operational at ARL and CEWES
Visit to CEWES June ‘99 to discuss MSRC system support for JWORB server
Overall design of WebHLA + SPEEDES based Metacomputing FMS in progress

## Slide 26: Relevance to DoD Mission
Our Metacomputing FMS framework would enable synergy between DoD and Web/Commodity (COTS) software
WebHLA supports interoperability between MPP and clusters and offers seamless Web interfaces for DoD users

## Slide 27: General Observations on NACs and MSRC Accounts
NAC requirement & processing backlog may impact some NPAC PET activities
  Lost NAC applications also contribute to delays/problems
FMS very vulnerable because
  More students --> more frequent changes (masters students --> one year cycle)
  Insufficient access to alternative hardware (especially O2Ks) if lose MSRC access