## Slide 1
Year 1 Summary
David Bernholdt and Wojtek Furmanski
Northeast Parallel Architectures Center
Syracuse University

## Slide 2
Distributed Computing & Web Technology for FMS and IMT
Examination of the requirements of FMS and IMT and how new and emerging software technologies can be used to help meet them
  One more trip needed to ARL for more discussions with IMT users
  White paper to be delivered in year 1
Analysis of simulation network traffic (provided by Ginny To)
  Analysis in progress
Year 1 Summary

## Slide 3
Distributed Computing & Web Technology for FMS and IMT
Staffing
  Wojtek Furmanski, Balaji Nataraja, Hasan Ozdemir, Zeynep Ozdemir, Bryan Carpenter, Geoffrey Fox
Related NPAC Projects
  VDCE Rome Lab (DOD)
  WebSpace DOE
  PCRC (includes SPMD Java) DARPA
  Java for Computational Science (2 workshops lead by NPAC)
  CRPC Programming Environments NSF
Year 1 Summary

## Slide 4
Parallel Databases for FMS, IMT, and other ARL Activities
Examination of the role of parallel database technology in FMS, IMT, and other applications of interest to ARL
  White paper to be delivered in year 1
Training materials for “Parallel and Web-Linked Databases”
  “Web-Linked” ready for delivery, being upgraded as JDBC matures
  “Parallel” first-draft ready
Training: “Parallel and Web-Linked Databases”
  Scheduled for June, then canceled due to conflicts. Has not been rescheduled. Plan to present in year 2
Year 1 Summary

## Slide 5
Parallel Databases for FMS, IMT, and other ARL Activities
Staffing
  Gang Cheng, Jiangang Guo, Chao-Wei Ou, Yuping Zhu, Krzysztof Walczak, Marek Podgorny, Geoffrey Fox
Related NPAC Projects
  Dun & Bradstreet
  Syracuse Language Systems
  Carrier
Other ARL-Supported Staff
  Todd Olson (tech. support)
  David Bernholdt
Year 1 Summary

## Slide 6
Hiring For FMS/IMT On-Site
Two rounds of advertisments so far
  Newspapers: Washington Post, Baltimore Sun
  Newsgroups
  Individual contacts
  Additional distribution through DMSO (first round)
Few responses received, generally inappropriate
Nature of position has been a moving target too
  FMS, IMT or both?
  Modeling & simulation vs web technology?
More on On-Site hiring later
Year 1 Summary

## Slide 7
Year 1 Travel & Events
(Full or partial ARL support)
Oct’96 PET Kick-Off, ARL (2 person-days)
Nov’96 HPC User’s Group (3 person-days)
Mar’97 PET Vision Workshop (2 person-days)
Jun’97 NPAC @ ARL (6 person-days)
Jun’97 HPC User’s Group (10 person-days)
Jul’97 PET Retreat (4 person-days)
Aug’97 ARL @ NPAC being scheduled
Aug’97 NPAC @ ARL planned
Year 1 Summary

## Slide 8
FMS/IMT Strategic Roadmap

## Slide 9
Importance of HPCC to FMS & IMT
Complex DoD simulations need next generation computing paradigms to cope with aggressive requirements
  JSIMS (Joint Simulation System)
  JWARS (Joint Warfare Simulation)
  JMASS (Joint Modeling and Simulation System)
Increased reliance on design & testing using computational models (eg Virtual Proving Ground)
FMS/IMT Strategic Roadmap

## Slide 10
Challenges to HPCC Migration for FMS & IMT
Modeling often involves coupling of multiple applications, including legacy apps.
  May or may not be able to substantially modify apps for HPCC
Substantial established DoD structures & standards
  DMSO (DIS, HLA, RTI)
  In many cases, models must be certified
  Huge investments -- cannot discard for sake of “Modernization”
Typically use local resources & DCs, not MSRCs
  Need interactive/real-time access, often human- or hardware-in-the-loop testing
  Distributed computing is the norm
FMS/IMT Strategic Roadmap

## Slide 11
A New HPCC Paradigm is Emerging
Modern computing very much driven by internet/web technologies and hot applications such as scalable interactive entertainment or enterprise computing
  Interactive entertainment applications share many characteristics with FMS & IMT applications
Building new HPCC on top of pervasive web instead of custom software
New paradigm very appropriate to FMS & IMT needs
FMS CTA White Paper endorses; much interest expressed at HPC User’s Group
Researchers at Naval Postgraduate School investigating internet/web technology as well
FMS/IMT Strategic Roadmap

## Slide 12
Long-Range Vision
Year 1 efforts addressed the question of whether new and emerging internet/web technologies can be useful for FMS/IMT applications. (Answer: Yes!)
We have identified important web technologies and placed them into context with HPCC and DMSO (military modeling & simulation) technologies to understand how they are converging
  DIS, HLA, RTI, CORBA, HP-CORBA, Object Web, Java3D, JavaBeans, VRML, etc.
FMS/IMT Strategic Roadmap

## Slide 13
FMS/IMT Strategic Roadmap

## Slide 14
Long-Range Vision (3)
Year 2 efforts emphasize early practical demonstrations of the new technologies in FMS/IMT applications, while continuing to study the development of certain key elements.
Year 2+ incremental development of training modules targeting both web technologies (as they emerge and mature) and specialized modeling & simulation tools (eg SPEEDES, IMPORT, etc.)
Trainings and demonstrations serve as tools to help bring the new paradigm to the DoD FMS/IMT community
FMS/IMT Strategic Roadmap

## Slide 15
Long-Range Vision (4)
Year 3+ utilize early demonstration frameworks to incorporate more sophisticated/realistic simulation components and newly developed technologies
Both trainings and demonstrations gradually become more focused, realistic
As new paradigm is more widely adopted, we will have more opportunities to work with particular groups on particular applications, much as other CTAs do now.
FMS/IMT Strategic Roadmap

## Slide 16
User Input & Outreach
Initially (years 1-2) work mostly through CTA leads and CHSSI projects. Total user community is too large to deal with effectively -- need filters
  FMS: Bob Wasilausky, NRaD
  IMT: Andrew Mark, ARL
Efforts in Years 1-2 aimed at needs analysis and carefully selected exemplar projects.
Years 3+ use exemplars to introduce wider FMS & IMT community to web/java capabilities and benefits.
Reach progressively larger community as program progresses
FMS/IMT Strategic Roadmap

## Slide 17
Setting the Stage for Year 2
Paradigm shift is very exciting, and probably unique at this time among DoD CTAs
Available budget is extremely modest given huge conceptual change taking place.
FMS & IMT cannot leverage other CTAs very easily (unlike grid generation, for example)
Consequently, Year 2 effort (even including “additional” project proposals) is constrained to far less than we believe would be most effective at this point in time.
Proposed work relies heavily on synergy with other NPAC projects
FMS/IMT Strategic Roadmap

## Slide 18
Other NPAC Efforts Relevant to FMS/IMT
WebFlow (DOE)
Scalable Televirtual Environments (IBM)
VDCE (Rome Lab, DOD)
Java for Computational Science Community Activity
  2 workshops lead by NPAC
PCRC (DARPA)
  includes SPMD Java
CRPC Programming Environments (NSF)
FMS/IMT Strategic Roadmap

## Slide 19
Year 2 Planned Activities

## Slide 20
General FMS/IMT Support
Technologies relevant to simulation and modeling are developing extremely rapidly at the moment. We must pay attention to these developments in order to be effective in the future.
Monitor developments, especially in...
  Object Web (integrating HTTP, IIOP and JavaBeans for enterprise computing)
  Web-based DIS (i.e. NPS expts. with Java-VRML DIS framework)
Milestones/Deliverables
  Aug’98 White paper on Emerging Web Technologies for Modeling and Simulation
Year 2 Planned Activities

## Slide 21
FMS/IMT Training & Workshop
Deliver database training developed in Year 1
Workshop on Adv. Web/Java Tech. for Modeling & Simulation
Pre-Workshop Tutorials
  Basic Web Technologies general audience
  Advanced Web Technologies general audience
  Web/Java Technologies for Modeling & Simulation FMS/IMT
Milestones/Deliverables
  Any time Parallel and Web-Linked Database Training
  Aug’98 Tutorial and Workshop on Advanced Web & Java-Based Technologies for Modeling & Simulation
Year 2 Planned Activities

## Slide 22
Development of New FMS Training Materials
Introductory module, providing background & framework for more detailed training modules
Focus: Integrating Object Web and Web DIS with DMSO
Develop WebFlow-based interactive training tools for visual authoring
  HLA Simulation Object Models
  Federated Object Models, etc.
Milestones/Deliverables
  Aug’98 To be delivered at Workshop
Year 2 Planned Activities

## Slide 23
Detailed FMS Application Study & Demonstration
Must be able to show community an application of web/java-based technologies that they will understand and appreciate
  Logical extension of Year 1 effort to understand in general how web/java can be used in modeling & simulation
  Tool for user outreach
Demonstration will include
  Mesh of Java servers (HTTP & IIOP protocols) will act as scalable Object Web compliant middleware
  RTI support implemented using IIOP-based CORBA support and custom or MITRE prototype code
  Web browser-based interactive display (Java, Java3D, VRML)
  Web-based multi-user collaboratory/virtual reality tools (TVR)
  WebFlow-based visual authoring
Year 2 Planned Activities

## Slide 24
Detailed FMS Application Study & Demonstration (2)
Two simple simulations will be selected:
  DIS time-stepped (e.g. from Monterey NPS experiments)
  event-driven (to be determined)
  Both appls.cast into HLA framework and coordinated on RTI bus
These simulations are placeholders for Year 3+
  IMT hardware-in-the-loop simulation
  FMS simulation (perhaps IMPORT/SPEEDES-based)
Milestones/Deliverables
  Nov’97 Target FMS application specified
  Aug’98 White paper analyzing application and discussing implementation using web/java-based technologies
  Aug’98 Demonstration at Workshop
Year 2 Planned Activities

## Slide 25
Year 2 Additional Activities

## Slide 26
Development of SPEEDES Training Materials
SPEEDES parallel discrete event simulation engine
  used by two FMS CHSSI projects and other efforts.
  CHSSI wants electronic training materials to help “get the word out” to the user community
  Project specifically mentioned in FMS CTA white paper
  Financial buy-in from FMS CHSSI
Milestones/Deliverables
  Aug’98 Electronic training module for SPEEDES
Estimated Costs: $29,141 (note assumptions)
  Cooperation of Jeff Steinman (Metron Inc.)
  Funding from CHSSI to support Steinman, and travel
Year 2 Additional Activities

## Slide 27
Detailed FMS/IMT Application Analysis
Detailed examination of a real FMS/IMT application and analysis of how it translates to web/java-based model.
  Similar to Year 1 Simulation Network Traffic Analyis Task
  Not enough experience to specify application yet
  Expect to target ARL Virtual Proving Ground
Milestones/Deliverables
  Nov’97 Choose application
  Aug’98 White paper with analysis
Estimated Costs: $32,823
Year 2 Additional Activities

## Slide 28
Hiring of FMS/IMT On-Site
Can’t hire the “right” person without knowing what they are to do. Similarly can’t attract a good person without clear definition of what they are to do
Field is changing very rapidly; also insufficient detailed knowledge of FMS/IMT requirements
Propose to use linear combination of existing NPAC staff to provide part-time on-site support for first six months (using on-site budget).
Using NPAC staff will augment limited resources of core budget
Year 2 Additional Activities

## Slide 29
Hiring of FMS/IMT On-Site (2)
In 6 months, both web/java technology and understanding of FMS/IMT needs will be better
Resume search in 6 months, expect to hire within three months.
Milestones/Deliverables
  Sep’97-Feb’98 NPAC staff provide part-time on-site support
  Feb’98 Clear definition of permanent on-site needs
  May’98 On-site position filled
Estimated Costs: $20,090
  Assumes use of on-site budget for PT NPAC-based support
Year 2 Additional Activities

## Slide 30
Integrating IMPORT/SPEEDES with Java
IMPORT is high-level multithreaded simulation languages for use in next-generation advanced FMS
SPEEDES parallel event-driven simulation frameowrk -- powerful, but difficult to use
Current efforts include IMPORT-->SPEEDES translator for friendlier simulation development
IMPORT has many synergies with Java (IMPORT predates Java)
FMS CHSSI very interested in integrating IMPORT with Java to take advantage of internet/web developments
Year 2 Additional Activities

## Slide 31
Integrating IMPORT/SPEEDES with Java (2)
Leverages NPAC involvement in Sun PHC Consortium and Java Frameworks for Scientific and Engineering Computing and Simulation
Milestones/Deliverables
  IMPORT training materials
  Build working relationship with IMPORT group (NRaD)
  White paper describing feasibility study of integration
  (Expected) Joint proposal to JavaSoft for extension of Java to support IMPORT capabilities
Estimated Costs: $102,526
  Will explore FMS CHSSI and other financial support
Year 2 Additional Activities

## Slide 32
CCM Software Repository Development
PT/ES project, joint with Univ. of Tennessee (Shirley Browne), ASC MSRC; collaboration & support from PET & DoD CCM, John Grosh
Develop CCM repository as a model for other CTAs
Leverages Chemistry Software and Information Resources project (NPAC & NHSE)
Milestones & Deliverables
  Nov’97 CTA-specific structure, classification design
  Dec’97 Preliminary ASC CCM repository
  Jun’98 Joint ASC/ARL CCM repository
Estimated Costs: $19,130
Year 2 Additional Activities

## Slide 33
Video on Demand System for ARL Evaluation
Allow ARL to evaluate NPAC VoD system for training & other applications
  CODECs for dial-up through high-speed LANs
  will be fully integrated with WebWisdom2 electronic training repository/delivery system
Alternative 1
ARL staff make (extended) site visit to NPAC to evaluate system locally
Estimated Costs: Time & materials of supporting NPAC staff for duration of evaluation.
Year 2 Additional Activities

## Slide 34
Video on Demand System for ARL Evaluation (2)
Alternative 2 -- Installation at ARL
Digital video creation svc
  On-site capability $20k + ~$25k hdwe 3 mo.
  Outsource to NPAC $500/hour + storage media
Asset management system $20k 6 weeks
Video server $15k 8 weeks
Video clients $400/ea 2/day
  Other arrangements include training on client installation
Integration with WebWisdom $40k 4 mo.
Indexing via speech recog. $80k 8 mo.

## Slide 35
Questions and Discussion
General FMS/IMT Support
FMS/IMT Training & Workshop
Development of New FMS Training Materials
Detailed FMS Application Study & Demonstration
Development of SPEEDES Training Materials
Detailed FMS/IMT Application Analysis
Hiring of FMS/IMT On-Site
Integrating IMPORT/SPEEDES with Java
CCM Repository Development
Video on Demand System for ARL Evaluation