CFD

ASC/ARL Project Identifier:	CFD-01

Project Title:		Portable-Scaleable Generalized/Hybrid Grid/Solution Algorithms

CTA or PEI Area: 	CFD, interdisciplinary

MSRC User:		All MSRC Users

PI Name:		Dr. Bharat Soni, Dr. Roy Koomullil, Dr. Hugh Thornburg, Dr. Surya Dinavahi

Email Address:	bsoni@erc.msstate.edu

Telephone:		(601) 325-2647

FAX:			(601) 325-7692

Project Synopsis: Implement Parallel programming and grid generation strategies for Generalized/Hybrid Grid/Solution techniques applicable to complex geometries.

Project Description: The use of generalized mesh elements, (Tetrahedral, Hexahedral, Prismatic, etc.)  facilities the generation of high quality meshes by matching the elements with geometry characteristics and directional properties of the flow physics, (i.e. viscous shear regions and shock waves).  This technology has the potential for fully automated three-dimensional grid generation about complex shapes.  Such techniques typically require significantly greater memory and CPU resources than purely structured grid generation and solution systems.   Bodies in relative motion, such as aircraft store separation or launch vehicle SRM separation require frequent grid regeneration, and hence grid generation algorithms must be compatible with flow solver systems and associated hardware.  The WL/FIMC group CHSSI project to parallelize the COBALT solution software is an example of such a flow solver.  The HYB2D and HYB3D system of the MSU ERC is another example.   The limiting factors for widespread application of this technology are the lack of a robust 3D grid generator, speed and memory requirements and validation of results.  This project will address these areas.  Task 1 will involve extending the 2D hybrid grid generation capability of HYB2D to 3D.  Task 2 will involve validating and benchmarking both flow solution systems for a matrix of problems with known answers.  Task 3 will involve exploring Portable Scaleable domain decomposition strategies developed at SANDIA Laboratory and the University of Minnesota .  Under this project the expertise of  the academic team members will be focused to assist in this effort. This collaborative effort will involve PET team members from CFD, and parallel programming tools.

Benefits: Significant reduction in cycle time due to reduced grid generation and solution wall clock time. This enhanced capability will allow more complex analysis problems associated with current and future warfighting systems.  Direct and ongoing transfer of expertise and technology to and from MSRC, ASC, ARL, and academic team members.

Resources: Dr. Soni 5%, overall project management and technical leadership, Dr. Koomullil 25%, Dr. Thornburg, 10%, Dr. Dinavahi 10%

Customer Involvement: Active collaboration with ongoing CHSSI project participants (Don Kinsey, Steve Scherr), and Propulsion CFD group at WL (Balu Sekar).

ASC Project Identifier:	CFD-02

Project Title:		Parallel Unstructured Three-Dimensional Navier-Stokes Grid Generation

CTA or PEI Area: 	CFD, interdisciplinary

MSRC User:		All MSRC Users

PI Name:		Dr. Bhrat Soni, Dr. Hugh Thornburg

Email Address:	bsoni@erc.msstate.edu, hugh@erc.msstate.edu

Telephone:		(601) 325-2647

FAX:			(601) 325-7692

Project Synopsis: Develop/acquire/enhance capability for three-dimensional unstructured grid generation suitable for Navier-Stokes simulation about complex configurations.  This software system will be optimized for MSRC hardware.

Project Description: In Phase 1, VGRID, FELISA, TETMESH, Hypermesh, CFD-GEOM, AHPCRC and ICEM grid generation systems will be evaluated for MSRC user supplied applications.   Mesh quality, labor time and computing efficiency (MSRC hardware) will be the primary metrics.  These codes will be analyzed to determine if the most appropriate path is to use one of these systems or build a system from appropriate resources.  This technology has the potential for fully automated three-dimensional grid generation about complex shapes. Under this project the expertise of the academic team members will be focused to assist in this effort. Such techniques typically require significantly greater memory and CPU resources than purely structured grid generation and solution systems.  Bodies in relative motion, such as aircraft store separation or launch vehicle SRM separation require frequent grid regeneration, and hence grid generation algorithms must be compatible with flow solver systems and associated hardware. In Phase 2 portable Scaleable domain decomposition strategies developed by academic, DoD, DoE, and NASA researchers  will be explored.  This collaborative effort will involve PET team members from CFD, and parallel programming tools.

Benefits: Significant reduction in cycle time due to reduced grid generation and solution wall clock time. This enhanced capability will allow more complex analysis problems associated with current and future warfighting systems.  Direct and ongoing transfer of expertise and technology to and from MSRC, ASC, and academic team members.

Resources: Dr. Soni 5%, overall project management and technical leadership Dr. Thornburg 15%, on site coordination, evaluation

Customer Involvement: Active collaboration with ongoing CHSSI project participants (Don Kinsey, Steve Scherr), and Propulsion CFD group at WL (Balu Shekar).

Phase 1 of ASC PET project #2 is a comprehensive evaluation of unstructured Navier-Stokes grid generation capabilities.  This phase will last approximately three months, and will entail solution of a series of five benchmark problems.

Task 1:	KTA 12 ogive cylinder problem.

Task 2:  Garv finned missile.

Task 3:. Internal flow problem.

Task 4:	Full aircraft configuration.

Task 5:   Generic launch vehicle with SRM.

Phase 2 will develop a plan (Task 6) to address issues that arise during phase 1 (Task 7), and prepare a report (Task 8).  Parallel mesh generation (Task9), and automatic mesh refinement (Task10) will be addressed in this phase also.

|  | Jan. | Feb. | Mar | Apr | May | June | July | Aug | Sep. | Oct. | No | Dec | Jan | Feb. | Ma. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| T1 | * | * | * |  |  |  |  |  |  | * | * | * | * | * | * |
| T2 |  | * | * |  |  |  |  |  |  | * | * | * | * | * | * |
| T3 |  | * | * |  |  |  |  |  |  | * | * | * | * | * | * |
| T4 |  | * | * |  |  |  |  |  |  | * | * | * | * | * | * |
| T5 |  | * | * |  |  |  |  |  |  | * | * | * | * | * | * |
| T6 |  |  |  |  |  |  |  |  |  |  | * | * | * | * | * |
| T7 |  |  |  |  |  |  |  |  |  |  | * | * | * | * | * |
| T8 |  |  |  |  |  |  |  |  |  |  | * | * | * | * | * |
| T9 |  |  |  |  |  |  |  |  |  |  | * | * | * | * | * |
| T10 |  |  |  |  |  |  |  |  |  |  | * | * | * | * | * |

ARL/ASC Project Identifier:	CFD-03

Project Title:		Chimera Grids: Interpolation/Search scheme improvements

CTA or PEI Area: 	CFD, interdisciplinary

MSRC User:		All MSRC Users

PI Name:		Dr. Bhrat Soni, Dr. Surya Dinavahi

Email Address:	bsoni@erc.msstate.edu

Telephone:		(601) 325-2647

FAX:			(601) 325-7692

Project Synopsis: Implement and develop Parallel interpolation/search techniques appropriate for MSRC hardware and DoD flow solvers

Project Description:  One of the major goals of the PET and CHSSI projects is automated three-dimensional grid generation about complex configurations. Chimera grid techniques appear to have the potential for automated grid generation.  The Chimera grid/flow software under development by Robert Meakin associated with CHSSI is a major effort in this area with many notable successes.  The hole cutting/search/interpolation procedures are key ingredients in the efficiency and accuracy of successful CFD simulations using Chimera grids. This project is designed to improve interpolation/search techniques by utilizing underlying geometry descriptions.  High-order interpolation schemes and associated search algorithms will be explored.   Simulations involving rotating blades, such as the well know V-22 calculation, necessitate that this procedure be repeated frequently as the solution progresses.  Due the very large memory and CPU requirements these simulations are generally performed on large parallel machines.  Hence, the search/interpolation procedures must be efficient and compatible with such hardware and algorithms.  This collaborative effort will involve PET team members from CFD, and parallel programming tools.

Benefits: Significant reduction in cycle time due to reduced grid generation and solution wall clock time. This enhanced capability will allow more complex analysis problems associated with current and future warfighting systems.  Direct and ongoing transfer of expertise and technology to and from MSRC, ARL, NASA, ASC, and academic team members.

Resources: Dr. Soni 10%, overall project management and technical leadership, Dr. Dinavahi 20%, Dr. Thornburg 10%

Customer Involvement: Active collaboration with ongoing CHSSI project participants (Robert Meakin et. al), and CFD users at ARL and ASC.

ASC Project Identifier:	CFD-04

Project Title:		Grid Generation Support for Grand Challenge problems.

CTA or PEI Area: 	CFD, CEA

MSRC User:		Capt. Doug Blake, Dr. Joe Shang

PI Name:		Dr. Bhrat Soni, Dr. Hugh Thornburg

Email Address:	bsoni@erc.msstate.edu, hugh@erc.msstate.edu

Telephone:		(601) 325-2647

FAX:			(601) 325-7692

Project Synopsis: Generate a grid suitable for electromagnetic simulation of RCS about a B1B aircraft

Project Description: ASC PET and WL/FIMC personnel teamed to support the B1-B Radar cross-section prediction grand challenge project.  The team generated a multiblock structured grid suitable for electromagnetic simulations based upon prior experience and evolving simulations.  Skewness and spacing requirements were evaluated.  The grid generation packages GENIE++, GUMB, and GridGen were used. Bottlenecks and research needs were identified. However, in order to conserve points a non-matching interface between the front half and the back half of the aircraft was employed.  For the front half 383 blocks, and 18,443,239 points were used and for the back half 328 blocks, and 10,365,154 points were used.  Simulations are currently being performed on the ASC HPC machines.

Benefits: Support of high priority grand challenge project

Resources: Dr. Soni 10%, overall project management and technical leadership Dr. Thornburg 70%, 4 Months

Customer Involvement: Active collaboration with Dr. Joe Shang, and his research group at WL/FIMC.

ASC Project Identifier:	CFD-05

Project Title:		Development and Implementation of Osher Scheme in COBALT Software

CTA or PEI Area: 	CFD

MSRC User:		All MSRC Users

PI Name:		Dr. Bhrat Soni,  Dr. K.N. Ghia (U. of Cin.), Dr. G.A. Osswald (U. of Cin)

Email Address:	bsoni@erc.msstate.edu,

Telephone:		(601) 325-2647

FAX:			(601) 325-7692

Project Synopsis:

Project Description: An option  to use the Osher-Solomon methodology to determine the “numerical flux” at each face has been implemented into the COBALT software.  Appropriate subroutines OSHER and OFLUXES have been incorporated for all far-field and user-specified boundary conditions.  Theoretical compatibility issues between COBALT and OSHER methodology have been worked out, and are disused in report AFL No. 97-9-85.  Results for three cases have been obtained..  Based upon analysis of these results it has been determined that an “entropy fix” is necessary to eliminate “expansion shocks” with this method for flow with strong expansion regions.  Dr. Ghia and Dr. Osswald are continuing work on this problem

Benefits: Direct and ongoing transfer of expertise and technology to and from MSRC, ASC, and academic team members.  Additional capability for a CHSSI code.

Resources: Dr. G.A. Osswald 100% 3 Months,  Dr. Thornburg 5% 3 Months

Customer Involvement: Active collaboration with ASC, ARL CFD researchers.

ASC Project Identifier:	CFD-6

Project Title:		Multi-Disciplinary Analysis and Optimization (MDAO) Parallel Environment

CTA or PEI Area: 	CFD, CSM, CEM, interdisciplinary

MSRC User:		All MSRC Users

PI Name:		Dr. Bhrat Soni, Dr. Hugh Thornburg

Email Address:	bsoni@erc.msstate.edu, hugh@erc.msstate.edu

Telephone:		(601) 325-2647

FAX:			(601) 325-7692

Project Synopsis: Link commonly used analysis tools from various disciplines in an integrated parallel environment based on MSRC hardware.

Project Description:

Benefits: Direct and ongoing transfer of expertise and technology to and from MSRC, ASC, and academic team members.  User friendly, and cost-effective design and analysis tool.

Resources: Dr. Soni 10%, overall project management and technical leadership Dr. Thornburg 25%, on site coordination CCM 25% (Thermal environment simulation wall chemistry) CSM 100%, CEA 100%, Tools CTA, 100% FTE, Sci Vis CTA, 50% FTE, Tracker 10%, communicate new developments to project members, Post-Doc 100%, MSU, Post-Doc 100%  NCSA, Grad Student 100% MSU, Grad Student 100% NCSA

Customer Involvement: Active collaboration with ARL, ASC researchers.

ASC Project Identifier:	CFD-7

Project Title:		Automatic Grid Refinement for Structured/Unstructured/Hybrid Grids

CTA or PEI Area: 	CFD

MSRC User:		All MSRC Users

PI Name:		Dr. Bhrat Soni, Dr. Hugh Thornburg

Email Address:	bsoni@erc.msstate.edu, hugh@erc.msstate.edu

Telephone:		(601) 325-2647

FAX:			(601) 325-7692

Project Synopsis: Develop and implement feature detection, error estimation, and data structures for AMR on MSRC hardware.

Project Description: Automatic mesh refinement subdivides an existing cell based on an estimate of the local discretization error.  Such procedures are designed to ensure that spatial lengthscales are adequately resolved by the mesh used.  Existing cells may also be combined in regions of low error in an attempt to create an optimum mesh. Unstructured/Hybrid Grids are well suited for the implementation of these techniques.   The error detection methods developed by the PI for structured grid redistribution systems will be used for the proposed work.

Benefits: Direct and ongoing transfer of expertise and technology to and from MSRC, ASC, and academic team members.  User friendly, and cost-effective design and analysis tool.

Resources: Dr. Soni 10%, overall project management and technical leadership Dr. Thornburg 25%, on site coordination.

Customer Involvement: Active collaboration with ARL, ASC researchers.

ASC Project Identifier:	CFD-08

Project Title:		Grid and Utility Tools for Portable/Scalable Environment

CTA or PEI Area: 	CFD,CEA,CSM

MSRC User:		All MSRC Users

PI Name:		Dr. Bhrat Soni,  Dr. Surya Dinavahi, Dr. Hugh Thornburg

Email Address:	bsoni@erc.msstate.edu

Telephone:		(601) 325-2647

FAX:			(601) 325-7692

Project Synopsis: Fast interface for CAD/geometry to grid.

.

Project Description: A software library would be established containing pre-processing, post processing and utility functionalities for DoD CFD applications in view of

efficiency and accuracy improvement with timeliness of overall simulation. These software tools would include:  Domain Decomposition strategies and associated parallel processing methodologies; parallel sparse/full equation and eigen value/vector solvers; adaptive grid refinement and redistribution codes; interface treatment; interpolation/search function library; Parallel programming tools tailored for CFD problems; Geometry-Grid Generation software The results of these tasks will be documented and will be used in the training courses. The resulting parallel software will be ported on various MSRC sites for DOD wide utilization. For example ,a parallel

software :PMAG(Parallel Multiblock Adaptive Grid system) has been validated and

will be incorporated on all MSRC sites.  This development was accomplished at MSU

under funding from Army Research Laboratory and NASA/MSFC.

Benefits: The DoD users and CTA leads have repeatedly mentioned the tasks considered in this project as key requirement’s of DoD community.  The tools developed in this project and resulting training material will improve the analysis and efficiency of CFD simulations pertinent to DoD applications.

Resources: Dr. Soni 10%, overall project management and technical leadership, Dr. Dinavahi 10%, Dr. Thornburg 10%

Customer Involvement: Active collaboration with ARL, ASC researchers.

ASC Project Identifier:	CFD-09

Project Title:		CHSSI CFD-4 IBM-SP Benchmarking

CTA or PEI Area: 	CFD,  ALL

MSRC User:		All MSRC Users

PI Name:		Dr. Bhrat Soni, Dr. Hugh Thornburg

Email Address:	bsoni@erc.msstate.edu

Telephone:		(601) 325-2647

FAX:			(601) 325-7692

Project Synopsis: Benchmark the CHSSI CFD-4 code on the IBM-SP using 15,30,45 and 60 processors using the NASA x-38 Space plane as an example.

Project Description:

Benefits: a) CHSSI & PET collaborate to solve x-38 problem

b) good stats for practical problem SP vs C-90

c) DoD & NASA leverage resources . . .

Resources: Dr. Soni 10%, overall project management and technical leadership, Dr. Thornburg 20%

Customer Involvement: Active collaboration with AFIT, and ALL MSRC users.

CSM

CSM BASELINE March 18, 1997

ASC Project: CSM-01: Parallelization of PDE2D.

MSRC User: Dr. John Michopoulos (Naval Research Laboratory)

PI Name: Dr. Fouad Ahmad, NCSA

Project Synopsis: Parallelize the PDE2D code, which is a general purpose finite element code that is used by many DoD researchers in solving CSM linear and non-linear problems.

Project Description: PDE2D is a general purpose finite element code that is used by many DoD researchers in solving CSM linear and non-linear problems. This code allows for solving elliptic, parabolic, and hyperbolic partial differential equations using the finite element methad. One of the main advantages of the code is solving coupled partial differential equations, thus allows for handling multi-physics problems. The code also has some adaptive mesh refinement capabilities. This project calls for parallelization of PDE2D. The target architectures likely to have hierarchical memory, i.e. SGI PC, SGI Origin 2000, and IBM SP-2. This project will address both fine-grain and coarse-grain parallelism. While manual parallelization of non-standard functions and HPF constructs will be introduced in fine-grain parallelization, MPI and existing scaleable libraries will be used in coarse-grain parallelization.

Benefits: Most users of PDE2D solve complicated problems that take hours of CPU time. This project will enhance the productivity of those users and allow them to address more complicated problems. In addition, this project complements the CHSSI CSM effort where other general purpose finite element codes are being parallelized.

Resources: Duration: January 1, 1997 through December 31, 1997. Primary Investigators &Participants: Dr. Fouad Ahmad (NCSA), Dr. Cristina Beldica (NCSA), Dr.Harrison Poon (NCSA), Mr. Scot Breitenfeld (NCSA), Mr. Jesus Izaguirre(NCSA), Dr. John Michopoulos (NRL) . Level of effort required per year: Ahmad (5% about $6,000), Beldica (10% about $7,000), Poon (10% about $7,000), Breitenfeld (25% about $8,000), Izaguirre(25% about $8,000), Michopoulos and other NRL CSM researchers (10%) . Travel costs per year: 4 round-trips Champaign-Washington, DC to consult with CSM researchers at NRL and presentation of results.

Customer Involvement: Dr. John Michopoulos is very keen in developing a design/prototyping simulating environment for coupled field structural applications. He is also interested in setting up a real time distributed HPC environment that is implemented on multiple client / multiple server fashion, for solving grand challenge coupled field problems leading to interactive collaborative simulations. A parallel version of PDE2D is an essential part of this effort.

ASC Project: CSM-02: Database for Parallel Performance of CSM Software.

PI Name: Dr. Fouad Ahmad, NCSA

Project Synopsis: Develop a set of CSM benchmarks that reflect the interest of the DoD CSM community. Use these benchmarks to evaluate the parallel performance of the different CSM codes used by the DoD community. The ASC project will focus on TBD codes, which are of special interest to the ASC MSRC community. (Note: This project is also proposed at CEWES and is a candidate for collaboration.)

Project Description: There are currently many efforts to enhance the parallel performance of the CSM software that are developed by software companies as well as national labs. When NCSA received its first SGI PC machine, CSM users were interested in evaluating the performance of a code like ABAQUS on such a machine. The CSM group at NCSA developed a set of benchmarks to address this issue and the results are shown in the figure below.[Figure not provided here] The DoD CSM community relyon different codes such as DYNA3D, CTH, ABAQUS, EPIC, etc. Unfortunately, there is no reliable performance data available to the DoD community which they can access before starting using these codes on a certain high performance computing architecture. This project will develop a set of CSM benchmarks that reflect the interest of the DoD CSM community. These benchmarks will be used to evaluate the parallel performance of the different CSM codes that are used by the DoD community. A parallel performance database of these codes will be developed and kept within the library of the CSM floor at the ASC Network Place which was developed by the NCSA Information group. This database will be updated periodically as new machines and/or new codes are delivered during the next 3 years. Some CSM codes might have more users at a specific MSRC. For example, the major users of NASTRAN and ASTROS might be at ASC, the users of EPIC might be at CEWES, and the users of CTH might be at ARL. In addition some codes might have a users' community spread over all MSRC's like DYNA3D or ABAQUS. Also, hardware might come as an issue here so we might do performance of a certain code on the IBM SP-2 at ASC and performance of the same code on the SGI PC at ARL

Benefits: This project will help users acquire a pre-knowledge about the expecting performance of their CSM application codes before indulging in expensive analysis. It will also help users plan their computational work and projects more efficiently. Some of the codes that will be targeted like ABAQUS-EXPLICIT and LS-DYNA3D have their counterparts included in the CHSSI efforts like LLNL-DYNA3D; thus users can acquire a broad picture of parallel performance of different CSM codes.

Resources: Duration: January 15, 1996 through December 31, 1999. Primary Investigators & Participants: Dr. Fouad Ahmad (NCSA), Dr. Cristina Beldica (NCSA), Dr. Harrison Poon (NCSA), Mr. Scot Breitenfeld (NCSA). Level of effort required per year: Ahmad (5% about $6,000), Beldica (10% about $7,000), Poon (10% about $7,000), Breitenfeld (25% about $8,000. Travel costs per year: 4 round-trips Champaign-Dayton to consult with CSM users at ASC and presentation of results.

Customer Involvement: The performance data provided here for ABAQUS were discussed with some CSM researchers. Many of them indicated that it will beneficial to the whole CSM community to see such data for other CSM codes.

ASC Project: CSM-03: Post Processing of Large Volume CSM Data.

PI Name: Dr. Fouad Ahmad, NCSA

Project Synopsis: Develop a methodology for post-processing the very large volumes of data resulting from the use of million-element unstructured grids in analyses spanning tens of thousands of time steps. The ASC project will target data generated by codes of special interest to the ASC community, such as DYNA3D and CTH. (Note: This project is also proposed at CEWES and is a candidate for collaboration.)

Project Description: It is becoming common nowadays in CSM DoD applications to deal with unstructured meshes which consist of millions of elements. In addition, the analysis process of these meshes usually spans over tens of thousands of time steps. Therefore, this project will deal with the developing of a methodology for post processing of such large volume of data. This methodology will be based on the utilization of the powerful AVS visualization software. The project will investigate the use of the NCSA HDF for unstructured cell data and developing an AVS module to handle such data. HDF is a machine-independent binary format that is completely cross-platform. The project will target data generated by CHSSI CSM codes like DYNA3D and CTH.

Benefits: Most CSM researchers use software that is not designed for Post processing of large volume of data. Current methodologies for post processing of large volume of data are inefficient and that can lead to erroneous interpretations of results. This project will enhance the productivity of the CSM analysts when post processing large data.

Resources: Duration: January 15, 1996 through August 30, 1997. Primary Investigator & Participants: Dr. Fouad Ahmad (NCSA), Dr. Cristina Beldica (NCSA), Dr. Harrison Poon (NCSA). Level of effort required : Ahmad (10% about 6,000), Beldica (25% about $9,000), Poon (25% about $9,000), NCSA programmers (50% about $18,000 total). Travel Cost: 4 round trips Champaign-Dayton.

Customer Involvement: Most of the CSM researchers at DoD that we had discussion with agreed that post processing of large volume of data is the most common problem that faces them

ASC Project: CSM-04: Enhancing the Post-Processing Capabilities of PDE2D.

Project Synopsis: Enhance the post-processing capabilities of PDE2D to TBD.

Project Description: TBD

Benefits: TBD

Resources: TBD

ASC Project: CSM-05: Parallel 3-D unstructured mesh generator and pre-processor for the CSM software

PI Name: Dr. Fouad Ahmad, NCSA

Project Synopsis: Develop a parallel 3-D unstructured mesh generator and pre-processor for CSM software.

Project Description: It is becoming common nowadays in CSM DoD applications to generate unstructured meshes which consist of millions of elements. Most of the commonly used mesh generators in the CSM applications like PATRAN, SDRC-IDEAS, and INGRID were not designed to handle such meshes. In addition, all of them does not take any advantage of the powerful parallel processing machines. In this project a parallel 3-Dunstructured mesh generator and pre-processor for the CSM software will be developed. The project will target developing a pre-processor for the CHSSI large deformation code DYNA3D. This project will involve additional effort than what originally planned for the CSM PET effort. Dr. Ping Fu who has extensive experience in the subject of unstructured mesh generation will be a co-principal investigator for this project. She currently works for the NCSA software development group.

Benefits: Generation of unstructured meshes with millions of elements can consume 80% to 90% of the time allocated by an analyst to solve a CSM problem. This project will enhance the productivity of the CSM analysts when facing such problems. In addition, a robust mesh generator that allows the easy manipulation of large data sets can help the user checking the validity of his mesh and analysis.

Resources: Duration: December 1, 1996 through December 31, 1999. Primary Investigator & Participants: Dr. Fouad Ahmad (NCSA), Dr. Ping Fu (NCSA), Dr. Cristina Beldica (NCSA), Mr. Scot Breitenfeld (NCSA), Mr. Jesus Izaguirre (NCSA). Level of effort required per year: Ahmad (10% about 12,000), Fu (10% about 12,000), Beldica (50% about $35,000), Breitenfeld (25% about $8,000), Izaguirre (50% about 30,000), two NCSA programmers (100% about $140,000 total). Travel costs per year: 6 round-trips Champaign-Dayton.

Customer Involvement: This project is identical to a project submitted to the HPC Modernization Office. It also shares a common ground with another project that was submitted to the HPC Modernization Office regarding a GUI to CTH. It is a high priority project for the CSM DoD community.

ASC Project: CSM-06: Investigation of Multi-Disciplinary Techniques and Workshop.

PI Name: Dr. Fouad Ahmad, NCSA

Project Synopsis: Investigate the available techniques, tools, and issues associated with performing CSM analyses concurrently with other disciplines (multi-disciplinary analysis). Conduct a workshop to review the investigation, identify driving factors for multi-disciplinary analyses in an HPC environment, and identify needed initiatives in technique and tool development.

Project Description: TBD

Benefits: TBD

Resources: TBD

CEA

ASC Project: CEA-01

Project Title: Automatic Target Recognition (ATR) and Scene Generation Code

PI Name: Jeff Hughes

Project Synopsis: To develop Automatic Target Recognition (ATR) algorithms and processing hardware capable of positively identifying threat, neutral and friendly aircraft, and ground vehicles.

Project Description: This project will focus on the maturation of a suite of asymptotic computational electromagnetic computer codes employing physical optics and the physical theory of diffraction. This suite of codes will be centered around the DOD standard Xpatch, which is a shooting and bouncing ray implementation of these time tested asymptotic methods. In addition to Xpatch, this suite will contain adaptations and improvements to Xpatch-ES and Apatch, tools that generate realistic synthetic aperture radar scenes with embedded targets and calculate the installed microwave antenna pattern on a complex full scale vehicle, respectively.

Benefits: Without validated signature prediction codes, there can be no certainty in the probability of correct ID of the targets. The signature prediction technology is also being used in wireless communication system designs as well as remote sensing projects to detect hazardous waste and unexploded ordinances. XPatch Success Story

ASC Project: CEA-02

Project Title: Electromagnetic Interaction Code

PI Name: Jay Rockway

Project Synopsis: Develop a parallel object oriented moment method code which is the next generation of the PATCH code.

Project Description: The goal of the EIGER (Electromagnetic Interactions GEneRalized) development is to develop a framework that incorporates a wide variety of numerical and analytical techniques into an efficient, scalable electromagnetics analysis code of unprecedented application. By enabling a high degree of complexity to be treated in a concise manner, EIGER brings the next generation of spectral domain electromagnetic tools to maturity and casts them in a general framework that is amenable to a variety of applications including antenna design, radio frequency design, and active device deign. The objective of this EIGER project is to enhance the application of the EIGER framework by implementing EIGER on high performance computers and providing a library of enhanced views of the output quantities using high performance visualization.

Benefits: The ability to examine electrically large problems with improved efficiency, flexibility, in an object oriented framework. Thus, allowing start-of -the-art advances to b implemented in a robust manner.

ASC Project: CEA-03

Project Title: Spectral Domain LO Component Design Code

PI Name: Kueichien Hill

Project Synopsis: To improve frequency domain dense and sparse matrix solvers for parallel platforms

Project Description: The objective of this project is to increase the capability of a proven computer code based on frequency domain numerical techniques. It is desired to produce a computational electromagnetics design tool and make it widely available to engineers in DOD and industry. This objective will be achieved by implementing advanced matrix solving algorithms developed for massively parallel computers and demonstrating the increased capability of the code using a set of realistic benchmark test cases. Such test cases are computing the scattering from a full size generic fighter with material treatments, computing the radiation of complex aircraft sensors and sensors installed on full size aircraft, and finally calculating the scattering from material treated engine cavities

Benefits: This code will allow the DoD researcher to model full scale war fighter applications.

ASC Project: CEA-04

Project Title: Synthetic Sensor Code for Fusion

PI Name: Russ Burleson

Project Synopsis: Hybridization of the best electromagnetic techniques.

Project Description: .Currently the formulation of scattering or radiation problems are split into separate regimes. The so called exact (low frequency) integral and differential equation formulations most commonly employ the method of moments, the finite element method, the fast multipole method, finite volume time domain, and finite difference time domain. Asymptotic (high frequency) solutions are developed using physical optics, physical theory of diffraction, and the geometrical theory of diffraction. Researchers in the computational electromagnetic community have already begun to focus on combining various permutations of these low and high frequency techniques into hybrid prediction codes. The research proposed under this effort is to distill down the various hybrid techniques under investigation by industry and academia to the most promising approach. Teaming among industry and academia will be encouraged. The objectives are to demonstrate a major increase in computational electromagnetic capability and to transfer the mature hybrid prediction code to industry as a common design tool for DOD applications.

Benefits: This code will allow the DoD researcher to study the extrema of a target within one platform.

ASC Project: CEA-05

Project Title: Time Domain Code

PI Name: Helen Wang

Project Synopsis: The Rockwell-developed code RCSMPP solves Maxwell's equations in the time domain and obtains the electric and magnetic components throughout a volume of space surrounding a target for any type of incident field.

Project Description: To use this code for RCS prediction, target geometry, material properties, and boundary conditions are specified. Volume grids (both structured and unstructured) conforming to the surface of the target are generated by a grid generating package UNISG supplied with the code. RCSMPP may be run on any parallel architecture that supports the MPI protocol. Visualization tools are included in this package and a snapshot movie may be created.

Benefits: A very user friendly code equipped with a complete set of tools incorporated into one package used for large parallel RCS predictions.

ASC Project: CEA-06

Project Title: High Resolution CEA Code

PI Name: Miguel Visbal

Project Synopsis: The objective of this project is to develop two scalable concurrent computing, multiple-block, finite volume/finite difference codes based on high resolution algorithms to solve the time-dependent, three-dimensional Navier-Stokes equations and Maxwell equations.

Project Description: Since the high resolution algorithm can only be applied to the convective terms of the Navier-Stokes equations, the characteristics-based formulation is required to split the flux vectors according to different mechanisms of the transporting process. For Maxwell equations in the time domain, the partial differential system is hyperbolic and the characteristic-based approach constitutes an approximate Reimann problem. All solvers must be able to process data efficiently on multiple-computers with distributed memory via message passing procedure. These codes shall be operable on all HPCMP supercomputers and on the teraflop computer of tomorrow. The synergistic effects of the high resolution algorithm in reducing the grid point density per wavelength and the speeding up by parallelization are anticipated to reduce the computing resource requirement for engineering applications by up to two orders of magnitude The developed software will extend the application envelope in frequency spectra accordingly and achieve a numerical accuracy, when needed, up to a dynamic range of 60 dB. The finite-volume/finite-difference codes are developed on generalized curvilinear frame using coordinate transformation. These codes shall be able to accommodate complex configurations such as the aircraft, ship hull, armored vehicle, buried mine, and antennas array for performance evaluation and design.

Benefits: Emphasis on Fidelity, Flexibility and efficiency of Solution for Radar Cross Section Analysis of Complex War fighters

ASC Project: CEA-07

Project Title: Magnetohydrodynamic Code

PI Name: Robert Peterkin

Project Synopsis: Develop a parallel magnetohydrodynamic code.

Project Description: The key elements in the study of such plasma physics phenomena are magnetohydrodynamic computer codes, which is distinguished from ordinary hydrodynamics by the presence of magnetic fields of sufficient intensity that the magnetic pressure can be of the order of or greater than the material pressure, and that Joule heating can dominate the energetics. The complications associated with the coupling of the three components of the magnetic field, together with the tensor nature of Ohm s law, have limited computational magnetohydrodynamic computer codes to two dimensions, even as the number of three-dimensional computational fluid dynamics codes has proliferated. The team charged with developing Mach3-A is the same team that developed Mach3 and is uniquely qualified to lead a team of researchers in building the first, general purpose, fully three-dimensional, scalable, and portable production magnetohydrodynamic code.

Benefits: This code will be key in the design of electromagnetic weapons.

ASC Project: CEA-08

Project Title: Development of web reference library for CEA

PI Name: Dr. Rob Lee, Dr. John Nehrbass

Project Synopsis: PET proposes to develop a web based reference library for CEA area. A comprehensive literature survey of major papers in the areas of analytical methods, differential-based methods, and integral equation methods.

Project Description: A web-based reference library will be developed. This library will contain references from 1985 to the present of the major journals in CEA. In addition, select important references from the pre-1985 period will be included. This reference list will be subdivided into specific methods and then further subdivided into topics associated with each method. Some of the possible categories are finite element methods, finite difference methods, wavelet-based methods, fast multipole methods, moment methods, geometrical theory of diffraction, physical optics, physical theory of diffraction. In addition to the reference library, we plan to place a review of the various methods on the web. This review will describe the advantages and disadvantages of the different methods and what methods are best to use for specific applications.

Benefits: It is a difficult task for a researcher to keep current on all the developments related to their specific field or to begin learning about a new area. As finding this information is time consuming, researchers often compromise for technology that is not state-of-the-art. By means of the web library, a researcher may obtain the most current relevant information efficiently.

ASC Project: CEA-09

Project Title: Course development for introductory computational electromagnetics

PI Name: Dr. Rob Lee, Dr. John Nehrbass

Project Synopsis: PET proposes offering an introductory 3 day course for CEA which will cover both computational methods and parallelization of these methods

Project Description: The 3-day introductory course will cover the major computational methods in electromagnetics. The major methods can be categorized into integral equation methods, finite element methods, finite difference methods, and high frequency or asymptotic methods. Within the discussion of each method, we will present the theory, the advantages and disadvantages each method, the commercial codes that one can purchase, the codes which are available to DoD, and the capabilities of the commercial and DoD codes. This course will also provide training on the parallelization of EM codes. The course has a laboratory component, where the user can test out the concept of parallelization on the computer.

Benefits: This provides the DoD researcher an opportunity to exploit techniques outside their specialty and thus expand their knowledge base with a minimal time investment. Also, the user will get some hands-on training in parallelization.

ASC Project: CEA-10

Project Title: Course development for advanced computational electromagnetics

PI Name: Dr. Rob Lee, Dr. John Nehrbass

Project Synopsis: PET proposes offering an advanced 1 day course for computational electromagnetics which will covers current research topics.

Project Description: The state-of-the-art in computational methods is constantly evolving. In order to get the best performance and best accuracy in modeling complex geometries, one must use the most up to date methods in their codes. For applications people who must work on the solution of complex problems, it is not easy to keep informed of all the latest developments by researchers who specialize in computational techniques. This course is meant to provide the applications people a head-up view of the latest methods in computational electromagnetics. It is expected that this course will be different each time it is offered.

Benefits: This provides the researcher an opportunity to understand and comment on current topics well beyond the scope of reading an article. Interactive discussions and interest will determine the level of detail given to any topic. Methods and tricks not discussed in the literature can be presented.

ASC Project: CEA-11

Project Title: Virtual training on the use of the FVTD

PI Name: Dr. John Nehrbass

Project Synopsis: PET will offer a training course on the use of the finite volume time domain code FVTD

Project Description: FVTD is a electromagnetic computer code developed by Rockwell under funding from the electromagnetic code consortium (EMCC). The EMCC is a DoD organization with representatives from all the branches of the military (army, navy, and air force) that is dedicated to enhancing the electromagnetic modeling capabilities of DoD. The EMCC is composed of over 250 people representing an even larger user base from government, academia, industry who work on projects for DoD. Rockwell plans to teach a short course on FVTD in an upcoming EMCC meeting. PET proposes having the CEA lead attend the FVTD short course. The CEA lead will then learn to use FVTD and become proficient at this code. The CEA lead will disseminate this information back to the user community through a 1 day course with a lab. This course can be repeated as demand requires, and information can be presented through the PET Networkplace.

Benefits: Local users will be able to obtain the information of the FVTD course without significant travel. Productivity can be increased to a larger user base with a reduced investment of time. The benefits of this code has strong overlaps with different CTAs

ASC Project: CEA-12

Project Title: Program Environment Improvements for AIM

PI Name: Dr. John Nehrbass

Project Synopsis: Pet proposes to develop environment improvements as related to the AIM code. The goal is to assist the researcher in obtaining results in a more friendly environment through customized scripts.

Project Description: Researchers who model large complex problems recognize the need to parallelize their codes to work on the host of parallel platforms that are now available. They invest considerable efforts into the parallelization of their code. Unfortunately, when the code is moved to either a different platform or the same platform at a different site, the code either does not compile or an error occurs while running. In this project, the CEA on-site lead plans to take the parallel AIM code from the electromagnetic code consortium (EMCC) and get it running on the ASC parallel platforms. Once this is done, the CEA on-site lead plans to develop customized scripts, so that a user unfamiliar with the ASC systems can run the AIM code with a minimum of difficulty. Special application accounts will be set up so that both security and performance can be preserved.

Benefits: The AIM tool will become easier to use, it will be utilized more often, more efficiently, and more productively.

CCM

# Joint ASC/ARL Projects

Project Identifier: 	CCM-1

Title: Uniform Interoperable CCM Software Interface

CTA or PEI Area: PEI and CCM

MSRC User: Many

PI Name(s): Dr. Theresa Windus & Dr. Margaret Hurley, OSC

Project Statement: Collaboration to produce a uniform software interface for creating input, submitting jobs and processing of output for CCM software. Initial implementation will be for CHSSI software

.Description:

Because of the variety of CCM software, it is desirable to create a uniform software interface for creating input, submitting jobs and processing of output. Initially, CHSSI software will be the focus of this project since the types of software represented by CHSSI cover a wide distribution of CCM users. The graphical interface to be used will be the DICE (Distributed Interactive Computing Environment) package—a collection of libraries and user programs that assist in the development of distributed applications for high performance computing. DICE allows a user running a large complex code generating large amounts of raw data to analyze the output and catch mistakes early in the run. This is done by performing three major functions:

Allow a single application on distributed, possibly heterogeneous machines, to run as if it were executing on a single shared memory architecture.  Allow multiple applications to easily share data.

Allow remote visualization from multiple sources.

PET will be involved in creating Web pages that will be used for creating the input decks. This interface would allow the user to generate the input files using a browser interface and then submit the job. The jobs will be initially submitted from a separate window. However, when true interoperability capabilities are available between the MSRCs and the machines at the MSRCs, submission could be handled through the browser.

PET will also work with the DICE team to interface the two functionalities together and form one interface for the software.  This functionality is highly dependent on the interoperability schemes used by and allowed by the MSRCs.

Milestones:

Aug. 15: Initial implementation with DICE using one CHSSI code.

Nov. 30: Initial implementation of two CHSSI codes into a Web interface.

Dec. 30: Evaluation of the existing implementation.  Feb. 30: Implementation of two more CHSSI codes into a Web interface.

Benefits: Providing a uniform interface for CCM software will enhance productivity since only one general interface environment will need to be learned. This will also allow researchers to use methods that they otherwise would not consider since they would not need to construct user “unfriendly” input files. This will facilitate not only productivity but also technology transfer.

.Resources: Once initial determination of general features for the CHSSI software has been determined, a prototype can be produced with approximately 6 months of manpower. Additional refinements and specialization for each of the CCM software packages will require additional time. John Grosh’s team from ARL, the CHSSI project leaders, the CTA government lead, and ASC and ARL PET personnel will collaborate to provide a usable and effective interface. The DICE team will provide the technical expertise and development of the graphical interface and the distributed computing environment while the rest of the team will provide test cases as well as feedback on  the visualization and implementation. PET will provide the browser based input mechanism which will also depend on feedback from the rest of the team to enhance the capabilities.

.

Customer Involvement: Beta versions will be made available to the user community and feedback will be solicited.

.

Project  Identifier: CCM-2

Title: Web Based CCM Tool Repository

CTA or PEI Area: PEI and CCM

MSRC User: Many

PI Name(s): Dr. Jan Labanowski & Dr. Ken Flurchick, OSC

Project Statement: Establish a repository of useful software tools for the CCM community, including value added services such as testing and feedback information.

Description: Many of the functions that most researchers execute by hand can be performed more easily and reliably using already existing tools. One example is conversion of input data from a format required by one program to formats required by other software. Another example is extracting data from output and subsequently processing it into a format useful for further analysis. One of the problems associated with these tasks is finding the precise tools for the required task. Establishing a web based tool repository would address many of these problems. Initially, freeware and shareware would either be made available from the repository directly, or links would be provided to the appropriate Web pages. As a value added service, two types of software would be available: those that have been identified but not tested and those that have been tested. Testing would be performed on specific hardware (PC, Sun and SGI as appropriate) with specified trial data. This would provide a level of “certification” that the software performs as claimed, but would not be a guarantee of a “bug-free” code. Additional features of this repository would be organization of the tools into categories for ease of access, with documentation made available on potential applications, problems with the code and on-line comments from the user community. Initially, the repository will be managed locally on the PET-CCM web pages. If the project should grow significantly, however, it may be necessary to adopt a better management framework in order to process useful comments and notes on the different tools. The Repository in a Box (RIB) from NHSE (National HPCC Software Exchange, a project headed at UT Knoxville) will be examined as a possible platform.

Milestones:

June 30: Initial capability with 6 pieces of tested software.

Sept 30: Capability with 10 pieces of tested software.

Sept 15: Initial population in RIB.

Nov 30: Results of feasibility study of RIB.

Benefits: This project would address several productivity issues that have been expressed by the CCM community, in particular the matters of software interfaces, input construction and output analysis.

Resources: Given a continued level of effort, a substantial repository of useful software could be established within 8 months of initiation. Both ARL and ASC PET personnel will be involved and if implementation within RIB is to be pursued, it will be done in conjunction with NHSE contacts at Syracuse and UT (Knoxville).

Customer Involvement: Customer feedback would be encouraged through on-line forms and continuing outreach into the DoD CCM community.

Project  Identifier:	CCM-3

Title: Virtual Reality for Materials Design

CTA or PEI Area: PEI and CCM

MSRC User: Dr. Ruth Pachter & several other users

PI Name(s): Dr. Theresa Windus, OSC & Dr. Polly Baker, NCSA

Project Statement: Enhanced Virtual Reality (VR) technologies such as ImmersaDesk, FakeSpace and PIT will be used to visualize molecular docking and other material and chemical design applications.

. Description: The capability for molecular docking through applied Virtual Reality to enable interactive molecular design for multiple molecular systems has been a recent focal point for Scientific Visualization in CCM. Not only is this tool useful for molecular docking, but also in general materials and chemical design.  Use of the enhanced technologies such as ImmersaDesk, FakeSpace and PIT is very important for the continued advancement of this project. Toward that end, the molecular docking applications will be ported initially to the ImmersaDesk. The other VR capabilities will enhance the collaborative environment that is so necessary to advancement of ideas and technology transfer.

Milestones:

June 17: Initial port of the Dock code to the ImmersaDesk using the CAVE library.  Oct 15: Port of the energy server of Dock to MPI accomplished and revisions of visualization based on user feedback.

Benefits: Continued advancement of collaboration and leading edge materials and chemical design.

.Resources: Approximately 3 man months of an expert SciViz person and 1 man month of a molecular docking expert for the initial port.  It is anticipated that ARL will also be involved.

Customer Involvement: The Customer will provide valuable feedback concerning the usability and effectiveness of the VR capabilities.

Project Identifier:	CCM-4

Title: Web Based Voice Annotated Manuals and Examples

CTA or PEI Area: PEI and CCM

MSRC User: Many

PI Name(s): Dr. Jan Labanowski, Dr. Ken Flurchick & Dr. Gerry Lushington, OSC

Project Statement: Establish a Web based repository for manuals and examples that are voice annotated to explain difficult parts of the manuals or examples. This is an intermediate step toward interactive Web based training.

Description: Even in the cases when users have a manual available to them, they may be either unable to find the information that they are looking for or will not be able to understand the directions and examples in the manual. This Web based service would be a step toward interactive Web based training in the use of the software. Manuals would be placed on the Web either as needed by a CTA POC or as requested by a user. These manuals would not only have the appropriate links that would make the manual useful (i.e. a type of indexing and cross-indexing), but would also have available voice annotations to aid in understanding particularly unclear portions of the manual or the examples. One of the attractive features is that the manuals can be put in place first and then the voice annotation can be added as users indicate problems with the clarity of the text and examples. The Real Audio technology is proposed as the media to be used for voice. The CCM CTA will prototype this system and disseminate the results to the other CTAs.

Milestones: June 30: Two manuals in HTML format. Oct 30: Twenty examples in HTML with initial voice capability.

Benefits: Allows the users to find information easier, but also allows the CTA personnel to keep a documented record of problem areas with the manuals and examples. It also allows the user to have a self-paced learning experience, providing the user with the information they need at the time that they need it.

Resources: Results can be achieved in a short time, but this will take a sustained effort to keep the manuals and the annotations current with the software and with the user needs. Both ASC and ARL PET personnel will be involved.

Customer Involvement: As users provide feedback to the initial implementations, modifications to the manuals can be made quite easily and will be necessary for this project to work.

Project Identifier:	CCM-5

Title: Large-Scale Electronic Structure Calculations

CTA or PEI Area: PEI and CCM

MSRC User: Many CCM users

PI Name(s): Dr. Theresa Windus & Dr. Margaret Hurley, OSC

Project Statement: Collaborate and facilitate collaboration between DoD and academic researchers to develop and implement order N methods in Density Functional Theory.

Description: DoD CCM researchers are constantly testing the boundaries of existing hardware and software. As the calculations become larger and more complex, new algorithms and computational methods are needed. One area in CCM making considerable demands is that of large-scale electronic structure methods, which have traditionally suffered from nonlinear (at least quadratic) dependence on the number of basis functions (N) used. Recently, however, order N (i.e., linearly scaling) methods have been developed in academic and industrial settings within the framework of density functional theory (DFT). These methods and their associated codes have proven themselves invaluable in making large electronic structure computations accessible. This project involves at least three phases:

1.Identification of several DoD researchers with large

electronic structure calculations amenable to DFT calculations.

2.Identification and usage of appropriate order N DFT

software packages.

3.Introduction of the order N methods, codes and

researchers to the DoD researchers.

Benefits: These developments should significantly broaden the scope of molecular and materials systems treatable by CCM users across the entire DoD

.Resources: Implementation from scratch would be a massive undertaking, however collaboration with educational researchers with already available code will significantly decrease the effort.

Customer Involvement: The possibility of involving several academic partners is being explored.

ASC Specific Projects

Project  Identifier:	CCM-6(ASC)

Title: CHSSI/PET Implementation of a HPC Atomic Orbital Analytic Hessian Code

CTA or PEI Area: PEI and CCM

MSRC User: Many

PI Name(s): Dr. Theresa Windus, OSC

Project Statement: Implement the atomic orbital analytic hessian algorithm into the electronic structure code GAMESS and parallelize.

Description: Currently, most state of the art HPC electronic structure codes perform Hartree-Fock energies and gradients. Through the parallelized gradients, numerical hessians (second derivatives with respect to the nuclear coordinates) are available.  However, the ability to perform analytic hessians is very important. Currently, most ab initio programs perform the analytic hessian in a molecular orbital basis which requires an intense amount of memory and disk space and is very difficult to parallelize (because of the atomic orbital (AO) to molecular orbital (MO) transformation). To rectify this problem, PET will collaborate with CHSSI to implement the atomic orbital analytic hessian code into the ab initio code GAMESS (General Atomic and Molecular Electronic Structure System) and parallelize the code for use on the HPC machines.

Milestones:

Nov. 15: Implementation of a new Coupled Perturbed Hartree Fock (CPHF) solver.

Jan. 15: Initial implementation of a parallel algorithm (replication based).

Mar. 15: Initial implementation of a second parallel algorithm (distribution based).

Apr. 15: Clean up of both methods.

May 15: Final testing of CPHF code finished.

May 30: Public release of the code.

Benefits: This project will benefit many researchers that work with large electronic structure calculations. The analytic hessians will be less time consuming than the numerical ones and will, therefore, improve the productivity of the researchers. They will also be able to tackle larger problems than they would have with the MO based algorithms

Resources: 2 man months of efforts over approximately 6 months.

Customer Involvement: Collaboration with Mark Gordon at Iowa State University (a member of the CHSSI program).

Project  Identifier:	CCM-7(ASC)

Title: Biotoxicology Investigations

CTA or PEI Area: PEI and CCM

MSRC User: Dr. Ruth Pachter et al.

PI Name(s): Dr. Theresa Windus, OSC

Project Statement: Investigate the current and future computational limits related to the biotoxicology field. This will include tracking, identifying academic and DoD components, and collaboration

.

Description: Three areas of computational challenge have been identified with this project: 1) large electronic structure calculations (N scaling); 2) large scale MD; and 3) crossing the classical limit.  The biotoxicology project addresses all three of these areas and is therefore, an ideal candidate for a long term project which will reap significant benefits. It is proposed here to investigate all of the aspects of this project through tracking, identifying academic and DoD researchers and resources, and establishing collaboration. All of these activities will lead to a better understanding of the problem and point to solutions of the above three components

.Benefits: The issues associated with this problem transfer to many other CCM applications such as glass transitions, protein folding, and materials design.

Resources: This is an extended project that may require up to two or three years of effort. However, this project has many components that will directly impact this area and have smaller levels of effort.

Customer  Involvement: Armstrong Laboratory and Wright Laboratory are currently exploring this area. We will be investigating the possibility of bringing several academic and DoD resources to aid in the computational problem in this field. It is anticipated that ARL could have significant collaboration in this project.

CEN

CEN Projects from Tactical Plan

•CEN-1:Survey of CEN Tools and Workshop

PI: Paul Sotirelis, sotireli@asc.hpc.edu, (937) 255-4064 ext 219

This workshop will bring together the diverse CEN subspecialties to focus on the CEN user's high performance computing research. A major goal is to exchange technical information that will enhance the HPC abilities of each CEN user. The scope includes analytical formulation and numerical implementation of scalable algorithms to model and simulate electronics for communications, command, control and electronic warfare. Applications ranging from physical device and process modeling to multidimensional analysis (time, frequency, space, temperature) and statistics, multiple device arrays, continuous and discrete event driven data, multisignal circuits and complex networks will be presented.

•CEN-2:Microcavity Laser Simulation

PI: Mike Noble, mnoble@afit.af.mil, (937) 255-4908 ext 4596

Microcavity lasers will play an important role in future communication systems. Their potential for scaling and low power suggests a CMOS like paradigm. This project involves Paul Sotirelis assisting James Lott (AFIT), Mike Noble (AFIT), and John Loehr (Wright Lab). Paul is primarily providing HPC support such as data visualization and parallelization support. This multidisciplinary project has benefited with discussions with CEA Lead John Nehrbass. Future directions may include bringing in University collaborators.

•CEN-3:GUI Development CHSSI Microwave

PI: Jonggwan Yook, yookjong@engin.umich.edu, (313) 747-1796

Paul Sotirelis, Umberto Ravaioli, and Tarkeshwar Singh will provide assistance to the CHSSI Microwave project in regards to developing a GUI. A web based platform independent GUI will be developed that will be customizable to their future needs.

•CEN-4:AlGaAs Surface Simulation

PI: Greg Desalvo, desalvo@el.wpafb.af.mil, (937) 255-1874 ext 3463

This project's goal is to understand and improve the semiconductor device fabrication process, as well as explore novel device concepts. We are currently working on developing a kinetic rate equation model for simulating the etching of AlGaAs using citric acid and hydrogen peroxide. This multidisciplinary project involves expertise from the CCM CTA.

•CEN-5: HBT Visualization

PI: Lee Liou, liou@el.wpafb.af.mil, (937) 255-4557 ext 3386

Develop a visualization tool for studying the dislocation concentration and temperature (2d) in heterojunction bipolar transistors (HBTs). We will prototype this using tecplot. A central theme will involve zooming in and out on the data.

•CEN-6:Remote Execution of Software

PI: Umberto Ravaioli, ravaioli@ceg.uiuc.edu, (217) 244-5765

The University of Illinois and other partners are involved with providing industry access to state of the art device simulation software, as developed by universities. We are examining the feasibility of providing similar support to the DoD CEN user community. As a first step we will transfer an existing web based program to the ASC-MSRC.

•CEN-7:Virtual Reality Explorations of Electronic Structure

PI: Umberto Ravaioli, ravaioli@ceg.uiuc.edu, (217) 244-5765

We will develop and deliver electronic structure virtual reality applications for the ImmersaDesk and/or CAVE. The benefits include both building an expertise in VR as well as electronic structure which will benefit a future project (Monte Carlo device simulation).

SCI VIS

S V PROJECTS

VIS-01

Port CCM's Project GROPE to the ImmersaDesk

Adapt the existing GROPE system, currently running in the CCM Virtual Reality Lab, to the ASC MSRC ImmersaDesk. The existing GROPE system is shown in (a) and the newer system (IDock v1.0) is shown in (b) and (c). The original representation was limited to colored lines to show the molecular bonds. In IDock, we make use of the ImmersaDesk's high-performance graphics workstation and provide a ball-and-stick representation of the molecular structure. As shown in (c), we also provide the display of transparent Connolly surfaces.

a)    (b)  (c)

VIS-02

Auditory/Haptic Cues for IDock

Add auditory and haptic cues to the GROPE molecular docking system. This system will be demonstrated at Supercomputing 97.

VIS-03

Web-Based ImmersaDesk Information Repository

Develop a repository of information about building ImmersaDesk applications.

VIS-04

Visualization for Remote Users

Most MSRC users are off-site. A study team has been organized to identify, characterize, and evaluate various strategies for supporting the varied visualization needs of remote users.

ASC Project VIS-01

Project Title: Port Project GROPE to the ImmersaDesk

CTA/PEI Area: SV and CCM MSRC

User: Ruth Pachter

PI:Polly BakerEmail: baker@ncsa.uiuc.eduPhone:(217) 244-1997Fax:(217) 244-2909

Synopsis: Adapt the existing GROPE system, currently running in the CCM Virtual Reality Lab, to the ASC MSRC ImmersaDesk. Description: Project GROPE uses graphic display of molecular structure to interactively perform molecular docking investigations. The user manipulates the model of one or more molecules to evaluate attraction and ability to interact with other molecules. This project will port the GROPE system to the ImmersaDesk. The project includes porting from 'gl' to OpenGL, and adding new functionality as well. The ImmersaDesk will provide a larger field of view, improved system responsiveness, and greater interactivity for the user. Benefits: Enhanced user productivity in molecular docking studies, due to a larger field of view, better interactivity, improved system responsiveness. Resources: Polly Baker (NCSA), Randy Heiland (NCSA), CCM TTC personnel, and ASC SciVis personnel.

Timeline: Start: March 1, 1997

Initial Review: mid-June

Finish: late July, 1997, show at Supercomputing '97 Customer Involvement: Ruth Pachter and the CCM TTC support this project.

ASC Project: VIS-02

Project Title: Adding Auditory Cues to GROPE

CTA/PEI Area: SV and CCM MSRC

User: Ruth Pachter

PI:Polly BakerEmail: baker@ncsa.uiuc.eduPhone:(217) 244-1997Fax:(217) 244-2909

Synopsis: Add auditory cues to the GROPE molecular docking system. Description: Project GROPE uses graphic display of molecular structure to interactively perform molecular docking investigations. The user manipulates the model of one or more molecules to evaluate attraction and ability to interact with other molecules. Traditionally, the GROPE system is coupled with a haptic device, providing haptic cues about the strength of an attraction between molecules. This project will port the GROPE system to the ImmersaDesk, and will experiment with using auditory cues to signal the attraction. The ImmersaDesk will provide a larger field of view, improved system responsiveness, and greater interactivity for the user.

Benefits: Enhanced user productivity in molecular docking studies, due to a larger field of view, better interactivity, improved system responsiveness.

Resources: Polly Baker (NCSA), TBD (NCSA), CCM TTC personnel.

Timeline: Start: August 1, 1997

Finish: November 1, 1997, show at Supercomputing '97 Customer Involvement: Ruth Pachter and the CCM TTC support this project.

ASC Project: VIS-03

Project Title: Web-Based ImmersaDesk Information Repository

CTA/PEI Area: SV MSRC

User: Various

PI:Polly BakerEmail: baker@ncsa.uiuc.eduPhone:(217) 244-1997Fax:(217) 244-2909

Synopsis: Develop a repository of information about building ImmersaDesk applications. Description: This project will assemble information about using and building applications for the ImmersaDesk. Included will be: a description of the hardware environment, a discussion of the programming environments supported, details of using the CAVELib support library with common graphics libraries such as OpenGL, Inventor, and Performer. Pointers to existing ImmersaDesk software for supporting visualization applications will also be included.

Benefits: Ready access to information about utilizing ImmersaDesk display technology for scientific visualization.

Resources: Polly Baker (NCSA). Timeline: Continuing effort.

Progress to date: See the on-line introduction to using the ImmersaDesk, and

the CAVE User Group.

Customer Involvement:

ASC Project Identifier: VIS-04

Project Title: Visualization for Remote Users

CTA/PEI Area: SV and all CTAs MSRC

Users: Various

PI:Polly BakerEmail: baker@ncsa.uiuc.eduPhone:(217) 244-1997Fax:(217) 244-2909

Synopsis: Most MSRC users are off-site. A study team has been organized to identify, characterize, and evaluate various strategies for supporting the varied visualization needs of remote users. Description: A variety of strategies offer promise for supporting visualization among remote users. In some cases, visualization software that runs on the non-local users desktop is adequate. For larger data sets that can't be handled by the workstation, this simple strategy fails and a distributed model involving the MSRC visualization resources and the user workstation may be needed. Some commercial tools are capable of supporting this model. For example, AVS Express 3.1 uses Web technologies to support remote visualization, in that it can disseminate images and publish 3D VRML worlds for remote viewing with a browser. The remote visualization study team is characterizing user needs in this area, and assessing existing and potential visualization tools and strategies for supporting visualization among remote researchers.

Benefits: Defines possibilities for visual data analysis for remote users.

Resources: Polly Baker (NCSA), Alan Craig (NCSA), NRC personnel, and ASC SciVis personnel.

Timeline: Start: August 1, 1997

Initial report: November

Follow-up report: February

PT/ES

ASC Project: PTES-1

Project Title: Domain-Specific Software Repository

PI Names: David Bernholdt, Shirley Browne, Terry Clark, Jeff Durachta, and Chuck Koelbel

Contacts: Shirley Browne (browne@cs.utk.edu); Terry Clark (twclark@asc.hpc.mil).

Project Synopsis: Develop Interoperable repositories for cataloging tools, software and discussion lists modeled after Netlib math software repository using the Repository in a Box (RIB) . The repositories will cross CTAs and MSRCs where appropriate.

Project Description: A key PET function is to support the DoD high-performance computing environment by identifying technical applications and software development tools. In this project we will develop methodologies for software presentation using the Repository in a Box (RIB) . RIB is an authoring tool tailored for creating and populating software repositories. In addition, RIB facilitates interpreting repositories through its use of the basic Interoperable data model. In this project we will develop a repository for the programming tools and systems in the PT/ES domain. Beyond the PT/ES repository, we will (1) assist other CTA leads in repository construction, (2) identify and implement specific needs for DoD application of RIB, (3) develop a software evaluation plan for software described in the repository, and (4) pursue these activities cross-MSRC with other onsite leads.

Benefits: Accelerates software engineering environment development through organized catalogs, information sharing, and cross-MSRC synergism.

CTA white paper connections: (1) ``Expert System online for capturing and sharing parallel programming expertise.'' [CFD]; (2) Direct code sharing: ``Several of the CTAs require the parallelization of the same numerical techniques, for example, linear matrix inversion <Picture: tex2html_wrap_inline225> . [CEN]; (3) ``Technical repository/exchange.'' [CEN]

------------------------------------------------------------------------

TIMELINE ASC Project PTES-1 (Rice, Rice@ASC, Rice@ARL, Syr and UTenn):

Jun97-Jul97: Install RIB on site; create a test repository from RIB.

Aug-Sept97: Construct pilot repository and populate.

Oct97: Put repository on web for general access. Formalize RIB enhancements with University of Tennessee group.

Nov97-Dec97 Develop software evaluation plan and cross-MSRC cooperation for software evaluation and data sharing.

------------------------------------------------------------------------

ASC Project: PTES-2

Project Title: Existing Scientific Library Support

PI Names: Susan Blackford, Shirley Browne, Jack Dongarra, and Clint Whaley

Co-investigators:

Contacts: Terry Clark (twclark@asc.hpc.mil); Chuck Koelbel (chk@cs.rice.edu).

Project Synopsis: In this project, University of Tennessee at Knoxville (UTK) staff will port the BLACS, ScaLAPACK and PETSc libraries to the ASC platforms and documented; UTK staff will also offer a course to familiarize users with the functionality. In addition, FFT routines will be optimized and ported to ASC platforms.

Project Description: ScaLAPACK , the scalable linear-algebra package, is a distributed-memory implementation of linear-algebra routines for the solution of dense, banded, and tridiagonal linear systems of equations. It includes routines for: LU factorizaton, linear least squares solvers, matrix inversions, matrix reduction, and eigensolvers. The performance of the ScaLAPACK routines depends on the underlying basic linear algebra communication subroutines, BLACS.

PETSc , the Portable, Extensible Toolkit for Scientific computation, is a suite of uni- and parallel-processor codes for the solution of large-scale problems modeled by partial differential equations. PETSc uses MPI for all message-passing communication.

Fast Fourier Transforms (FFT) are ubiquitous throughout scientific and engineering applications. FFT parallelization strategies are an area of ongoing research. In this project, FFT routines optimized for communication and routing will be developed and installed on ASC MSRC parallel platforms; HPF interfaces will also be developed.

Benefits: Dense linear algebra routines, partial differential equation solvers and FFT kernels are present in a large number of scientific and engineering applications. A sizable application audience benefits in portability and efficiency from quality libraries in these areas.

CTA white paper connections: (1) ``Parallel direct and iterative solvers for linear systems of equations.'' [CSM]; (2) In CCM-2 there is a pressing need for efficient and scalable algorithms for matrix diagonalization.'' [CCM]

------------------------------------------------------------------------

TIMELINE ASC Project PTES-2 BLACS, ScaLAPACK, and PETSc (UTenn):

Apr97-Aug97: Install and test BLACS and ScaLAPACK on ASC systems.

Oct97: Install and test PETSc on ASC systems.

Oct97-Dec97: Perform timings of BLACS and ScaLAPACK on the ASC SGI PCA, SGI Origin 2000, and SP2. Write a report summarizing findings.

Oct97: Provide documentation on using linear algebra libraries on ASC systems and help with support.

Nov97: Attempt to install and test HPF-ScaLAPACK routines and report HPF compiler bugs.

Dec97-Feb98: Identify application codes and challenge projects that could benefit from using libraries but are not using them.

Dec97: Give an on-site training session for using PETSc and ScaLAPACK.

TIMELINE ASC Project PTES-2 FFT (Rice):

Aug97-Jan98: Optimize FFT routines.

Feb98: Install optimized FFT routines on ASC MSRC platforms.

Mar98: Document FFT routines for ASC MSRC platforms.

------------------------------------------------------------------------

ASC Project: PTES-3

Project Title: Evaluation of Parallel Programming Paradigms

PI Names: Gina Goff and Charles Koelbel

Contacts: Terry Clark (twclark@asc.hpc.mil); Chuck Koelbel (chk@cs.rice.edu).

Project Synopsis: Benchmarking.

Project Description: This project involves installing the PARKBENCH suite on ASC MSRC systems and developing HPF benchmarks. PARKBENCH consists of low-level, kernel and compact (application) benchmark codes. The low-level benchmarks are very short code segments, possibly a single line, e.g., a barrier synchronization; the kernel benchmarks are code segments which represent some computational kernel such as matrix multiply and FFT routines; the compact benchmarks are striped-down applications, concisely representing their fuller application counterpart.

The PARKBENCH database provides a quality-controlled reference for comparing benchmark performance on a given system. In this way, environments can be checked and an application's performance on a platform can be assessed to varying degrees. After benchmarking ASC machines with PARKBENCH, results will be compared with CEWES where a similar project is underway.

HPF is a widely used data-parallel language preferable to message-passing programming in many instances. An HPF benchmark is critical to assessing the performance of HPF compilers and runtime systems, thereby providing valuable information to software engineers in their evaluation of programming paradigms.

Benefits: The Parkbench suite allows for a standardized comparison of computing platform performance and provides guidance for software development. In addition, a port of the benchmarks, whose performance is known on a wide number of platforms, facilitates evaluation of the ASC MSRC high-performance computing environment. The HPF benchmarks provide specialized measurement of HPF compilers and runtime systems guiding software engineers in their choice of parallel programming paradigms.

CTA white paper connections: (1) ``Expert System online for capturing and sharing parallel programming expertise.'' [CFD] (PTES-3 provides raw data.); (2) ``<Picture: tex2html_wrap_inline225> parallel programming paradigm innovation should be a key function of PET for increasing productivity both for MSRC and users.'' [CEA].

------------------------------------------------------------------------

TIMELINE ASC Project PTES-3 Parkbench (Rice):

Oct97-Jan97: Port Parkbench to ASC systems.

Jan97-Feb97: Compare results with CEWES.

Mar98: Report results to PARKBENCH and archive.

TIMELINE ASC Project PTES-3 HPF Benchmark (Rice):

May97-Dec97: Develop HPF benchmarks.

Jan98-Mar98: Port HPF benchmarks to ASC platforms.

Apr98-May98: Report findings and archive.

------------------------------------------------------------------------

ASC Project: PTES-4

Project Title: Evaluation of Parallel Programming Tools

PI Names: Shirley Browne, Clay Breshears, Terry Clark, Jeffrey Durachta, Ehtesham Hayder, and Chuck Koelbel

Contacts: Terry Clark (twclark@asc.hpc.mil); Chuck Koelbel (chk@cs.rice.edu).

Project Synopsis: Evaluate parallel programming tools and methodologies and disseminate results to DoD users.

Project Description: Although many tools for parallel programming exist, few are suitable for production use. To identify and evaluate programming tools useful to DoD HPC efforts requires considerable expertise and testing.

The NHSE performed an initial evaluation of parallel debuggers and performance tools as part of their PTLIB project. We will extend this evaluation, with more emphasis on DoD-centered needs. To

The evaluation process will be a coordinated, cross-MSRC effort. The results of our evaluations will be made available through reports and RIB-created software repositories (see PTES Project 1). We will recommend acquisition of programming tools based on DoD user needs and our evaluations. Our recommendations will be based in part on the DoD Requirements--Analysis Questionnaires .

Benefits: Better programming tools reduce the time that scientists and engineers spend with programming related issues and more time with their disciplines, resulting in enhanced productivity.

CTA white paper connections: (1) ``There seems to be rather general feeling that a general, portable, parallel distributed system debugger is needed, e.g. AIMS form NASA or PRISM from TMC. Is such a thing possible?'' [CFD]; (2) ``On a daily operation level, computing performance analysis tools, distributed processor debugger, efficient parallel I/O procedures are insufficient.'' [CEA]; (3) ``Parallel Debugging. During code development, the most difficult task is debugging the program.'' [CEN]

------------------------------------------------------------------------

TIMELINE ASC Project PTES-4 (Rice, Rice@ASC and UTenn):

Aug97-Sept97: Query DoD Requirements Questionnaire, analyze data and prepare a report.

Oct97-Nov97: Develop a software evaluation plan along with other MSRC CRPC staff, integrating evaluation results with the RIB-developed software repositories.

Dec97-May97: Evaluate selected programming tools and make evaluation available to DoD users, and install selected programming tools.

------------------------------------------------------------------------

ASC Project: PTES-5

Project Title: Multidisciplinary Applications

PI Names: Graham Fagg and Ruth Pachter

Contacts: Terry Clark (twclark@asc.hpc.mil); Graham Fagg (fagg@cs.utk.edu).

Project Synopsis: Foster and develop multidisciplinary projects at the ASC MSRC.

Project Description:

The goal of this project is to identify and foster development of two or more multidisciplinary applications. The type of support required by the applications will depend on the architecture of the interacting disciplines: some multidisciplinary applications will take the form of a single process; others will consist of separate data-parallel processes, loosely coupled by some task-parallel program model.

The combination of data- and task-parallelism introduces a need for dynamic task management and inter-task communication, along with data parallel constructs. This requirement is evident in languages such as HPC++, Opus , HPF/MPI , and PVMPI .

At least one project will use PVMPI to bind the applications. This project overlaps with PTES-6 to the extent that the multidisciplinary applications executes in an Interoperable environment. For further discussion see MAPINT'97 ; for a discussion about multidisciplinary optimization frameworks see, e.g., CRPC-TR93334 at CRPC Softlib .

Benefits: Foster interdisciplinary research and methodologies.

CTA white paper connection: ``If we're running a DIS or HLA simulation, we may not know in advance exactly how many entities there are going to be or when they will show up.'' [IMT] (The PVMPI was designed for such applications.)

------------------------------------------------------------------------

TIMELINE ASC Project PTES-5 (Rice@ASC,UTenn):

May97: Install PVMPI on SP2 and Origin2000.

Jun97: Conduct MAPINT and PVMPI workshop.

Jul97-Oct97: Identify multidisciplinary application collaboration(s) from MAPINT'97 and identify software requirements for pilot multidisciplinary applications.

Nov97 and beyond: to be determined

Dec97: hold MDO seminar by John Dennis and colleagues.

------------------------------------------------------------------------

ASC Project: PTES-6

Project Title: Investigations into Interoperable Frameworks.

PI Names: Terry Clark, Geoffrey Fox, and Fletcher Kurtz.

Contact: Terry Clark (twclark@asc.hpc.mil).

Project Synopsis: Develop the requirements and architecture for an Interoperable environment. For components of the architecture, we will research existing software and formulate a strategy toward developing an Interoperable system for the ASC MSRC.

Project Description: Users of high-performance computing centers are often confronted with a convolution of computers, operating systems, compilers, queuing systems, and various other diverse systems. With these variations and the inherent difficulties in developing parallel programs, application development can take as long as the half-life of a target massively-parallel computer. In short, users are confronted with a continuous task of familiarizing themselves with an steadily changing, complex environment.

The focus of this project is to integrate computing systems into an Interoperable framework while considering the applications that will operate there. Interoperable environments have the potential to unify a computing center, providing the same touch and feel to much system functionality. In addition, Interoperable frameworks can facilitate the development of distributed applications such as multidisciplinary ones.

In this project we will develop the requirements and architecture for interoperability. We will research existing software for components of the architecture and formulate a strategy toward developing an Interoperable system for the ASC MSRC. Note that this project overlaps projects PTES-5 and PTES-7. (See MAPINT'97 for further discussion.)

Benefits: An Interoperable environment simplifies the use and management of the high-performance computing center by providing a framework for complex interdisciplinary applications, electronic collaboration, resource management, etc.

CTA white paper connections: (1) ``Common File Environment, Global File Space.'' [CFD]; (2) ``Graphical User Interfaces are needed for CHSSI.'' [CFD]; (3) ``We need to accelerate the strategic investment to interoperability issues such as the MSRC-wide queuing, network distributed global memory, scheduling and resource management, and remote user support.'' [CEA]

------------------------------------------------------------------------

TIMELINE for ASC Project PTES-6 (Rice@ASC,Syr):

Jan97-Jun97: Investigate Interoperable frameworks for the high-performance computing center; hold workshop on Multidisciplinary Applications and Interoperable Computing, MAPINT'97 .

Jul97-Aug97: Summarize MAPINT'97 Computing Systems and Applications sections.

Aug97-Nov97: Formulate list of services required for Interoperable framework(s) addressing applications, resource management, training, and collaboratories, including multidisciplinary applications.

To be determined: Study interactions of networked file system, job submission system and security within Interoperable environment; produce requirements specification for Interoperable environment; pilot study multidisciplinary application in an Interoperable environment.

------------------------------------------------------------------------

ASC Project PTES-7

Project Title: Evaluation of Common Queueing and Accounting Tools

Contact: Terry Clark (twclark@asc.hpc.mil).

Project Synopsis: Currently, several MSRCs are using or plan to use Codine, PerfStat, and PerfAcct for cross-platform accounting and queuing at a cost of several hundreds of thousands of dollars per site. NASA is pursuing use of standard freeware tools (PBS, etc.) across all NASA HPCs, including the ability to manage HPC resources collectively across the network. Alternative approaches will be evaluated and recommendations provided for the best DoD approach.

In the near term, we will identify and obtain a queuing system to be used at the ASC MSRC for job submission to local machines. In a step towards an Interoperable environment, we will apply the queuing system to transparently submit jobs to one of several machines on an as available basis. Concomitant with this requirement is to develop a uniform accounting system for the ASC MSRC HPC usage. Along with projects PTES-6 and PTES-7, we plan to incorporate the queuing system into an Interoperable environment.

CTA white paper connections: (1) ``Robust batch queueing systems for scalable platforms'' [CSM]; (2) ``We need to accelerate the strategic investment to interoperability issues such as the MSRC-wide queuing, network distributed global memory, scheduling and resource management, and remote user support.'' [CEA].

TIMELINE for ASC Project PTES-7 (Rice,Rice@ARL,Rice@ASC): to be determined

------------------------------------------------------------------------

ASC Project: PTES-8

Project Title: Application of CORBA compliant ORBS to scientific computations.

PI Names: Terry Clark and George Thiruvathukal

Contacts: Terry Clark (twclark@asc.hpc.mil) and George Thiruvathukal

(thiruvat@mcs.anl.gov).

Project Synopsis: Port a production-level scientific application to a CORBA compliant ORB; evaluate the system in terms of performance and portability.

Project Description: In this project we will evaluate a Common Object Request Broker Architecture (CORBA) compliant Object Request Broker (ORB), Omni, to a high-performance parallel molecular dynamics application.

We will use CORBA for the interprocess communication on the IBM SP2 for a spatially decomposed molecular dynamics application; essentially, we will develop a message-passing interface using CORBA. The resulting system will be evaluated for performance and programming difficulty. We will develop and analyze interprocess data movement algorithms.

Benefits: This project explores an important type of Interoperable computing system: CORBA on high performance computers. With IIOP compliance, CORBA ORBs can interoperate, in principle, in ``plug and play'' fashion. Opportunities for interpreting ORBs and the services they provide will likely increase with time. For example, there is a hint of an emerging trend among some leading pharmaceutical companies that are evaluating the application of CORBA for interoperation of disparate biological databases [Science, 15 August, 1997, 27 7, p.902]. Furthermore, the CORBA based system will provide a testbed for working on various issues in interoperability such as resource management, visualization and collaboratories.

CTA white paper connections: (1) ``Common File Environment, Global File Space.'' [CFD]; (2) ``Graphical User Interfaces are needed for CHSSI.'' [CFD]; (3) ``We need to accelerate the strategic investment to interoperability issues such as the MSRC-wide queuing, network distributed global memory, scheduling and resource management, and remote user support.'' [CEA]

------------------------------------------------------------------------

TIMELINE for ASC Project PTES-8 (Argonne,Rice@ASC):

Sep97-Oct97: Port the CORBA compliant Omni Orb and a parallel molecular dynamics program to the IBM SP2.

Nov97-Dec97: Develop and evaluate a CORBA based message-passing system.

Jan97-Mar97: Port a Java-based ORB to a display workstation, using the interpreting workstation ORBs to connect the molecular dynamics application to a visualization program.

------------------------------------------------------------------------

INFO COM

ASC Project: INFO-1: Web Based Software/Training Repository

PI Name: Tracey Smith

Project Synopsis: NCSA, in collaboration with other ASC PET personnel, will develop and deploy a Web-based software and training repository. The repository will be served from an ASC MSRC server. Hands-on maintenance will be the responsibility of ASC PET infrastructure personnel.

Project Description: The software/training repository will provide the following: A structure for presenting public domain software, POCs for commercial software, and courses and course materials and to DoD HPC users. The software portion of the repository is operational on the ASC MSRC Web site, and is currently being populated.

The training Schedule, distribution of existing course materials (e.g., slides from presented courses) and a link to the integrated MSRC training schedule are also currently available on the ASC MSRC Web site.

The second training repository phase will provide the capability to serve more sophisticated course material such as synchronized audio and slides from course presented at one of the HPCMP training sites.

The third training repository phase will provide fully-developed, interactive training materials including:

• Student evaluation tool: OSC, in collaboration with NCSA personnel, will develop a web-based evaluation tool for follow-up evaluation of both web-based and live courses presented as part of the HPCMP PET program. This evaluation tool will be available from the training repository.

• Course development tools: NCSA and OSC will develop and/or identify existing online course preparation tools to facilitate the inclusion of course work in the training repository.

• Training technique and tool evaluation: NCSA and OSC will develop (1)a list of publicly and commercially available course development tools (public domain, shareware, and commercial tools); (2)a list of training approaches and techniques; recommendations regarding the suitability, effectiveness, and appropriateness of various formats and tools for specific types of courses (for example., materials presenting a subject with volatile content that will change significantly in a matter of months might not be prepared with the same care and investment that would be used on material that can be presented unchanged over several years).

Benefits: The software/training repository will enable wide dissemination of PET classes and information at a substantial savings in personnel time and travel expense.

ASC Project: INFO-2: Interoperability Common User Interface

PI Name: Frank Baker

Project Synopsis: The ASC PET team members will contribute to the overall design considerations and recommendations for the ASC development of the Common User Interface (CUI).

Project Description: The ASC PET team will examine interoperability and CUI issues with an eye to designing specific projects working toward the accomplishment of these goals. Specific project designs will require the participation of appropriate CTA, programming tools, and user-interface personnel. Possible approaches include the integration of a netWorkPlace-like environment with Biology Workbench-like environments for each CTA. The development of each CTA-specific environment will, in itself, be a major project. Initial projects might include the design and development of tools to handle specific, clearly defined, limited suites of tasks. Tools for individual tasks and tools for suites of tasks could be designed to integrate into the larger environment as it is developed and populated with tools.

ASC Project: INFO-3: Authoring Tools for Web-based Materials

PI Name: Frank Baker

Project Synopsis: Develop/identify tools to allow the easy flow of course material from instructors to the ASC MSRC Web-based training system.

Project Description: Materials and content preparation is a major issue for staff using Web-based training and/or publishing environments. The identification of a suitable COTS product would save significant amounts of staff time, hence significantly reduce related costs. This project will locate available COTS products and assess their value and usability. A report assessing the usability, strengths, and weaknesses of the various tools studied will be delivered at the conclusion of the effort; recommendations regarding the use of specific tools will be made as appropriate

ASC Project: INFO-4: ASC Training Management System (TMS)

PI Name: Tracey Smith

Synopsis: ASC InfoCom personnel are assisting The PET Training Working Group in developing an automated system to manage training activities. This Web based database system would provide a single site for any user at any MSRC to search for past or future courses by any of the following criteria:

• subject matter

• specific course

• location & date

The ASC MSRC PET Program is developing a Training Management System to coordinate, schedule, and deliver all PET training at ASC. One of its functions will be to support the program-wide integrated training schedule system.

Description: The integrated training schedule system, which was implemented at all sites in January 1997, provides the DoD HPC community with a single training schedule coordinated across all MSRCs. The ASC PET team, with InfoCom support, plans to integrate this schedule into a database application to allow the users to search for courses by subject matter, specific course titles, DoD locations, and by date. The next phase will be to integrate the training schedule into the ASC web server within the next twelve months. The five phases that have been identified to date are:

1.Establish web presence with existing catalog which has keywords available for searching.

2.Establish a user database to track the training activities and users.

3.Develop a course/information database that is searchable and integrates with phase 2:

4.Integrate the database and the Web site.

5.Integrate the training Web site into a collaborative environment.

Benefits: The HPC user interested in training will have easy access to all available training information using convenient search techniques. This also creates the opportunity for a tracking mechanism for reporting.

ASC Project: INFO-5: Collaborative Environments

PI Name: Frank Baker

Project Synopsis: Investigation of environments to allow widely dispersed researchers to collaborate on projects. Identify environments that will allow users to easily work and communicate with other researchers in their field regardless of their physical location.

Project Description: One of the benefits of the Web environment is the capability for geographically dispersed colleagues to collaborate electronically. This effort will provide basic collaborative technologies using a low-overhead approach. Initially, threaded discussion capability will be incorporated to the ASC PET Web site, including the capability to create new discussions as needed. The introduction of further tools will be based on expressed user needs and the availability of tools to meet those needs.

TRAINING

T/C-1: ASC Training Management System (TMS)

Synopsis : The Program-Wide training Focus Group (TFG) (L. Turcotte, chair) identified the need for an integrated training schedule system and is seeking the assistance of the Program-Wide Web Presence task force (J. Graham, chair) to develop (or guide the development of) the required tool(s). This system would provide a single site for any user at any MSRC to search for courses by any of the following criteria:

• subject matter

• specific course

• location

• date

This is anticipated to be a web-based database system.

The ASC MSRC PET Program is developing a Training Management System to coordinate, schedule, and deliver all PET training at ASC. One of its functions will be to support the program-wide integrated training schedule system.

Description : The integrated training schedule system will address the immediate requirement to provide the DoD HPC community with a single training schedule coordinated across all MSRCs by January 1997. The ASC PET team, with the Nichols infrastructure support, plans to integrate this schedule into a database application to allow the users to search for courses by subject matter, specific course titles, DoD locations, and by date. The next phase will be to integrate the training schedule into the new netWorkPlace environment as the PET Plan intends this system to become the ASC targeted web server within the next twelve months. The five phases that have been identified to date are:

1.Establish web presence with existing catalog which has keywords available for searching. 2.Establish a user data base with Nichols infrastructure to track the training activities and users. 3.Develop a course/information database that is searchable and integrates with phase 2: 4.Integrate the database and the Web site. 5.Integrate the training Web site into a collaborative environment (such as netWorkPlace).

Benefits : The HPC user interested in training will have easy access to all available training information using convenient search techniques. This also creates the opportunity for a tracking mechanism for reporting.

Resources  : Resources include the PET Training Coordinator and Training Lead, several Nichols infrastructure personnel to develop database and interface, PET Web technicians and PET Academic Team university partners to develop web navigation techniques. The ASC PET Program is collaborating with the National Center for Supercomputing Applications (NCSA) and the Northeast Parallel Architectures Center (NPAC) on this project. A web server with large disk storage capacity and software such as Oracle and Perl will be needed.

Customer Involvement : Provide feedback on the ease of information navigation

PET Component : User Training

T/C-2: Investigation of Web-Based Training Techniques

Synopsis : This project was completed during June 1997, but it will continue informally as an ongoing activity. ASC plans to have Web-based training as the major delivery vehicle for the DoD HPC users. Along with the integration of the planned ASC collaborative environments and the Training Repository, the PET team members have investigated the immediate and future training techniques for the overall ASC training plans.

Description  : Building on the ASC Web-base plans, the PET team members have investigated available techniques for immediate utilization at ASC with the current MSRC Web server environment. As the planned ASC collaborative environment and training repository are developed, this investigation of techniques will be ongoing to enhance these new technologies.

Benefits : Provide the most technologically advanced training techniques to the general user and the instructor.

Resources : A team of investigators from PET and various educational institutions evaluated current and future technology related to Web based education and presented the results at two workshops, one at ASC during March 1997 and the second at the San Diego Users Group Meeting during June 1997.

Customer Involvement : Customer feedback will continue to be a very necessary component in evaluating the efficiency and effectiveness of the Web training techniques.

PET Component : User Training , Historically Black Colleges and Universities

T/C-3: Web-Based Training Development Tools

Synopsis : ASC plans to have Web-based training as the major delivery vehicle for the DoD HPC users. With the completion of the ASC Classroom that facilitates the capture of live course material, and the planned integration of the Web Lecture System (WLS)and the training repository, the PET team members are developing and evaluating prototype Web courses for ASC.

Description : Existing tools for Web-based training are available at North Carolina University, Syracuse University, and Cornell. The ASC PET team members have identified a seven phase process for the Web based training in general (see Training 2 for more details). The tools that are involved in the training will require at least a three phase process:

1.Investigation, evaluating and using Web-based tools to convert a prioritized list of existing and near future course information onto the Web. This includes:

• Establish a Web server (hardware and software)

• Capture existing materials (video, audio and text) into a format conducive to Web presentation.

• Integrate the capture into Web course material

• Establish a video library

2.On-presentation Web course development. This requires not only state of the art equipment to produce the Web course while the actual course is presented, but will involve an equipment operator, training for the instructor to facilitate the process and specialized equipment (such as MBONE). 3.Investigate and evaluate new interactive tools, such as those for streaming video, chat rooms, and learning evaluation. This phase will be a continuing process.

Seven activities for the overall PET Web training development have been identified. These are:

1.Capture current instruction as it is given. This entails capturing video, audio, and textual information.

2.Set up the Web server and establish the team of investigators and implementers. 3.Integrate existing training materials into the Training Repository. This will entail identification of the courses to be included and a prioritization of these courses. 4.Investigate and evaluate interactive training techniques and tools. This includes using the new classroom facilities (Training 4) with existing technology to establish Web based courses. Also, future technologies (such as streaming video) and learning evaluation will be included.

5.Develop new interactive courses and leverage existing courses.

6.Integrate courses with a collaborative environment.

7.Implement a certificate plan

Benefits : Provide the most technologically advanced training tools to the general user and the instructor.

Resources : A team of investigators from PET and various educational institutions will evaluate current and future technology related to Web based education.

Customer Involvement : Customer feedback will be a very necessary component in evaluating the efficiency and effectiveness of the Web training tools.

PET Component : User Training, Historically Black Colleges and Universities

T/C-4: Enhancement of ASC Training Room

Synopsis : This project will be completed during September 1997.

A large room at ASC (#101), to be used for a multi-purpose training/conference room, is nearing completion. ASC requires training equipment to provide the HPC DoD users with the technology and development tools for the efficient use of the ASC High Performance Computer systems (i.e. ,Training Repository, Web-based course development and offering, etc.). Details on the training facilities and pictures of the room layout can be found at; http://www.asc.hpc.mil/PET/Training/classroom/index.html.

Description : The PET team members identified a list of equipment needed for a first class training facility. This list includes audio/video, projection system, work-stations, furniture requirements and all other support equipment required for the coordination of the overall ASC PET Project plans. Input continues as all aspects of the room are integrated and during the evaluation period.

Benefits : The new PET Classroom provides an environment conducive to learning for the student and the instructor, methods and equipment for effective remote users, and an environment for video/teleconferencing.

Resources : PET and Nichols training personnel.

Customer Involvement : The HPC user community students who attend PET classes in the training room provide feedback on the facilities at the end of each course.

PET Component : User Training

HBCU/MI

CENTRAL STATE UNIVERSITY

Department of Mathematics and Computer Science

Principal Investigator: Mr. Robert Marcus

Phone: (513) 376-6362

email: marcus@cesvxa.ces.edu

CENTRAL STATE UNIVERSITY (CSU) ASC MSRC PROGRAM

Central State University is one of four HBCUs/MIs involved in the ASC MSRC program. CSU major focus is in developing, implementing and evaluating Network Based Electronic Training (NBET) tools and techniques; Education and training of the next generation of HPC users and developers; and organizing and conducting at least one HPC related workshop. Details of the program are summarized below.

Network Based Electronic Education and Training

(a) Maintain Awareness of the NBET SOA: CSU led a team of HBCUs in the preparation of an initial report which summarized the results of the "Electronic Training Workshop" sponsored and conducted by the ASC MSRC on March 6-7, 1997. The workshop brought together a team of leading experts from Government, Academia and Industry. They established a baseline and identified the needs and requirements in five key areas related to the development and deployment of NBET. The five areas are Authoring and Production Tools; Delivery Hardware, Software and Tools; Service Quality and Other Network Issues; Training Evaluation Mechanisms; and Course Content and Quality. Using the current document as a baseline, CSU will maintain the currency of the report and provide updates on the State -of-The-Art (SOA) in NBET by organizing and conducting a NBET workshop in the Spring of 1998.

(b) NBET Course Development and Evaluation: CSU will develop at least one prototype HPC related course (first quarter 98) that is designed from the ground up to be on the Web. The topic to be selected will be mutually agreed upon by CSU and the PET Program Director. The course will be designed to used as an introductory course in HPC for DOD users, however initial evaluations will be in an undergraduate student classroom setting. Criteria for evaluation will as a minimum include the five areas identified above. Results of the evaluation performed by CSU and other PET team members will be maintained in a database by CSU so comprehensive evaluation on it's utility to the DOD users community can be rationally analyzed.

(c)Web Based Course Support Plan: CSU will prepare a comprehensive support plan for Web based education and training that allows for both synchronous and asynchronous instructions. The plan will as a minimum make recommendations to the PET Program Director on:

•A help desk for users of Web based courses to access the course instructor or a Web class facilitator. • Network communications protocols required for adequate presentations of Web materials, especially that which requires high speed transmission of graphic displays. • Identification of evaluation tools for pre-analysis, in-service analysis, and post analysis of short term learning and long term retention. • Automation tools for the conversion of instructor presentation type courses to the Web.

Users/Student HPC Education and Training

In collaboration with other HBCUs/MIs and MSRCs, CSU will participate in organizing and identifying students and DOD HPC users for the HPC Institute at Clark Atlanta University. The Institute will be conducted in June 1998.

ASC MSRC HBCUs/MIs Steering Committee

CSU will participate on the ASC MSRC HPCMP PET HBCUs/MIs Steering Committee. The committee will provide guidance on issues to maximize the participation and productivity of HBCUs/MIs in the ASC MSRC HPCMP. The committee will be chaired by a designee of the Nichols PET Program Manager. The committee will meet quarterly.

Results

Central State University prepared a report summarizing the results of the Electronic Training Workshop conducted on March 6-7, 1997 and published the results on the WEB. Additionally, CSU developed and put on the Web an introductory course in parallel programming for the IBM SP2.

CLARK ATLANTA UNIVERSITY

Visualization, Simulation and Design Laboratory (ViSiDel)

Principal Investigator: Dr. Olu Olatidoye

Phone: (404) 880-6940

email: tido@visidel.cau.edu

CLARK ATLANTA UNIVERSITY (CAU) ASC MSRC PROGRAM

Clark Atlanta University is one of four HBCUs/MIs involved in the ASC MSRC PET program. CAU major focus is in the areas of Scientific Visualization, Simulation and Design. The ASC PET program is taking advantage of the unique capabilities that exist at CAU's Visualization, Simulation and Design Laboratory (ViSiDel). ViSiDel, a virtual reality laboratory is an interdisciplinary capability and facility that is used to address multidimensional problems visually. ViSiDel draws intellectual resources from a broad spectrum of disciplines such as computer graphics, mathematics, computer science, engineering, physics, chemistry, etc. Specifically, advanced visual communication tools and techniques which integrate design, analysis and validation in the areas of nano-electronics, complex aero structures and manufacturing processes will be explored. Additionally, CAU will coordinate the participation of other universities ( especially HBCUs/MIs) in their HPC Summer Institute used for education and training of the next generation of users and developers. Details of the CAU program are summarized below.

Visualization, Simulation and Design

(a) Visual communication tools and techniques: Innovative data visualization tools and techniques will be identified and evaluated for their applicability to large scale system designs and evaluations in the areas of nano-electronics/electro-magnetics, computational structural mechanics, and data repositories for complex design and manufacturing models. The specific computational area(s) of concentration will be determined by collaboration with CTA specialists and other users. CAU will conduct a Visual Communication Workshop in the fourth quarter of 1997 to assess the tools and techniques State of The Art (SOA).

(b) Simulation: Techniques that permit real-time simulation and data sampling of complex aero systems, and the design and modeling of multi-chip, multi-function electronic packaging and manufacturing will be evaluated. Requirements for enabling technologies will be identified and The limitations of the current SOA will be determined.

(c) Design/Evaluation demonstration: An area of computational nano-electronics addresses the accurate design and the efficient numerical modeling and simulation of complex electronic devices and integrated circuits. Typically the goal of research in this area is to lower the cost of designing and producing very complex circuits through the utilization of very complex CAD/CAE and predictive modeling and simulation techniques. CAU will demonstrate a virtual integrated manufacturing environment for a high density implanted electronic package. The virtual manufacturing environment will provide a test bed to evaluate processes that could be used for low production, high cost electronic parts that are required in high valued, aged aeronautical systems. Close coordination with the Wright Laboratory Avionics Directorate and the Aeronautical System Center's Engineering Directorate will ensure the selection of electronic package(s) with high user's interest/need.

Users/Student HPC Education and Training

CAU will lead the involvement of ASC MSRC's HBCUs/MIs in their Annual HPC Summer Institute for users and students at Clark Atlanta University scheduled for June 1998. Working with the PET Program Office resources to involve a representative number of students in the program will be explored.

ASC MSRC HBCUs/MIs Steering Committee

CAU will participate on the ASC MSRC HPCMP PET HBCUs/MIs Steering Committee. The committee will provide guidance on issues to maximize the participation and productivity of HBCUs/MIs in the ASC MSRC HPCMP. The committee will be chaired by a designee of the Nichols PET Program Manager. The committee will meet quarterly.

JACKSON STATE UNIVERSITY

Department of Computer Science

Principal Investigator: Dr. Willie Brown

Phone: (601) 968-2105

email: wbrown@ccaixjsums.edu

JACKSON STATE UNIVERSITY (JSU) ASC MSRC PROGRAM

Jackson State University is one of four HBCUs/MIs involved in the ASC MSRC program. As the performance gap between processing systems and secondary storage systems increases, efficient management of disk storage systems becomes very critical for high performance computing and communications. High performance distributed storage is essential for real-time data visualization and image storage and retrieval which is required for many DOD HPC applications. JSU major focus is in developing and evaluating a high performance Distributed Parallel Storage System (DPSS) architecture developed at Lawrence Berkeley National Laboratory. JSU will also be involved in education and training of the next generation of HPC users and developers through participation in the Clark Atlanta University's HPC Summer Institute. Details of the program are summarized below.

Distributed Multimedia Data Storage and Retrieval Architecture

(a) DPSS System Architecture Development and Evaluation: The Distributed Parallel Storage System (DPSS) developed at Lawrence Berkeley National Laboratory is a storage system based on multiple servers connected via ATM high-speed networks. It partitions data into blocks that are spread over the distributed servers. The DPSS employs parallel operation of these servers to achieve high aggregate data throughput and scalability. Unlike other parallel disk array technologies, DPSS disk data block servers are distributed across a wide area network to supply data to applications located anywhere on the network. Jackson State University will investigate the theoretical and technological issues associated with the development, use and evaluation of high performance distributed multimedia data storage and retrieval system architecture using the DPSS as the underlying physical storage server. The research will include but not be limited to;

• Application specific data allocation/layout strategies over DPSS physical storage servers • Application controlled asynchronous data block prefetching and cache management at each DPSS server • Determining the reliability and availability of the system to be developed.

(b) DPSS System Prototype: A DPSS system prototype focusing on a real-time distributed visualization and multimedia storage and retrieval applications will be selected and developed for ASC MSRC users evaluation. The application selected, demonstrated, and evaluated will be mutually determined by JSU and the PET Program Manager.

Users/Student HPC Education and Training

In collaboration with other HBCUs/MIs and MSRCs, JSU will participate in organizing and identifying students and DOD HPC users for the HPC Institute at Clark Atlanta University. The Institute will be conducted in June 1998.

ASC MSRC HBCUs/MIs Steering Committee

JSU will participate on the ASC MSRC HPCMP PET HBCUs/MIs Steering Committee. The committee will provide guidance on issues to maximize the participation and productivity of HBCUs/MIs in the ASC MSRC HPCMP. The committee will be chaired by a designee of the Nichols PET Program Manager. The committee will meet quarterly.

THE UNIVERSITY OF NEW OF NEW MEXICO

High Performance Computing Education and Research Center

Principal Investigator: Dr. Lon Waters

Phone: (505) 277-8328

email: lwaters@arc.unm.edu

THE UNIVERSITY OF NEW MEXICO (UNM) ASC MSRC PROGRAM

The University of New Mexico is one of four HBCUs/MIs involved in the ASC MSRC PET program and currently the only Minority Institution (MI). The Maui High Performance Computing Center (MHPCC), a center of the University of New Mexico's High Performance Computing Education and Research Center (HPCERC), has extensive experience as a DOD High Performance Computing Modernization Program Distributed Center. The MHPCC has established programs on the SP architectures, including providing user and technical training. In addition, the Albuquerque Resource Center (ARC), another HPCERC center provides training workshops and seminars to a variety of government, academic and industry users at the Albuquerque location. The ASC MSRC program at the UNM is taking advantage of this extensive experience and focusing it's activities in the areas of HPC education and training, SP Web site, and general HPC topics and platforms support. HPC Education and Training General

HPC Education and Training:

UNM will provide mutually agreed upon HPC training through; Development of selected training modules Delivery of training modules as directed • Creation and maintenance of a Web site for training modules at the ASC MSRC • Maintenance of modules as a source for interactive training programs

SP Web Site Support: Provide assistance with the design and implementation of an ASC MSRC Web site as a general source of information on The IBM SP such as systems schedules, user groups, etc. The site will also include activities described above.

HPC Platform and Topic Support: Provide, develop, and refine with other partners, training material based on interactive and remotely accessed material on a variety of HPC topics and platforms

Program Definition: additional program definition and detail is being developed.