## Slide 1: NPAC Technology Lecture Recorder and Player
ASC Presentation April 3 1998
Dayton
Marek Podgorny
NPAC
Syracuse University

## Slide 2: Abstract of NPAC Project Report
This is an interim report on an NPAC activity to generate multimedia database support for ASC as part of DoD Modernization program
ASC wishes to use their in class video cameras and audio recorders to archive training material.
NPAC’s task was the Design, implementation, and deployment of automated system for capture, storage, indexing and retrieval of this information.

## Slide 3: Project Goal
Design, implementation, and deployment of automated system for capture, storage, indexing and retrieval of classes
  System components:
    capture station with format conversion capability
    automated publishing system for quick Web deployment
    automatic indexing system for two-way video/foils synchronization
    searchable audio/video and presentation repository
    a set of playback tools for streaming delivery of foils over video

## Slide 4: Courseware Conversion
Conversion of the existing recorded material
  Chuck Koelbel’s MPI class has been digitized and converted as follows:
    entire 2-day course recorded on tape has been digitized to high-quality MPEG1 video
    Internet-quality (H263) video of the entire course has been produced
    all presentation slides have been converted to the Web-compliant format
    the entire class has been indexed to provide synchronous foils over video playback
  entire package ready for Web publication now.

## Slide 5: Status Review: Playback tools
Java audio/video and audio players
  H.263 video and ADPCM audio
  streaming players using either http protocol or local data files as data source
    video server support will be available in the next phase
  available in both stand-alone and collaborative versions (same set of tools for synchronous and asynchronous delivery)
  support for time/event indexes
  Status: available

## Slide 6: Status Review: Playback tools
Recent development: Java Media Framework
  support for audio and video playback applications
  applets available for playback of
    MPEG1
    H263
    Real Audio/Video
    GSM
Initial evaluation by NPAC researchers:
  interesting, but buggy
  very high startup times (3-4 times longer compared to tools implemented by NPAC)

## Slide 7: Status Review: Slide playback tools
Current support for the following tools:
  interactive Java whiteboard
    displays arbitrary images in multiple formats, including GIF, JPEG, and highly-compressed wavelets, as well as standard text
    supports PowerPoint slides
    supports drawings created in collaborative synchronous sessions
  Net-Scene PointPlus Java PowerPoint player
    compressed, “streaming” PowerPoint presentations.
    current delivery does not include contents in this format
Not yet supported: arbitrary HTML pages

## Slide 8: Status Review: Video conversion tools
MPEG1 to H.263/ADPCM converter
  Off-line audio/video format re-encoder for Win 95/NT
  Supports multiple qualities of H.263 video
    adjustable frame size and frame rate
    full set of advanced encoding options
  supports random-access streams
    optional I-frames and frame/file offset look-up tables
  compatible with output format of the MPEG1 real-time encoder
  Status: available
  Missing: GSM/CELP/MPEG4 audio encoder

## Slide 9: Status Review: Web Publisher
Purpose: one stop interface for automated Web publishing of “video over foils” lectures
  assemblies all elements of the lecture from local disks
  transfers all contents to the selected HTTP server
  automatically creates HTTP server directory structures and all needed HTML files
  works with all HTTP servers
  “one button click” operation
  Status: 2nd version available

## Slide 10: What is needed for publishing?
Elements needed to publish the course:
  H.263 video and ADPCM audio files
    these files do not need to be chopped!
  PowerPoint presentation converted via Internet Assistant
  index file (time stamp/foil # pairs)
    currently must be created manually
    will be created automatically by lecture recorder
    a tool for semi-automatic creation for legacy material is optional

## Slide 11: Requirements for lecturers
Presentation in electronic form turned in few hours (a day?) before the class
  critical for automatic recording, as automatic indexing will not work without electronic presentation
  MSRC staff will convert the presentation to one of the supported formats
Lecturers MUST use one of the tools provided with the package to deliver their presentations
  suggest a PC in the delivery room with pre-installed SW
  lecturer laptops can be accommodated as presentation/ recording tools downloadable

## Slide 12: Supported formats

## Slide 13: Formats we will not support
Formats that can not be described in terms of information nuggets
  “Spaghetti” HTML files with or without anchor addresses, where the lecturers use scrollbars to navigate

## Slide 14: Video and audio formats
MPEG1 for DREN and intranet distribution
  Bandwidth: 1.5 Mbps
  Quality: 30fps, CD quality audio, SIF (320x240)
    perceptual quality equivalent to VHS
  Actual performance CPU-dependent
  Current player: ActiveMovie, PC only
    needs video server support (no http streaming)
  in the works: Java Media Framework player
    platform-independent, internally uses platform-specific C implementation

## Slide 15: Video and audio formats
H.263 for low-bitrate (Internet) video
  format/encoder enhanced to accommodate random access and error tolerance by adding I-frames
  Bandwidth: variable, but starts at 9 Kbps
  Quality: 3-10 fps, QCIF-CIF (9 Kbps=10 fps, QCIF)
  Current player: both ActiveMovie and Java applet
Audio: ADPCM, GSM, MPEG-4 CELP
  ADPCM: done, 32 Kbps
  GSM: codec done, integration in progress (13 Kbps)
  MPEG-4: ongoing, slated for early July (4 - 6 Kbps)

## Slide 16: Navigation and random access
Current version: video or audio stream drives slideshow
  Control: play, stop, rewind - but no random seek
    Reason: uses HTTP protocol for continuous media stream
    to facilitate random access, manual video segmentation is necessary (labor intensive; tools may be provided)
Target version: two-way navigation with random access
  unless video stream edited/segmented, needs video server support for random stream access
    Reason: needs random access protocol such as RTSP

## Slide 17: Progress since last demonstration
Automatic publishing tool improved
  Error and special situations handling
  Enforces creation of metadata
  Created HTML files with more descriptive contents
Playback tools:
  improved protocol for video/slideshow tools communication (now supports pre-fetch)
  foils over audio for low-performance platforms
  Java video player version for SGI machines
    modified object handling to circumvent garbage collection problems in SGI Java VM

## Slide 18: Encoding station
Hardware MPEG1 encoder provided by Optibase
  real time encoder of industrial quality
  provides archival quality digital video stream
API allows remote control of the encoding process
  encoding daemon socket-connected to the presentation tool on the presentation workstation
Automatic creation of indexing information
Hardware delivered a week ago

## Slide 19: Database support for courseware
Current authoring tools do not or poorly support courseware reuse
  Problem: in 20 minutes, build, publish, and print handouts of a new module consisting of parts of five other presentations
  Find all slides related to a particular topic in presentations delivered during last 6 months
  Allow for search of the educational nuggets according to the standard metadata attributes

## Slide 20: Database support for courseware
NPAC WebWisdom database support
  conversion tools for transformation of legacy formats into self-describing edu objects
  relational database loading tools with metadata creation support
  presentation management tools to create and edit new presentations
  templates for automatic creation of Web presentation layer from database contents
Lectures recorded using NPAC technology can be immediately loaded in the database.

## Slide 21: Lecture recording and asynchronous collaboration
Lecture recording is a special case of the general session recording capability in the virtual and desktop collaborative environment
NPAC TANGO Interactive session recording capability assumes session recording on the client side (as opposed to the central server recording)
Session record re-assembly is done in the central repository with the clients uploading end-user recording information at session termination