ARL PET Program Report

June 1997

Highlights:

- Developed research agenda with timeline and milestones for MSRC-wide

Queuing Focus Activity.  As per timeline in the research agenda, completed first draft (v0.1) of paper study for "state of the art" of job management, queuing and scheduling software in environments of interest to the MSRCs.

- Clint Whaley and Susan Blackford have started installing BLACS and ScaLAPACK on the SGI Power Challenge Array and Origin 2000.  They found and reported a bug in SGI's MPI and have corresponded with Sharon Amerg and Claude Lapointe about this.  Susan has installed MPICH (as an alternative to SGI MPI until the SGI MPI bug is fixed) and the BLACS for 64-bit on the PCA and has successfully run the BLACS tester.  She has installed ScaLAPACK for 64-bit and is currently running the ScaLAPACK test suite.  Clint is working on installing BLACS and ScaLAPACK on the Origin 2000.

- Dr. Margaret Hurley took the position of the Academic Lead on site at the end of June. The ccm-team@osc.edu exploder was established for closed discussions within the PET CCM CTA team for coordinating CCM work at distant locations.

- HEAT Center: Dr. Mary Bea Walker wrote draft Concept Paper concerning upcoming agreement between ARL, NCSA and Harford Community College;  HEAT Center, a multiple-university site for higher education, will be site for ARL HPC courses; interested engineering and scientific public may attend courses and activities.

--Need for ARL to develop HPC staff and foster new researchers:

--Investigating collaborative programs (certificate, degree) with Harford Community College, Towson U., U MD College Park

- PET SIP WWW pages were constructed and brought on-line.  These pages can be viewed at:   http://er4www.eng.ohio-state.edu/~ulugb/HPCMP/ARL/SIP/   The pages are in the process of being integrated with the ARL PET web site.

- Gang Cheng, Geoffrey Fox, and Wojtek Furmanski of Syracuse/NPAC visited ARL 5-6 June for presentations and discussions on FMS/IMT activities and needs.  Meeting considered useful and productive by NPAC.

- Nearly all of the ARL PET Senior Leads and on-site Leads attended the DoD HPC Users Group Conference in San Diego at the end of June.  Details of meetings and papers presented can be found below within each individual report.

Staffing:

Position	Supplier	Status

(on-site positions)

Prog. Tools Lead	Rice	J.Durachta on site

CCM Lead	Ohio State	M.Hurley hired, started 6/30

CFD Lead	Miss. State	S.Dinavahi on site

CSM Lead	NCSA/U.Illinois	interviewed M.Tadi 6/13; three candidates

Sci Viz Lead	NCSA/U.Illinois	candidate identified, offer letter being prepared

FMS Lead	Syracuse	advertising

SIP Lead	Ohio State	advertising

Academic Lead	NCSA/U.Illinois	three or four candidates identified

J.Ferguson serving as interim

Project Coordinator	NCSA/U.Illinois	candidates identified, one interview scheduled

Training Lead	NCSA/U.Illinois	two interviewed, candidate to ARL for interviews

M.B.Walker serving as interim

Training Tech	NCSA/U.Illinois	three candidates identified

(new at-University hires in June)

Information/Comm	NCSA/U.Illinois	L.Gatzke hired

CCM Tracker	Ohio State	G.Lushington hired, starts 8/1

Reports and Plans from each CTA and IT area:

Computational Electromagnetics and Acoustics (Rob Lee, Ohio State University)

Accomplishments:

During the month of June, much of the PET effort in CEA for ARL was

involved with outreach, setting up training at various DOD sites, and

scheduling seminars at ARL Adelphi.  We also attended the DOD users meeting

in San Diego.  We have been in contact with various DOD facilities and

in the process have discussed running several short courses at those

facilities.  We met with the principal investigator for a CHSSI project

at Philips Lab (Bob Peterkin) and discussed possible ways in which PET

could help his project.  We have also arranged to teach the short course,

``An Overview of CEA methods for the HPC'', at Philips Lab.  This course

is jointly sponsored between ASC and ARL.    We also met with the group

at NRAD (Jay Rockway), which is working on another CHSSI project.  We

discussed the possibility of PET supporting their effort.  They are looking

for help with their Fortran 90 compilers as well as help with parallel

matrix solvers.  In addition, they are interested in our group doing

research into finite difference and finite element methods to support their

long-term effort which would eventually incorporate these methods into

their code.  We discussed the possibility of teaching two courses there,

the overview course in CEA and a course on matrix solvers for CEA.  Note

that the matrix solver course will first be taught at ARL Adelphi in

July.  We have begun to form a schedule for a CEA seminar series at ARL

Adelphi.  We expect the seminar series to begin in August.

Work has also begun at expanding the

website for CEA.  We are currently developing web pages to provide an

overview of the CEA area including list bibliography list for each subject

area.

Plans for Upcoming Month:

In the month of July, we will be holding the short course at ARL on

Matrix solvers for CEA.  Also, we plan to develop an overall plan for CEA

at ARL in Year 2.

Problems/recommendations/solutions:

The main issue is what the funding level of CEA at ARL will be in Year 2.

Hopefully all these issues will be resolved by the end of July.

Computational Structural Mechanics (Fouad Ahmad, NCSA-University of Illinois)

Accomplishments:

-  Fouad Ahmad attended the CSM CHSSI review at ARL on May 21. Kent Kimsey,

Mark Emry, and Gordon Everstine presented a progress report of the

different CHSSI projects and Fouad presented an overview of the first year

CSM PET activities.

- Fouad Ahmad traveled to ARL on June 13 to  interview Dr. M. Tadi for the

CSM on-site position. Dr. Tadi presented  some of his work in parameter

I.D. to ARL researchers and was also interviewed by John Grosh and Kent

Kimsey.

- Additional candidates for the CSM on-site position were identified and

their resumes were submitted to John Grosh and Kent Kimsey.

- Fouad Ahmad served in organizing and participated in the

Multi-disciplinary Applications

and Interoperable Computing (MAPINT'97) workshop on June 16-18 at

Wright-Patterson AFB. Fouad also did a presentation titled "Simulation of

Thermoset Composites Curing" during this workshop.

- Harrison Poon, Cristina Beldica, and Fouad Ahmad participated in the DoD

users meeting on June 23-27 and presented a research paper titled "Finite

elements simulation of the curing process in thermosetting composites"

which was co-authored by John Michopoulos of NRL.

-  PETSc, the Portable, Extensible Toolkit for Scientific Computation which

is a suite of data structures and routines for the uni- and

parallel-processor solution of large-scale scientific application problems

modeled by partial differential equations from Argonne National Lab was

installed and tested on the NCSA Origin 2000 machine. The Conjugate

Gradient Method with Jacobi preconditioning was tested for a case of 40,000

unknown and showed linear scalability up to 8 processors. Additional

testing is underway for other methods and utilizing more processors. Gordon

Everstine has indicated that PETSc would help in his CHSSI project.

Plans for Upcoming Month:

- More tests and Evaluation of PETSc

- Participation in the Megatrends in Mechanics and Materials:

Infrastructure and Industrial Applications Conference McNu'97

- Participation in the Fourth International Conference on Composites

Engineering.

- Interview of Additional Candidates for the CSM on-site position.

Signal and Image Processing (Stan Ahalt, Ohio State University)

1. Accomplishments:

a. PET SIP WWW pages were constructed and brought on-line.

These pages can be viewed at:

http://er4www.eng.ohio-state.edu/~ulugb/HPCMP/ARL/SIP/

b. After extensive discussions with ARL and HPTi personnel, a rationale and

strategy document for the SIP area was developed.  This document includes

our current plans for activities in the coming year, as well as milestones

for progress measurement.  The document can be viewed on-line at the URL

listed above, under the "Strategy" button.

c. Dr. Ahalt attended the following meetings to discuss SIP activities:

ARL meeting

June 12, 1997

WPAFB meeting

June 17, 1997

San Diego SIP meeting

June 24, 1997

San Diego SIP CHSSI meeting

June 24, 1997

San Diego SIP CHSSI collaboration meeting at NRAD.

June 25, 1997

Notes from each of these meetings are available at the above URL, under the

"Reports" button.

2. Plans for Upcoming month:

a. Dr. Ahalt will construct slides for the upcoming PET meeting and consult

with Dr. Ferguson, Ginny To, and John Grosh on July 14th or 15th.

b.  Dr. Ahalt will attend a Parallel Khoros briefing held by DARPA on July

17th, and then meet with NVESD personnel on July 18th (tentative).

c. Dr. Ahalt will attend the PET review meeting in Atlanta to be held in

CAU on July 29th and 30th.

d. ARL Khoros ATR code will be brought on-line and initial configuration

of test and research efforts will begin.

e. A recruitment ad for the ARL on-site SIP person will be

developed and sent for posting to Washington, D.C. papers and OSU

electronic job posting boards.

3. Problems/Recommendations/Solutions

a. Problem: We have notified Derek S. Moses, PET Web Master of our newly

configured SIP WWW pages, but these pages are not yet linked into the PET.

Solution: Derek is working on adopting a consistent navigation structure

for all linked ARL PET pages, and will be in contact us as soon as his

templates are ready for deployment.

Programming Tools and Environment (Jeff Durachta, Rice University)

1) Developed research agenda with timeline and milestones for MSRC-wide

Queuing Focus Activity.

- As per timeline above, completed first draft (v0.1) of paper study for

"state of the art" of job management, queuing and scheduling software

in environments of interest to the MSRCs.

2) Attended DoD HPC User's Group meeting in San Diego, June 23-27.

- Discussed PEI support at ARL with Shirley Browne of UTK.

- Made presentation of Queuing focus activity and supporting job stream

characterization and application performance optimization activities.

- Discussed plans for MSRC-wide Queuing testbed development lead by ARL

with Ron Bailey.

- Met Larry Davis of the HPCMO who is leading a user survey to determine

resource utilization. We will coordinate and share information gathering

activities (see "job stream characterization" mentioned above).

- Met Keith Bromley and briefly discussed DARPA efforts in the area of

performance characterization. Will follow-up lead and coordinate activities

(see "application performance optimization" mentioned above).

3) Ran Martin Marcus' finite element application SARA3D (from BBN) on the SGI

O2000. Found substantial performance improvement over similar runs on

PowerChallenge. However performance tracing data indicates that test problem

is likely too small to produce insightful results. Martin has supplied a larger

test case which I will work with this month.

July Plans:

1) Continue report development for Job Queuing activity.

1a) Continue to work for development of statement of Job Queuing Testbed plans

with participating MSRCs and their integrators.

2) Develop framework for collecting job stream data.

3) Coordinate application optimization/performance characterization activities

with U of Tenn and DARPA.

4) Work on development of "Programming Environment" architecture and

articulation of web accessible support materials.

5) Attend Cordon Conference on High Performance Computing 7/13-18 at Plymouth

State College in NH.

6) Attend PET Planning session at Clark University in Atlanta, 7/29-30.

7) Continue performance with SARA3D.

8) Begin work with onsite CFD lead Surya Dinavahi on migration of CHIMERA

CFD vector code to message passing parallel.

(Shirley Browne, University of Tennessee)

ACCOMPLISHMENTS:

- Shirley Browne attended the June 23-27 DoD HPC Users meeting in San Diego

and discussed ARL PET work with John Grosh, Jeff Durachta, and Ginny To.

- Clint Whaley and Susan Blackford have started installing BLACS and

ScaLAPACK on the SGI Power Challenge Array and Origin 2000.

They found and reported a bug in SGI's MPI and have corresponded

with Sharon Amerg and Claude Lapointe about this.

Susan has installed MPICH (as an alternative to SGI MPI until the

SGI MPI bug is fixed) and the BLACS for 64-bit on the PCA and

has successfully run the BLACS tester.  She has installed

ScaLAPACK for 64-bit and is currently running the ScaLAPACK test suite.

Clint is working on installing BLACS and ScaLAPACK on the Origin 2000.

- Phil Mucci, Arun Rattan, and Andrew Rogers have requested accounts

on the PCA and the Origin 2000 and will begin running selected

ParkBench codes on those systems as soon as their accounts are activated.

- Paul McMahan has ordered the Oracle software and is working on

a framework for interoperable DoD software and document repositories.

PLANS:

- Erich Strohmaier and Phil Mucci will analyze and write a report

on the ParkBench results on the PCA and the Origin 2000.

Erich and Phil will coordinate with Jeff Durachta on the

Benchmarking and Performance Evaluation focused effort that

Jeff presented on June 26 at the DoD HPC Users meeting.

- Clint Whaley and Susan Blackford will time LAPACK, BLACS,

and ScaLAPACK on the PCA and Origin 2000 and produce a report on their

findings.  In particular, they will compare performance using

MPICH versus SGI's MPI and performance of LAPACK using threaded BLAS

versus ScaLAPACK.

- For the repository effort,

the initial pilot projects that are planned are a DoD-wide distributed

training materials repository and software repositories for

the CCM and SIP CTAs.

Forces Modeling and Simulation (David Bernholdt, Syracuse University)

ACCOMPLISHMENTS

* Gang Cheng, Geoffrey Fox, and Wojtek Furmanski visited ARL 5-6 June

for presentations and discussions on FMS/IMT activities and needs.

Meeting considered useful and productive by NPAC.

* David Bernholdt, Geoffrey Fox, and Wojtek Furmanski attended DoD HPC

User's Group Meeting in San Diego 23-26 June.  Presentations by FMS

and IMT CTA leaders as well as side meetings with these people and

others were most useful.  DEB and GCF attended workshops and

meetings on electronic training.  DEB, John Grosh, and Shirley

Browne (UTK) had a wide-ranging and very productive discussion on

information repositories.

* NPAC has received tape of simulation network traffic data to analyze

PLANS

* Teleconference scheduled for 14 July to prepare for PET meeting at CAU

* David Bernholdt will attend PET meeting at CAU 29-30 July.

* Jiangang Guo will replace Gang Cheng as lead on database-related

work.  Cheng is leaving NPAC for a position in industry.

* Work will continue on analysis of simulation network traffic data

and on the development of the promised white papers.  The CTA

leader's white papers (due to HPCMO mid-July) would be valuable inputs

to our work if we can get hold of them in time.

PROBLEMS

* Planned training on parallel databases had to be dropped due to

miscommunication over schedule and conflict with San Diego meeting.

This will have to be rescheduled.

* Responses to advertisements for FMS/IMT on-site position have been

disappointing.  This was discussed at some length with Ginny To in

San Diego.  She will try to identify specific individuals in the

Aberdeen area who may be interested, and any local/base venues for

advertisement.  We will also try to get the CTA leaders and DMSO to

help disseminate the ad and identify candidates.

Computational Chemistry and Materials (Jan Labanowski, OSC-Ohio State University)

1. Accomplishments: Dr. Margaret Hurley took the position of the Academic

Lead on site at the end of June. The ccm-team@osc.edu exploder was

established for closed discussions within the PET CCM CTA team for

coordinating our work at distant locations.

2. Plans. During the first week of July, we are holding a meeting at

the Ohio Supercomputer Center of all the personnel in the PET CCM CTA.

Theresa Windus, who is the CCM Lead at ASC will work together with

Dr. Hurley and Dr. Lushington (who starts as CCM Tracker on Aug. 1)

to pass her experience and approaches to the new hires. The whole CCM

PET Team (Ken Flurchick(consultant), Margaret Hurley(lead at ARL),

Jan Labanowski(senior acad. lead), Gerry Lushington(CCM Tracker ARL/ASC),

and Theresa Windus(acad. lead at ASC) will have several joint meetings

and discussions on the strategy, approaches, and milestones.  During this

time we will also create unified program for the CCM CTA which would

avoid duplication of efforts between ASC and ARL, provide for cooperation

and best use of time and resources. This program will be presented at

the ARL PET Meeting, July 29-30.

Training Report (Mary Bea Walker, NCSA-University of Illinois)

Accomplishments:

1.  Mary Bea Walker was appointed Interim Training Lead for ARL in this time period and made five PET-related trips in the six weeks  since she started. Walker was formerly the Training Program Manager for the Education and Outreach Division of NCSA at the University of Illinois at Urbana-Champaign (UIUC).  She formerly managed training at the US Army Corps of Engineers Construction Engineering Research Lab (USACERL) and prior to that, was Assistant Dean and Director of Continuing Engineering Education, College of Engineering at UIUC.

- Selected meetings with DoD MSRC PET program personnel:

--Orientation meetings with NCSA DoD project staff

--PET/ARL Government, contractor staff meetings at ARL to establish communications and to learn about the DoD HPC Modernization Program PET

--Meeting with ARL leadership and NCSA Director, NCSA research staff at ARL

--Meeting with PET Program Director V. To and Vice Presidents of Harford Community College regarding development of high-technology training facility and of collaborative HPC-related activities at the HEAT Center;

--PET/CEWES training staff in Vicksburg, MS; accompanied Dr. P. Baker and two research staff members from NCSA to technical meetings on CFD, Sci Viz

--Attended week-long DoD Users’ Group meeting in La Jolla: PET/ASC, PET/NAVO, PET/ARL, PET/CEWES, many others;  met with groups to collaborate, draw up plans for training at ARL.

- ARL Initiatives with Ms.V. To and Ms. R. Williams:

--HEAT Center: Walker wrote draft Concept Paper concerning upcoming agreement between ARL, NCSA and Harford Community College;  HEAT Center, a multiple-university site for higher education, will be site for ARL HPC courses; interested engineering and scientific public may attend courses and activities

--Need for ARL to develop HPC staff and foster new researchers:

--Investigating collaborative programs (certificate, degree) with Harford Community College, Towson U., U MD College Park

--Holding initial learning discussions regarding expansion of HBCU/Clark Atlanta summer workshops; develop for two audiences; expand program

--Planning for Year 2 activities in training for upcoming (July) Clark-Atlanta meeting

- Recruitment and hiring: Process underway for MD-based ARL  Training Lead; conducted two interviews at NCSA;  setting up on-site ARL interview;  helping recruit  candidates for ARL Academic Lead.

- Web-based instruction:  based on ARL user need, Walker obtained ready agreement among NCSA colleagues, Mr. A. Craig, Head, Information Technology Team (ITT) and Ms. B. Richardson, Consultant with Computing and Consulting Team to develop prototype Web-based course for August, 1997 ARL use and evaluation.  Course will be refined based on user feedback and developing technologies being researched by ITT and will be basis for further related course development for ARL HPC on-site and distributed users.

Plans for Upcoming Month:

- Two days of meetings with NCSA personnel concerning Year 2 ARL activities.

- Arranging visit of candidate to interview at ARL

- Some annual leave

Problems/recommendations/solutions

Opportunity, not problem:  Walker is learning about ARL PET project as new assignment and meeting personnel involved in a program that is significant to the future development of our Nation.  This is important to remember with the Fourth of July coming up.

Computational Fluid Mechanics (Surya Dinavahi, Mississippi State University)

Accomplishments

Met with Ms Dixie Hisley of ARL and had general discussion regarding

various CFD codes and their availability to ARL research community.

Discussions with Dr. Csaba Zoltanyi of ARL regarding his area of research

on computational biology of heart and see if we could help him in the

area of computation and/or grid generation for his model problem.

Discussions with Dr. Michael Nusca of ARL . Discussions regarding

chemically reacting flows. He is interested in using pdf methods, Reynolds

Stress models and grid adaptation in his work.

Met with Dr. Jubraj Sahu of ARL. Discussed their grid

generation needs like Hyperbolic grid generation, Chimera tools. Also

unstructured gridding tools and CFD++.

Obtained the hyperbolic grid generation code Hypgen from NASA Ames Res.

Center. Installed it and tested the supplied examples.

Attended the DoD HPC conference MAPINT97 in Dayton, Ohio from June 16-18.

Attended the DoD HPC User Group Meeting from June23-27 at San Diego.

Scientific Visualization (Polly Baker, NCSA-University of Illinois)

(1) We have identified, interviewed, and are in the hiring process for the

Visualization on-site lead.  Kelly Kirk combines familiarity with the Army

Research Lab with prior experience using NCSA's immersive visualization

technologies, and will be a fine addition to the on-site PET team.

(2) We have identified an at-NCSA developer to work on ARL PET issues.  Nikhil

Gagvani has just completed his M.S. degree in Computer Science from Rutgers

University.  His start date is July 28.

Collaborative Visualization: We continue to examine strategies for supporting

collaborative 3D visualization.  We are currently building a prototype using

vtk and NCSA's Habanero.

Information/Communications (Frank Baker, NCSA-University of Illinois)

Visited ARL, 3-4 June 97

- Discussed I/C role with Ginny To

- ARL I/C funds will support Web-based training development work

within the Information technology Group (Alan Craig, et al.)

- Modified version of NCSA netWorkPlace will be installed at ARL

- Discussed MSRC and PET web sites with Derek Moses

Attended DoD HPC User Group Meeting in San Diego, CA, 23-27 June 97