11 Feb 1998

Status and Progress Report

on the

FMS-3 Efficient PDES for Analysis

for January 1998

From:  W R Smith (NRL)

To:	Robert A Wasilausky, Naval Command, Control and Ocean Surveillance Center,

RDT&E Division, Code 404

Copy:	Elaine Allen, Naval Command, Control and Ocean Surveillance Center,

RDT&E Division, Code 44202

# I.	Tasks Completed

E-ModSaf prototype developments completed.

Final E-ModSAF Design Document prepared and delivered to CDR

# II.	Tasks Starting

Implementation phase for build 1 of E-ModSAF

# III.	Tasks In Process

Port of NSS to SPEEDES

SPEEDES Data Distribution Manager (DDM)

SPEEDES portability and performance on different HPC architectures and upgrading documentation. MPI compatibility.

# IV.	Narrative

PARALLEL NSS/SPEEDES

- Reviewed strategy for incrementally integrating sequential NSS code into SPEEDES
   - Decided to rewrite event processing code in NSS, but will use NSS I/O and utilities
   - Determined features Parallel NSS will have in planning for the July demo and for the
     long-range plan of supporting strike plan evaluations.

- Tested Parallel NSS and Sequential NSS functions to output the same numbers for coverage times for moving objects that are detected by range-based sensors.

- Started converting the Sequential Make system to work with the newer SPEEDES Make system (which supports header file dependencies, multiple platforms, and compilers).

- Documenting the distributed data management (DDM) capabilities developed for SPEEDES for incorporation with SPEEDES design and user documentation.

- Continuing general SPEEDES testing, debugging, and interface upgrading.

- Final integration of MPI libraries (written by NRL) with updated SPEEDES comm. library.

- Training support strategy for SPEEDES being developed. Will use hypertext links to user examples and docs.  Initial discussion with PET rep at NRaD FMS projects review.  Lois Yu, Metron, assigned to SPEEDES tutorials, on-line documentation, and HLA training.  Specific PET support tasks awaiting contact from PET program.

- Coordination with the EADTB project.  Under EADTB support, assisted in integrating EADTB prototype written in ADA to SPEEDES. This prototype was interoperable with the Wargame 2000 prototype system that was written in C++.

E-MODSAF

- Efforts completed pertaining to Load Balancing, Interprocess Communications, and Fault Tolerance.

- The analysis of PDU communications using an instrumented ModSAF 3.0 code was completed.  Knowledge gained was successfully used within shared memory prototype to demonstrate interprocess communications as described in the E-ModSAF preliminary Design Document.  Details pertaining to IPC structure (e.g., mailbox header structure) were incorporated into the final version of the E-ModSAF Design Document.

- Refined design of Executive component.  Subdivided Executive into GUI process, Watchdog process (for fault tolerance), CPU Monitor process, and Load Balancer process.  Changes incorporated into E-ModSAF Design Document.

- Prototype efforts as required to support E-ModSAF design were completed. Prototypes may be used in future to evaluate alternative implementations of the E-ModSAF design.

- Final E-ModSAF Design Document prepared and delivered to Jackie Steele, Bill Smith, and SMDC SETAC for evaluation prior to Critical Design Review.

- Critical Design Review held on its scheduled date, January 30, 1998.

- Effort now turns to implementation phase for build 1 of E-ModSAF.

# V.	Travel and Meetings

E-ModSAF CDR meeting held at COLSA, Huntsville, AL, on 30 Jan ‘98.
William Smith (NRL) and Jackie Steel (AMDC) in attendance

# VI.	Financial Summary (1/31/98)

FY97 Funding

| HPC FMS-3 NRL (5580) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total FY97 | Committed | Obligated | Expended | Balance |
| Labor (NRL) | 196,875 |  |  | 196,875 | 0 |
| Material |  |  |  |  |  |
| Travel | 3,125 |  |  | 3,125 | 0 |
| Contracts | 300,000 * 42,000 |  | 42,000 | 300,000 0 | 0 0 |
| Army (MDBIC) | 200,000 |  |  | 200,000 | 0 |
| University |  |  |  |  |  |
| Total | 742,000 |  | 42,000 | 700,000 | 0 |

* From CHSSI FMS PM for PET Training program support

FY98 Funding

| HPC FMS-3 NRL (5580) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total FY98 | Committed | Obligated | Expended | Balance |
| Labor (NRL) | 173,500 |  |  | 61,300 | 112,200 |
| Material |  |  |  |  |  |
| Travel | 4,000 |  |  | 2,075 | 1,925 |
| Contracts | 200,000 |  | 191,000 | 9,000 | 0 |
| Army (MDBIC) | ** 150,000 |  | 130,675 | 19,375 | 0 |
| University |  |  |  |  |  |
| Total | 527,500 |  | 321,675 | 91,750 | 114,125 |

** MIPR'd directly from NRaD to AMDC