MEMORANDUM FOR RECORD						29 Oct 97

To:	Louis Turcotte, CEWES MSRC Government PET Lead

From:	Dick Pritchard, NRC PET Director, CEWES MSRC

Subject:	T1 Line Issues Related to Syracuse-JSU Web Class

cc:	Brad Comes, Dennis Gilman, Diane Smith, Joe Thompson

Events of the last few days surrounding the demonstration of the web class to Dr. Ann Miller have prompted this memo.  During the pressure to produce a first-class demo, several issues came to light that call for clarification to the government.  The fundamental chronology of events surrounding the installation of the T1 line as it relates to the web class is as follows:

•	The web class was initiated on 19 Aug 97 as reported in the 15 Aug 97 PET portion of the MSRC bi-weekly.  Remember that this was a full semester ahead of the planned schedule, so it is understandable that both Syracuse and JSU took whatever “shortcuts” they felt were warranted to make the condensed schedule.

•	In the 29 Aug 97 bi-weekly, the following report was submitted by Willie Brown:  “Direct connectivity between JSU and CEWES MSRC is expected to be completed within one week.  The T1 line is in place and the routers have been delivered.  Once they are installed, and transmission takes place over the DREN, the audio and video quality of the Syracuse web class should improve greatly.”  Shortly after that, Mike Nassour made a trip to JSU and assisted them in getting the router installed.  [Note:  Inputs to the PET weekly are routinely edited by me for clarity, but generally not for content to any great extent.  So these may not be Dr. Brown’s “exact” words.]

•	In the 5 Sep 97 bi-weekly Dr. Brown submitted this report:  “Direct connectivity between JSU and CEWES MSRC has now been completed.  The T1 line is in place and the routers have been delivered and installed.  The Cisco 2500 router was installed at JSU, but it has not yet been connected to the JSU Remote SV lab, because their equipment has not yet been delivered.  Once this connection is made, and transmission takes place over the DREN, the audio and video quality of the Syracuse web class should improve greatly.  NRC has offered to assist JSU with the SV lab connectivity when they are ready.”  [emphasis added]  Please note that we did not say that the “direct connectivity” with Syracuse was being done via the T1; he instead indicated that the T1 would be used after the JSU equipment was installed.

•	In the 19 Sep bi-weekly, the following report was submitted by Dr. Brown:  “The T1 link between JSU and CEWES MSRC is operational.  The next task is to get JSU-Syracuse traffic routed over the DREN.  Hopefully, this will stabilize connectivity during class sessions.  Temporarily, JSU is using a speaker phone in the classroom to back up the unreliable network audio.  Otherwise, the class is going well.”  [emphasis added]  Again, there is no specific indication that the T1 line was being used for connectivity to Syracuse via CEWES and the DREN.  In fact, the opposite is stated.

•	There is no mention of the T1 line in either the 3 or 17 Oct bi-weekly.

•	During this general timeframe, a question was raised by the NRC network people regarding what level of access to the DREN we should grant to JSU.  After discussions with the government, we restricted that access to a single subnet on the MSRC network and gave them 16 IP addresses to use for their new workstations.  Mike Robinson (JSU) hooked at least one workstation to the subnet and verified that the T1 connection was indeed functional.  We assumed that they switched the temporary workstations in the web class over at that point.

To summarize, the reporting mechanism for the HPCM contract did not ever say that the T1 line was being routinely used to transmit the web class.  Despite this, both Dr. Brown and I were under the strong impression that it was beginning to be used in the early Oct timeframe.  When I asked, he assured me that it was, and I believe he was telling me what he understood to be true.  On 28 Oct, I learned that Syracuse and the people at JSU had in fact not been using the T1 line for transmission of the class.  Why not?  It actually had little to do with waiting for JSU equipment to be installed in the new lab.  Rather, the “techies” (primarily Marek Podgorney at Syracuse) determined that they had better connectivity (e.g., higher bandwidth) on the commercial internet between Syracuse and JSU than between Syracuse and CEWES.  Since this was a major impediment to teaching the class, they delayed switching over to the T1 connection through CEWES MSRC.  Unfortunately, they did not tell anyone what they did or why they did it (or did not say so loudly enough).

NRC learned about this because I called Dr. Brown on 27 Oct 97 to ask why we could only see one workstation on the subnet.  He checked into it and “ordered” Mike Robinson to move all 10 of the web class workstations onto the T1 subnet.  On 28 Oct, we got frantic EMail and telephone calls from Syracuse indicating that we had just disturbed their set-up for conducting the JSU class and that “switching the entire Tango software ,etc. over” to the T1 subnet would (a) require a very long re-run of the web loading software; (b) add major risk to the Ann Miller demo; and (c) probably actually degrade the transmission of the class.  Within an hour or two of the scheduled class time, we had Mike Robinson switch the workstations back off the T1 line.

Both Syracuse and Dr. Thompson have alerted us on more than one occasion that the DREN was not performing to specifications, in their opinion.  I have personally seen trace data that indicated that the “slow links” in transmissions from CEWES to Syracuse and from CEWES to MSU were in fact on the DREN, not the commercial portion of the link.  However, all of these were “snapshots” taken on specific days.  Nailing down transmission and performance problems on a network the size of DREN is a daunting task.  Pat Spencer, Dana Allen and Mike Nassour looked into the Syracuse allegations in great detail during the past week.  There were indeed some router (NRL) and routing problems on the DREN that have now been corrected.  However, there is still a major bottleneck at the point where Syracuse jumps onto the DREN portion (nysernet), which is on the commercial portion of the path.

When we originally discussed the linkage for this class, Syracuse was planning to jump onto the DREN via Rome Lab through a T1 line that they have to RL.  When I asked about this plan earlier in the week, the response was that there are “political problems” with RL.  Specifically, RL does not want to use DREN because of their own complaints about its performance.  I was not aware that DoD labs even had the option of refusing to play on the DREN.  In any case, it appears that the critical thing we need to do now is to establish a viable DREN-supported link between Syracuse and CEWES MSRC; then the T1 line to JSU becomes a very valuable addition to the web class.  NRC suggests that the government look into the RL situation and see why we cannot go to Syracuse via that route.

Finally, let me say that the web class is not the only reason we asked to install the T1 line to JSU.  The other reason was to give them some reasonable bandwidth for the proposed remote SV lab so that they could be the testbed for user remote visualization from the CEWES MSRC SVC.  Assuming reasonable progress on the part of NCSA for their Focused Effort in this area, I believe that the T1 line will play an extremely valuable role in demonstrating remote SV as well.

Thus, the T1 line to JSU is in fact being utilized to the maximum possible extent, given the status of both the Distance Education and Remote SV Focused Efforts and the current state of connectivity between CEWES and Syracuse.