FMS-2 TEMP ADDENDUM

Simulation Leveraged Acquisition Test and Evaluation

PART ONE - SYSTEM INTRODUCTION

1.1  SYSTEM  DESCRIPTION.

The FMS-2 project is part of the common high performance software support initiative (CHSSI) force level modeling (FMS) computational technology area (CTA).  The purpose of this project is to develop a scaleable force level combat simulation framework which supports department of defense (DOD) Simulation Based Design (SBD) and Simulation Based  Acquisition (SBA) applications.  SBD/SBA systems require multilevel simulation capabilities ranging from campaign level to platform or element level.  The FMS-2 modeling framework will allow an engineer to model battlefield entities at multiple levels of fidelity. An optimistic parallel discrete event simulation (PDES) algorithm along with a flexible sectorization mechanism will provide a scaleable simulation engine.  The simulation engine is designed to scale effectively for a wide range of model fidelities and to realize speedup on desktop multiprocessor work-station or massively parallel architectures.  The use of a low overhead sequential version of the simulation engine allows the simulator to be used for replicated runs when required.

SBD/SBA application requires multilevel simulation capabilities ranging from campaign level to platform or element level throughout the development process.  The level  of simulation capabilities is dependent on which phase of the SBD/SBA system development process. For example, the campaign level simulation will be needed for requirement definition analysis during the early phase. FMS-2 is working jointly with the Air Force’s NASM/AN program. NASM/AN is a campaign level simulation which the Air force is planning to use for acquisition assessment. During the SBD/SBA combat system design and development phase, a platform or element level simulation will be needed to use for examining different combat system configuration and connectivity alternatives. The flexible architecture and multilevel fidelity capabilities implemented in the Multi-warfare Assessment and Research System (MARS), an entity level model, will be used as a basis for a user friendly GUI.  The modeler or system designer will be able to use this GUI to develop and investigate different combat system configurations and connectivity within an entity, enabling the combat system designer or modeler to experiment with many different system designs and to assess the strengths and weakness of each system configuration with the HPC capability. With a variety of modeling paradigms, FMS-2 will provide a flexible modeling framework.  FMS-2’s flexibility will be able to provide HPC simulation support to a wide variety of DOD users.

The simulation kernel uses a Time Warp algorithm that makes aggressive use of shared memory.  The design of the kernel was done in conjunction with Dr. Richard Fujimoto at the Georgia Institute of Technology.  Application code is event oriented to avoid the cost of context switching between threads.  Due to the use of shared memory, messages sent between application components are copied only once - other techniques require two or more copies.  The critical path through the kernel is heavily optimized.  This low overhead simulation kernel is scaleable on machines ranging from desktop multiprocessor workstations to massively parallel architectures.  A wide-virtual time is used to provide fully deterministic execution for sequential and parallel runs regardless of the mapping of work to processors.  The state saving necessitated by the Time Warp algorithm is transparently performed by the engine.  Modeler directed incremental state saving can, if desired, be utilized to reduce the state saving cost associated with this standard transparent mechanism. In addition, an experimental implementation of an automatic incremental state saving mechanism is available.  Based on technology developed by the University of Wisconsin’s wind tunnel project, this system adds incremental state saving code to any object file without modeler intervention, resulting in performance comparable to manually inserted incremental state saving, but without the associated effort or risk.

An object oriented modeling framework is built on top of the simulation kernel.  This framework provides decomposition of the system into entities.  An entity, which is composed of one or more models, represents the state and behavior of a simulated object.  As such, an entity may be modeled at almost any level of detail, from high level processes such as weather or adjudication to a low level of detail such as a sensor pod or engine, including familiar platform level models. A hierarchical modeling paradigm is provided which allows entities and models to be composed of multiple models.  Model to model communication is implemented using a Subject/Observer pattern, which allows the transparent extension of the behavior of an entity without breaking the encapsulation of existing models. Entities interact with one another by scheduling time stamped events.

The modeling framework allows the separation of many performance decisions from modeling decomposition. The mapping of entities to processors is independent of the decomposition of the problem into entities and models. This flexibility allows the models to be run on a variety of HPC computer architectures without hampering model VV&A.  This approach allows modelers to focus on modeling decomposition leaving performance and mapping issues to be dealt with later.  The framework encourages the modeling practices necessary for use within a parallel simulation environment such as avoiding the use of variables between independent entities.

The FMS-2 architecture will support multiple data management (DM) algorithms.  Data management refers to the set of algorithms that are used to distribute required data to entities and to reduce the entity-to-entity interaction. By reducing the N2 communication found in broadcast communication, the inherent parallelism of the model is increased.  FMS-2 will allow for multiple DM mechanisms running simultaneously.  In addition, a separation exists between the algorithm for organizing the data and the algorithm for transporting the data, resulting in the ability to independently modify either algorithm without extensive changes.  The data management system will be used to support in parallel, the modeling of shared data such as environmental data, position information, logistics, and C2 data.

The majority of the system is being written in ANSI C++.  The parallel performance visualization tools are written in Java.  The visual modeling tool and visual analysis tool are both written in C++ with Motif/X calls. The simulation kernel is designed for portability across HPC platforms - all system dependent code is well isolated and documented.  The model code is fully portable due to its total isolation from the computer architecture.  The COTS product Tools.h++ is being used. A large number of compilers and architectures are supported by this COTS product, and source code is available if required.

Instrumentation of a parallel system is important for developmental testing and operational tuning.  The simulation kernel, modeling framework, and data management system are fully instrumented to allow for performance analysis and tuning.  The performance measures collected are specified in the FMS-2 software development plan (SDP). The modeling framework allows a modeler to add trace output for model analysis.  A set of parallel performance visualization tools will be developed to aid the tuning process.

An executable architecture will be built that provides a wide and shallow set of functionality.  This executable architecture will provide integration of most of the system’s interfaces.  This will result in early interface testing and allow end users to gain a better understanding of the system.  A set of builds will be performed, each one adding functionality to the system.  This incremental build strategy provides a controlled means for dealing with requirements changes and is less susceptible to integration problems.

A series of engineering level demonstrations is planned that will show the use of FMS-2 as part of an SBD process.  These demonstrations will be used to validate the models and to measure the scalability of the system on various HPC assets.  The use of simulation as part of the SBD process has, in the past, been limited due to its high computational cost.  Using a sequential simulator, an engineer wishing to simulate a battlefield entity at the combat system level must sacrifice either model fidelity or reduce the scope of the simulation.  Either of these compromises can result in inadequate simulation results.  The FMS-2 demonstrations will demonstrate a scaleable modeling framework that allows the modeler to use the appropriate fidelity and modeling paradigm for the task at hand.

1.2  MEASURES OF EFFECTIVENESS   AND  SUITABILITY.

Table 1-1 provides the Measures of Effectiveness and Suitability (MOE&S) for the Simulation Leveraged Acquisition Test and Evaluation project. The MOE&Ss are cross-referenced to the Critical Technical Parameter (CTP) necessary to successfully achieve the MOE&S.

1.3  CRITICAL TECHNICAL PARAMETERS.

Table 1-2 provides a summary of the CTPs  for the Simulation Leveraged Acquisition Test and Evaluation project and includes a template for the thresholds, evaluation criteria, and data requirements.

1.4  REQUIREMENTS TRACEABILITY.

Attachment One shows the Requirements Traceability Matrix for the Simulation Leveraged Acquisition Test and Evaluation  project.  This matrix is the CHSSI TEMP Requirements Traceability Matrix  in Appendix I with any unique  requirements added for this project.

Table 1-1.  MOE&S/CTP Matrix

| MEASURES OF EFFECTIVENESS AND SUITABILITY | CRITICAL TECHNICAL PARAMETERS | OBJECTIVES | THRESHOLDS, EVALUATION CRITERIA, AND DATA REQMTS. |  |
| --- | --- | --- | --- | --- |
| Scalable performance improvement over current systems | - Scalable software suites | - Portable Operating System Interface (POSIX) compliant operating system - Reproducible time-accounting measurements - Utilization of parallel algorithms - Scalable from a single processor | - POSIX compliant - Scalable systems - Standard languages (e.g., FORTRAN, C/C++) - Demonstrate reduction in clock time as a function of increased Central Processing Units (CPU) |  |
| - Sharing of project developed software resources among local and remote users | - Software reuse | - Computational Technology Area (CTA) data warehousing and cataloging of developed software assets - Domain analysis - Increase in user base | - “Core” scalable application software - Artifact repository - Interoperability - Documentation |  |
| - Portable project developed software products across existing and future HPC platforms | - Portable application software | - Software applications to function on scalable CPU platforms | - POSIX compliant - Human-computer interaction (HCI) based on Motif/X windows - Standard libraries - Standard languages - Visualization of data - Documentation |  |
| - Reliability of application software products | - Correctness - Software Maturity Performance Measures | - Project management, tracking, and oversight - Structured testing - Configuration management - Software Quality Assurance (SQA) | - Adherence to project metrics - Documented testing procedures - Documented and functional configuration management - Adherence to SDP |  |
| - Maintainability of application software products | - Modular architecture - Adherence to standards and accepted practices - Documentation | - Project metrics - Adherence to standards - Configuration management - Standard languages and libraries - Physics and numeric requirements management - Common HCI - Common visualization tools | - Adherence to project metrics - Regression testing - Documentation - Standard languages and libraries - Common HCI - Common visualization tools - Requirements traceability - Documented test procedures |  |
| - Software robustness | - Stability and accuracy of application software products | - Unit testing - Operating System and application error handling | - Error handling techniques - Interactive processing |  |
| - Software dissemination and technology transfer | - Formation of expert groups and/or Integrated Product Teams - Dissemination of CHSSI developed software - Training of users in the application and use of HPC application software | - Training - Dissemination and technology transfer - Test community involvement |  | - Training availability - Software documentation - Lessons learned - POSIX compliant - HCI based on Motif/X windows - Standard libraries - World Wide Web pages - New users of application software - Standard languages - Visiting scientist program - CTA workshops |
| - Security | - Provide a mechanism to protect the integrity and distribution of application software and derived data | - Protect software and derived data - Access privileges - Multi-user access - Remote user access |  | - User identification - User access restrictions - Access privileges |

Table 1-2.  CTP Matrix

| CRITICAL TECHNICAL PARAMETER | DT EVENT * (SAT,ALPHA,BETA) | OBJECTIVES * (Target Values) | THRESHOLDS (Minimum Required Values) | DECISION SUPPORTED * | DEMONSTRATED VALUE * |
| --- | --- | --- | --- | --- | --- |
| Scalable software suites | SAT | 90% POSIX compliant | 90% POSIX compliant |  |  |
|  | SAT | The code will run on at least 2 different HPC platforms. | The code will run on no other HPC platforms. |  |  |
|  | Continuous | The following languages will be used in the development of this code: C++ and Java. | C++ and Java will be used in the development of this code. |  |  |
|  | BETA | Scaled speedup must remain at least 50% of optimum on a 128 processor or smaller system. | Scaled speedup must remain at least 50 % of optimum on a 128 processor or smaller system. |  |  |
| Software reuse | ALPHA | At least 50% of the code will be “core” scalable application code. | At least 50% of the code will be “core” scalable application code. |  |  |
|  | ALPHA | An artifact repository will be maintained for 100% of the project entities. | An artifact repository will be maintained for 100 % of the project entities. |  |  |
|  | ALPHA | The code will be interoperable with no related codes. | The code will be interoperable with no related codes. |  |  |
|  | ALPHA | The following documentation will be maintained: User’s Manual and Technical Reference Manual. | User’s Manual and Technical Reference Manual will be maintained. |  |  |
| Portable application software | ALPHA | 50% of the HCIs will be based on Motif/X windows. | None of the HCIs will be based on Motif/X Windows. |  |  |
| Portable application software (Cont’d) | ALPHA | Portable and POSIX compliant shared memory message passing functions will be used. | The MPI or PVM library functions will be used in the development of this code. |  |  |
|  | ALPHA | At least 50% of derived results will be displayed using scientific data visualization techniques. | None of the derived results will be displayed using scientific data visualization techniques. |  |  |
| Correctness | Continuous | 100 % of test procedures will be documented. | None of the test procedures will be documented. |  |  |
|  | Continuous | 100 % of the configuration management methodology will be documented and followed. | None of the configuration management methodology will be documented and followed. |  |  |
|  | Continuous | 100 % of the SDP will be adhered to in the development of this code. | None of the SDP will be adhered to in the development of this code. |  |  |
|  | Continuous | The code is not vulnerable to the year 2000 rollover. | The code is vulnerable to the year 2000 rollover. |  |  |
| Software Maturity Performance Measures | Continuous | Refer to Section 3.4 of this project addendum. | Refer to Appendix E for the minimum required reporting metrics. |  |  |
| Adherence to standards and accepted practices | Continuous | 100% of code changes will be retested. | All code changes will be retested. |  |  |
|  | SAT | 100% of HCIs will follow common practices. | No HCIs will follow common practices. |  |  |
|  | BETA | 100% of scientific visualization tools developed will follow common practices. | No developed scientific visualization tools will follow common practices. |  |  |
| Adherence to standards and accepted practices (Cont’d) | Continuous | Refer to requirements traceability matrix in individual project addendum. | All code will be traceable to the governing requirements. |  |  |
| Stability and accuracy of application software products | Continuous | 100 % of the error handling techniques will be documented. | None of the error handling techniques will be documented. |  |  |
|  | Alpha | 10% of the code will use interactive processing. | None of the code will use interactive processing. |  |  |
| Formation of expert groups and/or Integrated Product Teams | Continuous | 100% of lessons learned will be documented. | All lessons learned will be documented. |  |  |
|  | Continuous | No visiting scientists will participate in the project each year. | No visiting scientists will participate in the project. |  |  |
|  | Continuous | 1 CTA workshops will be held each year. | No CTA workshops will be held each year. |  |  |
| Dissemination of CHSSI developed software | Continuous | The following software documentation will be maintained: User manuals, SDPs, and Install script files. | User manuals, SDPs, and Install script files will be maintained. |  |  |
|  | Continuous | World Wide Web pages will be utilized to promote project success stories. | No World Wide Web pages will be utilized to promote project success stories. |  |  |
|  | Continuous | At least 1 new user will be gained each year. | No new users will be gained each year. |  |  |
| Training of users in the application and use of HPC application software |  | 1 training session will be conducted for the project each year. | No training sessions will be conducted for the project each year. |  |  |
| Provide a mechanism to protect the integrity and distribution of application software and derived data | Continuous | User identification will be required to gain access to all sensitive, export controlled, and classified codes. | User identification will be required to gain access to all sensitive, export controlled, and classified codes. |  |  |
|  | Continuous | User access restrictions will be documented for all sensitive, export controlled, and classified codes. | User access restrictions will be documented for all sensitive, export controlled, and classified codes. |  |  |
|  | Continuous | Access privileges will be documented for all sensitive, export controlled, and classified codes. | Access privileges will be documented for all sensitive, export controlled, and classified codes. |  |  |

PART TWO - INTEGRATED TEST PROGRAM SUMMARY

|  | FY96 |  |  |  |  | FY97 |  |  |  | FY98 |  |  |  | FY99 |  |  |  | FY00 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Q1 | Q2 |  | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 |
| Forces Modeling and Simulation/C4I |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Development |  |  | u u |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Modeling Framework development | u u |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Model development | u u |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Visualization Tools development | u u |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DTRR | u |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OTRR | u |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SAT/Alpha/Beta Test | uSAT uAlpha uBeta |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| IOT&E | uIOT&E |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| FMS-2 (Total $2.245 million) | $ 220,000 |  |  |  |  | $ 675,000* |  |  |  | $ 675,000 |  |  |  | $ 675,000 |  |  |  |  |  |  |  |

(* Air Force contributed with additional $50K as matching fund to the program for development)

PART THREE - DEVELOPMENTAL TEST AND EVALUATION

3.1  DEVELOPMENTAL TEST AND EVALUATION OVERVIEW.

The Simulation Leveraged Acquisition Test and Evaluation developmental test and evaluation (DT&E) program consists of SAT, Alpha Test, and Beta Test for Simulation Engine, Modeling Framework, Models and Visualization tools.  DT&E will verify the software application is satisfying the requirements, that the software is scalable, portable, reliable, and maintainable, and that the integrated system is ready for operational test.  The software development process and supporting documentation will be examined to ensure compliance with the software engineering practices outlined in the Simulation Leveraged Acquisition Test  and Evaluation Software Development Plan (SDP).

3.2  DEVELOPMENTAL TEST AND EVALUATION OBJECTIVES.

3.2.1  DEVELOPMENTAL TEST - SOFTWARE ACCEPTANCE TEST (SAT).

Software acceptance test (SAT) will be conducted by the software application developers to ensure that the developed code is ready for Alpha Test.  SAT is managed by the CHSSI project leader and all tests will be performed using project test plans in accordance to the SDP.

a.	SAT - Configuration Description

b.	SAT - Test and Evaluation Objectives

The test and evaluation objectives  for SAT include confirmation of the SAT CTPs identified in table 1-2. In order to successfully pass SAT, the following exit criteria must be satisfied:  There must be a critical set of models implemented that are deterministic for both sequential and parallel runs.  The set of critical models that must be completed will be determined by the PI.

c.	SAT - Test and Evaluation Events, Scope of Testing, and Basic Scenarios

The PI will develop a list of critical models that must be functional.  For each critical model the following functionality will be demonstrated:

- The Data Management System must be functional.

- The Simulation Engine and Modeling Framework must be functional.

- The model results must be deterministic regardless of the number of processors or the mapping of entities to processors.

- The parallel analysis tools must display instrumentation collected by the modeling framework.

- The MARS model development GUI must allow the building of the critical model.

- Any portion of the system that is stubbed out must be documented.

Each critical model test will be run sequentially and in parallel.  Each test run will take no more than 3 hours (including setup, test run, and verification and documentation of the test results).  The PI will review the test results, determine if SAT has been accomplished and document the results.

d.	SAT Limitations

There are no SAT limitations.

3.2.2  DEVELOPMENTAL TEST - ALPHA TEST.

Alpha Test is conducted by a small group of subject matter experts within the CTA not directly working on the application software.  The baseline created during the SAT will be used for Alpha Test.

a.	Alpha Test - Configuration Description

SAT will be conducted on one or more scalable HPC platforms. The test environment will be identical to the development environment documented in the SDP.

b.	Alpha Test - Test and Evaluation Objectives

The test and evaluation objectives for Alpha Test include confirmation of the Alpha CTPs identified in table 1-2.  The following exit criteria must be satisfied:  application experts within the CTA provide evidence of validation of the critical models implemented in the Alpha release.

c.	Alpha Test - Test and Evaluation Events, Scope of Testing, and Basic Scenarios

All Alpha Tests will be conducted independently by application experts within the CTA.  The PI will collect results from the application experts and determine if the critical models are valid.  After any code modification needed a baseline will be created and a DTTR will be held to verify that all required functions are implemented.

d.	Alpha Test Limitations

There are no Alpha Test limitations.

3.2.3  DEVELOPMENTAL TEST - BETA TEST.

Beta Test is conducted by the software application developer and managed by the CHSSI project principle investigator (PI).  It involves a larger group of subject matter experts than does Alpha Test.  All tests will be performed using the CHSSI project test plans.

a.	Beta Test - Configuration Description

The Beta Test hardware configuration includes scalable HPC platforms deployed under the DOD HPC Modernization Program.  The release

b.Beta Test - Test and Evaluation Objectives

The objectives for Beta Test are to demonstrate the scalability and extensibility of the modeling framework and the validity of the models.  The system will be demonstrated to provide scalable simulation support for SBD/SBA applications.

c.	Beta Test - Test and Evaluation Events, Scope of Testing, and Basic Scenarios

A series of three Data Management scalability tests will be performed.  Each test will stress the data management system with a different combination of kinematic and sensor models.  Each test will be run on a varying number of processors to demonstrate scalability.  The Data Management instrumentation and Modeling Framework instrumentation will be used for both visualization of the results and to evaluate the effectiveness of the Data Management system.  All results will be documented in accordance with the SDP and the PI will review the test results.

FMS-2 will be modified by a CTA S&E to meet their SBD/SBA requirements.  This will require the creation of new models, interfacing the models to the Data Management system  and adding a representation of the models to the MARS model development tool.  The new model will be used on HPC assets as part of an SBD/SBA process.

d.	Beta Test  Limitations

There are no Beta Test limitations.

3.3  INTEROPERABILITY REQUIREMENTS.

There are a set of emerging parallel system instrumentation standards being developed at various research institutions.  The PI will determine to what level this project will adherence to these standards.

3.4  DT&E SOFTWARE MATURITY EXIT CRITERIA.

The Simulation Leveraged Acquisition Test and Evaluation program will use a set of software maturity metrics to manage risk, measure software maturity, and certify the Simulation Leveraged Acquisition Test and Evaluation software and system readiness to exit DT&E and to proceed to formal OT&E.  These exit criteria will be evaluated throughout DT&E and summarized in the DT&E Report.  The criteria will also be used as a determinant in the readiness review decision making process.  That is the applicable criteria will be reviewed during DTRR to determine if the project has met the requirements to proceed to Beta Test.  Likewise, before the project can proceed to Operational Test, the criteria will be evaluated during OTRR.

The Simulation Leveraged Acquisition Test and Evaluation project  metrics are listed below:

a.	Fault Profile - No known open Priority I and II software discrepancies exiting DT&E, with a mission impact analysis of Priority III discrepancies

b.	Cost

c.	Schedule

d.	Requirements Traceability - including all mission critical functions to be demonstrated

e.	Identification and mitigation strategies of all open, software discrepancies

f.	Identification of all unmet software CTPs

g.	Mission impact analysis of software functionality shortfalls experienced during demonstration and acceptance testing

h.	Before Simulation Leveraged Acquisition Test and Evaluation OTRR, demonstrated values of the following software criteria:

(1)	Stability of software requirements, design, and configuration

(2)	Sufficient depth and breadth of software and integration testing

(3)	Successful demonstration of required software functionality

PART FOUR - OPERATIONAL TEST AND EVALUATION

4.1  OPERATIONAL TEST AND EVALUATION (OT&E) OVERVIEW.

The initial operational test and evaluation (IOT&E) will be conducted by independent test agents knowledgeable in the software project domain.  These individuals shall be nominated by the CHSSI project principle investigator (PI).  The IOT&E will be observed by the Joint Interoperability Test Command (JITC) for selected CHSSI projects.  Identify any threat simulators and the simulation to be employed.

4.2  CRITICAL OPERATIONAL ISSUES.

Table 4-1 shows the effectiveness and suitability critical operational issues (COIs) intended for assessment during Operational Test (OT).

Table 4-1.  CHSSI FMS-2 Critical Operational Issues

| COI | Title | OT Phase | Description | Criteria/Metrics |
| --- | --- | --- | --- | --- |
| 1 | Performance | Continuous | Does the CTA project provide computational results that are accurate, stable, and reliable in a portable scalable environment? | · Deterministic results independent of number of processors and process to processor mapping. · Demonstrate validation of models to within %10 accuracy. · Demonstrate accuracy of Data Management system. |
| 2 | Interoperability | Continuous | Does the project application code’s derived data integrate with reusable software components and scientific visualization techniques? | · Verify that system dependent code is isolated in well-documented routines. · Demonstrate that the scalable software executes validation/calibration problems on at least 2 scalable HPC platforms. |
| 3 | Maintainability & Growth Potential | Continuous | Does the CHSSI software adhere to standards and accepted practices, utilize standard languages and libraries, utilize common visualization tools, and provide adequate documentation? | · Evidence of adherence to standards for software products outlined in SDP. · ANSI high-level program languages (e.g. C++) · Verify use of POSIX shared memory calls. · Document Modeling Framework, and visualization tools to allow the extension and reuse of the system. |
| 4 | Training & Technology Transfer | Continuous | Does the CHSSI software reside in a catalogued repository, utilize standard languages, and provide adequate documentation? | · ANSI high-level program languages (e.g. C++). · Present adequate technical/user documentation. · Procedures for distribution of ECI software to DOD user community. · Documentation of Modeling Framework and visualization tools, including installation and release notes |
| 5 | Usability | Continuous | Does the CHSSI software’s human-computer interface (HCI) support ease of learning, ease of use, effectiveness and efficiency, and user satisfaction? | · Documentation of Modeling Framework to allow the extension and reuse of the system. · User/CTA Workshops · Demonstrate user-acceptable HCI for problem generation and visualization. |
| 6 | Security | Continuous | Are appropriate access controls in place to safeguard the intellectual property rights and security concerns associated with the CHSSI software? |  |

PART FIVE - TEST AND EVALUATION RESOURCE SUMMARY

| Test Articles (including type and number) | Test Sites/ Instrumentation | Test & Support Equipment | Threat Systems/ Simulators | Test Target/ Expendables | Operational Force Test Support | Simulations, Models, & Testbeds | Special Requirements | T&E Funds Requirement | Manpower, Personnel Training |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Modeling Framework (Includes visualization tools and performance analysis tools) (Software 1ea.) | DOD MSRC/DC | Scalable HPC system(s) | N/A | N/A | N/A | N/A |  | See paragraph 5.10 of the CHSSI TEMP | N/A |

Table 5-1.  CHSSI FMS-2 Test and Evaluation Resource Matrix

# FMS-2 ATTACHMENT 1
REQUIREMENTS TRACEABILITY MATRIX

|  | SOURCE OF REQUIREMENT |  |  |  |  |  | DT&E/OT&E TESTING * |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| REQUIREMENT | Mission Need Statement | Baseline | Functional Description | CHSSI Implementation Plan | TEMP | SAT |  | Alpha Test | Beta Test |
| CTP-Scalable software suites | 3.3, 3.2.1 | 2.1.4 | 3.4,4.7 | 2.2, 2.3, App. D | 1.5 |  |  |  |  |
| CTP-Software reuse | 3.3 |  |  | 2.2 | 1.5 |  |  |  |  |
| CTP-Portable application software | 3.3 |  | 3.7 | 2.2, 2.3, 2.4, App. D | 1.5 |  |  |  |  |
| CTP-Correctness | 3.3 |  |  |  | 1.5 |  |  |  |  |
| CTP-Modular architecture | 3.3 |  |  |  | 1.5 |  |  |  |  |
| CTP-Adherence to standard and accepted practices | 3.3, 5.1.3 |  | 4.2, 4.5 | 2.2, 2.3 | 1.5 |  |  |  |  |
| CTP-Documentation | 3.3 |  |  | 4.1, 4.2, App. D | 1.5 |  |  |  |  |
| CTP-Stability and accuracy of application software products | 3.3 |  | 3.7 |  | 1.5 |  |  |  |  |
| CTP-Formation of expert groups and/or integrated teams | 3.3 |  |  | 2.2 | 1.5 |  |  |  |  |
| CTP-Dissemination of CHSSI developed software | 3.3 |  |  | 2.3 | 1.5 |  |  |  |  |
| CTP-Training of users in the application and use of HPC application software | 3.3, 3.5 |  | 3.11 | 2.3 | 1.5 |  |  |  |  |
| CTP-Provide a mechanism to protect the integrity and distribution of application software and derived data | 3.4, 3.5 |  | 6.1-6.3 | Part Four (Introduction Paragraph) | 1.5 |  |  |  |  |
| COI #1-Performance | 3.3 | 2.2 | 3.1.2 | 2.2 | 4.2 |  |  |  |  |
| COI #2-Interoperability | 3.2.2 | 2.2 | 4.3 | 2.2 | 4.2 |  |  |  |  |
| COI #3-Maintainability and Adaptability | 3.3 | 1.4, 2.2 | 3.4 | 2.3, App. D | 4.2 |  |  |  |  |
| COI #4-Training and Technology Transfer | 3.3, 3.5 | 2.2 | 3.11 | 2.3 | 4.2 |  |  |  |  |
| COI #5-Usability | 3.2 | 2.2 | 3.4 | 2.2 | 4.2 |  |  |  |  |
| COI #6-Security | 2.3, 3.4 | 2.2 | 3.5, 6.1-6.3 | Part Four (Introduction Paragraph) | 4.2 |  |  |  |  |

Requirements Traceability Matrix from master

* Specific project information will be supplied in the individual addenda to this TEMP.

* Entries to be made as test events occur