## Slide 1: Information/Communication
Lex Lane
NCSA/UIUC
ARL PET Workshop - February 18, 1998

## Slide 2: I/C Core Support
Project Objective
  Provide software technologies to support information dissemination and collaboration within the HPC research community. I/C works with the leads of the various Computational Technology Areas (CTA) to identify I/C needs and provide expertise, tools, and training in the required software technology areas.

## Slide 3: I/C Core Support
User/Beneficiary
  Training and CTA Leads
  ARL PET/MSRC Webmaster
  MSRC PET user community

## Slide 4: I/C Core Support
Technical Approach
  Outreach - interaction with the user community to determine I/C user needs, provide technology training, dissemination of information on various I/C technologies of relevance to web, collaboration and training, and technology transfer of implemented I/C technologies.
  Training Support - support to trainers and recommendations for training technologies to meet the training requirements of the DoD HPC community.
  Web Site Support - expertise and assistance in designing and developing PET web sites and facilitation of MSRC/PET web master community.
  Collaboration - identification of software technologies to improve communication and collaboration between HPC researchers.

## Slide 5: I/C Core Support
Status
  Geoffrey Fox assumed I/C academic lead
    Syracuse and NCSA focus areas identified
  User Needs Assessment Complete
  I/C Web Pages Complete and Installed
  Web Authoring Tool Investigation Complete
  First cross-MSRC Webmasters meeting at NCSA
  Asynchronous training tool investigation underway

## Slide 6: I/C Core Support - Outreach
Milestones
Conduct User
Needs Assessment:
Disseminate I/C
Information to users
User Needs
Assessment Report:
Initial I/C web pages:
I/C discussion space:
I/C web page updates:
Q1 Q2 Q3 Q4
Jan 9 ‘98
May 19 ‘98
Jan 19 ‘98
Jan 30 ‘98
Aug 19 ‘98

## Slide 7: I/C Core Support - Training
Milestones
Identify web-based
asynch training tools:
Support implementation
of web-based courses:
Web-based training
tool recommendation:
Guidance for development
of web-based courses:
Demo web-based
asynchronous course:
Q1 Q2 Q3 Q4
Feb 27 ‘98
May 19 ‘98
Aug 3 ‘98

## Slide 8: I/C Core Support - Web Site Development
Milestones
Identify web page
authoring tools:
Support enhancement
of ARL web site:
Web page authoring
tool recommendation:
Seminar on web page
authoring tools:
Repository of PET web
site graphic elements:
Cross MSRC web site
design guidance:
Q1 Q2 Q3 Q4
Jan 30 ‘98
May 19 ‘98
Jun 19 ‘98
Apr 9 ‘98

## Slide 9: I/C Core Support - Web Master Integration
Milestones
Integrate ARL Web Master
with NCSA I/C team:
Build MSRC/PET
Web Master Community:
ARL Web Master site
visits to NCSA:
Cross MSRC web
master meeting(s):
Cross MSRC web
master discussion space:
Q1 Q2 Q3 Q4
Feb 5 ‘98
Feb 5 ‘98
Feb 27 ‘98
Apr 20 ‘98
Jul 20 ‘98
Jun 19 ‘98

## Slide 10: I/C Core Support - Collaboration
Milestones
Design ARL PET
Intranet for asynchronous
collaboration:
ARL PET Intranet
design:
Pilot ARL PET
Intranet:
Q1 Q2 Q3 Q4
Aug 3‘98
Jun 19 ‘98

## Slide 11: I/C Core Support
Deliverables
  Outreach
    User needs assessment
    I/C web pages
  Training Support
    Guidance for developing web-based training
    Demo asynchronous web-based training course

## Slide 12: I/C Core Support
Deliverables (continued)
  Web Site Support
    Cross-MSRC Webmaster sense of community
    Cross MSRC PET Web site design guidance
    Specific site design assistance
    Repository of reusable graphic elements
    Seminar on web authoring tools to CTA leads
  Collaboration
    Intranet Environment to support CTA and Admin collaboration