## Slide 1: Communication/Collaboration
PET Midyear Review
C. Wayne Mastin
PET On-Site Team Lead
Nichols Research
September 14-15, 1998

## Slide 2: C/C Efforts
1. C/C Core Support - Syracuse University Prof. Geoffrey Fox, Academic Lead
Dr. David Bernholdt, PI
2. PET Web Pages Evolution - NCSA, UIUC
Ms. Sandie Kappes, PI

## Slide 3: Communication/Collaboration Core Support

## Slide 4: I. Programmatic Status

## Slide 5: Deliverables
Trip reports - on the web at http://www.npac.syr.edu/users/bernhold/trip-reports - total now at 21 reports covering 18 conferences
Biweekly and Annual Reports
Midyear and Annual Review presentations

## Slide 6: Deliverables
Tango enhancement
  Tango 2 release renamed Tango 1.01, released Jun 98
  “Tango 2” with database for asynchronous collaboration - Jan 99 release on schedule
Web-linked database deliverables - progress awaiting Oracle

## Slide 7: Deliverables
Tango training
  NCSA Alliance Meeting, April 27 - done
  Distance Education Technologies Workshop - done
C/C web site development and maintenance - to be done

## Slide 8: C/C Core Expenditures

## Slide 9: Staffing
David Bernholdt
Geoffrey Fox
Marek Podgorny
Deepak Ramanathan
Remek Trzaska
Yuping Zhu

## Slide 10: II. Technical Progress
Covered by Dr. Geoffrey Fox in FMS Core presentation

## Slide 11: III. Future Plans

## Slide 12: Tango
Deploy Tango server at CEWES MSRC
Conduct at test research collaboration using Tango
  CWO at CEWES, NAVO, and NRL-Monterey
  PET on-site and a “friendly” off-site user

## Slide 13: Web-Based Technologies (without Oracle)
Grid Generation Search Engine - keep at Syracuse
CEWES MSRC Web Site Search Engine - keep at Syracuse or replace with a commercial product

## Slide 14: CEWES MSRC Thematic Area
Training and User Productivity
  Supports web-based training and distance education
  Potential application for remote scientific visualization