## Slide 1: Programmatic Status (1)
A list of deliverables for each core support and focused effort
Indicate to which extend each deliverable has been completed

## Slide 2: FMS Core Support: Deliverables (1)
Trip reports for conferences and user contacts: List of published conf papers
  Internet Server Workshop, Wisconsin, Jun 98
  DoD HPC Users Group Conf, Rice Univ, Jun 98
  EuroPar98, UK, Sept 98
  PDPTA98, Las Vegas, July 98
  ITEA98/WebFlow for Visual HLA, Aberdeen, Jul 98
  ITEA98/DirectX meets RTI, Aberdeen, Jul 98
  ITEA98/Object Web RTI, Aberdeen, Jul 98
  ITEA98/Universal Databases, Aberdeen, Jul 98
  SIW Fall 98, Orlando, Sept 98

## Slide 3: FMS Core Support: Deliverables (2)
Trip reports for conferences and user contacts: List of established FMS contacts
  Mark Roberts, COLSA
  Bill Smith, Henry Ng, NRL
  Larry Peterson, Jeff Wallace, Bob Wasilausky, SPAWAR
  Jeff Sauerborn, VPG, Eileen Viar, TECOM
  Jeff Steinman, Jim Brutocao, Metron, Louis Yu, Metron
  Ron van Iwardeen, Frank Weis, JNTF
  Steve Bishop, Keith Snively, Ft. Belvoir
  Willie Brown, Milti Leonard, JSU

## Slide 4: FMS Core Support: Deliverables (3)
Contributions to PET bi-weekly and Annual reports
  Being delivered

## Slide 5: FMS Core Support: Deliverables (4)
Presentations for PET Mid-Year and Annual Reviews (August 98, January 1999)
  Mid-Year August 1998: This presentation

## Slide 6: FMS Core Support: Deliverables (5)
Training course materials (as conducted)
  FMS Tutorial by W. Furmanski, JSU Summer Inst., Jun 98
  FMS Lab by W. Furmanski, JSU Summer Inst., Jun 98
  FMS Techs (Distr Objects & Databases) by G. C. Fox, ITEA, Jul 98
  Conference Talks on FMS (see previous slide for published conf papers)

## Slide 7: FMS Core Support: Deliverables (6)
Develop and maintain a web site describing FMS activities of interest to CEWES MSRC users
  Full FMS Training Site operational at http://bombay.npac.syr.edu/fms
  Selected subspace to be installed soon at CEWES
  Interactive FMS Training Space under development at http://tapetus.npac.syr.edu/hpcmp/fms/pet/training/index.html

## Slide 8: FMS HLA Demo: Deliverables (1)
Prototype Object Web RTI operational and sequential Java platforms (UNIX workstations, Windows NT PCs) by May 1998
  Delivered

## Slide 9: FMS HLA Demo: Deliverables (2)
HLA version of CMS is operational and tested at NPAC using Object Web RTI (August 1998)
  Postponed till late ‘98 due to new focus on Supercomputing ‘98 demo (see technical progress for more details)

## Slide 10: FMS HLA Demo: Deliverables (3)
Contributions to PET bi-weekly and Annual reports
  Being delivered

## Slide 11: FMS HLA Demo: Deliverables (4)
Presentations for PET Mid-Year and Annual Reviews (August 1998, January 1999)
  Mid-Year August 1998: This presentation

## Slide 12: FMS HLA Demo: Deliverables (5)
Both sequential and parallel versions of CMS modules for mine field and tested vehicles installed in respective centers and connected via Object Web RTI. Simple Web browser based control front-end established to both sites/imulation components. Front-end (given by a Java applet with simple 2D navigation tools) allows user to run and monitor distributed CMS from any Web sitem(December 1998)
  Trail demo for Jager Donuts operational
  Building CMS demo for Supercomputing ‘98
  See Technical Progress for more details

## Slide 13: FMS HLA Demo: Deliverables (6)
Final Demonstration (March 1999)
  Trial demo planned for Supercomputing ‘98 (November 1998)

## Slide 14: FMS HLA Demo: Deliverables (6)
Pre-print report on results of effort (March 1999)
  Joint publications planned with Ft. Belvoir (CMS developers)

## Slide 15: Programmatic Status (2)
A graph or chart of the planned versus actual expenditures for each core support and focused effort during the time period April through Septembeer 1998 (no actual dollar figures will appear on the slides, but we do need the actual monthly expenditures for the government)

## Slide 16: Programmatic Status (3)
Staffing status, including hiring efforts if staff remain to be hired

## Slide 17: Technical Progress (1)
Present representative examples of technical efforts and accomplishments
Highlight any significant events or milestones

## Slide 18: FMS Core Support: Technical Progress (1)
  Good progress with FMS conference papers:
    DoD UGC paper presented in Houston, June 98
    4 papers presented at ITEA’98, Aberdeen, July 98
    SIW Fall’98 paper to be presented in Sept ‘98
  Wiley book in progress: Building Distributed Systems on Pragmatic Object Web to include material on JWORB and Object Web RTI

## Slide 19: FMS Core Support: Technical Progress (2)
  First Entry Level FMS Training (Full day Course + Lab) delivered June 98 during the JSU Summer Institute
  FMS Training Site at http://bombay.npac.syr.edu/fms includes overview of FMS projects (PET and CHSSI) and tutorials on enabling Web/Commodity technologies
  FMS Training Space under development at http://tapetus.npac.syr.edu/hpcmp/fms/pet/training/index.htmlwill include support for interactive Web based multi-player training

## Slide 20: FMS HLA Demo: Technical Progress (1)
Object Web RTI, developed in Year 2, is now fully operational both for UNIX and NT
OWRTI implements DMSO RTI 1.3 as a CORBA Service in Java
Generic middleware layer is provided by JWORB (Java Web Object Request Broker) which offers a Java based ORB integrated with Web server (HTTP + IIOP server)

## Slide 21: FMS HLA Demo: Technical Progress (2)

## Slide 22: FMS HLA Demo: Technical Progress (3)
OWRTI implements DMSO RTI 1.3 as a JWORB service
This includes two major CORBA objects: RTIAmbassador to represent RTI for federates, and FederateAmbassador that resides in a federate and receives callbacks from the RTI

## Slide 23: FMS HLA Demo: Technical Progress (4)

## Slide 24: FMS HLA Demo: Technical Progress (5)
RTIAmbassador is implemented in terms of a set of CORBA objects in JWORB, corresponding to individual RTI services such as:
  Federation Management
  Object Management
  Ownership Management
  Declaration Management
  Time Management
  Data Distribution Management

## Slide 25: FMS HLA Demo: Technical Progress (6)

## Slide 26: FMS HLA Demo: Technical Progress (7)
We started to experiment with simple HLA applications running on top of OWRTI
As the first target we selected Jager - a simple multi-player video game distributed as part of with DMSO RTI release
We constructed WebFlow based visual front-end for Jager and we added OpenGL based 3D viewer

## Slide 27: FMS HLA Demo: Technical Progress (8)

## Slide 28: FMS HLA Demo: Technical Progress (9)
In the next step, we constructed “Jager Donuts” - a DirectX based front-end for Jager over OWRTI by adapting the Space Donuts game distributed by Microsoft as part of DirectX SDK to Jager scenario and geometry
We have now remote multi-player version of this game recently tested between Syracuse and San Diego (demonstrated there during PANDA JSIMS meeting)

## Slide 29: FMS HLA Demo: Technical Progress (10)

## Slide 30: FMS HLA Demo: Technical Progress (11)
DirectX is a new powerful commodity front-end for interactive multimedia
The following screendump comes from the professional game “Art of Flying” by Blue Moon Interactive which is a kind of flight simulator running real time on a Pentium laptop

## Slide 31: FMS HLA Demo: Technical Progress (12)

## Slide 32: FMS HLA Demo: Technical Progress (13)
While testing OWRTI with various graphical front-ends, we proceed with CMS demo development
We were asked by HPCMO to prepare SC’98 parallel CMS demo and we therefore decided to focus on this task and return to HLA compliant CMS in Nov/Dec ‘98

## Slide 33: FMS HLA Demo: Technical Progress (14)

## Slide 34: FMS HLA Demo: Technical Progress (15)
We have currently the following configuration operational:
  a group of ModSAF vehicles is running at NPAC
  CMS minefield is running at Origin2000 at ARL
  vehicles and minefield are connected and communicate via MBONE multicast

## Slide 35: FMS HLA Demo: Technical Progress (16)

## Slide 36: FMS HLA Demo: Technical Progress (17)
In the planned SC’98 demo, we will try to visualize minefield terrain and the propagating vehicle using ImmersaDesk
Visitors at Orlando booth will be able to control vehicles (running at NPAC) and see them exploded in the minefiled (running in ARL)

## Slide 37: Future Plans (1)
Show schedule of planned activities for the remainder of Contract Year Three.
Indicate how the efforts covered in your presentation fit into at least one of the five CEWES MSRC Thematic Areas.

## Slide 38: FMS Core Support: Future Plans (1)
We are building FMS Training Space that will offer real-time multi-player style training (a la Jager Donuts or Parallel CMS) for selected FMS systems
The first target is SPEEDES and we also evaluate ModSAF
As the first step, we are building the Web linked database support for ModSAF documentation

## Slide 39: FMS Core Support: Future Plans (1)

## Slide 40: FMS HLA Demo: Future Plans (1)
After SC’98 demo, we will try to combine the experience coming from various visualizarion front-ends
We intend to move Metacomputing CMS demo towards Simulation Based Acquisiton style proof-of-the concept application for countermine engineering
We will also seek for other application candidates for OWRTI in the JSIMS domain

## Slide 41: FMS HLA Demo: Future Plans (1)

## Slide 42
The End