Development of an Integrated Land System in Support of

Department of Defense

Land Management

By

Dr. Jeffery P. Holland

U.S. Army Engineer Waterways Experiment Station,

And

Mr. William D. Goran

U.S. Army Construction Engineering Research Laboratories,

U.S. Army Engineering Research and Development Center

Draft Report ERDC-XX

December 1998

Table of Contents

Preface

I.  Introduction

1.  Background

Managing land and water resources has become an increasingly difficult and challenging task.  Federal land and water resource managers face many new legislative requirements; inputs from increasingly sophisticated and often conflicting interest groups; and demands to accurately project and evaluate the costs, benefits, options, and potential short term, long term and cumulative consequences of any proposed management actions.  In particular, the Department of Defense’s (DoD’s) civil works and military land management challenges encourage the development of an integrated modeling/decision support environment capable of simulating atmospheric-surface water-groundwater connectivity, flux interchange with the landscape, and the impacts of anthropogenic activities on ecological communities / habitats residing there. DoD’s land management challenges include:

- Integrating multiple uses of lands and water resources

- Sustaining mission use of training and testing ranges

- Cleaning and rehabilitating contaminated sites

- Restoring aquatic and upland ecosystems

- Managing noise propagation

- Partnering with stakeholders in ecosystem and watershed planning and management

- Evaluating proposed activities on wetlands (permitting)

- Managing coastal zone, watershed, and riverine resources

- Dredging operations

- Assessing chemical and biological threats and risk pathways

Note that these challenges are multi-disciplinary in nature and, in many cases, represent concerns applicable to the Departments of Interior, Energy, and Agriculture, and the Environmental Protection Agency.

2.  State of Current Land Management Tools

Current and emerging technologies offers many capabilities to assist managers in addressing these difficult demands – such as geographic information systems (GIS), remote sensing, landscape process modeling and simulation, group collaborative forums and conferencing, expert systems, multi-dimensional visualization tools, decision support systems, and web-based data mining tools (Figure 1). Examples of DoD capabilities that integrate multiple technologies include the DoD Groundwater Modeling System, the Integrated Dynamic Landscape Analysis and Modeling System (IDLAMS), and the Predictive System for Environmental Assessment (PSEA).  These systems have been developed through a combination of funds (including funds from the Strategic Environmental Research and Development Program – SERDP). The combined user community world-wide for these systems is in the thousands. Yet, these systems have only limited linkage with ecological modeling and decision support tools, and lack the full interoperability needed to support the DoD land management decision makers.

Figure 1.  Differing tools required by land managers

Additionally, SERDP has invested, or is investing, in multiple ecosystem management / modeling tools.  These investments include the following:

- Ecological Modeling for Military Land Use Decision Support (CS-758)

- Integrated Dynamic Landscape Analysis and Modeling System (CS-new)

- Assessment and Management of Risks to Biodiversity and Habitat (CS-241)

- Strategic Natural Resource Management Methodology (CS-373)

- Threatened, Endangered, and Sensitive Species (CS-507)

- Risk Assessment Framework for natural and Cultural Resources on Military Training and Testing Lands (CS-1054)

- Analysis and Assessment of Military and non-Military Impacts on Biodiversity: a Framework for Environmental Management on DoD Lands using the Mojave Desert as a Regional Case (CS-1055)

- Error and Uncertainty for Ecological Modeling and Simulation (CS-1096)

- Ecological Modeling and Simulation using Error and Uncertainty Analysis Methods (CS-1097)

- Predicting the Effects of Ecosystem Fragmentation and Restoration: Management Models for Animal Populations (CS-1100)

- Improved Units of Measure for Training and Testing Area Carrying Capacity (CS-1102)

- Terrain Modeling and Soil Erosion Simulation (CS-752)

- FY00 Statements-of-Need CSSON-00-01, “Riparian Zone Rehabilitation to Restore Terrestrial and Aquatic Ecosystem Functions,”, and CSSON-00-03, “Ecological Disturbance in the Context of Military Landscapes”

Additionally, there are past and ongoing SERDP investigations, including those in other pillars (e.g., “Development of Simulators for In-Situ Remediation Evaluation, Design, and Operation,” SERDP Project CU-1062) that represent analogous investments in environmental quality modeling and simulation technology.

While there is great potential for these technologies to help land and water resource managers, they currently are disconnected pieces that need to be blended together into an integrated framework to achieve their highest productivity.  This need is further amplified when one considers the plethora of analogous environmental quality modeling/decision support tool developments within the U.S. Army (e.g., the Fort Hood Avian Simulation Model, the Ecosystem Dynamic Simulation Model, etc.), and multiple other researchers (e.g., the Modular Modeling System and the Forest Vegetation Simulator by agencies within the Department of Interior; the Spatial Modeling Environment by the University of Maryland; SWARM by the Santa Fe Institute) that represent potentially excellent, but unintegrated, resources in support of DoD land managers.  Westervelt (1998), Holland (1998), and the U.S. Army Corps of Engineers model catalogue (http://owww.cecer.army.mil/ll/landsimsurvey/homepage.html) provide additional information on many of these differing computational tools.

The Land Management System (LMS) is an initiative of the U.S. Army Corps of Engineers (USACE) Engineering Research and Development Center (ERDC) to design, develop, support, and apply an integrated capability for modeling and decision support technologies for applications relevant to the management of Department of Defense lands, seas and airspace.  The concept for LMS evolved from extensive experience of the USACE laboratories (the ERDC) in providing numerical models and computational systems to both military (Tri-Service) installation and to Army Corps of Engineers civil works land and water resource managers.

3.  LMS Objectives

The first objective of LMS is to provide a framework that brings together relevant science and technology to DoD land managers in a more complete and responsive manner.  The framework involves focusing, shaping and integrating existing science and technology investments towards common approaches and objectives, and designing an evolutionary and scalable computational environment that accommodates computer-based technologies emerging from these S&T investments.  LMS is not a new funding line or program.  Rather, it is a strategy to extend the value of existing diverse investments in science and technology across the Department of Defense into a more coherent package, , identifying clear paths for product development, avoiding duplicate investments in delivery systems, and strengthening the teaming between scientists and managers.  The LMS development represents a process for accomplishing these objectives, and a product that delivers iterations of the results of this process.

A second objective of the LMS development is to maximize synergism between military and Army civil works technology initiatives. The USACE research laboratories serve military Tri-Service installation facilities and Army Civil Works land and water resources projects decision makers.  These different user communities operate off different appropriations, report through different chains, and serve different national needs.  Although specific mission uses differ widely between these projects/installations, resource management concerns are remarkably similar as illustrated in Figure 2.

Figure 2.  Comparison of Land Management Issues between Army Civil Works and Military Sites

LMS is designed to provide a more explicit effort to achieve maximum synergism between DoD-wide technical investments supporting installation land managers and Army Civil works land and water resource managers.  While programmed funding streams still are separate, LMS straddles these domains, and LMS products and expertise will serve both user communities.

The third objective of the LMS development is to improve the timeliness and effectiveness of technology delivery into land management business processes.  Investment in technology have traditionally had a long time lag between problem identification by user communities and the infusion of new solutions that effectively address the problem in the user’s business environment.  There are many reasons for these time delays, and much variability in the timeframe between problem/solution types.  The creation of a common computational framework for land management decision making, applicable across differing (but related) user communities within DoD, will streamline and focus technology delivery by: (1) creating a common, single point-of-entry from which DoD resource managers can access the key technologies needed for land management and decision support; (2) developing a set of protocols for model-to-model linkage, and model-to-data connectivity, so that new technology investments in modeling and simulation, basic science, and information technology will seamlessly mesh with new data collection, assimilation, and management activities at the installation level; and, (3) establishing a technology base that, by design, will grow naturally as marketplace technology advancements (such as in GIS, networking, computing, and new basic science) occur.  This, in turn, provides DoD with high-leveraged improvements at minimal cost to the warfighter.

4.  LMS Approach

Development of the LMS involves three main components – (1) establishment of the LMS Protocols, (2) development of iterative versions of the LMS, and (3) the LMS Demonstration Program (Figure 3).  The LMS Protocols provide common procedures for linking existing computer based tools and for the development of new tools.  The LMS versions refers to a series of evolving software releases (starting with LMS2000) that provide land management

Military

Demonstrations

Other

Users

Army Civil Works

Demonstrations

LMS Versions (2000+)

LMS Protocols

Integration Efforts

Military Technology Programs

Civil Works Technology Programs

Partnered Programs

(Industry,Other Agencies, Academia)

Figure 3.  Major LMS Development Components

modeling and decision support capabilities to users.   The Demonstration Program relates to site specific field-testing, validation and implementations of LMS.  To conduct these LMS components, the ERDC has established an LMS Special Project Office. The Special Project Office has, in turn, created three teams – one to focus on the overall framework for LMS (the Integration Team) and two others focused on engaging end users in the identification of problems and demonstrations of LMS products.  Primary demonstration sites are Ft. Hood, TX, three sites (Pool 8, Redwood Basin on the Minnesota River, and Peoria Lake) on the Upper Mississippi River System, and Marine Corps Air Ground Combat Center at 29 Palms, CA. The leaders of the demonstration teams serve as members of the integration team, and the requirements for the demonstrations provide both inputs to help frame integration priorities and an immediate context to test and demonstrate capabilities.  It is the activities of this Integration Team (including the development of the LMS and the establishment of its protocols) that are stressed within this report.  More complete information on the LMS Special Project Office, the administrative and technical structure and staffing of the LMS development within USACE, and the LMS Demonstration Program can be found in Goran et al (1999).

- Partnering

A key to the overall LMS development strategy is the focused, purposeful technical partnering with other research organizations.  For example, current LMS partners include:

- DoD: USACE labs, district offices (e.g., St. Paul, Rock Island), Institute for Water Resources, and Hydrologic Engineering Center, Naval Surface Warfare Center-Dahlgren, Army Center for Health Promotion and Preventative Medicine, High Performance Computing Modernization Program, Army Environmental Center, Army Research Office

- Department of Energy: Argonne, Oak Ridge, Pacific Northwest, and Lawrence Livermore National Laboratories

- Environmental Protection Agency: National Exposure Research Laboratory

- National Resource Conservation Service

- Department of Interior: US Geological Survey, Fish and Wildlife Service, and National Park Service

- State Resource Agencies

- Academic Partners (including Syracuse University, Brigham Young University, University of Illinois, Texas Regional Institute for Environmental Studies (Sam Houston State University), Colorado State University, University of Connecticut, University of Minnesota, and the University of Texas-Austin)

- Industry Partners: Environmental Systems Research Institute, the Open GIS Consortium, and Pacific Meridian.

This focused partnering provides for leveraging and acceleration of the best of external research and development while maintaining the requisite level of critical in-house mass to insure that DoD is a “smart” technology investor.  Note that the DoD partnering has only just begun and is anticipated (based on past experiences with USACE developed modeling systems whose user bases include high levels of Tri-Service users) to increase dramatically over the next few years.

6.  Objectives of this Investigation and Report

The objectives of this report are to: (1) document the functional requirements and conceptual design of a Land Management System (LMS) for use by DoD in support of environmental quality stewardship and overall installation readiness; (2) present the functional capabilities of a prototype LMS; (3) describe the planned development path for the LMS over the next several years; and, (4) recommend potential investments SERDP could make in the development of the LMS.

The findings reported herein represent the results of an investigation jointly funded by the U.S. Army Corps of Engineers and SERDP (under the auspices of Project CS/1088/7).  It is noteworthy that the LMS development is of such a collaborative nature that even its design and technical scope have been conducted in a partnered fashion between SERDP, USACE, and other partnering organizations.

The report first documents the conceptual components of the LMS’s functional design in Chapter 2.  Chapter 3 of the report presents the need and plans for development of standard protocols to facilitate overall LMS connectivity and model-to-model interchange.  Chapter 4 overviews the existing LMS prototype systems, its capabilities, and the capabilities to be fielded in LMS2000 at the end of fiscal year 1999.  Chapter 5 provides details of proposed future LMS versions, and considerations that must be tackled as part of future LMS development.  Chapter 6 then provides recommendations for investment in these future developments.

II.  Functional and Conceptual Design of the LMS

- Overview of LMS Functionality

As stated above, DoD’s land management challenges of the next decade encourage the development of an integrated modeling environment capable of simulating atmospheric-surface water-groundwater connectivity, flux interchange with the landscape, and the impacts of anthropogenic activities on ecological communities/habitats residing there.  Such a simulation capability would need to be framed in a holistic, network-based computational environment to empower access to models and data sources existing and/or executing on remote computing platforms. Specific protocols, which establish and broker standardized, seamless links between database-model and model-model connections, are required. Both short-term (e.g., real time to a few days) and long-term (e.g., years to decades) analyses would also be required.  To this end, the following functionality is needed in the development of a computationally-based land management / decision support capability:

- coupling of surface water, atmospheric, groundwater, and terrestrial modeling tools, both serially (indirect) and dynamically (direct). The LMS will be built upon a combination of the M&S foundation within the USACE labs and SERDP-funded developments, but will by design integrate numerous ecological models and analysis tools from partnering organizations. Dynamic coupling will require development of numerical methods for handling differing time and spatial scales associated with surface water hydrodynamics, watershed runoff, infiltration, atmospheric transport, subsurface flow and (often) highly-nonlinear, multi-component transport, and their interactions with resident ecological communities. Standards for linkage of these diverse models will also be established to facilitate indirect coupling of these models when such a coupling is adequate.

- incorporation of the integrated modeling tools from (1) within a comprehensive, web-based, modular modeling system. Interoperability with other DoD management systems will be stressed. Network-based modeling support will be provided within the system.  This capability will empower access to remote computing platforms (including DoD high performance computing resources), decentralized databases, and collaborative technical support over network services.  Further, the LMS will leverage commercial-off-the-shelf, marketplace software developments, particular in the areas of web browsers and standardized data protocols (such as the Open Geospatial Database Interchange). Such leveraging will facilitate updating and standardization of the LMS as the marketplace advances while maintaining current local-user systems access and use.

- incorporation of uncertainty and risk into the LMS to support risk-based design and natural resources decision making.  This capability will allow presentation of data, modeling and simulation results, alternative evaluation, and tradeoff analyses as a function of technical viability, ecological risk, costs, and regulatory compliance.

- integration of decision support tools to facilitate the interpretation and dissemination of modeling and simulation results, data manipulations, etc., in a manner amenable to differing users at differing levels of the land management process.  This capability will include the development of linkages to key DoD business process systems that are external to LMS (e.g., such as the Army Training and Testing Area Carrying Capacity (ATTACC) model, or the Civil Works Water Control Data System, and to certain classes of local-user systems (e.g., geographic information systems and databases) already existing at user sites.

2.  LMS Conceptual Design

LMS makes technical capabilities, expertise and technical information readily available to the DoD user community in support of land management.  The system is organized with four levels (Figure 4), each with a suite of functions, all accessible through a web-empowered user interface from the user's desktop computer.  A general description of the capabilities to be delivered within each of these LMS levels over the system's proposed six-year development life cycle is provided below.

–

–

–

–

–

–

–

–

–

–

–

–

–

–

–

–

Provides

Access to Resources

Navigation Tools

Visualization Capabilities

Scenario Development

Collaborative Tools

Modeling Systems (numerical)

Conceptual Modeling Tools

Uncertainty Analysis Tools

Model Integration Guidance

Metadata

Data Locator Tools

Common Data Formatting

Parameter Database

Gaps Analysis

Process Integration Mapping

Programs & Projects Listing

User

Level

Modeling

Level

Data

Level

Basic

Process

Level

Figure 4.  LMS Conceptual Levels

2.1 User Level

The User Level is the entry point for the LMS user to all LMS services, both local to the user’s machine and on various other servers/computing platforms the user has access to.  The focus of this level is the web-based, network-empowered human-computer interface to the LMS (hereafter referred to as the user environment).  This environment is the one the user will conduct all LMS activities within, and from which all LMS services will be provided.  The user environment will have a single, consistent look and feel on personal computers running Windows 95 and NT and on UNIX workstations running X-Windows (with primary emphasis on the latter two operating environments due to the ongoing transition of Windows toward an NT basis). The user environment will be developed based on a combination of marketplace standards (commercial-off-the-shelf browsers, Java, Windows, etc.) to insure its portability and to increase its natural maturation.

The LMS will be developed with a common database, standard interchanges with existing databases and geographic information systems (through OGDI and OGIS, as described below).  On-board, three-dimensional visualization and animation (with output formats that are common to Windows environments) will be resident.  Additionally, the system will have a significant level of decision support, and will have linkages to external decision support tools such as ATTACC, the USACE Water Control Data System, ITAM, and others.  Modeling and simulation user aids, and collaborative technical support, will also be provided to the users through the LMS’s development lifecycle.

The ultimate product to the user from the LMS, however, is the integration of advanced modeling simulation, seamless data access, tradeoff analyses conveying risk and costs of activities, and presentation mechanisms in formats understandable to decision makers and stakeholders in a manner never before available to the user.  The individual tasks envisioned under the User Level over the six-year development cycle of the LMS are presented below.

Web-based LMS Framework: Develop single, comprehensive access to all LMS services through web-based computational environment.  Develop single human-computer interface. Develop framework from combination of commercial-off-the-shelf software (such as web browsers, UNIX, Windows NT and 95 - if required), and Java to allow maximized flexibility and portability across computing platforms. Provide network access to LMS modeling and simulation (M&S) suite, databases, and multiple computing platforms (including HPC resources within DoD).  Integrate navigation aids to facilitate user access to LMS services.  Provide for both network-based and localized execution of LMS.  Provide for use of legacy systems by local users.

LMS Visualization Tools: Incorporate full 3D, time-varying visualization and animation tools within the web-based computational environment listed above.  Make best use of existing capabilities within legacy systems as appropriate.  Include ability to use local user systems as needed.  Develop ability to output visualization capabilities directly transportable to video formats (AVI, MPEG) for users ranging from managers to the general public.  Also include “on-the-fly” visualization capability to allow user to watch progression of simulations, and to modify the inputs to those simulations, as a “person-in-the-loop” for management scenario evaluation

Decision Support Tools: Incorporate decision support tools within the LMS computational framework to allow managers to assess risk and worth of given management scenarios, to assist in decision making, and to provide output to external management systems employed by users.  Build specific linkages to ITAM, ATTACC, IDLAMS, RFMSS, and the USACE Water Control Data System as a beginning.  Leveraging work units listed above and systems such as the Decision Analysis System (developed by White Sands Missile Range), develop report generation capabilities in formats suitable to meet environmental reporting requirements.  Include web-based technical collaboration and support features to facilitate long-distance, multi-stakeholder collaboration in modeling analysis and consensus making as technological advances permit.

Indices of Land Management Effects: Develop indices which, when visualized, convey the “worth” of a given management activity to decision makers, technical specialists, etc.

Tie these indices to the modeling and simulation tools within the LMS (at the cause-and-effect level whenever possible).  Develop surrogates for environmental endpoints for which the level of science is not sufficient for modeling and simulation, or for which extended ecological modeling is not needed (e.g., use of carrying capacity or erosion as surrogates for habitat loss).

Modeling Tool Catalogue: Develop web-based catalogue of modeling tools that support overall land management.  Leverage evaluation of existing technology work unit (described below in the Modeling and Simulation level) to facilitate entries into this catalogue.  Provide for on-line documentation, queries of applicabilities and limitations of given models and screening tools, and tutorials for certain models, all accessed through the web.  Include documentation of model uses and lessons learned where available through a knowledge-based system capable of aiding users in model selection.

Modeling Restoration Alternatives: Several land and aquatic environment restoration and rehabilitation techniques exists that may be useful in differing site-specific situations.  This work will build on the modeling suite capabilities to provide mechanistic models for assessing the efficacy of remedial / restoration alternatives.  This work will be tied directly to that listed just below to provide economic worth and technical effectiveness of restoration techniques.

Economic and Risk Analysis:  In conjunction with work in the Modeling and Simulation Level, integrate ecological risk assessment paradigms and economic analysis of management scenarios as a function of environmental endpoint into the LMS framework.  Develop methods to output tradeoff analysis showing relationship between given level of DoD activity, risk to environment, and costs to mitigate said risk and/or restore environment after conduct of activity.  Build connection between risk, economics, and environmental currencies such as maneuver impact mile equivalents.  Leverage ongoing SERDP investments as part of this effort.

Management Scenario Development Tools: Build help aids for LMS users that supports their development of differing management alternatives to evaluate/simulate/implement.  Include knowledge-based system of “lessons learned” to aid initial screening of management alternatives for similar site uses and environmental endpoints.  Integrate artificial intelligence capabilities to archive simulated and observed causes and effects as means of steering management trajectories and reducing the set of possible solutions.

# Assessing Worth of Resources to Stakeholders: A key component of optimal resource allocation in a multi-user environment is the assessment of the worth of the given resource(s) to differing stakeholder groups.  Separate from, but related to, tradeoff analysis, there is a need to provide a pseudo-quantitative means (via indices) of the worth differing stakeholders place on different resource allocation plans.  Such means can be established through the use of methods such as fuzzy logic or goal-oriented optimization to provide a stakeholder response matrix for different management decisions.  This matrix will be a living response as stakeholders modify their perceptions of different management scenarios, tradeoffs, and as new data are integrated into decision making.

Technology Support:  Provide dedicated technical support staff for LMS users, centrally funded to support users up to five man-days (plus travel and per diem if field site support is required), at “no cost” to the users.  Such support, from extensive experience with other modeling systems, is absolutely essential to the effective use of the LMS.  This support would be used in four subareas: technical consultation to users; system maintenance and correction; system dissemination complete with on-line tutorials; and, out-year, small-scale system enhancements.  This effort would leverage the capabilities developed in the basic LMS computational framework work unit to provide consultation via networked services when this medium is deemed the most effective manner for such support.  Demonstration of the LMS versions would be conducted in conjunction with (and leveraged against) the military and Army civil works portions of the overall LMS development.

2.2 Modeling and Simulation Level

The Modeling and Simulation (M&S) Level houses the suite of modeling tools, from simple screening tools to highly-advanced, three-dimensional models.  Standard protocols and projection methods will be developed to allow M&S result interchange seamlessly between models requiring linkage (e.g., hydrology models and sediment models).  Coupled modeling technology will be developed when required by the process being simulated.  An initial evaluation of applicable technology within and external to USACE, and extensive partnering, will be conducted to insure that the best of existing M&S is brought into the LMS suite.  New models will be developed based on requirements from users, stakeholders, and from those needs arising from the LMS demonstrations.

The M&S Level activities will be closely coordinated with the Basic Process Level work to insure expedited entry of new science and engineering knowledge into the LMS.  Verification of M&S tools will be conducted primarily within the LMS demonstration projects.

The tasks required for the M&S level are presented below.

Evaluate Existing/Emerging Technology: Include in this evaluation SME (note all model acronyms are documented fully in the above-referenced modeling catalogue), IDLAMS, EDYS, FHASM, WMS, GMS, SMS, SIMWE, RUSLE, PRISM, modeling development planned / ongoing / completed under SERDP and other programs, SWARM, HMS, RAS, military training footprint models (TUDS), ecological modeling ongoing outside DoD (DOI, DOE, EPA, USDA), COTS, and appropriate risk and economic models.  Select best of these for use in LMS.

Model Linkage and Programming Standards: Establish inter-connectivity protocols of legacy models, and set standards for future model developments.  Consider utility of various web-based constructs (e.g., Argonne National Laboratory’s Dynamic Information Architecture System, DoD’s Higher Level Architecture, Syracuse University’s WEBFLOW) and other modeling and simulation constructs as basis for the model-to-model linkages.  Empower and standardize future model development, allowing for leveraging of externally-developed, internally-verified models deemed appropriate for LMS inclusion.

Initial LMS Model Suite: There are several models that are known to be viable for inclusion in the initial suite of models.  Linkages of these models are needed to support the demonstrations, and for development of the first two versions of the system. Develop LMS-compliant versions of WMS, EDYS, RUSLE, FHASM, TUDS, SIMWE, IDLAMS, GMS, and SMS (all described in the USACE modeling catalogue).  Include atmospheric transport / deposition and precipitation forecast model inclusion in this initial suite (through partnering with the U.S. Navy).

Conceptual Model Development Environment:  Often, conceptual models of the ecological endpoints at a given site are poorly developed or non-existent.  LMS users require the ability to develop evermore-sophisticated conceptual models of the processes affecting their endpoints of concern in the absence of mechanistic modeling capabilities for the site.  This work unit will make use of an ecological modeling environment, such as the Synthetic Modeling Environment from the University of Maryland, to provide users with such an environment.

Multi-Scale Projection and Connectivity: LMS simulations will often involve linkage of models with highly differing time and space scales and input requirements.  Beyond the standard linkage issues to be tackled in the above work unit, projection methods are needed to correctly and efficiently migrate information from one computational domain (e.g., off an unstructured grid) to another (e.g., structured grid) while maintaining the fundamental character of the physics being simulated. Similarly, it will be necessary to aggregate fine-time step information (e.g., from a hydrodynamic model having an hourly time step) to a much larger time scale (such as for a water quality or ecological model with monthly time steps).

Screening-Level Tools in M&S Suite:  Include number of “quick and dirty”, zero-order tools/models, all simplified with minimal data input, for screening of alternatives and impacts

Parameterization and Conceptualization Methods: Develop means to efficiently parameterize models brought into LMS modeling and simulation (M&S) suite.  This is required for many legacy models as well as new developments.  Link this capability to work described in the User Level to aid users to develop new or updated conceptual ecological models (with appropriate linkages to other models providing forcing to these ecological models) in absence of site-specific or mechanistic models for given site.

Improved Modeling of Flow-Plant-Sediment Interactions: Nature provides direct feedback between rainfall, runoff, in-stream flow, sediment transport, plant coverage and disturbance, and the anthropogenic footprint for that landscape. However, the current state-of-the-art in erosion/deposition and hydrologic modeling over the landscape uncouples these processes.  This work unit will develop a dynamically-coupled modeling capability building off the success of recent SERDP work and military hydrology activities. The effort will also develop improved, long-term geomorphic modeling capabilities for predictions of future receiving water bathymetry over long (50-year) scenarios.

Fully-Coupled Surface Water – Groundwater – Watershed Modeling:   The current state-of-the-art in this area is primarily uncoupled as well.  However, work in the DoD High Performance Computing Modernization Program is developing coupled flow and rudimentary transport capabilities in this area. This work will fully empower this capability at the basin, watershed, installation, or range scales for water quality and contaminant transport.  Updates to watershed capabilities, such as modification of CASC2D to include two-dimensional modeling of receiving waters, will also be conducted. Improved simulation of wind-wave effects will also be included.

Predictive Uncertainty for LMS M&S Suite: The predictive uncertainty associated with each model within the LMS suite must be quantified as a required component of result presentation and uncertainty analysis.  Uncertainty bands will be provided for all LMS predictions, and will be used as a part of the risk assessment paradigm discussed in the User Level work unit on risk.  Monte Carlo simulation capabilities will also be integrated into the LMS as part of this work unit. Ongoing SERDP-funded work will be leveraged in this investigation.

Ecological Model Development: A number of new, or second-generation, ecological models are required.  These include: dynamic habitat patch-type models, cryptobiotic process models for soils, differing fisheries models, improved successional models for aquatic, grassland, and arid environments, zebra mussel models, and enhanced models for nesting birds.  These models will be developed using LMS standards developed above, and will be leveraged significantly against the demonstration projects and basic science efforts ongoing external to USACE.

Vessel-Fluid Interactions: Movement of vessels, ranging from Navy carriers to navigation traffic to recreational craft, generate significant disturbances to the resident water body.  These disturbances include wave formation, entrainment and eddy formation, mixing, scour, and sediment redistribution. These forcings have the potential to affect aquatic habitats through aquatic macrophyte breakage, turbidity, burial, siltation, etc.  These effects can, in turn, greatly modify the habitats and productivity of macrophytes, fishes, wading birds, and water fowl.  Hydrodynamic models capable of properly simulating the flow fields developed by vessel traffic will be developed and couple with existing and improved transport models to augment impact assessment.

New Process Science and Models into LMS M&S Suite:  Leverage basic science work funded external to this area (e.g., from LMS demos, SERDP, partnering organizations) to update M&S suite capabilities in multiple areas in the out years. Significant enhancement of models in M&S suite are expected, with newest models developed using programming and linkage standards developed above. Incorporate appropriate new models, or develop new models as needed, into suite.  Continue for life of LMS development.

Verification of M&S Capabilities: Each of the LMS models, including those developed externally, must undergo a hierarchy of verification testing to quantify reliability and predictive uncertainty.  This effort will leverage the LMS demonstration program and site-specific applications where possible to promote synergism.

2.3 Data Level

Research and development for the Data Level will key on standardization of the gathering, quality control, (including automated flagging of questionable values), management, and manipulation of data from multiple sources (including network server locations, remotely-sensed data, and real-time data such as weather radar). Parameter databases for the M&S suite within the LMS will be developed. Standards for model metadata, data interchange between databases and geographic information systems, and linkages to remotely-sensed and real-time data will be used as available (e.g., the Tri-Services CADD/GIS standards) or proposed as needed.  Significant partnering and leveraging, particularly through inter-agency coordination groups, will be conducted to expand the range of investment in this level.

The tasks required for this level are presented below.

Data / Metadata Standards: Working in conjunction with multiple Federal agencies (through federal geospatial data coordination committees), and specific DoD elements (e.g., the Tri-Service CADD/GIS center), conduct this task.  Identify model-required data and parameters for models within M&S suite. Define entities, attributes, and domains for models and data.  Establish these elements in a manner that is directly compatible with Federal geospatial standards (or help to shape said standards).  Establish standard links between differing data types common to land management (e.g., DTED, NATO, COTS, etc.).  Leverage marketplace activities to insure that standards are seamless with new GIS and database developments in industry (e.g., Open Geospatial Database Interchange – OGDI; Open Geodata Interoperability Standards - OGIS).

# Distributed Database Indices and Access Tools  Develop standard access capabilities for obtaining data from remote and distributed databases. Evaluate potential for leveraging tools and methods from the USACE Water Control Data System (WCDS), particularly the HEC DSS constructs.  Develop connectivity to WCDS at a minimum.  Connectivity to remote databases will leverage first work unit in this section plus the first in the User Level.  Seamless connectivity must be established to numerous natural resources data types including species occurrence, distribution, and variability for fisheries, macro invertebrates, aquatic and terrestrial plants, migratory and resident birds, and soil crust communities.  Provide for web-empowered connectivity to databases for digital elevation models, bathymetry, land use and cover types, water quality and contaminants, and historical flow record and precipitation data. Partner with commercial groups in this task.

Common Data Storage Formats: In concert with the first two work units in this section test, evaluate, establish and or adopt standard protocols for data storage for all new or future LMS development and application activities.

Linkage to Real-time and Remotely-Sensed Data: Develop seamless connectivity to methods used by DoD and other agencies for collection, quality assurance, and dissemination of real-time and remotely-sensed data (including registry of aerial photography and satellite imagery).  Provide efficient means for connecting to remote devices to poll for such data as required.  Provide direct link to precipitation forecasts, NEXRAD output, etc., on a real-time or near-real time basis.

Parameter Database for LMS Models: Develop a database, and establish linkages to other existing databases, to provide users with bounds for model parameters used in past modeling investigations (including links to documentation of parameter estimates where possible).  Allow users to query this database from the User Level.  This capability will ultimately be quite extensive, housing parameters for hydrologic, water quality, contaminants, hydrogeologic, and ecological simulation at a minimum.

2.4  Basic Process Level

There are numerous processes for which significant knowledge gaps exist that are of importance in DoD land management activities.  These gaps severely decrease the worth of modeling and simulation for said processes by so widening the uncertainty associated with these predictions as to render them meaningless in some cases.  These processes are hydrologic, geomorphic, and ecological in nature, spanning a wide range.  The investment that would be required to cover all this range is well beyond the LMS scope.  The basic investment approach taken here is to seek to prioritize focused basic science being conducted in SERDP and by the Tri-Services.  Leveraging of significant investments already ongoing within DoD, NSF, DOE, USDA, USGS, and other parts of Department of Interior is a fundamental component of the effort required within this level as well.  Note, however, that a desired product from such basic process science is development a mechanistic process understanding that can be incorporated into the M&S suite, or into knowledge-based systems, within the LMS.

Presented below are several topics that are deemed candidates for basic science investigations. No effort is made to specify the funding level or duration of each investigation at this time.

- Scale Discontinuities between Hydrologic, Meterological, Geomorphic, and Ecological Proceeses: Basic research investigation of scale, methods to properly capture and link process of radically different scales for geophysical, hydrologic, and biological processes.

- Sediment Transport Processes:  With emphasis on cohesive mechanics, investigate effects of compaction and dewatering on sediment properties, and develop new transport formulations both overland and in-stream.  In out-years, investigate colloidal transport overland and in the subsurface as major factor governing contaminant transport.

- Current-Wave-Sediment-Plant Interactions: Investigate the significant interaction between vessel-generated waves, current, sediment transport and re-suspension, and their attenuation and impact on aquatic plants.

- Vegetation Successional Processes: Need mechanistic cause-and-effect relationships for successional patterns, and impacts of man thereupon, for grasslands, arid lands, aquatic environments. Military-Unique Footprint of Training and Testing: More mechanistic manner of assessing the actual impacts of training on vegetation, habitat, soil structure, certain ecological endpoints is needed.  Include impacts of firing such as smokes, obscurants, chaff, noise as well as training effects.

- Long-term Geomorphic Shaping Processes:  Management of river basins and navigation channels to military installations requires improved understanding and prediction of the long-term effects of human activities and natural variability on the trajectory of the water body.

- Mechanisms Affecting Nesting and Migratory Birds:  Need mechanistic process work for advanced models of bird behavior relative to DoD activities.

- Contaminant fate and transport processes in multi-media: Leverage cleanup and fate and effects research for aquatic environment and soils.  Develop increased understanding of the interactions of contaminants due to atmospheric-terrestrial-aquatic transport.

- Measurement indices for ecological risk from military activities: Based on disturbance theory, develop improved ecological models and/or surrogates/indices for use in land management.

3.  Utility of Web-Based Capabilities within LMS

Among the design criteria of the LMS, none is perhaps more important to its productive use than that of being “web-based”.  The use of the World-Wide Web (or Internet) has become a phenomenon of commercial and social significance over the last few years. Over the next few years, as much broader-banded, long-distance networks become available commercially (through expanded capabilities from telecommunications providers), and within DoD (through the DoD High Performance Computing Modernization Program’s Defense Research and Engineering Network for example), the ability to access, manipulate, and display information over network resources will take additional strides forward.

At present, it is common within the land management community of DoD and other agencies for land managers to require digital elevation models, contaminant fate and effects data, installation management information (e.g., location of training areas, firing ranges, roads, buildings, storage facilities, fuel depots, etc.), land cover and use data, and soils information.  The addition of modeling and simulation results will further increase the number of and amount of data that these managers must assimilate.  Further complicating this picture is the ever-expanding view of DoD installations and Army civil works projects as components of a holistic landscape which interact at scales larger than the installation fence line or the high-water mark of the reservoir.

The data listed above (including modeling and simulation results, which can be viewed as a data source for this discussion) are seldom resident on a single computer, or even at a single locale.  For example, digital elevation information may reside at the local installation or project, but these data often stop at the installation or project boundary.  Topographic information, land use and cover, and soils data are all resident through connectivity to network servers of the United States Geological Survey.  Unclassified fate and effects data are available from several DoD and EPA databases, each again accessible through network queries.  Equally, the execution of differing environmental quality modeling and simulation tools can be conducted on a variety of computing resources, ranging from personal computers to workstations to high performance computing resources, through remote network and dial-up connections.  The ability of a highly-disparate group of users, from range managers to modelers to senior management decision makers) to productively access input and output data from environmental quality decision support systems is therefore contingent upon those systems facilitating near-seamless connectivity to remote data sources (or, for that matter, data residing on local-area networks within an installation or USACE district office).  Ideally, the user would view “remote cyberspace” as nothing more than an extension of their local machine as shown in Figure 5.

Figure 5: Schematic of Web-Based LMS Functionality

A prototype of this network-empowered functionality has been achieved.  The functionality of the LMS prototype is discussed in Chapter 4 of this report.  However, it is clear from the development of this prototype that the establishment of a set of standard protocols for database-user, model-data, and model-model connectivity is essential and fundamental to the realization of the web-based LMS schematized above.  Figure 5 provides a hint of this importance if one where to include arrows to all the data sources required by land managers in the course of their decision making.  A plan for establishing these protocols is overviewed in the next chapter.

III. Establishment of LMS Protocols

# 1. Why LMS Protocols?

Establishing LMS protocols has two objectives – (1) improved interoperability between computer-based tools, models, decision support systems, and  (2) improved representations of landscape processes and dynamics, especially across multiple landscape analysis domains (e.g. hydrology, ecology, noise propagation,  socio-economic) that interact.   The purpose of both of these objectives is to improve the efficiency, accuracy and value of  a user’s landscape management and analysis decisions.

Protocols are needed simply because without agreed upon procedures, each technology provider goes his or her own way.  The result is that customers suffer – they either have to put the pieces together themselves, or work each piece in isolation.  Just as everyone wants their word processor, spreadsheets and slide presentations to interact seamlessly, users want landscape process models and decision support tools to fit together seamlessly without requirements for specialized code, translators and procedures.

This fitting together also has multiple dimensions: LMS computational elements that are interoperable; a single user environment; common methods to interact with geo-based systems; and a set of common procedures for exchanges of data between system components and external databases and decision support systems.

Secondly, landscape process representations should use procedures that facilitate process interactions between tools.  This is a critical step in advancing a holistic understanding of landscape phenomena.  Conventional tools generally work in sequential isolation, with no opportunity for process dynamics to be altered during a process run. Data are input to a process model, the model is run, then results are exported from this model to yet another model or geospatial system (e.g., geographic information system).  But landscape processes dynamically interact across multiple processes and domains.  As an example, man-induced effects within watersheds (such as military training, land use patterns) effect vegetative cover in these areas.  These effects, in turn, modify both runoff patterns from storm events and the associated erosion and sedimentation on the landscape and its receiving waters.  These altered hydrologic patterns, coupled with ongoing man-induced effects, subsequently provide a feedback to vegetative growth and diversity - thereby again affecting hydrologic runoff and erosion/sedimentation.  Protocols for these model-to-model exchanges can help achieve more accurate process representations in models and decision support environments. Ultimately, the protocols will help evolve common elements in future visions of how to represent and analyze landscape dynamic processes, thereby driving the LMS framework for future technology investments.

2. What Are the Components of this Protocol?

The LMS Protocols will be scalable and evolutionary.  That is, the protocols must operate at multiple levels that allow varying degrees of involvement and compliance, and they must be designed to help shape and respond to the evolutionary forces (advances in COTS software, hardware, networking, user interfaces, geospatial and temporal data models, and environmental quality modeling and simulation) that will impact LMS components and capabilities.  A five step or level series of protocols has been established for development of these protocols, with each step defined as follows:

- Level I  – Registration. This level relates to identification of tools, and a common set of data (metadata) about these landscape related computer-based tools.  This information is being encapsulated by the LMS team in a web-based database (the modeling catalogue).  A first version of this catalogue (http://owww.cecer.army.mil/ll/landsimsurvey/homepage.html) has already been created, and has been populated with numerous tools.  A second component of this “protocol level” is the model analysis, comparison, and “advisory” potentials of the catalogue.  These analysis functions will help inform users of more advanced levels of the LMS, and will provide direct assistance to land managers in evaluating the applicabilities / limitations of differing computational tools for their specific land management problems.

- Level II – Shared Assets and Procedures.  This level includes linkages for access to common or shared resources (e.g. network computing or database assets) and linkages between systems and tools (e.g. linkages with legacy systems, linkages with COTS).  Essentially, this protocol level relates to interoperability of systems and input/output across these systems.  The level must have multiple degrees of sophistication to empower the LMS, to evolve as interoperability options evolve. Note that developments at this protocol level will strongly engage both the COTS community and legacy system developers/maintainers.

- Level III – Linkages between Processes. This level relates to how data are exchanged between processes/models, and how these processes/models work together.  At this level, the exchanges are still sequential, rather than synchronized and dynamic.  These linkages are necessary to develop suites of tools that address specific problems, so there will be multiple compatible suites of tools that are “level III compliant”; however, because different tool suites may house different models, there may not be full compliance between suites of tools at this level.  Another issue to examine at this level is interaction between tools with different data models (e.g. raster versus network or vector data models).

- Level IV – Dynamic Linkages between Processes.  At this level, data are not just serially exchanged between computer-based tools, but the tools dynamically interact with model-to-model feedback.  For example, changes in a watershed (e.g. insertion of an erosion control structure or the effects of military training on vegetative cover) have a dynamic effect on sediment loading into the local receiving waters.  The resulting erosional / sedimentation patterns subsequently affect vegetation, which together affect hydrologic runoff patterns in the watershed.  The effect is not sequential but fully coupled, thereby requiring seamless model-to-model interactions. An important focus of this level is capturing dynamics across domains that are traditionally isolated (as a result of computational tools normally growing from specific knowledge disciplines and management stovepipes) in a cohesive, integrated framework.

- Level V – New Paradigm.  This level is an evolutionary target that will influence the future development of new technology.  The primary purpose of this level, within the LMS Protocol framework, is to focus future technology investments toward a fully interoperable, modular land management decision support environment that grows naturally as new marketplace and scientific advances are made.  This level not only supports dynamic and synchronized interactions between tools, but it is an environment where landscape features, actions, relations and processes are available as usable “objects” to address specific user-defined issues.

3. How Will the Protocol be Developed?

The above levels represent a conceptual framework for the protocol development process.  In order to flesh out this skeleton, the LMS development team will tap into many communities of experts to aid the LMS team in drafting, reviewing, revising, evaluating, and testing these protocols.  These communities include:  (1) landscape related computer-based tool developers, (2) legacy and new system developers, maintainers and users, (3) commercial technology providers, such as GIS vendors (primary through consortia such as the Open GIS Consortium), the Tri-Services GIS/CADD Center, and the HQUSACE Architecture 2000 initiative, (4) technology program managers and advisors who influence the output requirements from landscape related technology programs, and (5) information technology and standards organizations within USACE and across the participating services and agencies that will weave these protocols into their business processes.

There will be a highly structured process for protocol management, so that all participants in the process can easily read the current protocol and react to both the protocol and to comments about the protocol. Two primary steps will be taken to accomplish this – one, the assignment of a protocol manager, who will keep track of versions, synthesize comments, and ensure that all voices are included in the process.  Second, the protocol manager will use web collaborative tools to publish protocols, manage review comments, solicit interactions between commenting persons, and keep records of the entire process.

To manage this process, the LMS development team will develop sets of draft protocols for each Protocol Level, and these protocols will be reviewed at a series of reviews that engage the above communities in order to evaluate the protocol procedures from multiple perspectives.

After the initial protocol drafts and reviews, the protocols will be published in forums beyond the web that involve scientific peer review. Publication will help ensure that the protocols get wide exposure and critical peer review from the appropriate science and information technology communities.  Presentations will also be given, at multiple organizational and scientific forums, to enhance this same wide exposure and critical review.

As the protocols are being reviewed, they will also be tested through application in the LMS. LMS versions and applications at LMS demonstration sites will provide the critical testbeds for the LMS protocols.  Feedback from these testbeds (which should be mirrored by partnering organizations) will help evolve the protocols and will facilitate the credibility needed for their use and acceptance by the user and regulatory communities alike.

IV. LMS Prototype and LMS2000 Capabilities

- LMS Prototype Functionality

In order to evaluate the proposed conceptual design of the LMS, a prototype LMS was developed.  This prototype was first demonstrated to a combination of SERDP, USACE, and other personnel in November, 1998.  The prototype combines web-based data access, watershed process modeling (running in combination on the local user’s computer and on a selectable remote computer), and visualization, all accessed from a single user environment built off of Java, an industry-standard programming language.  Connection of these component parts into a cohesive LMS prototype was achieved through use of WebFlow (developed by Syracuse University, http://www.npac.syr.edu/users/haupt/WebFlow/demo.html, and leveraged through the auspices of the DoD High Performance Computing Modernization Program’s Major Shared Resource Center at the USAE Waterways Experiment Station (WES). WebFlow is a programming paradigm that provides access to a mesh of Java Servers, running servlets, to manage and coordinate distributed computations and data exchange.  The reader is referred to the website listed above for additional details on WebFlow.

The LMS prototype was developed in the Windows NT environment.  This was done because NT was felt to offer the most straight-forward, portable operating environment presently available that allows for multiple computational tasks to be performed concurrently.  The LMS prototype has the following capabilities:

- A Web-based data wizard that accesses remote USGS  and National Resource Conservation Service webservers to obtain digital elevation models (DEMs), land use and cover, and soils data for the entire continental United States.  This wizard is launched from the LMS user interface. Selection of data for a particular portion of the United States is done graphically through clicking first on a particular state (or states), then selecting a portion of that region through siting a point-and-drag rectangular box.  The key aspect of this wizard is illustrated by the point that downloading a 1:250,000 DEM, which used to require approximately ten different operations to complete, requires three operations in the LMS prototype.  Further, the actual download of the DEMs is accomplished in the background as a concurrent operation (thread or task), allowing the user to continue using her/his local computer for other activities during the download.

- The ability to launch the Watershed Modeling System (WMS; Holland, 1998), which resides on the local machine, from the prototype in its native, fully-functional user environment.  Such a capability illustrates the ability of the LMS prototype to provide the user a value-added environment by directly accomodating legacy or local land management tools (such as existing GIS resources) while providing access to other models and databases.  Further, because the WMS is presented to the LMS user in its original form, the user is able to employ the WMS within the LMS just as he/she would have in a stand-alone mode.  This also illustrates an equally important aspect of the LMS development in that the WMS is treated by the LMS as a linked, but independent, object.  Thus, the functionality of the WMS is provided to the LMS user, but the WMS remains unchanged – thereby maintaining the WMS (and, by extension, many other potential members of the LMS modeling suite) in the form established by its developers.  Such a paradigm is essential if development partners are going to view the LMS as a delivery or integration vehicle for their developments while maintaining control of their specific contribution to the LMS.

- Predictions of watershed runoff, infiltration, soil moisture, and soil erosion / deposition for discrete precipitation events through WMS’s CASC2D model on either the local machine or on a remote host.  CASC2D setup continues to be accomplished graphically through the WMS. However, the model is run on one of four remote hosts (located either at WES or at Syracuse University’s National Parallel Applications Center) that are selected by the user from the LMS prototype interface.  All the needed data and project files for execution of CASC2D are transferred via WebFlow from the local machine to the remote host as initiated by the user within the LMS prototype interface.  WebFlow then positions an execution status dialog box in the local computer’s lower right-hand desktop (which can be minimized or moved by the user) that monitors the progress of the remote execution.  When the execution is completed, the results are transferred from the remote host by WebFlow to a designated (for the prototype only, a hard-coded) local directory named CASC2Doutput.  The user is then free to inspect, visualize, and even animate the results within the WMS on the local machine.

- Predictions of the effects of military training, natural conditions (based on a 40-yr historical record of precipitation), and/or fire on landscape vegetation through use of the EDYS model (see the USACE model catalogue website for model details).  EDYS has the ability to simulate the effects of the water budget (evapotranspiration, precipitation, infiltration, etc.), and the impacts of the aforementioned training/fire/natural variability, on vegetation community growth and succession.  The model has one-hour computational time steps and is designed to simulate decadal successional patterns.  EDYS was executed on the local machine (due to its relatively light computational burden), and provides (as specified in the LMS prototype interface) monthly graphics of vegetative state on the landscape as a function of the disturbance type chosen and total simulation period (both of which are also specified in the LMS prototype interface).  Note also that the output from EDYS can be imported directly into the WMS for more advanced visualization / animation.  This “reuse” of modeling capabilities is, again, a significant value-added associated with the LMS.

- Linkage of CASC2D (on the remote machine) and EDYS (on the local machine).  This model-to-model scenario allows for the strengths of each model to be used in tandem.  CASC2D was employed to model the effects of two differing daily precipitation events, with EDYS being employed for the remaining simulation period (two years in total) to assess the impacts of training immediately after a rainstorm.  The linkage between the models was brokered by WebFlow and represents a significant level of sophistication.  Due to the timing of the rainfall events (late April and early May), EDYS was executed from January 1 up to the day before the first rainfall event.  WebFlow used CASC2D and EDYS inputs to calculate how many days EDYS should execute to reach the first rainfall event.  At this point, EDYS outputted the vegetative state of the landscape along with soil moisture, surface roughness, and other files required by CASC2D to simulate the impending precipitation event’s runoff and sediment transport / erosionsivity.  WebFlow transferred these files to the remote host and began the CASC2D execution.  Upon the completion of the CASC2D execution, WebFlow then transferred the updated soil moisture information following the storm (plus other runoff, sedimentation, and infiltration files) back to the local host.  EDYS was then again executed using the CASC2D-derived soil moisture information to simulate vegetative growth and the impacts of the user-selected disturbance until the next rainfall event.  This process was repeated until the overall two-year simulation period was completed.  Note that such a capability, coupled to NEXRAD weather radar (which WMS imports), could be used to provide a land with a measure of the potential impact on the landscape that human activity would produce following an impending or recent rainfall.  This connectivity also illustrated that model-to-model linkage (levels III and IV of the protocols as discussed in Chapter 3) are achievable and sorely needed.

- Connectivity to COTS software (in the prototype, Microsoft Excel) to provide spreadsheets and simplified graphical presentations of model results.

The LMS prototype was successfully demonstrated for the Henson Creek watershed at Ft. Hood, TX.  This site was selected because of its data richness, and because Ft. Hood is one of the LMS demonstration sites.  While the prototype stops short of the full functionality desired for the LMS, it does demonstrate conclusively that the LMS design paradigm, as conceptualized in this report, can provide a value-added capability to DoD.  Based on the results of the prototype development, the first version of the LMS (LMS2000) was commissioned by USACE.

- LMS2000 Development Path

Presented in Table 1 below are the technical specifications required for LMS2000.

| LMS Version | Date to Field | Technical Capabilities | Benefits |
| --- | --- | --- | --- |
| 2000 | 1 Oct 99 | - Linked watershed-receiving water flow and sediment transport modeling (e.g., combination of WMS, SMS, HMS with RUSLE, SIMWE, SED2D) - Connectivity to NEXRAD weather radar, DTEDS - Indirect feedback to hydrologic runoff, sediment transport through initial coupling to plant model (e.g., EDYS, IDLAMS components) - Initial network-based computational framework - First generation modeling catalogue and standards | - Managers (range, training area, resource) can evaluate effects of impending storms and frontal activity on training/testing and project operations, and can evaluate environmental impacts of training and project operations over short-term (days) to seasonal (months) time frames - Sets the basis for technical users to prepare for much advanced capabilities that will follow - Through partnering, sets standardized method for integrating modeling, data collection, and decision making in a more holistic manner |

# Table 1. LMS2000 Functionality

The tasks (as discussed in Chapter 2 of this report) that are funded for integration of LMS2000 are presented in Table 2.  The funding column designated as “leveraged” is existing, in-hand funding available to the LMS development team from a variety of sources (discussed below).  The funding shown as “USACE RDT&E” is the LMS-specific investment made by USACE to augment the development of LMS2000. Note that the funding shown is that specifically related to LMS2000 design and integration.  Funding levels for the LMS demonstration activities are being supported through separate funding mechanisms.

| USER LEVEL | Leveraged Funding ($) | USACE RDT&E ($) | Total Funding ($) |
| --- | --- | --- | --- |
| ## Develop Web-Based Framework | 350,000 | 100,000 | 450,000 |
| Modeling Tool Catalogue/Advisor | 200,000 | 50,000 | 250,000 |
| Decision Support Tools | 100,000 | 190,000 | 290,000 |
| MODELING LEVEL |  |  |  |
| ## Evaluate Existing/Emerging Technology | 250,000 | 250,000 | 500,000 |
| Model Linkage and Prog. Standards | 300,000 | 0 | 300,000 |
| LMS Model Suite | 450,000 | 200,000 | 650,000 |
| Predictive Uncertainty for LMS Suite | 20,000 | 0 | 20,000 |
| ### DATA LEVEL |  |  |  |
| Employ/Establish Data/Metadata Standards | 100,000 | 50,000 | 150,000 |
| Common Data Storage Formats | 150,000 | 0 | 150,000 |
| TOTAL | 1,920,000 | 840,000 | 2,760,000 |

# Table 2. Breakdown of Funding for FY99 LMS Integration Tasks

Descriptions of these tasks are provided below.

Develop Web-Based Framework.

Develop single, comprehensive access to all LMS services through first-generation, web-based computational environment. Utilize combination of commercial-off-the-shelf software (such as web browsers, Windows NT, and UNIX), and Java to allow maximized flexibility and portability across computing platforms. Provide for both network-based and localized execution of LMS products.  Provide for initial use of legacy GIS systems by local users.  Evaluate networked connectivity of high-level modeling systems (particularly the GMS and WMS) as part of this effort. Funds from the DoD High Performance Computing Modernization Program (HPCMP), Army Fate & Effects RDT&E, SERDP-funded IDLAMS enhancements (specifically the portion dealing specifically with DIAS developments),and from a Congressionally-funded collaboration with the Texas Regional Institute for Environmental Studies (TRIES) will be leveraged as part of this task in FY99.  USACE RDT&E funds will also be committed to this task as shown in the table.

Modeling Tool Catalogue/Advisor.

Continue development of a web-based catalogue of modeling tools that support overall land management.  Leverage evaluation of existing technology work discussed below to screen entries into this catalogue.  Provide for on-line documentation (“advisory” information), synopses (through user queries) of applicabilities and limitations of given models and screening tools, and tutorials for certain models, all accessed through the web.  Initiate documentation of model uses and lessons learned where available through a knowledge-based system capable of aiding users in model selection. This effort is primarily leveraged through the Army Civil Works Geospatial R&D program; however, additional USACE RDT&E funding (Table 2) will be provided to accelerate the model advisory capabilities of the catalogue.

Decision Support Tools.

Initiate development of linkages to ATTACC, IDLAMS, and the USACE Water Control Data System.  Develop a long-range plan for incorporation of decision support in the LMS. Funds from the SERDP will be leveraged to support a portion of this task.  The remaining funding for this task will come from USACE RDT&E.

Evaluate Existing/Emerging Technology.

Evaluate the following: enhanced IDLAMS, SIMWE, RUSLE, FRAMES, ecosystem modeling ongoing under SERDP, the Surface Water Modeling System (SMS), the River Analysis System (with the Hydrologic Engineering Center), and a training footprint model (TUDS).  Begin evaluation of ecological modeling ongoing outside DoD (DOI, DOE, EPA, USDA).  Select best of these for use in LMS.  Leveraged funds are provided from the Army Environmental Quality RDT&E, with additional funds being sought from SERDP for evaluation of the SERDP-sponsored models evaluated within this task. USACE RDT&E funds will be provided for this task.

Model Linkage and Programming Standards.

Establish initial levels of inter-connectivity of legacy models.  Begin the process of developing standards for future model development, allowing for leveraging of externally-developed, internally-verified models deemed appropriate for LMS inclusion.  Evaluate seamless connectivity to geographic information systems (invoking system from both within and external to commercial GIS environments).  Collaborate with industry through a CRADA partnership. Funding for this task will come from the TRIES collaboration and from the HPCMP.

LMS Model Suite.

There are several models that are known to be viable for inclusion in the initial suite of models.  Linkage and enhancements of these models are needed to support the demonstrations, and for development of the first two versions of the system.  Interoperable versions of WMS, EDYS, RUSLE, TUDS, IDLAMS, RECOVERY (for Fate and Effects), GMS, and SMS are needed as a first priority.  Evaluate need for atmospheric transport/deposition and precipitation forecast model inclusion in this initial suite. Specific enhancements are needed to several of these key models/systems in addition. Funds from Army EQ RDT&E, Naval Surface Warfare Center-Dahlgren, and the HPCMP will be leveraged in support of this task.  Additional funding from USACE will also be provided for this task.

Predictive Uncertainty for LMS Suite.

Although not scheduled to begin as an LMS task until FY00, coordination with a SERDP-funded project that is very closely-related will be maintained so that this task can be "jump-started" in FY00.

Employ/Establish Data/Metadata Standards.

Identify model-required data and parameters for models within LMS M&S suite.  Define entities, attributes, and domains for models and data.  Establish these elements in a manner that is directly compatible with Federal geospatial standards (or becomes said standards).  Establish standard links between differing data types common to land management (e.g., DTED, NATO, ESRI, MGE, etc.).  Leverage marketplace activities to insure that standards are seamless with new GIS and database developments in industry (e.g., Open Geospatial Database Interchange -- OGDI; Open Geodata Interoperability Standards -- OGIS).  Funds from the Army Civil Works Geospatial R&D Program will be leveraged in support of this task.  FY99 efforts will focus on data standards within LMS modeling suite, and on collaboration with industry to provide for connectivity with COTS GIS.  As part of this task, demonstrations of such connectivity within LMS will be performed. USACE RDT&E funding will be provided to augment this task.

Common Data Storage Formats.

Establish, in concert with the task above, phased standards for data storage to be followed for all new or future LMS development and application activities.  Collaboration with the same industry partners listed in the above task will be conducted, with the goal being to establish the same level of functionality as described above between industry products and LMS components.  Funds from the Army Civil Works Geospatial R&D Program will be leveraged in support of this task.

- Future LMS Versions and Considerations for Their Development

- Proposed Development Schedule for Future LMS Versions

Presented in Table 3 are the LMS deliverables for each projected version of the system. Also included in the table are the differing capabilities each LMS version will field, the projected fielding date, and the benefits of each version's capabilities to the user community. The capabilities of LMS2000 are repeated in this table to aid the reader in assessing the added capabilities of each subsequent LMS version.  Note that differing components of the system, by design, will be utilized by differing user groups with (occasionally) highly-varied levels of technical capability. This is done to provide differing users with the greatest synergism in the use of the integrated LMS across the diverse multi-disciplinary groups (e.g., range and training managers, resource managers, biologists, ecologists, engineers, non-technical stakeholders) that are involved in land management decision making.

| LMS Version | Date to Field | Technical Capabilities | Benefits |
| --- | --- | --- | --- |
| 2000 | 1 Oct 99 | - Linked watershed-receiving water flow and sediment transport modeling (e.g., combination of WMS, SMS, HMS with RUSLE, SIMWE, SED2D) - Connectivity to NEXRAD weather radar, DTEDS - Indirect feedback to hydrologic runoff, sediment transport through initial coupling to plant model (e.g., EDYS, IDLAMS components) - Initial network-based computational framework - First generation modeling catalogue and standards | - Managers (range, training area, resource) can evaluate effects of impending storms and frontal activity on training/testing and project operations, and can evaluate environmental impacts of training and project operations over short-term (days) to seasonal (months) time frames - Sets the basis for technical users to prepare for much advanced capabilities that will follow - Through partnering, sets standardized method for integrating modeling, data collection, and decision making in a more holistic manner |
| 2001 | 1 Oct 00 | - Initial LMS modeling suite with screening-level tools - Standards for linking models in LMS modeling suite - Seamless connectivity to major GIS (e.g., ArcInfo, ArcView, GRASS) and meteorological and environmental databases in both local and network modes - Improved training footprint impact simulation - System output formatted for direct input to user decision support systems (e.g., ATTACC, ITAM, WCDS, demo site systems) - Initial metadata standards established - Metadata requirements published and implementation initiated for LMS modeling suite - Improved modeling catalogue with model selection criteria and guidance | - Productivity enhancement through single point-of-entry to GIS, modeling, data - Standards for linkage of future models including user-specific models and analysis tools - Ability to use worldwide web as an extension of local user's machine for access to remote databases, computing resources - Linkage of modeling and simulation output in formats directly importable to user decision support systems - Standardized methods for data characterization, assemblage, and archival - Descriptors for modeling and simulation tools themselves to empower reuse and verification - Support to users in model applicabilities, limitations, and selection |
| 2002 | 1 Oct 01 | - Connectivity of aquatic and terrestrial models in LMS suite with atmospheric transport/dispersion modeling - Links to remotely-sensed data established - Conceptualization modules added to aid user in model setup, scenario evaluation, hypothesis testing - Fully-coupled physical-ecological process models incorporated - Integration of environmental and human risk (as required) with modeling and simulation, initial cost modeling, and decision support - Transparent modeling and simulation to user through network services and local computing combination - Initial quantification of predictive uncertainty for LMS modeling suite | - Multi-media (air, land, water) approach to flow, transport modeling that parallels EPA risk paradigm - Seamless entry of site data into modeling frameworks - Ability for users to set up differing management scenarios for evaluation prior to implementation without the requirement for extensive computing expertise - Network-enabled connection to data sets, high performance computing resources, and other web-based technologies all from the user's desktop computer - Comprehensive system for assessing tradeoffs between management decisions, ecological (and human if needed) risk, and the cost of said decisions |
| 2003 | 1 Oct 02 | - Collaborative, web-based capabilities for multi-stakeholder involvement in decision making - Improved economics modeling - Integration of new models and process knowledge from basic science investigations both in-house and partnered - On-line parameter database for LMS modeling suite - Initial tools to aid users in management scenario development and optimization - Full web-based connectivity for all LMS services | - Ability to collaborate with multiple stakeholders in viewing system output, assessing worth of resource decisions, and reaching consensus across the world-wide web - Parameter databases to greatly aid users in properly setting up the LMS modeling suite - Aid to users in making optimized and adaptive land management decisions that are both technically and cost effective |
| 2004 | 1 Oct 03 | - Continued improvement to LMS modeling suite, particularly in ecological modeling capabilities - Advanced multi-stakeholder decision support through network connectivity - Addition of simulators for land restoration methods/alternatives - Near real-time feedback on management decision making - Indices for measurement and translation of management decisions on ecosystem diversity - Output of all LMS results with quantified predictive uncertainty - Full economic-risk-decision making connectivity over a networked environment | - Increased capability to assess management decisions on ecological endpoints as well as habitat indicators such as erosion, land cover succession, etc. - Ability to digest remotely-sensed and ground-truthed data on the fly, and synthesize them in near real-time - Development of indicators that distill multi-dimensional system output data into visually intuitive representations for multiple user groups - Ability to evaluate land restoration methods directly |

Table 3.  Proposed Functionality of Future LMS Versions

Actually, potential users for this system are as varied as the system itself.  The system is designed to meet the needs of technical resource specialists, multiple land managers (range, natural resources, project, training), decision makers (military and civilian), natural resources and regulatory agencies, and the general public as needed.  Each version of the system has one or more components that can be of use to these differing user groups, thereby providing new and varied capabilities throughout its development path.

- Considerations for Future LMS Development

There are several considerations that are deemed key to the future development path of the LMS.  These considerations are:

- Security over network environments.  Security over the world-wide web, or even dedicated networks available to DoD, is essential for protection of the data, models, and results of the LMS.  Viruses, “cyber” sabotage, capture of transmitted data by non-authorized parties, and public access to sensitive materials are all of concern to government and industrial organizations.  However, this level of concern has accelerated the level of research ongoing within the computing community related to development of network security.  As an example, a secure version of WebFlow is being prototyped at present.  However, security issues, such as the requirement for the use of Keberos-SecurID capabilities to access DoD high performance computing resources, must be fully integrated into the LMS design.  This consideration is being investigated at present through a collaboration with the DoD Major Shared Resource Center located at WES.

- Development of protocols for data-model and model-model linkages. This point was stressed in a previous chapter within this report, but is reiterated here because of its extreme importance.  This effort is currently fully staffed and will produce an initial set of protocols and metadata standards in 1999. However, the development of protocols must be viewed as on ongoing process that engages many differing technology and user partners.  The continuity of this process is directly linked to the lifeblood of the LMS development and, therefore, will be stressed throughout the LMS development cycle.  This is particularly important as the LMS transitions from linkage of legacy codes to its desired future position as the standard methodology for linking a variety of new models being developed by multiple research partners.

- Compatibility with commercial-off-the-shelf software (COTS).  The LMS must be developed leveraging marketplace standards (e.g., Windows NT, Java, commercial GIS, web browsers). This philosophy will allow the LMS to mature naturally as new marketplace advances are made.  This, in turn, will reduce the life-cycle maintenance costs for the LMS.  To insure that LMS achieves this goal, the LMS development team has already begun the process of establishing formal cooperative research and development agreements with industrial leaders in the GIS/distributed spatial database area.  Leveraging of new technologies being developed within the high performance community, through the DoD High Performance Computing Modernization Program, will further enhance successful accomplishment of this goal.

- Metacomputing.  The LMS embodies the concept of connecting models executing on differing computers, accessing data sets on yet-different servers.  This represents the initial stages of metacomputing.  The global concept of metacomputing is one wherein a user executes his/her computer program in a virtual, networked computing environment while sharing data with others programs running within the same (albeit, virtual and distributed) computing environment.  This concept has been demonstrated in primarily within research centers having dedicated network and computing resources.  Security, global data access, and computing platform queuing strategies are all essential issues for metacomputing.  While this capability is not mature enough to strongly impact the development of the LMS for the next several years, the LMS development team must remain in touch with advances in this area. Again, this will be conducted through collaboration with researchers within the DoD High Performance Computing Modernization Program and the Army High Performance Computing Research Center.

- Additional LMS Development Issues

There are additional considerations for LMS development beyond those technical points presented above.  These considerations, as presented below, represent a smorgasbord of LMS development issues that are programmatic and technical in nature.

  - Applicability of the LMS Across the Tri-Services

The LMS is being developed from the outset with Tri-Service requirements in mind. There is a strong commonality between the land management requirements of in-land military installations.  Additionally, there is an almost equal level of commonality between the land management requirements of Army civil works estuarine/coastal projects and harbors and those of Navy ports and harbors. This point is being addressed rigorously through several means. The LMS development team from within the USACE ERDC has already established technical partnering with the Naval Surface Warfare Center – Dahlgren (NSWC).  NSWC provides environmental health and safety leadership to the joint testing and evaluation centers within the Tri-Services.  Funding from NSWC for development of the Predictive System for Environmental Assessment, which is being built directly upon the LMS paradigm and its models, has already been obtained by the LMS team.  Initial briefings of the capabilities of PSEA/LMS have already been provided to the environmental executives of the Tri-Services and to the Principal Deputy Assistant Secretary of Defense for Environmental Security.  The DoD Surface Water Modeling System, with its estuarine/coastal flow and transport modeling capabilities (developed originally for Army civil work applications), is being incorporated into the LMS thereby providing significant capabilities for Navy use.  Similarly, the inclusion of noise and atmospheric transport and dispersion modeling into the LMS will provide support to all three services.  Additional LMS briefings for Tri-Service personnel are scheduled for 1999.

3.2  Applicability of LMS to DOE, EPA, and Other Agency Requirements

The LMS represents a development that has the capacity to become a standardized technology vehicle for meeting the needs of DOE and EPA.  The land management requirements of DoD, DOE, and EPA are similar in cleanup and ecosystem stewardship.  For example, EPA has initiated the development of an integrated multi-media modeling system (MIMS) whose design specifications are highly analogous to those of the LMS.  As presented above, several DOE and EPA laboratories are already partners in the LMS development.  The inclusion of the GMS, SMS, and WMS, which continue to be developed in partnership with DOE and EPA (often with funding from the latter), within the LMS insures that EPA and DOE land management requirements are being met in part. However, cooperative agreements at higher management levels between these three agencies for the development of advanced environmental quality modeling systems, particularly one as sophisticated as LMS, are needed.  The LMS team has initiated discussion of the need for and benefit of such a level of cooperation with the staff of the Deputy Under-Secretary of Defense for Environmental Security.  Such interactions, along with involvement of the LMS development team in multi-agency efforts such as the Aurora Project (http://www.aurorapartnership.org), will continue in efforts to achieve maximum collaboration and synergism for the LMS development.

3.3 LMS Development Review

Three differing levels of review are required as integral components of the LMS development process.  The first involves user-level review by the major users and sponsors of the LMS.  Such review by field review groups, technical working groups, higher headquarters, and individual sponsoring groups (such as SERDP, the Army Environmental Center, EPA, etc.) is an existing aspect of research and development for the USACE laboratories (and, therefore, the LMS development team). However, as was observed in the development of the DoD Groundwater Modeling System (GMS), the creation of an advisory board, made up of key sponsoring organizations and user groups who provide consistent and ongoing direction for the LMS development, is highly beneficial to product development. Such an advisory board would be made up of partnering organizations that crossed the spectrum of user requirements being met by the LMS.  As such, the advisory board would have USACE representatives, with representatives sought from SERDP, the Tri-Services, DOE, EPA, Department of Interior, industry, and other groups.  This advisory board would meet at least semi-annually face-to-face during the first two years of LMS development, and would correspond routinely via email and telephone.  The establishment of such an advisory board also provides for an “ownership” of the LMS beyond the research community, thereby facilitating technology transfer and LMS implementation.  The LMS development team, in conjunction with Headquarters, USACE, has been formulating a strategy for establishing such an advisory board for several months.  The establishment of this board will, now that funding has been substantiated for the LMS development, be brought to fruition within the next several months.

The second type of review involved critical analysis and evaluation of existing and emerging technologies that, when leveraged by the LMS development, will significantly extend the LMS’s overall capabilities.  Certain aspects of this type of review are proposed herein as specific technical tasks within the LMS development.  These tasks will be augmented substantially by the conduct of a series of workshops, sponsored by SERDP, the Army Research Office, and USACE, which critically review the state-of-the-art in land management-oriented modeling, simulation, and decision support.  The first of these workshops, whose topic is erosion and sediment transport modeling, will be held in March, 1999.  Six such workshops, on a variety of themes ranging from ecosystem modeling to socio-economic aspects of land management, are anticipated over the next two to three years.

The third type of review required for the LMS is external technical review by a scientific peer panel made up of technical leaders in high performance computing, decision support/GIS systems development, environmental quality modeling and simulation, hydrosystem and/or ecosystem sciences, and social sciences.   This external review panel would be convened annually to conduct a thorough review of the technical approaches and developments conducted within the LMS development (particularly those associated with the integration and systems approach of the LMS).  The panel would issue a concise report to the LMS Special Projects Office, with copies to the Director of USACE research and development, and the LMS Advisory Board discussed above, delineating the successes and opportunities for improvement related to the LMS.  The individuals selected for this external review panel would be of highest technical caliber (e.g., two members of the National Academy of Sciences and were part of the external review panel for the GMS along with a full review by the Army Science Board).  The LMS development team has recently initiated efforts to secure such a panel.

3.4 Technology Transfer

One of the most-often discussed aspects of research and development is the transfer of new technology to the user community in forms amenable to the business practices and technical requirements of said users. The USACE labs have significant experience in successful technology transfer (TT). USACE has transferred the GMS transferred to over 750 users within DoD, EPA, USGS, DOE, and state government organizations.  The transfer of the GRASS GIS software, the Surface Water and Watershed Modeling Systems, and others by the USACE labs represents the transition of these land management/environmental quality technologies to thousands of users worldwide.  From these experiences, the following points are deemed key to effective transfer of the LMS to its diverse user communities:

- Presentations at national and international conferences, publication of LMS capabilities within peer-refereed journals, and the conduct of LMS user workshops are both necessary and important pieces of the global TT pie.  Note, however, that these pieces are not, in and of themselves, sufficient for truly effective TT.

- Partnerships with Industry.  One key to the successful transition of LMS, especially to contexts beyond DOD, will be the development of partnerships with commercial organizations that (1) connect LMS to their products, (2) implement products in LMS compatible formats, (3) provide direct user services necessary for LMS users, such as technical assistance.  These partnerships can easily be accommodated through Cooperative Research and Development agreements (CRADAs) and other mechanisms, and such agreements for LMS are already being created.

- Demonstration Program.  The LMS demonstration program is key to technology transfer of LMS.  This program takes the capabilities of the emerging system and “put them to the test” of real problems at DOD user sites.  In progress reviews at the sites will ensure wide exposure of the activities at these sites, and that problems associated with integrating LMS capabilities into DOD business practices are identified and addressed.

- Maintenance of websites that provide users with up-to-date information on new LMS developments, access to approved downloads of new LMS executable versions and user documentation, recent error fixes, and recent user experiences with the LMS is again a necessary and important TT component.  And, again, this piece alone is not sufficient to facilitate most effective TT.

- Effective TT has been observed to be greatly facilitated when dedicated, centrally-funded personnel, who are themselves part of the LMS development team and/or experienced LMS users, are provided to support users in their LMS applications.  An example of such support is the Army-funded Groundwater Modeling Technical Support Center.  This center, located at WES but providing virtual support from other USACE and Army technical personnel as needed, conducted over 1000 technical support activities in fiscal year 1998.  These activities included GMS maintenance, demonstration, training, help-desk, documentation, and applications support.  Beyond this, center personnel were funded (by USACE and the Army Environmental Center) to provide up to five person-days of support to individual users with needs to employ new groundwater modeling technology for specific Army site cleanups.  Such “support” greatly accelerated GMS use, and resulted in the significant project cleanup cost savings by: (1) employing superior modeling technology with greater confidence; (2) increasing the Army’s capability to be a “smart buyer” of subsurface modeling technology during contract specification and negotiation; and, (3) improved regulatory acceptance of cleanup designs through use of a system, the GMS, which they themselves were trained (by center personnel from EPA funding) to operate, and for whose development they,  in part, funded.

VI.  Summary and Recommendations for LMS Investment

- Plan Summary  -  Next Steps for LMS

The Department of Defense’s (DoD’s) land management challenges of the next decade require the development of an integrated computational decision support environment capable of simulating atmospheric-surface water-groundwater connectivity, flux interchange with the landscape, and the impacts of anthropogenic activities on ecological communities/habitats residing there.  Such a capability should be framed in a holistic, network-based computational environment to empower access to models and data sources existing and/or executing on remote computing platforms. Specific protocols, which establish and broker standardized, seamless links between database-model and model-model connections, are required. Both short-term (e.g., few days) and long-term (e.g., years to decades) analyses are also required.

The Land Management System (LMS) is an initiative of the U.S. Army Corps of Engineers (USACE) Engineering Research and Development Center (ERDC) to design, develop, support, and apply an integrated, web-based computational environment for modeling and decision support technologies in support of applications relevant to the management of Department of Defense lands, seas and airspace.  The concept for LMS evolves from extensive experience of the USACE laboratories (the ERDC) in providing numerical models and computational systems to both military (Tri-Service) installations and to Army Corps of Engineers civil works land and water resource managers.  Development of the LMS involves three main components – (1) establishment of the LMS Protocols, (2) development of differing versions of the LMS, and (3) the LMS Demonstration Program. A key to the overall LMS development strategy is the focused, purposeful technical partnering with other research organizations.

This report documents the functional requirements, conceptual design, and the anticipated development path for the LMS through fiscal year 2003.  USACE has committed research and development funding which, when coupled with partnered sponsorship from SERDP, the Navy, the DoD High Performance Computing Modernization Program, Army Environmental Quality research and development, and other sources, provides the requisite funding required to develop the first version of the LMS – LMS2000, to be fielded at the end of FY99.  Investments toward future versions of the systems are equally anticipated.

This report also documents the capabilities of a prototype LMS development.  This prototype, which was first demonstrated to a combination of SERDP, USACE, and other personnel in November, 1998, combines web-based data access, watershed process modeling (running in combination on the local user’s computer and on a selectable remote computer), and visualization, all accessed from a single user environment built off of Java, an industry-standard programming language. The success of the prototype demonstration clearly showed both the technical feasibility of the LMS conceptual design.

The LMS development plan laid out in this document results in a progressively enhanced capability for DoD (and, other federal partners should they choose) to access data, assess decisions, model alternative futures, and collaborate with stake holders on land and natural resource management issues in the years to come.  The LMS framework also will provide a valuable tool for identifying and prioritizing critical gaps in basic landscape process understanding. Analysis of these knowledge gaps can help focus basic research programs that are relevant to LMS, including the Army Research Office’s Terrestrial Sciences, Mathematics and Computer Sciences Programs, the Corps of Engineer’s basic research program in Environmental Quality, and more basic projects funded by SERDP and other federal entities.

- Recommendations for Relationship between LMS Development and SERDP

There is a need to define a strategic relationship with SERDP, the largest science and technology program serving environmental security requirements within DoD, and the U.S. Army Corps of Engineers in the development of the LMS.  The cornerstone for this relationship has already been laid, primarily in the conservation area, but needs to be strengthened in relation to this plan and linked to other environmental areas beyond conservation such as compliance and cleanup. Toward this end, the authors recommend that SERDP formalize its support for the LMS development through the following steps:

- Formally accept the LMS as the integrating and fielding mechanism for all modeling and simulation efforts supported by SERDP in the conservation, cleanup, and where appropriate, compliance pillars

- Present emerging LMS protocols as standard requirements within statements-of-need for new land management (in the broadest sense) initiatives

- Empower and resource SERDP-funded land management / ecosystem researchers to become part of the LMS development team (e.g., protocol development; creation of new modeling and decision support tools that are LMS plug-ins)

- Accept an invitation to become an active member of the LMS Advisory Board

- Encourage the Tri-Services, DOE and EPA to adopt the LMS as their standard vehicle for fielding land management technologies

- Develop future SERDP Statements-of-Need that provide critical elements to future versions of LMS.

- Contribute towards LMS system development as part of a partnering relationship with USACE and other LMS sponsoring organizations

VII.  References

Goran, W.D., Barko, J.W., and Holland, J.P., 1999 (in press). “Plans for the Land Management System,” Engineering Research and Development Center Special Report 99/01.

Holland, J.P., 1998. “Hydroinformatic Advancements in Integrated Hydroenvironmental Modeling Systems,” Hydroinformatics’98, Babovic & Larsen (eds), Balkema, Rotterdam, Netherlands.

Westervelt, J.D., 1998. “Integrated Spatio-Temporal Ecological Modeling System,” USACERL Technical Report 98/78, U.S. Army Engineers Construction Engineering Research Laboratories, Champaign, IL, July, 1998.