Department of Defense

High Performance Computing Modernization Program

(DOD HPCMP)

# Information Environment  (IE)

# Statement of Objectives (SOO)

Purpose:

This document is a solicitation for proposals to implement a secure, web based Information Environment (IE) for the Department of Defense High Performance Computing Modernization Program (DOD HPCMP). http://www.hpcmo.hpc.mil/

Responses should be submitted by close of business, September 1, 2000. Send responses to Charlotte Coleman, via email, FAX, postal mail, or posted URL.  Charlotte.coleman@wpafb.af.mil, FAX: 937-255-1787, ASC/HPTI, 2435 Fifth Street, WPAFB, OH 45433-7802.

Goals:

The goal of IE is to provide the HPCMP community, seamless access to distributed relational data, improve information sharing/gathering among HPCMP associated sites, standardize data exchange/ reporting, and integrate operational data into a common information architecture.

Deliverables:

- Project plan – Describe system architecture, implementation approach, schedule, labor cost break down, and optional sustainment packages. This is due within one month of contract award.

- Initial prototype of the IE available for review after 3 months with at least two of the four tools available for demonstration.

- Beta release of the Information Environment installed at a minimum of five HPCMP sites within six months of contract award, which meets requirements specified in this document.

- Full release of the Information Environment installed at a minimum of five HPCMP sites within ten months of contract award. Further the contractor should demonstrate the scalability and generality of the system by adding additional sites selected by the HPCMO within the following two months.

Description (sub-tasks):

- Overall Integration

- Define the system and Data architecture consistent with existing local databases and IE requirements

- Work with DoD HPC Modernization staff to define XML standards for the IEDB and establish mechanisms for the IEDB to link for access and update to local databases. Produce appropriate filters to do simple checks on data validity.

- Provide a common User Interface to the four main functionalities described in the following sub-tasks

- Interface with HPC Modernization staff in reviews of technical approach and in establishing standard data definitions. The technical review team will include representatives from PET who will be independent of implementation task.

- Allocation/Utilization Reporting

- Provide HPCMP community with web access to utilization and allocation information, relative to individual usage, project usage, system usage, and site usage.

- Provide individual and project allocation and utilization data for one fiscal year and summarized by year to date, month-to-date, and by month.

- Provide summaries of individual and project allocation and utilization data from the previous fiscal years.

- Allow read only access, with ability to download to spreadsheet applications.

- Queue/Process Status

- Allow HPCMP community, via the web, to view the status of jobs, submitted to any high performance computer queue system within the program.  The information provided would be equivalent to the information provided when a queue status function is performed directly on the systems.

- Provide consolidated view of queue status information relative to site and/or system.

- Allocation Matchmaker/Exchange

- Allow a Service/Agency Accounts Administrator (S/AAA), via the web, to move allocation hours amongst their own projects or swap hours with another S/AAA within a system, of the  same service or between services.

- Allow an S/AAA to advertise hours allocations that are available to swap, search posted allocations, and provide mechanism to notify and initiate the exchange of allocations hours.

- Maintain a history of all allocation hour exchanges.

4.    User Project/Account Application Fill-in

- Provide HPCMP community a web interface that allows an individual to update their own contact and project information, including sections 1& 2 of the HPCMP account application form. (http://www.hpcmo.mil/application.html)

- Allow (once populated) individuals to enter only changed information, and eliminate site service centers from re-entering/copying data.

- Provide S/AAA a web based capability, to generate required paperwork for opening accounts, and tracking allocation requests.

Background

The HPCMP is funding the development of a production Information Environment for all HPC systems maintained within the program. The desired IE common data structure will consist of a limited subset of currently maintained local allocation, utilization, project, and queue/job status information, that is drawn from the individual sites. The role of the common data structure is to provide program-wide access to resource data.

- Common Data:

- “Allocations” and “Utilization”, are key components to the operation of the HPCMP Major Shared Resource Centers (MSRC), and Distributed Centers (DC). Users of the high performance computers (HPCs) are allotted CPU hours, referred to as “allocations”.   All “allocations” are associated with a unique Project and a HPC platform type.  Utilization is the usage (in hours), of the allotted allocations, on a specific HPC system, on behalf of a specific Project.  Utilization data is collected on each HPC as jobs are processed.  The utilization data is stored on a daily and monthly basis. Utilization hours are charged against a user’s allocation for their specified project(s).  After the allocated hours are exhausted, the user will no longer be able to submit jobs for that project on the assigned system unless more allocation is granted. To support a production Information Environment, user contact, project, allocation, and utilization information must be shared between HPCMP sites, to preserve the accounting process.

- The status of queues across the HPCMP system space, is very useful and relevant information to users, when submitting and running jobs. Users utilize dynamic queue information and system status to facilitate efficient and effective use of the HPC resources.   Currently, platform specific commands need to be issued, separately on each machine, in order to retrieve a global machine characteristic view of HPC queues.

- Concept of Operation

A common database containing user contact, project, allocation, utilization, and queue status information will be needed in order to support a production Information Environment.  (For clarity, this database will be referred to as the Information Environment Database, IEDB.) The IEDB will be accessible in parts, by all kerberized users, enabling authorized users to read or write specific information. Due to the criticality of this information to the operation of a site, the IEDB will operate as a highly available resource.  IE data will be available 7 days a week, 24 hours a day, except for scheduled maintenance periods, and full backups of IE data will be performed once a week and incremental backups will be performed daily.

Figure 1. Data Flow Concept of Operation

As shown in Figure 1, the IEDB is a repository for user contact, allocations, utilization, and queue status data and is the tool by which each site will obtain the information necessary to support IE.  A site has an established process of managing local information. As Figure 1 depicts, each site will need to generate standard data repositories, which conceptual represents the information management mechanism by which each site sends and receives IE information between participating remote sites. The IEDB represents a distributed database built from existing databases and with the addition of dynamic data from the HPC resources and additional data associated with subtasks 3 and 4. The IEDB will be a single uniform system built on top of an existing heterogeneous set of repositories. The IEDB provides access to some data and both access and update capabilities to other. Thus the preferred architecture sketched in figure 2, would implement the IEDB as a standard achievable commercial database capable of storing each year a few gigabytes of data.

Figure 2: IEDB Architecture

This IEDB database would interface using XML defined data definitions with existing and possibly new local data repositories at each site. The contractor is responsible for producing the XML specification in consultation with modernization program staff. The contractor will define basic mechanisms using Industry standards for the IEDB to interface with either XML flat files or with conventional databases including Oracle and MS Access. The MSRC and DC Sites are responsible for any local idiosyncrasies in interfacing with the IEDB.  Further the MSRC and DC sites will be responsible for the validity of the data values and any changes needed in local repositories needed for conformity with the IEDB standard. The contractor will provide simple filters to check data validity and identify data types where changes are needed. The four major functionalities (subtasks or IE services in figure 2) can be implemented uniformly or use different implementation approaches. Any implementation must support distributed users and backend data and scale to support the data and users of the entire HPCMO program including MSRC’s and distributed centers. Further as shown in the figure above, there should be a common user interface and a logically common backend seen by the local databases.

- Common/Global Data

- All data should have one place which is its identified “home” where it will be maintained and archived. The IEDB data can be divided into three categories

- Existing information to which IEDB will provide convenient access (subtask 1 illustrates this)

- Computer Status Information accessed every few minutes from the queuing systems, which need to be provided dynamically but for which some persistent storage could be useful for historical tracking use.

- New and existing information to which the IEDB will provide access and update capability (subtasks 3 and 4)

The three categories are interlinked so that for user information of the first category needs to be used in subtasks 3 and 4. The contractor is responsible for deciding on the data architecture and the home for each data item.

- The population of the local standard data repositories will be the responsibility of the site where the user is homed. Once the user account information is loaded into the IEDB, other sites will then populate the IEDB with any additional information available and/or required for that user and that site's allocation (e.g. such as login name, if different). The IEDB must be updated, and provide data, once daily. Utilization data must be provided in hours, by user, by project, and by system. User information will be updated by data uploaded from the local sites. If the allocation for a user and/or project changes, that information will be downloaded once daily to the associated sites. Once this occurs, the new allocation information should be processed, and respectively folded back into the local site’s data, and made available by the next business day. The IEDB will retain information for one Fiscal Year and then be archived.

- HPCMP sites will be allowed to interface with the IEDB in two ways: 1.) A predefined flat files or 2.) A database connection.  In each case this interface will be defined through an XML based data definition, which is common to all sites. For option one, the local input data must be readable by the IEDB, and the respective sites would be responsible for constructing the flat file with the appropriate information – either in the agreed XML syntax or in a form that can unambiguously converted to XML.  A predefined output XML compatible flat file format will also be locally provided, which must be writeable by the IEDB.  The site would be responsible for retrieving and processing this file for use by their site.  The second option, which can be used to interface with the IEDB, is via a database connection. If the site has an operational database, the site can populate and retrieve user, allocation, and utilization information from the IEDB via a database link. The site would be responsible for developing the processing necessary to create the interface as well as maintain this interface for their site. This interface would be coordinated with the IEDB administrators.  Specialized processing requirements will be the responsibility of the local site. In these cases, the IEDB administrators would coordinate with local sites to ensure appropriate access controls are implemented.

- Project Information

- Principal Investigator Name and associated information (see “Person” information below); 2.)Project Number; 5.)Sub-project Number; 6.)Resources with valid allocations; 7.)CTA; 8.)S/AAA (see "Person” information below); 9.)Requirements; 10.)Co-Investigators working on project (see "Person" information below); 11.)Special software requested; 11.)Requirements data

- Person Information

- 1.)User Name; 2.)User Title; 3.)Citizenship; 4.)Alien registration number/expiration date if not US citizen;  5.)Organization; 6.)Organization hierarchy indicator; 7.)Mailing address (five lines maximum); 8.)Phone;                     9.)Fax; 10.)Email; 11.)Government/non-government; 12.)Government POC plus POC information if not Government; 13.)Contract number/expiration date if not Government; 14.)NAC Relevant Issuing                     Security Office; 15.)NAC Date issued/expired; 16.)Kerberos Principal; 17.)Last 4 digits of SSAN (optional); 18.)S/AAA; 19.)Centers/systems on which user has valid access; 20.)User Names at the above Centers; 21.)Signed Section 3 on file? Where? Dated?; 22.)Latest FY for which paperwork complete

- Transaction Information for Allocation Processing

- Debits/Credits; 2.)Date of Transaction; 3.)Organization(s) involved; 4.)Appropriate Occurrence

Requirements (sub-tasks):

- Integration:

- There should be a well-defined scalable system architecture and implementation, which is to be delivered after the first month’s work and approved by the HPCMO. The initial prototypes can use existing sub-systems but the final deliverable should implement the scalable system architecture.

- The XML specification of the IEDB shall support all the needs of all the MSRC and DC sites and any needed changes in local practice must be identified.

- The IEDB should support initial sites and have a well-documented process for adding additional sites.

- The IEDB should be implemented using Industry standards and implemented in a secure robust environment supporting 24 by 7 operation. The network and system performance should be sufficient for supporting the entire HPCMO operation.

- Allocation/Utilization Reporting:

- The IE shall provide user contact and project information and the associated allocation and foreground and background utilization by system.

- The IE shall provide utilization/allocation information by project, as requested, for all the sites, selected sites, or for a single site, and either by site or by system.

- The utilization/allocation information will denote which site and which system the allocation and utilization is from.

- The IE shall provide each site’s utilization information current as of midnight on the previous day for all jobs, which have successfully completed.

- The IE must deploy a mechanism to ensure that users can not access the information while it is being updated with the previous day’s information.

- The IE shall provide each site’s user contact, project and allocation information, current as midnight of the previous day.

- The IE shall maintain user contact, project, allocation, and utilization data for one Fiscal Year and be summarized by Year to Date, month-to-date, and by month.

- The IE shall make available summaries of user/project, allocation, and utilization data for the previous Fiscal Years.

- The IE shall only allow the proper users to access the information.

- Queue/Process Status:

- The IE shall provide current queue status for all, or selected systems and sites.

- The IE shall provide queue status by site or by system.

- The IE shall only provide queue status for valid account holders.

- Allocation Matchmaker/Exchange:

- The IE shall allow the exchange of allocation by S/AAA with other S/AAA within the same service or between services.

- The IE shall provide Allocation and Utilization information by user/project for the S/AAA requesting it

- The IE shall allow S/AAA’s to post allocations to advertise that are available to swap.  The allocations should include number hours, system, and site.

- The IE shall allow S/AAA to search the posted allocations.

- The IE shall provide a mechanism to allow S/AAA’s to notify each other to initiate the exchange of allocation.

- The IE must enforce the process that an S/AAA must place currently allocated hours into reserve before they can be exchanged.  Movement of these hours must be reported back to the affected sites.

- The IE will only allow the exchange of hours which are in the reserve account.

- The IE tool shall only allow the exchange of allocations for the amount of allocation less the utilization.

- The allocation exchange will be effective within two business days.

- The IE will maintain a history track of all allocation swaps.

- The IE will allow HPCMO, site management and S/AAA to review the history track of allocation swaps.

- User Project/Account Application Fill-in

- The IE shall generate all the paperwork required to open a HPCMP account, including sections 1 and 2 of account application form.

- The IE shall determine what allocation and project requests have been received.

- The IE shall allow the allocation of resources.

- The IE shall add the "S/AAA only" information at the bottom of each Section 1 & 2.

###### Interface Requirements

- The IE shall employ proper access controls, which prevent unauthorized access.

- The IE shall be accessible via web-based interface.

- The IE shall require kerberorized access.

- Functional Requirements

31.   Procedures for moving allocations among projects

32.   Generate usage reports

33.   Facilitate allocations between PI’s and S/AAA’s

34.   Keep record of all Transaction (history) processing

- Reporting Requirements

35.  Allocation and Utilization Summaries by: a.)SERVICE; b.)MSRC/DC; c.)SITE; d.)S-AAA; d.)PROJECT; e.)USER; f.)MACHINE; g.)REPORT PERIOD (Run Date, Monthly, Quarter, Fiscal Year); h.)TYPE PROJECT (Challenge, Priority, Regular, etc.); i.)CTA; j.)FOREGROUND vs BACKGROUND JOBS

36.   Allocation Swapping History by: a.)SERVICE; b.)MSRC/DC; c.)SITE; d.)S-AAA; d.)PROJECT; e.)USER; f.)MACHINE; g.)REPORT PERIOD (Run Date, Monthly, Quarter, Fiscal Year); h.)TYPE PROJECT (Challenge, Priority, Regular, etc.); i.)CTA; j.)FOREGROUND vs BACKGROUND JOBS

- Metrics by:

37.   a.)SERVICE; b.)MSRC/DC; c.)SITE; d.)S-AAA; d.)PROJECT; e.)USER; f.)MACHINE; g.)REPORT PERIOD (Run Date, Monthly, Quarter, Fiscal Year); h.)TYPE PROJECT (Challenge, Priority, Regular, etc.); i.)CTA; j.)FOREGROUND vs BACKGROUND JOBS

38.   a.)Number of active users with >1 CPU hour utilization in the given month; b.)Number of cumulative users with >1 CPU hour utilization in any month, FY to date; c.)Un-normalized expansion factors; d.)Normalized expansion factors by queue; e.)Normalized expansion factors by Challenge Project

- COTS Software Utilization

39.   a.)Number of accesses to each program or library (program executions and library link references); b.)CPU-hours used on each COTS program. (Programs only, not for COTS libraries); c.)Number of load references for dynamic libraries

- Upgrades/Enhancements/Bug Fixes

40.    The IE environment shall include on-line help which includes, but is not limited to, how to use the tool and how to report a problem.

41.    The contractor shall validate the operation of the IE tool to ensure the integrity of the user authentication, verification, privacy, and access controls.

42.    The contractor shall validate the integrity of the data being provided.

43.    The contractor shall provide complete and accurate implementation, maintenance and usage guides/documents, including source code, and a final "Acceptance Period" Report, which would capture lessons learned, unforeseen domain specific/cross-site dependencies/anomalies, etc.

44.    The contractor shall provide installation, usage and maintenance training for a specified period of time.

45.    The contractor shall provide a web-based mechanism within IE by which problems can be reported and tracked.

46.   Critical problems that render IE inoperable must be fixed within 24 hours, for a specified period of time.

47.   The contractor shall fix all reported problems/bugs within 72 hours, for a specified period of time.

- Resource Discovery/Scalability/Extensibility

48.   The contractor shall deliver a robust production product capable of detecting, tracking, reconciling,  and reporting resource status and availability.

49.   The contractor shall deliver a scaleable production product capable of cleanly adding and removing n number of participating sites.

50.   The contractor shall deliver a modularized production product optimized for extensibility