Institution Name:                                Syracuse University

Project Site:                                        ASC

Project Contract Year:                      CY4

Project CTA Area:                                IC

Project Thrust Area:

Project Sequence Number:                  6

Project Title:                                      TangoInteractive in Gateway and Scientific Research

Last Name:                                              Bernholdt

First Name:                                            David

Middle Initial:                                    E

Email Address:                                      bernhold@npac.syr.edu

Telephone:                                              315 443 3857

Fax Number:                                            315 443 1973

CTA or PEI:                                            IC

Project Description:                          Integrates Gateway distributed computing infrastructure with Tango

distributed collaboration infrastructure to provide a means for

applications built upon the Gateway architecture to easily be made

collaborative.

Project Objectives:                            We have often observed that TangoInteractive can be used to support

collaborative computing as well as its initial focus on education and

training. In this regard we have developed various initial tools including

shared visualization (NCSA and NPAC), shared telnet and shared editing with

emacs. However we have not been able to clearly identify a good model for

this. Gateway provides an important organizing principle that will allow us

to properly develop TangoInteractive as a tool in scientific and

engineering research. This is the essence of this proposal.

To understand technical approach, remember that Gateway is defined in terms

of services that are specified through XML used to specify both resources

and access to resources. These correspond to XML used either as a

serialized database or as as a web template language. Collaboration will

also be represented as a set of XML tags in Gateway. Simplest -- given

current state of Tango Interactive, are capabilities that do not interact

directly with Gateway services. Here XML tags will invoke audio-video

conferencing, chatrooms etc. This is still non trivial as it involves a

different TangoInteractive interface. However more interesting and harder

are those capabilities where Tango Interactive interacts with Gateway.

Examples include security, visualization, shared job submittal, shared

results and files (both basic web pages and those dynamically created by

job). In this regard, we propose to interact with core Gateway group to

establish requirements for these coupled interfaces (which will of course

also be specified by XML). We will interact with project visualization

teams including the NCSA and DICE groups. This will build on existing

collaborative visualization work by NCSA and NPAC. Finally we will address

CTA specific collaboration by working with CTA teams starting with CCM to

establish special capabilities of value.

This requirement activity with come up with an initial design, which we

will implement, test and evaluate in an ongoing fashion. We will ensure

that there will be an interesting demonstration capability for SC99

Deliverables:                                        o Initial design with Gateway Core group of Tango Integration into

Gateway with examination of basic capabilities, visualization and one

or more CTA's (July 99)

o Prototype and demonstration of Tango Interactive with Gateway but

only a subset of capabilities(SC '99)

o Full integration of TangoInteractive into Gateway with operational

support for visualization, two CTA's and core collaboration (May '00)

Customers/End Users:                          Users of the Gateway architecture (PET initially, MSRC users eventually)

Benefit to Warfighter:                      This project will expand the kind of productivity enhancements that

will be possible through the use of the Gateway system.

Project Dependencies and Scope:    This project requires interaction with the Gateway PSE teams and

SciVis support.

A related project just begun at CEWES involves direct

collaboratization of HPC applications.    Because of their similarity,

these two projects should be strongly synergistic.

Risk Element:                                        While the risks of actually completing the proposed work are minimal,

it is a novel idea, and w.r.t. the details of the Tango/Gateway

integration should be considered a learning oportunity rather than a

final implementation.

Year X Funding:                                    50,000

Year X+1 Funding:                                0

Year X+2 Funding:                                0