Graphic Design Contract Quote

Quote Summary:

This quote is given by Anabas, Inc.’s graphic design consulting service department to Dr. Geoffrey Fox of Florida State University.  This document includes 2 quotations from graphic designers of different level of experience as a bid for a contract described under “Work Description”.

# Work Description

- Redesign “Technology For Information Age II”, a 30 page powerpoint presentation.  The resulting product will contain at least:

- Front piece: title and animation

- Index page

- Abstract

- Contents

- The result presentation must be in SVG or SVGZ format for both animated and static content.

- Each slide should be as small as possible.  Preferrably under 20 KB for static content and 40 KB for dynamic content per slide or sequence.

- All content should conform to SVG 2.0 specifications.

- A written summary of the technical conversion process from Powerpoint/Flash => SVG providing detailed do’s and don’ts of the conversion process.

Rates:

Contractor: John Forward.

Rate: $55/hour

Work Estimate:

- SVG static dynamic authoring tool/process research & implementation: 	80 hours

- Brainstorm & Draft Concepts	40 hours

- Final Concepts:	40 hours

- Animation production:	40 hours

- Slide conversion for 30 slides:	80 hours

- Preliminary review and refinements	40 hours

- Size optimizations:	40 hours

- Final Polish and packaging:	40 hours

Total:	400 hours

Total Quote:	$22,000

Contractor: Brian Byle

Rate: $40/hour

Work Estimate:

- Static content authoring Tool & conversion process research: 	40 hours

- Brainstorm	40 hours

- Concepts: 	40 hours

- Review/Tuning with Dr. Fox and final design:	40 hours

- Animated content authoring tool & conversion process research: 	40 hours

- Animated sequences:	40 hours

- Static content (30 slides) to SVG:	80 hours

- Testing and size optimizations:	80 hours

- Final Review:	40 hours

Total:	440 hours

## Total Cost:	$17,600