Rough Time Line:  At each step we make go/no go decision to proceed, otherwise we iterate that step again for the same time period.

- 1 Week:

  - I install and test servers on my ARL account.

  - Stephen gets Gateway account and keytab file made.

  - Stephen sends me example Ansys GRD script(s).

  - I write minimal GRD script generator.

- 2 Weeks:

  - Stephen tests ARL Gateway installation: does it have minimal functionality and reliability to support early users.  If not, list problems that need to be solved.

  - Compile list of desired (but not critical) improvements and additional features.

  - Scheduled phone conferences once per week (Wednesday?).

- 4 Weeks:

  - Add 1-2 friendly early users for Ansys application.  Preferably, one user will be advanced (knowledgeable script writer, sophisticated user of Ansys) and the other will be more of a beginner.

  - Kickoff teleconference (user(s), Stephen, me) and weekly update teleconferences.

  - Get feedback on user interface, ease of use, desired improvements and new features.

- 4 Weeks:

  - Add more users (3-4 total?).

  - Kickoff and update teleconferences again for users.

  - Add/improve support for additional codes (Abaqus, Matlab, etc.).

  - Look for ways to publicize work to the HPCMO:  journal article, ARL technical report, perhaps Mod Office presentation.

This gets us to at least mid-August.