ERDC  DoD Contract July 6 2001 through September 30 2001

---------------------------------------------------------------------------

This project will support the current PET work at FSU and provide a bridge to the PET2 work starting on October 1 2001. The capabilities supported are

- General Coordination and Leadership

- Access Grid Customization (Modular Collaborative Environment)

- Garnet Collaborative Portal (Collaborative Portals for Training and Computational Science)

- Core Communication/Collaboration and Training work

This subcontract is needed as the PI Fox and most of the staff and students now at FSU will transfer to Indiana University. We now give detail of the four projects. Note we do not repeat some of information contained in statement of work of FSU to CSC. We have made some of the general statements in the latter SoW more precise as we have of course refined the FSU project over the summer as DoD needs and technology have become clearer.

- The General Coordination and leadership work supports Fox’s role as PI (intellectual leader and executive officer) of the project. Note Gordon Erlebacher is administrative PI; Fox retains intellectual and execution responsibility for the project. This also includes the core support in collaboration and communication technology. In particular Fox will give a class on “Computing Portals and the Grid Computing Environment” on August 16 2001. We will continue to track critical new technologies including SOAP, JMS, Castor and XML – choosing those of particular relevance to ERDC’s Online Knowledge Center.

- The Access Grid work supports integration of Access Grids at Indiana University, ERDC and Jackson State with one particular early use in a class taught by Fox. We will install two Access Grids at Indiana and both Fox and Varank (transferring to Indiana University) will travel to Mississippi to work on Access Grids there.

- The Garnet Collaborative portal work supports development and testing of a new portal to be used in part of the class from Indiana to Jackson State and ERDC. We will test the recent enhancements of this for the real-time delivery. We will also begin work on the prototype of a presentation management system requested by ERDC in July. This will be developed in a way that is consistent with the IMS and ADL learning object standards and the intrinsic Learning Management System in Garnet.

- The core work includes technology analysis and tracking with a particular focus on ideas that would be valuable in the Online Knowledge Center to be deployed at ERDC as part of PET2.  We will prototype some critical new ideas for the OKC developed by Fox based on very recent XML Schema developments.