SPDL Time Scale:

- General concept - ready

- Model - ready

- Definition of functionality for specific Shared Places components – middle of September ‘99

- Definition of interfaces between system components – middle of September ‘99

- Design and architecture description – end of September ‘99

- Stable SPDL specification – end of October ‘99

- Prototype implementation – middle of November ‘99

- Full implementation of collaboration framework and Shared Place agent – end of December’99

- Implementation of API for shared places – January 2000

- First version ready (API and SPDL, collaboration framework) – January 2000

Relations between Tango Interactive and Shared Places:

- Tango framework can be used as collaboration framework for Shared Places. It can provide services as far as event sharing and session management is concerned. However, Tango implements relatively strict collaboration policy, Shared Places should be more flexible and enable implementation of various collaboration policies. As a result it is possible that tango would have to be extended to serve as a collaboration platform for SPDL

- Tango applications can be turned into configurable components that can be used as shared objects in the Shared Place. In Shared Places shared objects must be more flexible than applications in Tango, and work in various settings that are determined by the XML specification. In this way developers will be able to reuse the same shared objects to build completely different places.

- Tango server or similar entity with richer functionality will be part of the collaboration framework. I’m not sure how it will be finally implemented. It can be plain server (as tango server right now), corba service or RMI server.

- Something that corresponds to tango plugin in Shared Places is called SP Agent. SP Agent will have a task of middle-man between collaboration framework and shared and control objects (components of the shared place). SP Agent is place independent. SP Agent has one functionality that significantly makes it different from tango plugin. It can interpret Shared Place Definition Documents and act according to the place descriptions contained in the document.

- Tango session manager can be turned into configurable component (the same as with regular Tango applications) and used as a control object embedded in the Shared Place. Functionality of the control object would be defined by SPDL specification.

- Tango APIs would be replaced by Shared Place APIs. However, it will be possible to build a wrapper that will take application written for tango and produce SPDL shared object out of it. This approach would enable code reuse.

- Stylesheet document that accompanies the document defining the shared place takes care of contacting Shared Place Agent. Shared Place Agent in turn, interprets SPDL description of the shared place and initializes shared objects and control objects accordingly. Shared Place Agent can be installed locally (some sort of plugin object) or can arrive together with the stylesheet as an applet (this is implementation issue to be resolved later).