# IOE Teleconference Meeting,  August 25, 9:00 – 11:00 EST

## Participant

ARL:  E. J. Grabert, Virginia To, Derek Mose

ASC:  Charlotte Coleman, Marlon Pierce, Tracey Smith, Tammy Hanafi, and others

NCSA: John Melchi, Douglas Fein

NPAC: David Bernhold, Roman Markowski, Yuping Zhu

Agenda

9 am - 10 am	Overview of ARL IOE efforts.

10 am - 11 am 	Overview of ASC IOE Interests

11 am - 12 pm  Where and how ASC and ARL can collaborate

### Results of discussion

Technical contacts:

ARL:	Derek Moses

ASC:	Marlon Pierce, Tammy Hanafai

###### IOE is a joined project of ARL and ASC

NAVO and CEWES are not on board, but this situation can change; Center’s directors will meet in 8-9 September; they should be informed about IOE effort

ASC suggests (Bill Asbury)

IOE should  be a standalone system

IOE should be compatible with GATEWAY (can later be plugged in into Gateway)

WebFlow should be used as a middle tier (Does IOE need any Webflow functionality)

#### ASC  has already database available for MSRC

some elements are already developed;  ASC does not want to fund twice the same thing

- Training Database System

- Gateway Projects

- WebFlow

This should be integrated with  PET-IOE

##### Technical Meeting

- Focus on technology discussion: one technology can be implemented immediately, better technology can be implemented later

- ARL wants to understand what capabilities they can get

- ARL would like to see some functionality in shorter period of time

- We should discuss priorities (what can be delivered and when); timeline for deliverables

- We should come up with the proposal on priorities

- Later ARL and ASC can come up with the decision what is important and what is not

- Results of Technical Meeting will be provided to ARL and ASC on Monday

##### Approach

- Built something and demonstrate capabilities in 3-6 months

- Build framework, environment, test-bed development

- It should be demonstrated to all center’s directors

- Scalability important (built into technology; number of users independent)

- Security also extremely important

##### Architecture

- Portal environment

- Web-based interface

- Secure web-based environment: Kerberos authentication, SSL encryption, PKI, Security on document level

- Applications: Document Repository, Calendaring, Email repository, Discussion Spaces, Training Management System, Project Database Management

- Type of documents: PDF, DOC, PPT, HTML, multimedia ?; Tech report one per year per each project

##### Next teleconference

Wednesday 2 pm – 4pm