Preliminary Plan for FSU Activities -- Portal Projects

Students

Balsoy, Ozgur <balsoy@npac.syr.edu>

Kim, Jungkee (Jake) <jake@npac.syr.edu>

Kim, Kang-Seok <kskim@ecs.syr.edu>

Lee, Sangmi <slee@npac.syr.edu>

Oh, Sangyoon <soh@npac.syr.edu>

Qiu, Judy <xjqiu@npac.syr.edu>

Youn, Choonhan <cyoun@npac.syr.edu>

Gunduz, Gurhan  <ggunduz@syr.edu>

Uyar, Ahmet <auyar@mailbox.syr.edu>

Wang, Minjun  <mwang03@mailbox.syr.edu>

Pallickara, Shrideep  <shrideep@npac.syr.edu>

Ispirli, Meryem  <mispirli@npac.syr.edu>

Staff

Pierce, Marlon  < mpierce@npac.syr.edu> -- Onsite at ASC

Ko, Sung-Hoon <shko@npac.syr.edu> -- After finishes PhD

Theses

Balsoy, Ozgur : "Learning Management in an Education Portal"

Kim, Jungkee (Jake): "The Portal Information Service"

Kim, Kang-Seok: "Integration of Hand-Held Devices into a Portal Environment"

Lee, Sangmi: "Portal Services for Education"

Oh, Sangyoon: "Portal Architecture for Ubiquitous Access"

Youn, Choonhan: "Gateway as a Portal Architecture"

Qiu, Judy: "Integration of Components into a Portal Environment and Application to Earthquake Science"

Wang, Minjun: ?

Gunduz, Gurhan: ?

Uyar, Ahmet: ?

Pallickara, Shrideep: "Portal Event Service"

Ispirli, Meryem: "Learning Objects"

Possible PhD Topics for ?

"Integration of Multimedia Data into Collaborative Portals"

"Architecture of Collaborative Computing Portals"

"Computing Portals for …"

General Activities

A) Inherit Existing Projects

- Gateway: (all versions) Youn, Choonhan

- Databases: (all instances): Kim, Jungkee (Jake)

- Applets and other Java nuggets (like SV2, VNC): Lee, Sangmi

B) Portal Architecture

- Integrate and Manage: Ko, Sung-Hoon; Pierce, Marlon

- Base Infrastructure of Clients, Servers, Events: Pallickara, Shrideep; Oh, Sangyoon

- Initial Project -- Evaluate Ninja and E-Speak: Gunduz, Gurhan; TBN

- Design of and Access to cross-framework Portal Object Repository: (XML standards) Very Important

- Initial Project -- Prototype cross-framework Portal Object Repository based on/consistent with Gateway: Ko, Sung-Hoon; Pierce, Marlon

C) Event Service

- Basic: Pallickara, Shrideep

- Integration with Database: Kim, Jungkee (Jake)

- Integration with Server Architecture: Pallickara, Shrideep; Oh, Sangyoon

- Initial Project 1 -- Replace nontrivial JavaScript by trivial JavaScript, event service and Java in Personal Server: Pallickara, Shrideep; Oh, Sangyoon

- Initial Project 2 -- Add WML/Hand-held Client to "Java in Personal Server": Kim, Kang-Seok; Oh, Sangyoon

D) Security Service

- Firewalls, Integrate PKI, Passwords, Kerberos: Lee, Sangmi; Youn, Choonhan; Pierce, Marlon

- Initial Project -- Architecture and Demonstration of integrated security model: Lee, Sangmi

E) Hand Held Devices

- Integration with (Personal) Server Architecture: Oh, Sangyoon

- Interfacing on Client Side: (Windows CE v. Palm) Kim, Kang-Seok

- Initial Project -- hand-held interface to Gateway: Kim, Kang-Seok; Youn, Choonhan

F) Authoring Service

- Integration of Document Fragments: (XML standards -- SCORM, W3C DOM, WML; client layout) Qiu, Judy

- Initial Project -- "Information Technology Research Group Portal": Qiu, Judy

G) Multimedia Services

- Real Networks; link to Event Service; SMIL:

- Audio-Video Conferencing; Access Grid:

- Initial Project --  Deploy Access Grid on Powerwall:

- Initial Project -- Deploy Real Networks for recording lectures: Fox

H) PortalML

- Education: (SCORM,IMS, IEEE LTSC) Balsoy, Ozgur

- Computing: (Grid Forum, Gateway) Youn, Choonhan; Pierce, Marlon

- Information: Kim, Jungkee (Jake)

- Initial Project -- Initial cut at PortalML: (IMS, IEEE LTSC,SCORM break into resourceML, portalML; Grid Forum) Fox; Balsoy, Ozgur; Qiu, Judy; Youn, Choonhan; Pierce, Marlon; Kim, Jungkee (Jake)

I) Collaboration

- Integration with Event Service: Lee, Sangmi; Pallickara, Shrideep

- Initial Project -- Demonstration of collaboration by linking event services on personal servers: (must wait till E-4,5 in place) Lee, Sangmi

- VNC or equivalent Shared Display: Lee, Sangmi

- Support in PortalML: Fox; Lee, Sangmi

Particular Portals

J) Computing Portal

- Gateway System; CCM Application: (Re-engineer Gateway as a Portal) Youn, Choonhan; Ko, Sung-Hoon; Pierce, Marlon

- Initial Project -- Bring up Gateway so can support Personal Server and Initial set of Activities: Youn, Choonhan

- GEM: (earthquake) Qiu, Judy

- New ASC ARL NCSA Applications: Gunduz, Gurhan; Uyar, Ahmet

- Initial Project -- Analysis of requirements of new applications: Pierce, Marlon

- Visualization Service: (Integrate DICE)

K) Education Portal

- Gateway as an Education Portal: Youn, Choonhan; Ko, Sung-Hoon; Pierce, Marlon

- Grading Database: (IMS Enterprise Standards) Balsoy, Ozgur

- Initial Project -- Bring up Grading Database at FSU; compare capabilities and user interface with Blackboard: Balsoy, Ozgur

- Collaboration Support: Lee, Sangmi

- Initial Project -- CPS606/CSIT IT1 to IMS and CPW: Ispirli, Meryem

- JavaScript Shared Browser to Personal Server architecture: Fox

L) Information Portal

- General integration of Databases in Portals: Kim, Jungkee (Jake)

- Initial Project -- Store and Retrieve technical documents as a Portal Service: (base on SCCS database) Kim, Jungkee (Jake)

- Storage of Events in Database -- link to XML: Kim, Jungkee (Jake)

- Evaluate XML Database Technology: