(Tony suggests numbering all the categories below for easier reference)

Estimate for the production, staging, and launch of “Transicold.com”, Phase 1.    Based on approx. 100 products,    approx. 500 models, 83 static HTML pages and 59 non-static pages.    Product and Sales/Dealer database will be Informix.

1.    Site Flowcharting/Requirement Definition

2.    Client Liaison/Input Coordination

3.    Project Coordination

4.    Database Coordination	$1,000

5.    Graphics Research/Creative Concepting/Look & Feel Treatment

- Homepage treatment & conversion of existing format to frames

6.    Site Architecture	$8,000

- Directory structure (hierarchy and level of ‘granularity’)

- File-naming scheme: frame and page logic

- Frame interaction logic (parent and child relationships; partial and full-page loads)

- Template and Form Design for Database Integration

- Database and interface design for web-enabled page maintenance (see below)

7.    Static Page Graphic Design (approx. 18 pages)

- Design & Layout

8.    Static Page Development/Content Population (approx. 83 pages)

- Conversion & placement of copy/graphics to HTML Design

- Proofing/ Integrity Testing

9.    Dynamic Page Development & Related Web-Enabled Page Maintenance (approx. 60 pages)	$12,000

- Set-up of templates for dynamic pages

- includes press releases, training, career opportunities

- Conversion & placement of ‘style sheet’ elements for web-enabled maintenance

- Testing of database of style elements for accuracy and integrity

- Development of three update forms (add, delete, & revise options)

- programming to enable

- ‘style sheets’ to activate web-enabled page maintenance

-    on-line administration forms

-    page archiving activities

10.    Product Database Design & Related Dynamic Product Page Development 	$15,000

- Database design: includes limited database driven navigation, database publishing of product data pages, and database support for some template pages, including the requisite association tables for each type of functionality.

- Population of the association tables and template tables.

- Development of 10 product specification tables, and multiple association tables

- Development of 10 input forms for population of the product specification tables

(Initial population may be to non-Informix database so it can start immediately; porting tables to Informix is an easy operation requiring very little time)

- Development of 10 update forms for product specification data (add, delete, & revise options)

- CGI Scripting to process specification data    input forms

- CGI Scripting to access data for review/QC

- CGI Scripting to query/fill dynamic pages

- Security measures

- Documentation/Training

- Image map for T/T and Transport A/C

- Population of Product Specification Data Tables, and text and graphics for Product Data Pages

- Editing/Keyboarding/Proofing

- Scanning/Conversion/Optimization of 100 photos

- Final Proofing/Testing

12.    Sales/Dealer Locator Database Design & Related Dynamic Page Development 	$5,000

(approx. 1570 locations)

- Development of 1 table, associated support tables, and 11 page layouts

Table to include flags for identifying Region and Product Type of Dealer, as needed

- Development of 1 input form for population of    Sales/Dealer locator table

- Development of 1 or more update forms as needed (add, delete, & revise options)

- CGI Scripting to process input forms, classifying by location/product type and adding    references to icons and local maps as needed

- CGI Scripting to access and display input data for review/QC

- CGI Scripting to query database and product dynamic HTML pages

- Population of association tables

- Security measures

- Documentation/Training

- Image maps

13.    Population of Sales/Dealer Primary Database

- Editing/Quark Conversion/Proofing

* Optional - Conversion & optimization of

graphical maps (approx. XXX maps)

- Final Proofing/Testing

14.    Security Configuration

- Security measures

15.    Documentation/Training

16.    E-mail Contact Page & Autorespond Bounce-back Card Functionality	    $500

- E-mail links for 4 Administrators

17.    Search Pages & Engines to dynamically locate, according to geographic location:	$3,000

- Generic Products, selected by nominal capacity (English & metric)

- Sales & Dealer Locations

- Full Text

* Option - Include boiler plate search feature in C frame

18.    Development Server Setup/Start-up	TBD

- Possible lease of Unix workstation or monthly fee to NPAC for development server TBD

- Informix license or Netscape Server with partial Informix license (costs TBD)

- Setup and configuration of development server, Informix installation and configuration TBD

- Site & Development Servers will be utilize same operating and application software (?)

- Development site hosting (monthly fee) TBD

19.    Site Server Setup/Start-up

- Sun Solaris Platform - TBD

- 24 x 7 support assurance - TBD

- Informix/Netscape Server Software License - TBD

- Software Tracking Utility, by geographic region - TBD

20.    Web Site Integrity Testing:

- Use of    Microsoft FrontPage for link integrity testing: part of development server setup/use – no additional cost

21.    Launch Coordination:

22.    Web Search Engine Coordination:

23.    Site Server Hosting (Qtrly Retainer):	TBD

- Hit Statistics (Monthly)

24.    Site Maintenance (Monthly Retainer):

Static Pages:

Template #1- Global Home Page

- CTD Global Home Page “What’s New” Sub-Page

- CTD Global Home Page “Who We Are” Sub-Page

- CTD Global Home Page “Who’s Who” Sub-Page

- CTD Global Home Page “Success Stories” Sub-Page

- CTD Global Home Page “Advertising” Sub-Page

- CTD Global Home Page “FAQ” Sub-Page

Template #2 - Global Business Unit Home Page

- Truck & Trailer Global Business Unit Home Page

- Container Global Business Unit Home Page

- Marine Global Business Unit Home Page

- Transport A/C Global Business Unit Home Page

- RCG Global Business Unit Home Page

Template #2-A Global Business Unit “What’s New”

- Truck & Trailer Global What’s New Sub-Page

- Container Global What’s New Sub-Page

- Marine Global What’s New Sub-Page

- Transport A/C Global What’s New Sub-Page

- RCG Global What’s New Sub-Page

Template #2-G Global Business Unit “Advertising”

- Truck & Trailer Global Advertising Sub-Page

- Container Global Advertising Sub-Page

- Marine Global Advertising Sub-Page

- Transport A/C Advertising Stories Sub-Page

- RCG Global Advertising Sub-Page

Template #2-H Global Business Unit “Success Stories”

- Truck & Trailer Global Success Stories Sub-Page

- Container Global Success Stories Sub-Page

- Marine Global Success Stories Sub-Page

- Transport A/C Global Success Stories Sub-Page

- RCG Global Success Stories Sub-Page

Template #2-I Global Business Unit “Newsletter”

- Truck & Trailer Global Newsletter Sub-Page

- Container Global Newsletter Sub-Page

- Marine Global Newsletter Sub-Page

- Transport A/C Newsletter Sub-Page

- RCG Global Newsletter Sub-Page

Template #2-J Global Business Unit “FAQs”

- Truck & Trailer Global FAQs Sub-Page

- Container Global FAQs Sub-Page

- Marine Global FAQs Sub-Page

- Transport A/C FAQs Sub-Page

- RCG Global FAQs Sub-Page

Template #3 - Regional Sub-Pages

- Truck & Trailer APO Sub-Page

- Truck & Trailer ETO Sub-Page

- Truck & Trailer LAO Sub-Page

- Truck & Trailer NAO Sub-Page

- Transport A/C APO Sub-Page

- Transport A/C ETO Sub-Page

- Transport A/C LAO Sub-Page

- Transport A/C NAO Sub-Page

Template #4-A - Regional “News”

- Truck & Trailer APO What’s New Sub-Page

- Truck & Trailer ETO What’s New Sub-Page

- Truck & Trailer LAO What’s New Sub-Page

- Truck & Trailer NAO What’s New Sub-Page

- Transport APO What’s New Sub-Page

- Transport ETO What’s New Sub-Page

- Transport LAO What’s New Sub-Page

- Transport NAO What’s New Sub-Page

Template #4-B - Regional “Advertising”

- Truck & Trailer APO Advertising Sub-Page

- Truck & Trailer ETO Advertising Sub-Page

- Truck & Trailer LAO Advertising Sub-Page

- Truck & Trailer NAO Advertising Sub-Page

- Transport APO Advertising Sub-Page

- Transport ETO Advertising Sub-Page

- Transport LAO Advertising Sub-Page

- Transport NAO Advertising Sub-Page

Template #4-C Regional “Success Stories”

- Truck & Trailer APO Success Stories Sub-Page

- Truck & Trailer ETO Success Stories Sub-Page

- Truck & Trailer LAO Success Stories Sub-Page

- Truck & Trailer NAO Success Stories Sub-Page

- Transport APO Success Stories Sub-Page

- Transport ETO Success Stories Sub-Page

- Transport LAO Success Stories Sub-Page

- Transport NAO Success Stories Sub-Page

Template #4-D Regional “Newsletters:”

- Truck & Trailer APO Newsletters Sub-Page

- Truck & Trailer ETO Newsletters Sub-Page

- Truck & Trailer LAO Newsletters Sub-Page

- Truck & Trailer NAO Newsletters Sub-Page

- Transport APO Newsletters Sub-Page

- Transport ETO Newsletters Sub-Page

- Transport LAO Newsletters Sub-Page

- Transport NAO Newsletters Sub-Page

Template #9 - Regional “FAQs”

- Truck & Trailer APO FAQs Sub-Page

- Truck & Trailer ETO FAQs Sub-Page

- Truck & Trailer LAO FAQs Sub-Page

- Truck & Trailer NAO FAQs Sub-Page

- Transport APO FAQs Sub-Page

- Transport ETO FAQs Sub-Page

- Transport LAO FAQs Sub-Page

- Transport NAO FAQs Sub-Page

Site Guide

Dynamic pages:

Template #1- CTD Global Home Page

- CTD Global Home Page “Press Release” Sub-Page

- CTD Global Home Page “Training” Sub-Page

- CTD Global Home Page “Career Opportunities” Sub-Page

Template #2-B Global Business Unit “Product”

- Truck & Trailer Global Product Sub-Page

- Container Global Product Sub-Page

- Marine Global Product Sub-Page

- Transport A/C Global Product Sub-Page

- RCG Global Product Sub-Page

Template #2-C Global Business Unit “Sales/Dealer Locator”

- Truck & Trailer Global Sales/Dealer Sub-Page

- Container Global Service Sub-Page

- Marine Global Sales/Dealer Sub-Page

- Transport A/C Global Sales/Dealer Sub-Page

- RCG Global Sales/Dealer Sub-Page

Template #2-D Global Business Unit “Training”

- Truck & Trailer Global Training Sub-Page

- Container Global Training Sub-Page

- Marine Global Training Sub-Page

- Transport A/C Global Training Sub-Page

- RCG Global Training Sub-Page

Template #2-E Global Business Unit “Career Opportunities”

- Truck & Trailer Global Career Opportunities Sub-Page

- Container Global Career Opportunities Sub-Page

- Marine Global Career Opportunities Sub-Page

- Transport A/C Global Career Opportunities Sub-Page

- RCG Global Career Opportunities Sub-Page

Template #2-F Global Business Unit “Press Release”

- Truck & Trailer Global Press Release Sub-Page

- Container Global Press Release Sub-Page

- Marine Global Press Release Sub-Page

- Transport A/C Global Press Release Sub-Page

- RCG Global Press Release Sub-Page

Template #4-E - Regional “Press Releases”

- Truck & Trailer APO Press Releases Sub-Page

- Truck & Trailer ETO Press Releases Sub-Page

- Truck & Trailer LAO Press Releases Sub-Page

- Truck & Trailer NAO Press Releases Sub-Page

- Transport APO Press Releases Sub-Page

- Transport ETO Press Releases Sub-Page

- Transport LAO Press Releases Sub-Page

- Transport NAO Press Releases Sub-Page

Template #5 - Regional “Product”

- Truck & Trailer APO Product Sub-Page

- Truck & Trailer ETO Product Sub-Page

- Truck & Trailer LAO Product Sub-Page

- Truck & Trailer NAO Product Sub-Page

- Transport APO Product Sub-Page

- Transport ETO Product Sub-Page

- Transport LAO Product Sub-Page

- Transport NAO Product Sub-Page

Template #6 - Regional “Sales/Dealer Locators”

- Truck & Trailer APO Sales/Dealer Sub-Page

- Truck & Trailer ETO Sales/Dealer Sub-Page

- Truck & Trailer LAO Sales/Dealer Sub-Page

- Truck & Trailer NAO Sales/Dealer Sub-Page

- Transport APO Sales/Dealer Sub-Page

- Transport ETO Sales/Dealer Sub-Page

- Transport LAO Sales/Dealer Sub-Page

- Transport NAO Sales/Dealer Sub-Page

Template #7 - Regional “Training”

- Truck & Trailer APO Training Sub-Page

- Truck & Trailer ETO Training Sub-Page

- Truck & Trailer LAO Training Sub-Page

- Truck & Trailer NAO Training Sub-Page

- Transport APO Training Sub-Page

- Transport ETO Training Sub-Page

- Transport LAO Training Sub-Page

- Transport NAO Training Sub-Page

Template #8 - Regional “Career Opportunities”

- Truck & Trailer APO Career Opportunities Sub-Page

- Truck & Trailer ETO Career Opportunities Sub-Page

- Truck & Trailer LAO Career Opportunities Sub-Page

- Truck & Trailer NAO Career Opportunities Sub-Page

- Transport APO Career Opportunities Sub-Page

- Transport ETO Career Opportunities Sub-Page

- Transport LAO Career Opportunities Sub-Page

- Transport NAO Career Opportunities Sub-Page

Additional Pricing Assumptions

0          Payment schedule: Payments for the work done by Forepoint will be made as follows:

1/3 at the beginning of the project

1/3 at a set of milestones TBD as representing roughly half the project work.

1/3 within 30 days of invoicing after site launch.

- There will be a total of 10 product groups as defined in the list of product specification tables.

- The data for each product group will be as defined in the attached set of table definitions.

- Any work required to implement changes to product groups or data fields will be charged on a time and materials basis

- There will be a total of 11 interfaces for Store/Dealer locators.    There may be a distinct layout for each of the 11 locators, as well as a distinct set of auxiliary data/icons and a distinct set of queries.

- The setup of the development server will be priced on the basis of the cost of server software required by CTD, and on the basis of the cost of consulting help to assist in machine and software installation and configuration.    Further costs TBD are those for ongoing support of the server during the development period.

- Design of the Website architecture and navigation, and of the archiving and administration (update) areas, will be closely integrated with the design of the database aspects of the Website and of the dynamic page templates and scripts.

- Pricing includes the methods specified in the proposal for updates of the database and of standard documents.    If additional or different methods are later requested, they will either be priced separately or done on a time and materials basis.

- Some additional thought may be needed both by CTD and by Forepoint regarding pricing assumptions for the dynamic aspects of the site.