Ñ replace with color

Carrier Corporation

Mr. Jerry Geiss, Manager

Internet Communications

Corporate Communications

A&R Building, Carrier Parkway

Syracuse, NY

Response

to the

Request for Proposal and

Request for Quotation

for

Carrier Global Home Page

Internet Project

Presented by:  Sage Marcom, Inc. and Forepoint, LLC

February 28, 1997

Table of Contents

Introduction

1. 	Supplier Credentials 	3

Company Backgrounds

I. 	Sage Marcom

II.	Forepoint

The following additional credentials are available

in the Appendices:

- References

- Previous web sites with associated URLs

- Staff Qualifications

- Any existing or prior relationship with Carrier or UTC.

2. 	Proposed Solutions 	5

A.	Functional Business Solutions

B.	Technical and Creative Solution Design

C.	Solution Benefits

D.	Proposed Next Steps

3. 	Solution Cost and Cost Explanation	11

4. 	Implementation Plan	13

5. 	Appendices

I.	 Supplier Credentials: Sage Marcom 	 16

i.	References

ii.	Staff Qualifications

iii.	Previous Web Sites

iv.	Sage Marketing Projects for

Carrier Within the Last 24 months

II. S	upplier Credentials: Forepoint	19

i.	References

ii.	Staff Qualifications

iii.	Previous Web Development Work

¥ For Carrier

¥ For Other Clients

iv.	Forepoint 8-Phase

Web Development Strategy

Introduction

Sage Marcom, Inc. and  Forepoint, LLC,  in a complementary alliance, appreciate the opportunity to participate in your search for an efficient and effective approach to expand and adapt Carrier Corporation’s World Wide Web (WWW) presence to a truly global audience.  We look forward to working with you to develop the strategies necessary to make Carrier’s WWW presence a productive and functional marketing tool, and to becoming a strategic partner with Carrier to implement the ideas outlined within this response.

# 1. Supplier Credentials

a. Company Background

Sage Marcom, Inc. Ñ Sage Marcom, Inc. is a business-to-business marketing communications consulting company based in Syracuse, New York.  We are a $16,000,000 business with over 40 years of experience providing effective marketing communications to our clients.  For more than 35 years, we have provided communications support for virtually every Carrier business unit.  We have an intimate knowledge of Carrier, its people, and its products.  Sage has the advantage of being only minutes away from Carrier's Syracuse campus, and we retain Carrier cc:Mail addresses for all five of our account executives who are assigned to the Carrier account.

Sage has successfully functioned as a sole supplier, and as a lead contractor, for a wide range of projects and programs for Carrier throughout the years. Sage, and its strategic partners, recently launched www.carrier.com, Carrier’s North American Operation’s Internet web site.  In addition, Sage has produced sites for various clients, including Appleton Electric, Inc. and Gould Shawmut, Inc., and is in the process of developing a number of other sites, including Scientific-Atlanta.  Sage, in association with Forepoint, LLC, is currently working with Carrier management to develop the Carrier Transicold Division Intranet and Internet sites, as well as sites for Carrier Technical Training and Carrier Replacement Components Division.

To provide Carrier with leading-edge technology solutions, Sage has formed an alliance with Forepoint LLC. Forepoint offers an important balance of skills, including technological know-how and research, particularly in the areas of web architectural and infrastructure development, and dynamic HTML programming. The Forepoint team maintains a strong familiarity with current and forward-looking Internet technologies and their implications on the strategy and direction for large commercial sites.

b. References - See Appendix 1

c. Previous web sites with associated URLs - See Appendix 1

d. Staff Qualifications - See Appendix 1

e. Any existing or prior Carrier relationship - See Appendix 1

Forepoint, LLC Ñ

Forepoint, LLC is dedicated to focusing its considerable creative design, development and implementation talents on defining and solving business problems using the latest open-networked technologies.  Those technologies include the inter/intranet and the world wide web, but it also encompasses other forms of highly-connected systems and

applications.

ForepointÕs capabilities include the following:

- Analysis & System Design

- Media & Graphic Design

- Advanced Applications

- Database Design & Content Integration

- Documentation & Training

As designers and strategists, Forepoint works with its clients to help define new or existing business activities that would benefit from the kind of creative, streamlined solutions now possible in the environment of Internet and Intranet-based technologies.

Prior to forming Forepoint, three of the company's principals worked at other companies, (one at Sage), to produce a sophisticated web-based solution for Carrier Corporation, the results of which are evident today at www.carrier.com. This site owes many of its unique and advanced technological features Ñ such as integration of  sophisticated access to product data, database-managed navigation, and leading-edge design of online corporate identity and information to the Forepoint team.

ForepointÕs eight-phase framework (described in a document included in the Appendices) is a definition of an optimized, cost-effective process for the design and implementation of a web site or web site enhancement. Many of the processes and documents described as part of this framework will be used in the course of this project.

To date, Forepoint has done advanced design and development work for Estee Lauder, Archer Decision Sciences, J.S. Phelps & Associates,  and NSF sponsored projects Whale Net and Enviro Net.

b. References - See Appendix II

c. Previous web sites with associated URLs - See Appendix II

d. Staff Qualifications - See Appendix II

e. Any existing or prior Carrier relationship - See Appendix II

# 2. Proposed Solutions

## a.  Functional business solution

Carrier’s new “uber” homepage must provide an intelligent, “user-intuitive” interface to Carrier, including its corporate communications and all of the various business units and divisions within the corporation. In order to ensure its success, the development of this application needs to be thought of as a marketing effort, first and foremost. As such, we recommend a three-phase approach consisting of the following elements:

Phase One Ð Strategic Development

Phase Two Ð Design Development
Phase Three Ð Functional Specifications Development

Each phase is briefly described below.

Phase One Ð Strategic Development

This phase includes needs assessment, situational analysis, and strategic brainstorming. To begin, careful consideration must be given to Carrier’s complex infrastructure and to the diversification of its customer user base

- Ñ

- the many aspects of Carrier’s global business that must will be taken iccount in this earlythe strategic develo

This phase should begin with an input and brainstorming session attended by a core group of knowledgeable representatives from Carrier who understand the global issues, and two of our strategic planning experts, Bob Hite (senior strategist, vice president, and long-time Carrier account services representative from Sage Marcom), and Tony Gravett (a principal at Forepoint and the architectural/graphic designer developer of the current Careb site). This core team would examine full needs assessment, scope out all peripheral areas of consideration, and brainstorm strategic directions to pursue.

Phase Two - Design Development

Once strategic development is complete, we will distill the information and focus on the creation of an interface design that is simple, intuitive, and user-friendly. A minimum of three design & navigational concepts will be developed for your consideration. Each concept will be designed to integrate with the established technical infrastructure and “look & feel” of the current Carrier NAO site which we developed. It will also take into account the migration of existing pages and their functionality ÔupÕ to the global  level. Thes three concepts would be presentedavailable ine staging area on the ntetord access for authorized Carrier personnel for review and critique.

Phase Three - Functional Specifications Development

Once a concept is chosen, we will then proceed to develop a Design Domain™ specifications document, complete with design templates, technical requirements specifications, transitional deployment requirements in relation to the current NAO home page, and timeframe schedules/pricing for the implementation stage.

Prior to completion of Phase One development, we are cautious about suggesting preliminary solutions. However, from our current understanding of Carrier, its global market requirements, and its existing NAO site, we can make a few general assumptions to start the process:

1. We anticipate the transfer of general corporate contextual material from the current www.carrrer.com home page to the new global home page. In the process, this material will need to be amended and expanded to reflect other Carrier business entities and topics which are not currently acknowledged, such as CTD, CTT, RCD, Tech literature, etc.

2. Visitors to the site may likely need to determine very early in the process what part of the world they have interest in, so that only information relevant to that geographic area is accessed. Of course, corporate communications will be available from anywhere within the site.

3. Sub-pages will likely be required, which may in fact become the ÒhomeÓ pages for the various Carrier web sites which already exist, or which may be developed in the future. These sub-pages will retain the Òlook & feelÓ of the corporate homepage and current NAO site. Still to be determined, however, is the best way to present and access Carrier’s various “businesses” (Corporate, products and systems for buildings, transport comfort and refrigeration, replacement components, etc.) within each geographic region. Some of our initial thinking is presented in the next sections; an optimum solution can only be determined once Phase I (Strategic Development) activity has begun.

## b. Technical and creative solution design

## i.  Product names

We will use a combination of Unix, Microsoft NT and Macintosh resources for development to take maximum advantage of the complementary environments they provide for graphics manipulation, multimedia, and for Java applet, ActiveX, and database access development.

We plan to use Microsoft FrontPage for website link management and as a tool for HTML editing and updates.  For custom interface elements, we have in-house capability for producing web-enabled ActiveX controls using the Visual Basic IDE, and using the Microsoft Developer’s Studio and other SDKs to produce Java Applets.

Our preference for video/audio and virtual reality (VR) work is QuickTime and QuickTimeVR, an architecture which has emerged as an Internet standard for multimedia and which combines ease of use with streaming capability, flexibility and amenability to optimization.

Database development tools: Oracle on Unix; SQLserver on NT

Database access tools: PL/SQL, Perl and ODBC (possibly JDBC) for Oracle; ODBC (possibly JDBC) coupled with VB for SQLserver on NT.

Graphic manipulation: Adobe Illustrator, Adobe PhotoShop, Gif Builder, WebCollage, BBEdit.

HTML (text) editing: FrontPage, BBEdit, MS Word

ii.  System Design

The Global Home Page design needs to take advantage of the inherent distributed nature of the Internet by starting at the outset with the concept that ultimately the website may be served from multiple locations. The most obvious application would be the desire for a country or region to maintain material concerning its products, and its cultural  and publicity material in a location that has the fastest possible access (ÔnearbyÕ in relative terms in cyberspace).  It may also be important to have mirror sites of the entire website in different regions of the world, and we are examining tools for maintaining the integrity of multiple mirror sites.

The following provides our conception of the combination of graphic and navigation design and database management that can, when fully fleshed out, support and enable multiple perspectives effectively for the Carrier Global presence.  This merges the sections listed individually in the RFP/RFQ of System Design, Features, Configurations and Integration with existing solution.

## ÒCarrier Global PerspectivesÓ

The Carrier Global Home Page is an opportunity to unify Carrier activities globally and create a structure that will tie in homepages from many countries and regions as they develop.

As part of that process, a number of issues need to be addressed. These issues include, but are not limited to:

Carrier’s wide diversification of product and service offerings, such as:

- comfort products and systems for homes

- comfort products and systems for commercial buildings

- industrial process products

- building-applied refrigeration products

- compression products

- transport refrigeration products

- transport comfort cooling products

- replacement components for all the above

- service and support for all the above

Carrier’s diversification of target audiences to all the above product and service offerings, such as:

- independent distributors, direct sales offices, dealers and contractors for each of the above product areas (including aftermarket service)

- homeowners, commercial building owners, managers, and facility engineers, industrial plant managers and MRO decision makers

- esign engineers, marketers, and purchasing agents of non-Carrier HVAC/R OEMs (for Carlyle)

- owners and purchasing agents of trucktrailer and container fleets and/or leasing companies

- decision makers and purchasing agents within transit authorities and other people transport  businesses, and peripheral audiences (such as investors, students, new recruits, etc.)

Carrier’s global considerations, such as:

- core operating differences between APO, ETO, LAO, and NAO business units

- regional business and channel variations between building-, transport-, and component-related products

- regional variations and limited availability of products

- cultural and language variations

This approach encompasses several key global perspectives in a unifying manner to convey Carrier's unique ability to provide comfort and reliability at home, at work and on the move Ñ in any climate or any country.

At the entry point to www.global.carrier.com we propose to develop a compelling montage of cultures and climates portrayed using imagery drawn from the international imagery of national flags, and hing and costumes Ñ images that communicate the diverse global cultures where Carrier is present.  As part of either a Java applet or a clickable imagemap, the flags and other aspects of the montage would provide one avenue into the cultural perspective of the Carrier global homepage.  This perspective would speak to human interest and cultural sensitivities of Carrier much as the NAO perspective does in the current www.carrier.com website.

The second perspective, the product perspective, addresses Ñ through a combination of graphic design driven and database-driven navigation Ñ the following logical steps:

1.  selection by country or region (and eventually  language)

2.

selection by Carrier division if appropriate, or by user

perspectives, such as

comfort at home,

cooling on the move,

(

addressing Carrier Transicold)

3.

selection by product type and then product line

4.  	selection by imperial/metric ratings, appropriate voltages

for the region, any other appropriate rating criteria

The organization and navigation design of the homepage will support this product perspective in whatever manner is consistent with the Phase One strategies as they emerge.

The third key perspective is the target audience perspective that speaks to outreach audiences, which will ultimately include:

- Carrier’s global network of HVAC professionals: dealers, distributors, engineers, contractors, architects, and perhaps manufacturing installations

- potential clients

- after-market customers (residential and commercial and OEM)

- Carrier’s global service and parts networks, including third party suppliers

- casual web ÔsurfersÕ

- media: HVAC-oriented journals, general publications, both paper and electronic

- political entities and individuals

The design needs to be adaptable to multiple languages. We have found excellent resources for the actual conversion to multiple languages – companies and agencies that specialize in  translation from English to specified languages specifically for websites.  We would propose that the most reliable way to accomplish this is to have a completely separate path for each language for all static pages, and to use templates for dynamic pages that would incorporate the appropriate language.

The top level montage of flags and other imagery would link into geographic regions, within each of which would be available a cultural perspective, links to national or regional home pages, and an entry point into a product perspective path.  The top level would also provide a path into support for several aspects of the target audience perspective. The product data path specifically supports the sales networks and potential clients. A complementary path would take a viewer into the service and parts networks for which Carrier plans to develop internet-based support. Media and political entities would primarily be served by the cultural perspective, which would include features specifically aimed at these audiences.

## c. Solution Benefits

Tangible:

- The ability to locate either key portions of the website or an entire mirror website in locations distributed over the globe will relieve the Internet traffic problem both by providing redundancy and by locating marketing, sales and support information only a few routers away from the intended audience.

- Support of multiple languages will allow unique flexibility in the distribution of public relations materials, press releases, etc. to the world media. For example, a press release generated by Carrier NAO can be efficiently translated into key languages for the LAO market, in a timeframe that optimizes the public relations benefits in each world region.

- Microsoft FrontPage templates developed for several types of webpage and sub-page will make upkeep and refresh efficient while maintaining the correct corporate identity and consistency.

- Use of Microsoft FrontPage client-server access streamlines the process of locating and fixing typographic errors updating textual elements such as event calendars, press releases, etc.

- A key benefit of having navigation supported by a combination of design, database and tools (such as Java and ActiveX interfaces) is that the full complexity of multiple perspectives and Carrier’s extensive and eclectic global networks can be portrayed and supported smoothly.

- Our system design will be fully compatible with the current www.carrier.com NAO website, making integration easy and natural, while ensuring the global design and functionality remains at the cutting edge of website technology.

Intangible:

1. Create for Carrier a unified, global presence through which to address a highly diverse international audience, providing that audience with coherent and compelling answer to the question, ÒWhat is Carrier?Ó Moreover, the ÒGlobal perspectivesÓ approach communicates CarrierÕs understanding of the diversity of its audience, and the importance of the people who make up that audience to Carrier’s continued global leadership.a the questnt o.

The

3. Provide a website that is inviting to people around the world, no matter their cultural or ethnic heritage, by designing into the site the multicultural We teness of Carrier Corporation.  At the same time, the site will  andin the a cln, logical structure of to tproduct, service and replacement components data areas. prodpers

4.  Provide Carrier Corporation with the means to established a unified and consistent corporate identity throughout the world -- not just to marketing audiences, but global media and political entities as well.Al Carrir’s of gssitailedill have

6. The Sage/Forepoint solution brings with it the combined understanding both companies have of Carrier and its products, services and marketing practices.  Our team is uniquely qualified to empower Carrier’s Global Home Page with a broad spectrum of tools, technologies and strategies to optimize Carrier’s Internet marketing initiatives around the world.

d.  Proposed Next Steps

Sage and Forepoint recognize the critical importance of Carrier’s Global Home Page to its global marketing strategies.  In order to put the power of the Internet to work for Carrier Corporation in the shortest time possible, we feel it is in Carrier’s best interest to regard this as a fast-track project.  To that end, we recommend scheduling the initial design input session as soon as possible to The neitio content and functionality that must be in place for persph of the the il Home Page laun

For a detailed description of the goals and objectives of that first Design Phase meeting, as well as details concerning subsequent steps, please see Section 4: Implementation Plan, below.

2

The

Then

6.  On the basis of the above, Sage and Forepoint will produce a detailed Design Domain™ that lays out the site, the TimeFrames (timelines)timelines, the features to be included, the navigation strategies and how they will be implemented, and the review procedures.

## 3. Solution cost and cost explanation

The following cost breakout is based on projected activity for each of the three design phases as follows:

Phase One - Strategic Development:

Costs for this phase are the preparation for, and participation of Bob Hite of Sage and Tony Gravett of  Forepoint in, an intensive, day-long brainstorming and strategy session with the Carrier Global Home Page team.

Sage: Strategic Planning/Input (meeting):	$2500.00.00

Forepoint: Strategic Planning/Input (meeting):	 _2500.00

Total Fixed Phase I costs: 	$ 52000.00

Phase Two - Design Development

These are estimates with ability to re-estimate based on program parameters defined after the completion of Phase I.

Cost to develop three design and navigational concepts for the Carrier Global Home Page, plus associated project coordination and administrative costs.

Sage: Design Development work:	$1500.00.00

Forepoint: Design Development work:	40

00.00

Total Estimated Phase II costs: 		$ 5000.00

Phase Three - Functional Specifications Development

These are estimates with ability to re-estimate based on program parameters defined after the completion of Phase I.

Cost to develop a Design Domain Specifications Document, including design templates, technical requirements and specifications and transitional deployment requirements.

Sage: Functional Specifications work:	$ 2500.00

Forepoint: Functional Specifications work:	9000.00

Total Estimated Phase III costs: 	$ 9000.00

Total estimated solution cost,

Phase I, II & III: 	$  22,000.00

Invoices will be provided separately by Sage Marcom and Forepoint for their respective costs as defined above, or Ñ as a convenience to Carrier Ñ Sage Marcom, Inc. will consolidate the two company's direct costs into a single blanket invoice for each Phase.

Unless otherwise agreed upon, Sage Marcom and Forepoint will invoice Carrier for Phase I upon completion and approval by Carrier of that phase.  Term of payment is 30 days, net.  Terms of payment for Phases II and III to be determined upon completion of Phase I.

### Note: The above costs include all of the following, unless otherwise indicated:  personnel, hardware (including client configuration issues based on recommended solutions), software (including any software specifically developed for the solution and/or “off-the-shelf”), server design/modifications, maintenance, support and administration, license fees (if any),  travel and living expenses, facility requirements, material (training, documentation, etc.), consulting services.

# 4. Implementation Plan

## A.	Project Plan and Schedule (proposed assignment of tasks)

We propose the activities and assignments of tasks for each of the phases as follows:

Phase One - Strategic Development

Activities: This phase includes needs assessment, situational analysis, and strategic brainstorming regarding Carrier’s complex infrastructure and customer user base (see Section 2 above for details).

We recommend one or two meetings between the Carrier Global Home Page website team and representatives from Sage and Forepoint.

We propose an agenda  that

· addresses in depth the goals and priorities of the Global Home Page, the Carrier perspectives that will be key for the initial launch, and the navigational requirements.

· develops a comprehensive overview of the types of information and data to be presented at the global level.

· identifies the most important target audiences for launch

· considers how the website can most effectively inform and guide the key target audiences

Assignment of Tasks:  The strategic development phase will require the active participation of  all parties (Carrier, Sage and Forepoint).

Phase Two - Design Development:

Activities:  This phase will begin with the distillation and analysis of the input generated during Phase One. Emphasis will be placed on two primary objectives: first, on conveying Carrier Global identity through graphic design; second, on developing a robust and intuitive navigational structure that will integrate the global perspectives smoothly with the existing NAO website and take into account additional perspectives and websites that will be integrated in the future.

For the ÒGlobal PerspectivesÓ of Carrier identity, a minimum of three creative design and concepts will be developed for Carrier to review and critique. Each will be compatible with and build from the  “look & feel” of the current Carrier NAO site. The final graphic design style is expected to develop out of these initial concepts through an interactive critique and brainstorming process.

We have done considerable thinking about ways in which the multiple perspectives and regional websites might interleave.  After integrating our current ideas with input from the strategic development meetings, we will present these concepts as discussion items and can develop prototypes of any that Carrier requests (as an addition to the current proposal).  The presentation of these ideas will include the navigational concept, a mockup of how it would work, and a detailed explanation of how it would handle such key issues as

- smooth integration with the communications areas of the NAO website;

- integration of the Global Home Page with the cultural perspectives of multiple regions;

- integration into the Global Home Page of the product data specifications that are much more complex globally than in North America alone;

- outreach to multiple target audiences;

- including the option of viewing parts of the website in multiple languages;

- a strategy for later integrating a global service and parts network.

If there are optional tasks that Carrier may or may not wish to include in the initial launch, Sage and Forepoint will develop  preliminary TimeFrame and LevelSet™ documents that lay out these options together with the incremental cost of each, so that the Carrier website team will have maximum flexibility and control in setting the complexity, cost and rollout strategy of the website.

Assignment of Tasks:  Assimilation of the results of Phase 1 would require input from Carrier, Sage and Forepoint. The graphic design and navigational design work will be done primarily by Forepoint and presented by Sage and Forepoint for review and critique by Carrier. and rier mayalso be called on to provide additional input; Sage will be available to expedite the transfer of information, etc. between Carrier and Forepoint.

Phase Three - Functional Specifications Development:

Activity:  The primary deliverable from Phase Three will be a Design Domain website and specification document. The concept of the Design Domain is explained in more detail in Appendix II, Section (iv). It combines the complete site specification with an easy to comprehend framework of the website, going well beyond the typical project specification by including work that usually is considered the start of the website implementation phase.

The Design Domain includes a comprehensive set of overview “maps”:

· The TimeFrame that lays out the schedule for task completion and in addition becomes an active, online document that tracks progress in each task.

· The Site Map that lays out both the logical and the physical structure of the website, including the physical architecture and the directory structure and naming scheme.

· The Source Map that tracks content and data sourcing.

· The Process Map that explains the tasks and tools used in the website development.

· The Archive Map that initially displays the planned archive environment and after launch tracks material archived from the website.

The Design Domain will also contain a customized WWW Style Guide that typically includes:

· website identity elements

· website font and layout schemes (with HTML templates)

· website file, directory and page naming conventions

· navigation rules (e.g., page location & design of back, forward, up and down links; button ÔlogicÕ, etc.)

· HTML authoring style guidelines

· programming style guidelines for application programs

· preliminary database design if needed

In addition, the finished document will contain

· costs and cost justifications for site implementation

· a comprehensive list of deliverables

Assignment of Tasks: As the technical design phase of this project, most of the development activity required under Phase Three will be done by Forepoint, with input from Sage provided as it relates to site implementation and account coordination tasks.

Milestones

Phase I - Strategic Development

1. Initial Input Session  (Day 1, Week 1).  Option to continue on day 2 if needed.

2. Create TimeFrame Project Schedule  (Day 5-5, Week 1) - Create detailed TimeFrame project schedule and LevelSet options for Phase II based on results of Initial Input Session.  (Forepoint/Sage)

3. Review TimeFrame and LevelSet options with Carrier Global Home Page Team  (Day 1, Week 2) - Finalize decisions about the what features will be included at the initial launch. Determine what additional features need to be addressed in the Design Domain document.

Phase II - Design Development

1. Design Concept Development:  Create a minimumumumthree design concepts  (web page ÔmockupsÕ site without web page structure  (Weeks 2-3)

2. Review Design Concepts   (Day 1, Week 4) - The design concept web pages are "staged" for review in a restricted, password-protected area. Sage/Forepoint will be available either in person or by conference call to give the Carrier Global Home Page team a "feature walk" of the design concepts.

Phase III - Functional Specifications Development

1. Create Design Domain website structure  (Weeks 4-5) - The chosen design concept is used as the basis of a website structure, available for review in a restricted, password-protected area. "Placeholders" are created for all levels of the proposed Global Home Page, with text-only navigation indicating paths of access (which will be replaced by hypertext or by buttons and other navigational devices when the site is implemented).

3. Review Global Home Page Design Domain  (end of Week 5)

After making any necessary revisions to the page structure, the structure will be published in the restricted area.  Passwords are assigned to all web team members.

4. Approval of Global Home Page Design Domain (Day 2, Week 5) - Carrier approves website structure as presented in the Design Domain.

5. Completion of Design Domain specifications and documentation  (End of Week 6)

## B.     Roles and responsibilities

Please refer to Section 4.a. (above) for a discussion of the proposed roles and responsibilities of the parties involved in this project

C.    Training Requirements

Should training be required, Sage and Forepoint are prepared to develop a comprehensive training plan, based on the knowledge level and needs of Carrier personnel requiring such training.  Recommendations on the staffing requirements, or outsourcing of functions, for such training depends on the final size and scope of this project, which is still to be determined.

D.     Support, Maintenance and Administrative Requirements

If so desired by Carrier, Sage and Forepoint can offer maintenance and support of the Global Home Page once launched.  A monthly retainer fee can be established to cover the necessary maintenance and support to keep the site active.

Conclusion

We appreciate this opportunity to help Carrier Corporation develop and implement a world-class Global Home Page that showcases Carrier’s products and services, while making it easier for Carrier customers, employees and associates around the world to access all that Carrier has to offer.

We look forward to hearing from you so that we may proceed with the development of your Global Home Page as outlined in this Response.  Please call Mr. Robert Hite at Sage.  The number is (315) 478-6612.

# Appendix I

Sage Marcom, Inc.

i. References - available upon request.

ii. Previous web sites with associated URLs

Appleton Electric Inc.

http://www.appletonelec.com

Carrier’s NAO site

http://www.carrier.com

Gould Shawmut Inc.

http://www.gouldshawmut.com

ITS Intertek

http://www.itsintertek.com

iii. Staff Qualifications

Sage Marcom, Inc.

John F. Favalo, President

John Favalo is President of Sage Marcom, Inc. He was instrumental in the formation of Sage, and has been with the agency ever since, serving as President and Senior Strategist.

His communications experience includes direction and production of advertising campaigns, trade show support strategies, distributor/dealer acquisition and incentive programs, and direct mail, point-of-purchase, and public relations strategies. Favalo is a pioneer in recognizing the intrinsic value of using the World Wide Web as an integral part of marketing communications.

Robert Hite, Vice President, Efficiency Coach and Senior Strategist

Hite supervises the agency’s operations. He oversees the implementation of the agency’s business systems planning and efficiency enhancement programs. In addition, Hite is an Account Supervisor with a number of key agency accounts, most notably Carrier Corporation, for which he has provided account services for the past 17 years.

With Sage since 1979, he has served in various roles, including Art Director and Account Executive. Hite has been instrumental in developing and designing many award-winning programs, including work for the Greater Syracuse Chamber of Commerce National Economic Development Program, ETL Testing Laboratories, and Carrier Corporation.  Recently, Hite was the senior strategist and project manager for www.carrier.com.

Hite earned a bachelor of fine arts degree in Advertising Design from Syracuse University.

Patrick Farrell, Account Executive for Carrier Corporation

As a former writer/editor for Carrier’s Weathermakers magazine (via Rath, Inc.), Farrell is familiar with NAO, has worked with Carrier personnel at all levels, and has a thorough understanding of how the company prefers to do business.

As an experienced communicator, Farrell has experience as a broadcast news producer, has been a writer/editor for technical and business-to-business publications, and has written copy for broadcast and print advertising. He has also worked as a marketing consultant to several organizations, including Syracuse University’s S.I. Newhouse School of Public Communications.  Recently, Farrell was the account executive working directly with Carrier corporate, residential, and room air conditioning market managers to implement www.carrier.com.

Other Sage Marcom, Inc. Personnel with Web-related Experience:

Dan Heick, Account Executive for Carrier Corporation

Heick is an account executive for Sage dealing primarily with electronic marketing communications for various clients including Carrier Corporation. Heick is an experienced project coordinator with responsibilities including liaison, project management, and overall account services. He has a BS in Economics and Management Science and an MBA from Clarkson University.  Heick led the account team responsible for Carrier’s ComfortWORKS software demo.  Recently, Heick was the account executive working directly with CAES and CMUS market managers to implement www.carrier.com.

Dan Modell, Webmaster

Modell is a senior web designer/developer master at Sage where he has been responsible for the development of corporate Internet sites for various clients, including Appleton Electric Inc., Gould Shawmut Inc., and ITS Intertek.  He recently worked as an independent web consultant where he advised the development of numerous local sites.  He holds a BA from Syracuse University in Communications Design.  He also teaches web development at Syracuse University.

Joan Spadaro, Web Developer/Computer Artist

Spadaro has over 10 years of graphic arts experience. Most recently, Spadaro was the lead graphic designer on the ComfortWORKS software demo. In addition, Spadaro is the principal graphic artist for all Carrier PowerPoint shows.  Spadaro also has experience in web site design using HTML.

iv. Any existing or prior relationship with Carrier or UTC

Carrier Staff Members

- The staff at Sage completed the development of Carrier NAO’s website and, with Forepoint, continue to provide maintenance, updates and enhancements.

- Carrier Contacts:

- Guy Falcone,  Jerry Geiss.  Marylou Giordano,

- Eric Johnson,  Danny Mount, Larry Schaefer,

- James Smith, Sharon Stensaas, Mike Stinson,

- Ed Walter

- In addition, Sage has worked with the following Carrier personnel in recentduring the past five years on a wide range of marketing/communication projects:

| Jeff Bushey | Wolf Laitner |
| --- | --- |
| Bruce Burdon | Russ Logalbo |
| Fred Byrd | Denis Marino |
| Matt Chadderdon | Saleh Madhoun |
| Jeff Coleman | Mary Milmoe |
| Mike Conroy | Cindi Monds |
| Barry Cooke | Jim Parsnow |
| Jim Cullen | Peter Penizotto |
| George Doring | Matt Placito |
| Rick Erat | Doug Rector |
| Rick Fedrizzi | JoAnn Rhoads |
| Guy Falcone | Bruce Rochester |
| Tom Franeszek | Frank Scarfino |
| Al Fuller | Jon Shaw |
| Jerry Geiss | Hugh Shaw |
| Ed Gilbert | James Smith |
|  | Sharon Stensaas |

| Al Hill | Harold Valencia |
| --- | --- |
| Chuck Hopkins | Bob Vance |
| Amal Humsi | Charlie Veley |
| Eric Johnson | Dilip Vyavaharker |
| Chris Jones | Ed Walter |
| Peter Jowaisas | Norm Washburn |
| Tom Kelly | Dan Williams |
|  | Paul Wilchek |
|  | Mike Zales |
|  | Tom Zinszer |

Appendix II

Forepoint, LLC

- References - available upon request.

- Previous web sites and related work with associated URLs

Forepoint (www.forepoint.com) has performed:

Web/web-database development for:

Carrier Corporation

www.carrier.com features:

- Page and navigation design

- Database-driven navigation

- Database-driven dealer locators

- Database publishing of product data pages

- Database-managed  registration and security

- User customizable product specification tables

- Standalone website and Local Area Network for the 1997 ASHRAE show.

- Whalenet (NSF-funded education project: project in progresst         soon)

EnviroNet (NSF-funded education project: project in progress:

NPAC at Syracuse University: Intranet document management system (private)

ActiveX/Intranee development  work for:

Estee Lauder (private) Long Island, NY

Archer Decision Sciences (private) Santa Barbara, CA

Internet /website-related  consulting  for:

JS Phelps & Associates,  Syracuse, NY

Lenk & Associates, Boston, MA

Goguides, Inc,. Boston, MA

National Science Foundation, Washington, DC

iii. Staff Qualifications

Barbara Mihalas, Principal

Barbara Mihalas is an experienced designer and implementer of network-based information systems that incorporate databases and complex applications. She migrated from research in theoretical astrophysics into the area of electronic information systems while working at the National Center for Supercomputing Applications (NCSA). She has developed systems that support such diverse areas as extracting cultural historical information from 19th century census data, managing the distribution of real-time radio astronomy data, creating a document management system that is database-driven and accessible over the network, and creating corporate product databases and making them accessible via highly formatted product pages that are produced by an advanced form of database publishing.  Barbara was responsible for the programming and dynamic database development and implementation of Carrier’s NAO web site.

Larry Cool, Principal

Larry Cool is a seasoned business executive who has extensive project coordination and management experience and who has designed and developed technology and training products, and has been actively involved in automation since 1978. An accomplished programmer in his own right, he is familiar with a wide array of developmental tools. He developed landmark specification software for a solar equipment manufacturer. In addition, he was responsible for the in-house software of a major heat pump manufacturer. Cool is one of Forepoint’s founders, and has been instrumental in the development of this business. As a past account Automation Department Director at Sage Marcom, Cool has supervised, programmed and managed (along with staff) programs for Fortune 500 companies from product selection and pricing programs to catalog and product simulations.

Antony Gravett, Principal

Tony Gravett is a graphic designer who moves easily between marketing and business practice orientations, and who has high-level web design experience with Fortune 500 clients (including Xerox, Price Waterhouse and Johnson & Johnson). Involved with both graphic design and multimedia for over fifteen years, he has developed software and designed multimedia systems for the hospitality industry, bringing some of the first automation products to hotels and resorts. With his extensive project management experience, he has moved in recent years from software development to graphic/interface design for print and publishing, and for the world wide web.  Tony’s design skills were fundamental to developing the look and feel and navigational infrastructure of the current Carrier NAO web site.

iv. Any existing or prior relationships with Carrier or UTC

- The staff at Forepoint completed the development of Carrier NAO’s websiteCand continue to provide maintenanceentance, upnd enhancementsain and enhier’s exit

- Carrier Contacts:

- Guy Falcone,  Jerry Geiss.  Marylou Giordano,

- Eric Johnson,  Danny Mount, Larry Schaefer,

- James Smith, Sharon Stensaas, Mike Stinson,

- Ed Walter

- Forepoint recently provided a standalone website and lLocal aAea nNework or the 1997 ASHRAE tradesShow in Piladelphia.

- Carrier Contacts:

- Guy Falcone,  Jerry Geiss.

- Larry Cool is a former Carrier full- Lne dDaler  and has managed multiple communication/computer projects  while performing  aAcount sSrvices for Carrier during the last eight8years. (multiple Carrier Contacts - list available upon request)

Design Domain™ and LevelSetª areia ademarks of Forepoint, LLC.

All Rights Rrserved.